TSG SA Meeting #100	SP-230777

12 - 16 June 2023, Taipei

Source:	SA WG5

Title:	Revised WID on Management of Trace/MDT phase 2

Document for:	Approval

TSG SA Meeting #SP-98-e	SP-221163

13 - 19 December 2022, Electronic meeting

# Source:	SA WG5

# Title:	WID on Management of Trace/MDT phase 2

# Document for:	Approval

Agenda Item:	6.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Management of Trace/MDT phase 2

Acronym:	5GMDT_Ph2

Unique identifier:	980029

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  |  |
| Don't know |  |  |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
| X | Normative – Stage 1 |
| X | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_5GMDT_Ph2 | SA5 | 950034 | Study on Management of Trace/MDT phase 2 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 870025 | Management of MDT enhancement in 5G | Preceding Work Item (e_5GMDT) |
| 941107 | New WID on further enhancement of data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR standalone and MR-DC (Multi-Radio Dual Connectivity) | This work item specifies the data collection enhancements in RAN |

Dependency on non-3GPP (draft) specification: None

# 3	Justification

SA5 conducts a study on the enhancements of the management of Trace/MDT (FS_5GMDT_Ph2) (captured in TR 28.837). The ongoing study has identified key issues and has already concluded solutions to some of them.

The solutions require normative work.

The SA5 study covers also corresponding study necessary to enable management system to support the (enhancements of) features specified by RAN3 and RAN2 in Release 18 WI on data collection for SON/MDT in NR standalone and MR-DC (Multi-Radio Dual Connectivity). RAN2 and RAN3 have started to discuss the topics of these WI in August meeting. The normative decisions in RAN2 and RAN3 will also require normative work in SA5.

Furthermore, SA5 received below listed LSs from RAN. SA5 agreed that (at least some of the) discussed proposal are beneficial from SA5 perspective and require Rel-18 normative work in SA5 regarding trace/MDT topics.

-	LS on Report Amount for M4, M5, M6 and M7 measurements (S5-225023)

-	LS on M6 Delay Threshold (S5-225022)

A WI to agree on the necessary changes is needed. There might be further LSs from RAN WGs follow.

# 4	Objective

The objectives of this work item include:

- Specify adaptations and enhancements of TraceJob to align with PerfMetricJob.

- Specify enhancements for Trace/MDT necessary due to SBMA framework.

- Specify enhancements for Management of Data Collection of MDT.

- Define the enhancements needed such that management system can support the features specified in Rel-18 RAN WI "NR_ENDC_SON_MDT_enh2-Core". This includes following topics:

  - MR-DC CPAC

  - Successful PScell change report

  - Successful Handover Report (e.g. inter-RAT)

  - NPN

  - RACH report

  - fast MCG recovery

  - NR-U (MRO and UL MLB)

- Specify MDT enhancements to allow collection of newly specified RAN3 data such as resource status prediction or energy efficiency prediction.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 28.621 | Enhancements of requirements | March 2024 (SA#103) |  |
| 28.622 | Enhancements and adaptations of TraceJob and PerfMetricJob– stage 2 | March 2024 (SA#103) |  |
| 28.623 | Enhancements and adaptations of TraceJob and PerfMetricJob– stage 3 | March 2024 (SA#103) |  |
| 32.421 | Enhancements of requirements | March 2024 (SA#103) |  |
| 32.422 | Enhancements of procedures as well as control and configuration parameters related to trace/UE measurements | March 2024 (SA#103) |  |
| 32.423 | Enhancement and adaptations of trace record content | March 2024 (SA#103) |  |

# 6	Work item Rapporteur(s)

Swaminathan, Sivaramakrishnan, Nokia, (sivaramakrishnan<dot>swaminathan<at>nokia<dot>com)

# 7	Work item leadership

SA5

# 8	Aspects that involve other WGs

Cooperate with SA2, RAN3 and RAN2 where needed.

# 9	Supporting Individual Members

Supporting IM name

Nokia

Nokia Shanghai Bell

Ericsson

China Telecom

MATRIXX Software