3GPP TSG-SA Meeting #102 	SP-231736

Edinburgh, UNITED KINGDOM, 11th Dec 2023 - 15th Dec 2023

# Source:	SA WG5

# Title:	New SID: Study on Enablers for Security Monitoring

# Document for:	Approval

3GPP TSG-SA5 Meeting #152 	S5-238264

Chicago, US, 13-17 November, 2023	(revision of S5-237578)

# Source:	Nokia, Nokia Shanghai Bell, Deutsch Telekom

# Title:	New SID on Enablers for Security Monitoring

# Document for:	Approval

# Agenda Item:	6.2.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Study on Enablers for Security Monitoring

Acronym:	 FS_SECM

Unique identifier:	1020016

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No |  |  |  |  |  |
| Don't know | X | X |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

| X | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| N/A |  |  |  |

## 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

# 3	Justification

With the network management capabilities expanding immensely towards 5G Advanced and beyond, security needs to be enhanced. Today we have analytics function in the network like the MDAS and NWDAF. They have minimal placeholders for analytics for security. Considering the complexity of the 5G networks and beyond we need enhancements to automatically and continuously monitoring the security health of the network. Hence for such automated security monitoring, below are the security data management related topics which are the focus to begin with.

Potential scope includes:

(1) Security alarms: Events leading to security breaches need regular monitoring and inform users in a management system. This can be accomplished with the use of security related alarms. For example the data type AlarmList as defined in TS28.622 has optional securityAlarmDetector attribute. But there are no events defined as to when this needs to be populated and triggered. This needs a study to identify the necessary enhancements in the standards to determine if additional configurations may be needed and possible definitions of new alarms will be needed.

SA5 needs to study if the required management infrastructure is sufficient to enable the security monitoring for the NFs including radio and core parts, MnF and UEs. The data provided by UEs could also be used to correlate with other NFs data to help in alarm correlation.Eg: for CAPIF interface, there could be indicators of API spoofing attacks also the UE.

Potential collaboration groups and related topics: SA3 topics requiring SA5 support in Rel-19

# 4	Objective

This study item aims at investigating the mechanisms to enhance the collection and aggregation of data required for continuous security monitoring like security alarms from various network entities(possibly radio and core NFs, MnFs, UEs). The entities sending such relevant security data to the management systems will be considered but not limited to in this study include radio network functions and entities, core network functions, network management systems. This study considers 5G system architecture including and up to the features defined in Rel-18.

Accordingly, this study aims at identifying the standardization enhancements required for:

WT-1 - collection, management and correlation of security alarms,

Specific scope is

    - WT-1.1 Filtering of security alarms

    - WT-1.2 Alarm reporting

    - WT-1.3 Retention policies of security alarms

The above data could be possibly collected from radio and core NFs, MnFs and UEs.

Note: The events/usecases which can lead to security risks/threats and the related data that needs to be exposed need to be primarily defined by SA3. There could be cases where OAM related security risks/threats may be defined by SA5.

Based on a risk based threat analysis, various aspects of security, including authentication, authorization, DDoS attacks, scanning, replay attacks and man-in-the-middle attacks will be considered while identifying these enhancements.

## TU estimates and dependencies

| Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | SA Dependency (Yes/No/Maybe) |
| --- | --- | --- | --- | --- |
| WT-1 | 1.00 | 1.00 | RAN(Maybe) | SA3(Yes) |

Total TU estimates for the study phase: 1

Total TU estimates for the normative phase: 1

Total TU estimates: 2

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| Internal TR | 28.866-5 | Study on Enablers for Security Monitoring | TSG#104 (June 2024) | TSG#105 (Sept. 2024) |  |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |

# 6	Work item Rapporteur(s)

# 7	Work item leadership

SA5

# 8	Aspects that involve other WGs

Potential interaction with SA3 WG for inputs from security architecture perspective.

# 9	Supporting Individual Members

Supporting IM name

Nokia

Nokia Shanghai Bell

Deutsche Telekom

Verizon

Vodafone