TSG SA Meeting #SP-105	SP-241284_rm

10 – 13 September 2024, Melbourne, Australia	(Revision of SP-240996)

# Title:	Revised WID on Enhancement of support for Edge Computing in 5G Core network - Phase 3

# Source:	SA WG2

# Document for:	Approval

# Agenda Item:	6.2.2

3GPP SA-WG2 Meeting #164 	S2-2409446

Aug. 19 – 23, 2024, Maastricht, NL	(e-mail revision of S2-2407656r01)

Source:	Intel (Rapporteur)

Title:	Revised WID on Enhancement of support for Edge Computing in 5G Core network - Phase 3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Enhancement of support for Edge Computing in 5G Core network - Phase 3

Acronym:	eEDGE_5GC_Ph3

Unique identifier:	1040036

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  |  |
| Don’t know |  |  |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| X | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_eEDGE_5GC_ph3 | SA2 | 1020004 | Study on Enhancement of support for Edge Computing in 5G Core network — phase 3 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 830032 | Study on enhancement of support for Edge Computing in 5GC | Corresponding study of architecture enhancements and procedures (SA2) |
| 900016 | Enhancement of support for Edge Computing in 5G Core network | Rel-17 WI for Enhancement of support for Edge Computing (SA2) |
| 970026 | Edge Computing Phase 2 | Re-18 WI for Edge Computing Phase 2 (SA2) |
| 880002 | Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC | Study of the security aspects of Edge Computing (SA3). |
| 870015 | Study on Streaming Architecture extensions For Edge processing | Study of media architecture to support processing of media services with edge computing deployment (SA4). |
| 870029 | Study on enhancements of edge computing management | Study of the management aspects of Edge Computing (SA5). |
| 880030 | Study on charging aspects of Edge Computing | Study of the charging aspects of Edge Computing (SA5). |
| 860006 | Architecture for enabling Edge Applications | Application layer architecture and corresponding mechanisms to enable Edge Computing deployment (SA6). |

# 3	Justification

Edge Computing is supported in 5GS since Rel-15. In Rel-17 and 18 Edge Computing related study items, further enhancements for supporting Edge Computing are studied, but there are still some aspects requiring further enhancement. These aspects include:

-	Support of Rel-17/18 defined Edge Computing requires heavy impacts to existing 5GC Control Plane function entities, e.g. the edge network and application information need be stored at the SMF, which may be a disadvantage in deployment. A light weighted solution with less impact to 5GC Control Plane could be supported.

-	In current design per TS 23.548, the (re)selection of L-PSA UPF and (re)discovery of EAS by SMF is based on UE location and network deployment information without considering N6 delay between UPF and the endpoint of application side. Taking N6 delay into account by SMF will help the SMF to (re)select/(re)discover more suitable (L-)PSA UPF and optionally EAS in order to reduce the latency for Edge Computing services.

# 4	Objective

The work item will specify the potential system enhancements for enhanced edge computing support, including:

Key Issue #1 (Enhancements for EAS (re)discovery and UPF (re)selection with reducing impact on central 5GC NFs):

- For Distributed Anchor Point and Multiple PDU Session models, the existing mechanisms shall be used.

- For Session Breakout model the following applies:

  - I-SMF based approach shall be considered to reduce impact on central 5GC NFs.

  - I-SMF selection shall be performed by AMF. I-SMF selection mechanism shall be enhanced to support I-SMF for local offloading management, e.g., I-SMF selection for local offloading management is based on the subscription data.

  - EASDF configuration and DNS message handling is performed by I-SMF (instead of SMF).

  - EASDF discovery and selection is performed by I-SMF (instead of SMF). When the I-SMF approach is used the SMF does not discover and select an EASDF.

  - I-SMF retrieves EDI from NEF to configure EASDF. EDI management in the I-SMF shall be supported. I-SMF can also be preconfigured with the EAS deployment information.

  - I-SMF can be configured with or receive the local offloading policy from PCF via SMF which indicates IP range(s) and/or FQDN(s) allowed to be routed to the local part of DN and shall select local UPF(s).

  - SMF may forward AF provided traffic influence information to I-SMF.

Key Issue #2 (Enhancement of EAS and local UPF (re)selection):

- SMF can select local PSA UPF considering N6 delay, when available.

- SMF can collect N6 delay measurement from candidate UPF per pair of 5GC N6 termination point (i.e. UPF) and the measurement endpoint at application side (e.g. EAS/Designated IP (range)) as following:

  - SMF determines the candidate UPF(s) according to the candidate DNAI(s) which is based on the list of DNAI(s) received in AF request or EDI.

  - SMF determines the measurement protocol based on the protocol supported by UPF and the measurement protocol(s) supported by application side (e.g. Pre-configuration in SMF or via AF request).

  - SMF configures the candidate UPF based on the N6 delay monitoring information such as measurement endpoint (e.g. target EAS IP address(es)/Designated IP (range)) per DNAI in the list, the determined measurement protocol and optionally the protocol-specific configuration parameters.

  - UPF(s) performs N6 delay monitoring and reports the N6 delay monitoring result to SMF.

- N6 delay between 5GC N6 termination point (i.e. UPF) and the measurement endpoint at application side (i.e. EAS IP address(es)/Designated IP (range)) is measured by leveraging existing mechanisms (e.g., ICMP, TWAMP, OWAMP or other protocols defined by IETF).

- 5GC may enable the N6 delay measurement via AF influence procedure per clause 4.3.6 in TS 23.502[3] or via EAS Deployment Information Management defined in clause 6.2.3.4 in TS 23.548 [5]. When AF influence procedure is used, in Nnef_TrafficInfluence_Create/Update Request, AF can provide an indication of considering N6 delay, a list of DNAI(s), measurement endpoint (e.g. target EAS IP address(es)/Designated IP (range)) per DNAI in the list, the measurement protocol(s) and optionally the protocol-specific configuration parameters.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

{Note 1:	Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.}

{Note 2:	The first listed Rapporteur is the specification primary Rapporteur. Secondary Rapporteur(s) are possible for particular aspect(s) of the TS/TR. In this case, their responsibility has to be provided as "Remarks".}

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# |  |
| TS 23.501 | Support for Enhancement of support for Edge Computing in 5G Core network — phase 3 | SA#106 (Dec. 2024) |  |
| TS 23.502 | Support for Enhancement of support for Edge Computing in 5G Core network — phase 3 | SA#106 (Dec. 2024) |  |
| TS 23.548 | Support for Enhancement of support for Edge Computing in 5G Core network — phase 3 | SA#106 (Dec. 2024) |  |
| TS 23.503 | Support for Enhancement of support for Edge Computing in 5G Core network — phase 3 | SA#106 (Dec. 2024) |  |

# 6	Work item Rapporteur(s)

Changhong Shan (Intel); chang.hong.shan@intel.com

# 7	Work item leadership

SA2

# 8	Aspects that involve other WGs

Security aspects are considered by SA3.

Management and charging aspects are considered by SA5.

Application layer aspects are considered by SA6.

# 9	Supporting Individual Members

Supporting IM name

Intel

ZTE

Huawei

Hisilicon

NTT DOCOMO

KDDI

China Unicom

Telefonica

China Mobile

CATT

NEC

Inspur

BT

China Telecom

Samsung

SKT

OPPO

vivo

MediaTek

Futurewei

MATRIXX Software

Nokia

Ericsson

Lenovo

AT&T

LG Electronics