TSG SA Meeting #SP-105	SP-241274

10 – 13 September 2024, Melbourne, Australia

Title:	Presentation of Report to TSG: TR 23.700-13 'Study on Architecture support of Ambient power-enabled Internet of Things'. Version 1.0.0

Source:	SA WG2

Document for:	Information

Work Item / Release:	FS_AmbientIoT / Rel-19

Abstract of the contribution: This is the coversheet for presenting TR 23.700-13 to TSG SA for Information.

SA WG2 Meeting #164	S2-2409452

# Maastricht, Netherlands, 19 – 23 August 2024	(e-mail revision of S2-2408144r01+change)

Abstract of document:

The present document studies the architecture support of Ambient IoT Devices, based on the services requirements defined in TS 22.369 applicable to the Device types, traffic types, use cases and connectivity topologies defined in TR 38.769.

Changes since last presentation to TSG SA:

This is the first presentation to TSG SA.

The TR is considered 80% complete.

Outstanding Issues:

-	Finalize the solution descriptions

-	Perform the evaluation and continue conclusion for all the key issues.

-	Incomplete feedback from SA1 due to lack of consensus in SA1 (no feedback on need for an unalterable/permanent equipment identification and related usage, no feedback on business model and need for subscription, no feedback on tamper-proof storage of credentials).

Contentious Issues:

Diverging views on the need for subscription, network layer security, temporary CN ID, roaming support and related to that, the implications for the overall architecture. Lack of clear SA1 feedback/requirements on these aspects poses a risk for SA2 conclusion.