## Slide 1: Discussion on ISAC_ARC
Sherry Shen (Moderator)
SP-241329

## Slide 2: Background
FS_ISAC_ARC (SP-231754) endorsed on SA#102 with 0 TU allocated.
As stated in NOTE 7 of SP-231754, whether SA2 can start work on this study will be discussed at TSG#105
NOTE 7: Whether SA2 can start work on this study will be discussed at TSG#105 (September 2024) based on the outcome of related work in the involved RAN WG(s). Further change in description of WT-1 to WT-6 can be discussed at TSG#105.

## Slide 3: ISAC status in RAN
Progress on track, completion level 35%
  Agree on channel model evaluation parameters for UAV sensing scenarios
  Agree on framework of ISAC channel model
  Agree on framework to model RCS of target/object
  Agree on modelling special environment objects with large size, e.g. wall, ground, etc.
Open issues
  Channel model evaluation parameters for sensing scenarios: human, vehicle, AGV, objects creating hazards on roads/railways
  Remaining details on generation of the ISAC channel model
  Exact RCS patterns for different target types: UAV, human, vehicle, AGV, objects creating hazards on roads/railways
  Spatial consistency
  Calibration

## Slide 4: General principles
SA2 FS_ISAC_ARC will start from R19, and the normative work for 5G-A ISAC will be completed in R20
FS_ISAC_ARC SID endorsed on SA#102 (SP-231754) will be used as the starting point for defining the work scope and work tasks
Work scope of ISAC_ARC normative work will be updated (e.g. down-scoped) based on the selective use case scenarios and RAN alignments:
  SA1 has defined multiple use case categories; however, not all of them can be easily achieved using 5G-A sensing. Hence, a further down scoping of use case scenarios may be necessary before the start of the normative work
  Outcome of RAN feasibility study may also be considered
Conclusion of the FS_ISAC_ARC study will be provided to RAN to facilitate the work scope determination
The smooth evolution from 5G-A to 6G has to be considered, e.g. 6G forward compatibility

## Slide 5: Objective defined in SP-231754
WT-0: Overall architecture and function enhancements to support ISAC.
WT-1: ISAC service authorization and revocation. This includes investigating mechanisms for authorization and revocation sensing service requests from the service consumer (e.g. 3rd party application or 5GC NF).
WT-2: Discovery and selection of sensing entities (e.g. gNB, 5GC NF) based on service requirements triggered by the service request and capability of the sensing entities.
WT-3: Sensing data and the associated information collection and transport mechanisms for result calculation.
WT-4: Service invocation, including providing sensing associated information, and result (including sensing result and contextual information) exposure mechanisms, for one time, periodic or event based reporting.
WT-6: Configuration parameters/policy provisioning to gNB for the support of ISAC services.

## Slide 6: Proposed WTs & TU Allocation
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency Editor’s Note: This column should highlight if WT#x is self-contained, or is depended on completion of other WTs
WT-0 | 2TU | 2TU | Maybe | 
WT-1 | 1 TU | 1 TU | Maybe | WT-0
WT-2 | 2 TU | 2 TU | Yes | WT-0
WT-3 | 2 TU | 2 TU | Yes | WT-0
WT-4 | 1.5 TU | 1.5 TU | Maybe | WT-0
WT-5 | 0 TU | 0 TU | Maybe | WT-0
WT-6 | 0.5 TU | 0.5 TU | Yes | WT-0
Total TU estimates for the study phase: 9
Total TU estimates for the normative phase: 9
Total TU estimates: 9 + 9 = 18

## Slide 7: Proposed Timeline
SID approval: Sep. 2024
  0 TU may be allocated for 2024Q4
TR for info: Sep. 2025
TR for approval: Dec. 2025
WID approval: Dec. 2025
TS for approval: Sep. 2026