## Slide 1: SA WG6 status report to TSG SA#107
Atle Monrad
SA6 Chair (InterDigital Communications)

## Slide 2: SA6 Leadership
Chair:
  Mr. Atle Monrad 1 InterDigital Corporation / ATIS
Vice-chairs:
  Mr. Jukka Vialen 2 * Airbus DS SLC / ETSI
  Mr. Basavaraj (Basu) Pattan 3 Samsung Electronics Ind. Co., Ltd. / TTA
Secretary:
  Bernt Mattsson (MCC)
* Position up for election at SA6#66 in April
1 Elected in February 2024
2 Re-elected for third term in April 2023
3 Re-elected for second term in August 2024

## Slide 3: Executive Summary
Two meetings held in Q1 2025
  Virtual workshop on Rel-20 5GA content
  SA6#65, 17 – 21 February 2025
Rel-15/Rel-16/Rel-17/Rel-18 activities
  45 CRs Agreed
Rel-19 activities
  All exceptions completed
    Remaining 5 Work Items completed
    Remaining two specifications submitted for Approval
  87 CRs Agreed and 37 pCRs Approved
Rel-20 5GA activities
  1 revised SIDs Agreed (moved from Rel-19)
  6 new SIDS & 4 new WIDs agreed
    2 SIDs & 3 WIDs on mission critical related features
    4 SIDs & 1 WID on application enablement related features

## Slide 4: Ongoing and upcoming topics
Release 19 Progress
  All approved exceptions from SA#106 completed.
  The two remaining specifications completed and submitted for Approval.
  Further work on Release 19 expected to be alignments and clarifications.
  Still a number of Editor’s Notes not resolved.
  The group has not decided whether to lift the external TRs on EGDE and CAPIF to Rel-19.
Release 20
  The virtual workshop on Rel-20 5GA content held in January was useful to understand companies’ position prior to SA6#65.
  Several sessions held at SA6#65 to seek agreement of SIDs / WIDs for 5GA and be able to start actual work in Q2.
Other topics
  The work to remove Editor’s Notes in release-18 progress.
  No time is planned given in Q2 to start preparing for the 6G-Study.
Meeting Schedule for next quarter
  Two meetings will be held; April – SA6#66 Gothenburg, Sweden, May – SA6#67 Fukuoka, Japan.

## Slide 5: Virtual workshop on Rel-20 5GA content
Meeting dates: 21 – 22 January 2025
  3 + 3 hours of online meetings
Statistics
  20 papers from 16 companies presented
  Exchange of company views and thoughts on content of Rel-20 for 5GA
  Preparation to aim for agreements of SIDs & WIDs on 5GA at SA6#65

## Slide 6: SA6#65 Statistics
Meeting dates: 17 – 21 February 2025
  4 quarters on Monday, 5 quarters on Tuesday, 4 quarters on Wednesday – Friday
Statistics
  286 Tdoc numbers initially reserved, 559 Tdoc numbers used by end-of-meeting
  132 Agreed CRs - 8 for pre Rel-18, 37 for Rel-18, 87 for Rel-19
  37 Approved pCRs for Rel-19
  6 incoming LSs, 4 Approved outgoing LSs
  18 SIDs / WIDs on Rel-20 - 5GA discussed – 11 Agreed / 7 postponed
  Time allocation: Pre-Rel-19: ~10%; Rel-19: ~60%; Rel-20 5GA: 30%
Conference calls (pre-SA6#65)
  0 informal conference calls

## Slide 7: Number of Tdocs in SA6

## Slide 8
Number of approved pCRs & agreed CRs per SA6-meeting

## Slide 9: Progress of approved Release 19 Study Items
UID | Name | Acronym | Target Month/year | Old % | WID | New %
1000035 | Study on enhanced application layer support for location services | FS_eLSAPP | Sep-2024 | 100% | SP-230778 | -
1000034 | Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | Dec-2024 | 100% | SP-230779 | -
1010005 | Study on application layer support for AI/ML services | FS_AIMLAPP | Sep-2024 | 100% | SP-231182 | -
1020052 | Study on application enablement for Localized Mobile Metaverse Services | FS_Metaverse_App | Sep-2024 | 100% | SP-231806 | -
1020051 | Study on Application enabler for XR Services | FS_XRApp | Dec-2024 | 100% | S6-233295 | -
1020053 | Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_Ph3_App | Sep-2024 | 100% | SP-240296 | -
1020062 | Study on CAPIF Phase 3 | FS_CAPIF_Ph3 | Dec-2024 | 100% | SP-231741 | -
1040071 | Study on MC services support on IOPS mode of operation | FS_Generic_IOPS | Dec-2024 | 100% | SP-241017 | -

## Slide 10: Progress of approved Release 19 Work Items 1/2
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000039 | Enhanced Mission Critical Architecture | enhMC | Dec-2024 | 100% | SP-241691 | -
1000036 | Sharing of administrative configuration between interconnected MC service systems | MCShAC | Dec-2024 | 100% | SP-230692 | -
1000038 | Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Dec-2024 | 100% | SP-230780 | -
1000037 | Application Architecture for MSGin5G Service Phase 3 | 5GMARCH_Ph3 | Dec-2024 | 100% | SP-230781 | -
1010007 | Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Dec-2024 | 100% | SP-231160 | -
1010008 | Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | Dec-2024 | 100% | SP-240741 | -
1010009 | Guidelines for CAPIF Usage | CAPIF_EXT * | Dec-2024 | 100% | SP-241692 | -
1010006 | SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Dec-2024 | 100% | SP-230989 | -
* Rel-18

## Slide 11: Progress of approved Release 19 Work Items 2/2
UID | Name | Acronym | Target Month/year | Old % | WID | New %
1040072 | Enhanced application layer support for location services | eLSAPP | Dec-2024 | 100% | SP-241005 | -
1040073 | Service aspects for supporting the eMMTel service | MMTel_APP | Dec-2024 | 60% | SP-241019 | 100%
1040075 | Application layer support for AI/ML services | AIML_App | Dec-2024 | 100% | SP-241008 | -
1040076 | Application enablement for Localized Mobile Metaverse Services | Metaverse_App | Dec-2024 | 80% | SP-241390 | 100%
1040074 | Application enabler for XR Services | XRM_Ph2_App | Dec-2024 | 90% | S6-241207 | 100%
1040077 | Application enablement for Satellite access enabled 5G Services | 5GSAT_Ph3_App | Dec-2024 | 75% | SP-241590 | 100%
1050036 | MC services support on IOPS mode of operation | GENERIC_IOPS | Dec-2024 | 100% | SP-241382 | -
1050036 | Common API Framework (CAPIF) Phase 3 | CAPIF_Ph3 | Dec-2024 | 65% | SP-241694 | 100%

## Slide 12: Progress of approved Release 20 Study Items
UID | Name | Acronym | Target Month/year | Old % | WID | New %
1050034 | Study on Service Enabler Architecture Layer (SEAL) Phase 4 * | FS_SEAL_Ph4 | Dec-2025 | 20% | SP-241375 * | 40%
* Study moved from Rel-19 to Rel-20, revised SID in SP-250183.

## Slide 13
Future SA6 meetings
Meeting | Date | Location
2025 |  | 
SA6#66 | 7 – 11 April 2025 | Gothenburg, Sweden
SA6#67 | 19 – 23 May 2025 | Fukuoka, Japan
SA6#68 | 25 – 29 August 2025 | Gothenburg, Sweden
SA6#69 | 13 – 17 October 2025 | China, Location TBC
SA6#70 | 17 – 21 November 2025 | Dallas (TX), USA
2026 |  | 
SA6#71 | 9 – 13 Feb 2025 | India, Location TBC
SA6#72 | 13 – 17 April 2025 | EU, Location TBC
SA6#73 | 18 – 22 May 2025 | Japan, Location TBC
SA6#74 | 24 – 28 August 2025 | EU, Location TBC
SA6#75 | 12 – 16 October 2025 | EU, Location TBC
SA6#76 | 16 – 20 November 2025 | North America, Location TBC

## Slide 14: Metaverse_App
Progress since SA#106:
  TS 23.437 – Spatial anchors and Spatial map
    Total 8 CRs agreed.
    Mostly worked on resolving ENs and fixing the existing procedures.
  TS 23.438 – Digital assets
    Total 9 pCRs agreed
    TS is sent for approval
    Worked on generic sections of the TS and also media management aspects of the digital assets.
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040076 | Application enablement for mobile metaverse services | Metaverse_App | Dec-2024 | 80% | SP-241390 | 100%
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 15: 5GSAT_Ph3_App
Progress since SA#106:
  Exception period to complete remaining aspects
  Progress made for:
    Total 8 CRs agreed
    1 CR to Mission Critical TS 23.289 Agreed
    4 CRs to SEAL TS 23.434 Agreed
    1 CR to SEALDD TS 23.433 Agreed
    2 CRs to 3GPP TS 23.558 Agreed
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  None, Work Item completed
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040077 | Application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | Dec-2024 | 75% | SP-241690 | 100%

## Slide 16: CAPIF_Ph3
Progress since SA#106:
  SA6#65: 18 CRs agreed
  Normative work completed on the following:
    Enhancements to CAPIF interconnection
    Enhancements related to finer granularity of access control of Service APIs & API invoker Authorization with the Purpose of Data Processing & Bulk authorization
    Enhancements to API invoker onboarding
    Support for resource owner auth upon service API invocation
    Support for API invoker accessing other UEs’ resources of a group
    Support for API invokers on the UE to access resource of another UE
    Support for AEF instantiation
    Open service API discovery
UID | Name | Acronym | Target month/year | Old % | WID | New %
1050035 | CAPIF Phase 3 | CAPIF_Ph3 | Dec-2024 | 65% | SP-241694 | 100%
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 17: XRM_Ph2_App
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040074 | Application enablement for XRM Services Phase 2 | XRM_Ph2_App | Dec-2024 | 90% | SP-241207 | 100%
Contentious Issues:
  None
Next steps:
  None, Work Item completed
Progress since SA#106:
  7 CRs agreed
  Progress made for
    Complete SEALDD-enabled flow Alignment procedure，
    Complete update and delete service operation of SEALDD client policy configuration
    Complete Crossflow measurement and delay difference measurement
    Solving Editor’s Notes on PDU set, and Crossflow measurement
    Solving Editor’s Notes on multi-modal flow synchronization
    Solving Editor’s Notes on UE-to-UE communication
    Multi-Modal traffic indication in SEALDD layer
RAN and other impacts and dependencies:
  None

## Slide 18: MMTel_APP
Progress since SA#106:
  SA6#65: 19 pCRs agreed
  Progress made for
    finishing the work listed in Rel-19 MMTel_APP WI Exception (SP-241687), including:
      the information elements used in the call between application without IMS and DCMTSI client; and 3PCC;
      the procedure and information elements providing capabilities to application providers/Vertical service provider to used P2A /A2P Application Data Channel;
      multiple call control handling coordination among different Application Servers etc;
      the Architectural requirements;
      the identities; and
      the deployment guideline.
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040073 | Application enablement aspects for MMTel | MMTel_App | Dec-2024 | 60% | SP-241019 | 100%
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 19: FS_SEAL_Ph4
Progress since SA#106:
  The release version of SID is changed from Rel-19 to Rel-20.
  5 new Solutions are adopted, 2 existing solutions are updated
  2 new Gaps are adopted
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1050034 | Study on Service Enabler Architecture Layer (SEAL) Phase 4 | FS_SEAL_Ph4 | Dec-2025 | 20% | SP-241375 | 40%
Contentious Issues:
  None
Next steps:
  Continuing the work for both new Gaps and solutions, starting solution evaluation.

## Slide 20: For TSG SA information and action

## Slide 21: Rel-20 TUs Capacity Estimation (1/7)
For Information: Request for Rel-20 planning from SA Chair
  SA WGs inputs on WG capacity for Rel-20 (e.g. TU Budget, Max# of SIDs/WIDs, Max size per SID/WID)
  The following aspects are relevant:
    Rel-20 Timeline
    3GPP SA6 Meeting Schedule
    Typical SA6 Session Planning
    Rel-20 TUs Capacity Estimation
    Rel-20 5G-Adv v/s 6G Study Split
    Potential SA6 Rel-20 TUs Work Plan

## Slide 22: Rel-20 TUs Capacity Estimation (2/7)
For Information: Relevant numbers for Rel-20 planning
  Total number of TUs per SA6 meeting: 20 TUs
  Total number of SA6 meetings during the full “Rel-20 timeline”: 11 meetings
  Timeline and total TUs available for Rel-20 (5GA and 6G Study):
    5G-Adv, 9 meetings (Apr-25 to Aug-26)
    6G-Study, 8 meetings (Oct-25 to Dec-26)
  Current estimate is an initial proposed timeline split between 5GA and 6G-study of 50/50 for all WG-meetings between Oct-25 and Aug-26
  The estimate will be revisited as work and progress in both SA6 and other WGs becomes more clear
  Split between mission critical and application enablement is not considered

## Slide 23: Proposed Rel-20 Timeline Split between 5GA and 6G (3/7)
Stage-2 Study
Q1
Q2
Q3
Q4
2025
Q1
Q2
Q3
Q4
2026
5GA Study
Approvals
Q1
Q2
2027
Stage-2 Study/Normative
6G Study
Approvals
Stage-3
Stage-2 freeze
(100%)
Stage-3 freeze
Rel-20 5G-Adv
Rel-20 6G
6G Study freeze**
Preparation
Preparation
Stage-2 freeze
(80%)
5GA Study
Approvals
50/50* split between 5GA & 6G-Study
* An initial estimate, subject to Rel-20 content and dependencies in other SA-WGs
** Date to be confirmed at future TSG meeting

## Slide 24: CR packs for approval (4/7)
For Action: CR packs for Approval
  SP-250196 Rel-15 CRs to TS 23.283 for MCCI
  SP-250197 Rel-17 CRs to TS 23.558 for EDGEAPP
  SP-250198 Rel-18 CRs to TS 23.558 for EDGEAPP_Ph2
  SP-250199 Rel-18 CRs to TS 23.280, TS 23.282, TS 23.283 and TS 23.379 for enh4MCPTT
  SP-250200 Rel-18 CRs to TS 23.946 for CAPIF_EXT
  SP-250201 Rel-18 CRs to TS 23.434 for SEAL_Ph3
  SP-250202 Rel-18 CRs to TS 23.433 for SEALDD
  SP-250203 Rel-18 CRs to TS 23.283 for IRail
  SP-250204 Rel-19 CRs to TS 23.554 for 5GMARCH_Ph3
  SP-250205 Rel-19 CRs to TS 23.289, TS 23.433, TS 23.434, and 23.558 for 5GSAT_Ph3_App
  SP-250206 Rel-19 CRs to TS 23.482 for AIML_App

## Slide 25: CR packs for approval (5/7)
For Action: CR packs for Approval
  SP-250207 Rel-19 CRs to TS 23.222 for CAPIF
  SP-250208 Rel-19 CRs to TS 23.222 for CAPIF_Ph3
  SP-250209 Rel-19 CRs to TS 23.558 for eCAPIF, TEI19
  SP-250210 Rel-19 CRs to TS 23.434 for eLSAPP
  SP-250211 Rel-19 CRs to TS 23.280, TS 23.282, TS 23.289 and TS 23.379 for enhMC
  SP-250212 Rel-19 CRs to TS 23.280 and TS 23.281 for FRMCS_Ph5
  SP-250213 Rel-19 CRs to TR 23.700-23 for FS_XRApp
  SP-250214 Rel-19 CRs to TS 23.437 and TS 23.558 for Metaverse_App
  SP-250215 Rel-19 CRs to TS 23.433 for SEALDD_Ph2
  SP-250216 Rel-19 CRs to TS 23.434 for SEAL_Ph3
  SP-250217 Rel-19 CRs to TS 23.433 for XRM_Ph2_App

## Slide 26: Specifications for information and approval (6/7)
For Information: Technical Reports/Specifications
  None
For Action: Technical Reports/Specifications for Approval
  SP-250194 Presentation of TS 23.392 v2.0.0 “Application enablement aspects for MMTel” for approval
  SP-250195 Presentation of TS 23.438 v2.0.0 “Service Enabler Architecture Layer for Verticals (SEAL); Digital assets” for approval

## Slide 27: New and revised work & study items (7/7)
For Action: Revised SIDs/WIDs for Approval
  SP-250183 Revised SID on Service Enabler Architecture Layer (SEAL) Phase 4
For Action: New SIDs/WIDs for Approval
  SP-250184 New SID on Discreet listening and monitoring of mission critical services Phase 2
  SP-250185 New SID on Logging and recording of mission critical services Phase 2
  SP-250186 New SID on Application enabler for XR Services Phase 3
  SP-250187 New SID on SEALDD phase 3
  SP-250188 New SID on Study on application enablement aspects for MMTel phase 2
  SP-250189 New SID on Application enablement for AI/ML service; Phase 2
  SP-250190 New WID on Mission Critical Services for UE-to-UE and UE-to-network over multi-hop relay
  SP-250191 New WID on Railways specific Enhancements to Mission Critical Services Phase 6
  SP-250192 New WID on Enhanced Mission Critical Services Architecture Phase 2
  SP-250193 New WID on Application enablement for mobile metaverse services Phase 2
For Potential Action: Endorsed SIDs/WIDs
  None

## Slide 28: Thank You