## Slide 1
Andrew Bennett (SA2 Chair)
SA Guidance to SA2 on 5GA Rel-20 items

## Slide 2: Guidance to SA2 on 5GA studies
General
  All SIDs submitted to SA#108 (June 2025) should have agreed TU estimates
  Further revision of work tasks in approved SIDs is allowed during Q2 2025 if required
  Rel-20 5GA prioritization will take place in SA#108 also including Study Items with Approved SIDs in SA#107, i.e. those SIDs may be reduced in scope depending on the outcome of a Rel-20 package
  [The SA2 Chair indicated that each of the approved Rel-20 SIDs will be allocated a maximum of 3 TU’s in Q2 2025]
SMS to Emergency
  Moderated discussion in SA2 should start in Q2 2025 [some companies have commented this should be for WT#1 only]
Ambient IoT
  Moderated discussion in SA2 should start in Q2 2025
  Rel-20 RAN content and actual completed Rel-19 SA2 work will be consolidated for the June plenary Rel-20 SID approval, and do not prevent progress on the moderated discussion

## Slide 3: Guidance to SA2 on 5GA studies
User Identities and Authentication Architecture
  Moderated discussion in SA2 should start in Q2 2025 only for the objectives in part 2 of Annex A in SP-250259
  Or
  No moderated discussion should start in SA2 until SA3 provides input on the open issues
IMS resiliency
  This topic is added to the list of Rel-20 5GA topics
  Moderated discussion in SA2 should start in Q2 2025 based on the WT’s proposed in SP-250246
Architecture Enhancement to support Integrated Sensing and Communication
  Work can start on the study in Q2 2025
  Ongoing discussion on: As was recorded in the Combined_ChairNotes for SA2#167
    Any study work on sensing before TSG#108 will be limited to common aspects for the study without any RAN specific or UE specific sensing modes. Any UE/RAN aspects will be aligned with RAN after TSG#108
    Proposals:
      Remove preamble and change first line to: Any UE/RAN aspects regarding sensing modes will be aligned with RAN after TSG#108
      Remove preamble and change “will” to “may”

## Slide 4: Guidance to SA2 on 5GA studies
Energy Efficiency and Energy Saving Phase 2
  Work can start on the study in Q2 2025
Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) Phase 2
  Work can start on the study in Q2 2025
  For WT#1, RAN requested SA2 to provide feedback and therefore WT#1 has priority
  For WT#2, discuss use cases and document agreed use cases and corresponding KI in the TR within the TU budget (if time permits) and, if needed, update the description of WT#2 accordingly in the SID for approval at SA#108
Integration of satellite components in the 5G architecture Phase 4
  Work can start on the study in Q2 2025
  WT#1 should be given priority
  Work can start on WT#2 but WT#2.1 requires input from GSMA before starting