## Slide 1: SA5 Status Report to SA#94-e Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas Tovinger, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Gerald Görmer, SA5 Vice Chair, MATRIXX Software
Mirko Cano Soveri, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Gerald Görmer (MATRIXX Software) VC since 08/2021
Secretary: Mirko Cano (MCC Support)
  Charging Sub-Working Group (SWG)
Gerald Görmer (MATRIXX Software) Chair since 08/2021 Chen Shan (Huawei) VC since 05/2016

## Slide 3: 2021 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#135e | 25 Jan – 3 Feb 2021 | E-meeting | - | - | 
SA5#136e | 1-9 Mar 2021 | E-meeting | - | - | 
SA5#137e | 10-19 May 2021 | E-meeting | - | - | 
SA5#138e | 23-31 Aug 2021 | E-meeting | - | - | 
SA5#139e | 11-20 Oct 2021 | E-meeting | - | - | 
SA5#140e | 15-24 Nov 2021 | E-meeting | - | - | 

## Slide 4: 2022 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#141e | 17-26 Jan 2022 | E-meeting | - | - | 
SA5#142e | 4-12/13 Apr 2022 (TBD) | E-meeting | - | - | 
SA5#143e | 9-17/18 May 2022 (TBD) | E-meeting | - | - | 
SA5#144e | 27Jun – 5/6 Jul 2022 (TBD) | E-meeting | - | - | 
SA5#145 | 15-19 Aug 2022 | TBD | TBD | TBD | 
SA5#145bis | 10-14 Oct 2022 TBC (potential ad-hoc) | TBD | TBD | TBD | 
SA5#146 | 14-18 Nov 2022 | TBD | TBD | TBD | 

## Slide 5: E-meeting process
Latest version described and agreed in S5-216002
Stable - Based on experiences from over one year of e-meetings – but still some fine-tuning improvements made at each meeting

## Slide 6: Inclusive language review
No new CRs found necessary for 2G-3G in existing Rel-17 TSs
New review expected after MCC “automatic upgrade” of Rel-16 TSs to Rel-17

## Slide 7: OpenAPI Task Force
SA5 submitted a document with detailed technical comments and questions to the Task Force reflector in July, after a detailed discussion about the key issues. As a summary, we are already aligned with CT on some of the general guidelines, while we invited to a discussion or had questions on some guidelines where we are not yet aligned.
Unfortunately, there was no response to the SA5 document on the reflector since then.
Meanwhile we have at least found a methodology and process for OpenAPI and Forge that works for SA5 (which we assume is also the case for other WGs).
Therefore, we ask SA for guidance on the next step.
We also noted that there is a new contribution from SA3-LI related to this matter: SP-211535.

## Slide 8: OAM WIs/SIs

## Slide 9
New or Revised OAM Work Items / Study Items (1)
Tdoc | Title
SP-211426 | Revised WID on Improved support for NSA in the service-based management architecture
SP-211427 | New SID on continuous integration continuous delivery support for 3GPP NFs
SP-211431 | New WID on Self-Configuration of RAN Nes
SP-211432 | New Study on Fault Supervision Evolution
SP-211433 | New Study on Key Quality Indicators (KQIs) for 5G service experience
SP-211434 | New WID on Network slice provisioning enhancements
SP-211435 | New Study on Enhancement of the management aspects related to NWDAF
SP-211436 | New Study on enhancement of management of non-public networks
SP-211437 | Revised Study on new aspects of EE for 5G networks
SP-211438 | Revised WID on Enhancements on EE for 5G networks
SP-211439 | Revised WID on Enhancements of Management Data Analytics Service
SP-211440 | New Study on new aspects of EE for 5G networks Phase 2

## Slide 10
New or Revised OAM Work Items / Study Items (2)
Tdoc | Title
SP-211441 | New WID on Enhancements of EE for 5G Phase 2
SP-211442 | New Study on Deterministic Communication Service Assurance
SP-211443 | New Study on AI/ ML management
SP-211444 | New Study on Network and Service Operations for Energy Utilities
SP-211445 | New Study on evaluation of autonomous network levels
SP-211446 | New Study on enhancement of autonomous network levels
SP-211449 | New WID on Network slicing provisioning rules
SP-211450 | New Study on enhanced intent driven management services for mobile networks
SP-211451 | Revised Study on Enhancement of service based management architecture

## Slide 11: Overview of Rel-17 SA5 OAM ongoing WIs/SIs
 | Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | Additional NRM features | adNRM | 870026
2 | Enhancements of 5G performance measurements and KPIs | ePM_KPI_5G | 880025
3 | Management of MDT enhancement in 5G | e_5GMDT | 870025
4 | Enhancement of QoE Measurement Collection | eQoE | 870027
5 | Management Aspects of 5G Network Sharing | MANS | 900021
6 | File Management | FIMA | 910030
7 | Access control on management service | MSAC | 930010
8 | Enhancement of service-based management architecture | NSA_SBMA | 930009
9 | (finished) Autonomous network levels | ANL | 880027
10 | Intent driven management service for mobile networks | IDMS_MN | 810027
11 | Enhanced Closed loop SLS Assurance | eCOSLA | 870030
12 | (finished) Network policy management for 5G mobile networks | NPM | 860024
13 | Enhancements of Management Data Analytics Service | eMDAS | 850028
14 | Enhancements of Self-Organizing Networks (SON) for 5G networks | eSON_5G | 870028
15 | Generic Plug and connect | PACMAN | 910029
16 | Enhancement of Handover Optimization | E_HOO | 880029
17 | (finished) Enhancements on EE for 5G networks | EE5GPLUS | 870022
18 | Discovery of management services in 5G | 5GDMS | 820035
19 | Management data collection control and discovery | MADCOL | 880028
20 | Management of non-public networks | OAM_NPN | 870023
21 | Enhancement on Management Aspects of 5G Service-Level Agreement | EMA5SLA | 870024
22 | Management of the enhanced tenant concept | eMEMTANE | 880026
23 | Edge Computing Management | ECM | 920019
24 | Network slice provisioning enhancement | eNETSLICE_PRO | Wait for SA approval
 | Rel-17 OAM&P Studies |  | 
1 | Study on YANG PUSH | FS_YANG | 890017
2 | Study on continuous integration continuous delivery support for 3GPP NFs | FS_CICDNS | 910028
3 | Study on enhancement of service based management architecture | FS_eSBMA | 910031
4 | Study on management aspects of network slice management capability exposure | FS_NSCE | 910026
5 | (finished) Study on autonomous network levels | FS_ANL | 850032
6 | (finished) Study on management and orchestration aspects with integrated satellite components in a 5G network | FS_5GSAT_MO | 830025
7 | (finished) Study on enhancement of Management Data Analytics Service (finished) | FS_eMDAS | 850028
8 | (finished) Study on enhancements of edge computing management | FS_eEDGE_Mgt | 870029
9 | (finished) Study on access control for management service | FS_MNSAC | 890016
10 | (finished) Study on new aspects of EE for 5G networks | FS_EE5G | 870021
11 | (finished) Study on Management Aspects of 5G Network Sharing | FS_MANS | 920018
12 | (finished) Study on network slice management enhancements | FS_NSMEN | 860022
31 ongoing WIs/SIs, 8 finished SIs, 3 finished WIs
20 ongoing WIs, 3 finished WIs, 1 WI wait for SA approval
4 ongoing SIs, 8 finished SIs

## Slide 12: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
 | Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  | 
Intelligence and Automation |  |  |  | 
1 | New WID on Self-Configuration of RAN Nes | China Mobile, Huawei | RANSC | Wait for SA approval
Management Architecture and Mechanisms |  |  |  | 
2 | New WID on network slicing provisioning rules | Ericsson | NSRULE | Wait for SA approval
Support of New Services |  |  |  | 
3 | New WID on enhancements of EE for 5G phase 2 | Orange | EE5GPLUS_Ph2 | Wait for SA approval
 | Rel-18 OAM&P Studies |  |  | 
Intelligence and Automation |  |  |  | 
1 | New SID on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | Wait for SA approval
2 | New SID on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | Wait for SA approval
3 | New Rel-18 SID on Enhanced intent driven management services for mobile network | Huawei, Ericsson | FS_eIDMS_MN | Wait for SA approval
4 | New Rel-18 SID AI/ML management | Intel, NEC | FS_AIML_MGMT | Wait for SA approval
5 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | Wait for SA approval
Management Architecture and Mechanisms |  |  |  | 
6 | Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | Wait for SA approval
7 | New SID on Fault Supervision Evolution | Huawei,China Mobile | FS_FSEV | Wait for SA approval
Support of New Services |  |  |  | 
8 | New SID on enhancement on management of NPN | Huawei | FS_OAM_eNPN | Wait for SA approval
9 | New SID on new aspects of EE for 5G networks Phase 2 | Orange | FS_EE5G_Ph2 | Wait for SA approval
10 | New SID on Network and Service Operations for Energy Verticals | Samsung | FS_NSOEV | Wait for SA approval
11 | New SID on Key Quality Indicators(KQIs)for 5G service experience | Huawei | KQI_5G | Wait for SA approval
12 | New SID on deterministic communication service assurance | Huawei | FS_DCSA | Wait for SA approval
15 Rel-18 WIs/SIs waiting for SA approval

## Slide 13
Rel-17 WI MADCOL/ePM_KPI_5G/e_5GMDT/eQoE
e_5GMDT: Agreed contributions:
Add requirement for beam level configuration
Add new parameter for beam level configuration
Update to include trace failure admin messages
Correction of IP Address of Trace Collection Entity
Introduce missing interfaces of HSS
ePM_KPI_5G: Group agreed the measurements related to:
enhanced MIMO PRB Usage for cell
subscriber data management for UDM
parameter provision for UDM
Handover failures per beam related to MRO for intra-system mobility
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
MADCOL | Management data collection control and discovery | 35%->40% | TS28.533/28.532/28.622/ 28.623 | SP-200465 | SA#95 (Mar. 2022) | Nokia | SA2/RAN2/RAN3 | 
ePM_KPI_5G | Enhancements of 5G performance measurements and KPIs | 60%->80% | TS28.552/32.425/28.554/32.426/32.450/32.451/32.455 | SP-200462 | SA#95 (Mar. 2022) | Intel | SA2/RAN2/RAN3 | 
e_5GMDT | Management of MDT enhancement in 5G | 85%->95% | TS32.421/32.422/32.423/28.622/28.623/28.523 | SP-200191 | SA#94 (Dec. 2021) ->SA#95 (Mar. 2022) | Ericsson | SA2/RAN2/RAN3 | 
eQoE | Enhancement of QoE Measurement Collection | 40%->60% | TS28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | SP-200193 | SA#95 (Mar. 2022) | Ericsson | RAN2/RAN3/SA4 | 
MADCOL:
The following topic is agreed. The understanding on managing external data, context data, requesting data and discovering data was progressed. Requirements for the discovery of data producers were approved, Furthermore, the concept of implicit notification subscription for “notifyFileReady” was added to “PerfMetricJob”.
Add implicit subscriptions for notifyFileReady to PerfMetricJob
Define solution for data discovery
eQoE: The following topics are discussed and agreed
Adding Signalling Based Activation for UTRAN and LTE.
Adding Management Based Activation and Temporary stop and restart during RAN overload in NR.

## Slide 14
Rel-17 WI adNRM/MANS/FIMA/ECM/NSA_SBMA
adNRM: several CRs for NR, 5GC and IMS NRM enhancement were agreed. A few CRs related to association between NRCellDU and Beam, IMS mapping to YANG/YAML, IMA N70/71 stage3 and condition information for threshold monitoring were discussed but were noted or Not pursued.
FIMA: The file retrieval NRM fragment was almost finalized. Good progress was made for the file download NRM fragment.
MANS: the following topic is discussed and agreed:Rel-17 CR TS 32.130 Update RAN sharing scenarios to cover 5G RAN sharing; Rel-17 CR TS 32.130 Update requirments for NG-RAN MOCN network sharing scenarios.
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
adNRM | Additional NRM features | 50%->80% | TS28.540/28.541/28.622/ 28.623 | SP-200192 | SA#94 (Dec. 2021) ->SA#95 (Mar. 2022) | Nokia | SA2/RAN3 | 
MANS | Management Aspects of 5G Network Sharing | 30%->60% | TS 28.541/28.552/32.130 | SP-201080 | SA#95 (Mar. 2022) | China Unicom | RAN2/RAN3 | 
FIMA | New WID on File Management | 60%->75% | TS 28.537/28.622/28.623/28.532 | SP-210135 | SA#94 (Dec 2021) ->SA#95 (Mar. 2022) | Nokia |  | 
ECM | Edge Computing Management | 10%->50% | TS 28.538 | SP-210388 | SA#95 (Mar 2022) | Samsung | SA2/SA6/NFV | 
NSA_SBMA | Improved support for NSA in the service-based management architecture | 0%->20% | TS 28.622/28.623/28.659/28.663 | SP-210858-> SP-211121-> ->S5-215402 | SA#95 (Mar. 2022) | Huawei/Ericsson |  | 
ECM: We agreed to Performance Assurance, ECS and EAS termination and transport view EAS. The target is to complete the work at next meeting. The following topics are approved.
28.538 Import attribute tAI to for Edge NRM.
28.552 Add EAS data volume measurements.
28.538 add MnS information for EAS performance assurance
28.538 add ECS termination procedure
28.538 updating EAS termination procedure
28.538 add Provisioning MnS for Edge Computing
28.538 add transport view for EAS
NSA_SBMA: All proposals for updating the IRP specifications that are used in SBMA were objected.
A discussion paper on YANG solution set for Inventory specifications was endorsed.
A proposal for SBMA supporting management of 5G SA and NSA scenarios was agreed.

## Slide 15
Group also agreed the stage 2 definitions related to:
structure for TS 28.104
MDA capability for coverage problem analysis
NRM for MDA request
IDMS_MN:.
The group discussed several contributions to align the intent concepts and use cases with intent definition (focus on what without how);
The description for Intent Life Cycle Management is rephrased;
The group discussed a package of contributions related to intent model from several companies, and reach an agreement on a generic intent model (mainly for intent Expectation) and an example of Intent Expectation for Radio Network, which are under email approval process;
There is one proposal for introducing TM Forum RDFS Intent model in 3GPP, which is discussed and haven’t reach an agreement, which need further discussion
NPM: Several contributions regarding Stage 2 updates and Stage 3 definiton have been approved/endorsed:
pCR 28.556 Add notificaition definition
pCR 28.556 Change stage 2 information attribute definition
pCR 28.556 update Policy activation and deactivation procedure
pCR 28.556 Add stage 3 definition
pCR 28.556 update PolicyContent definition
eCOSLA: The group has been working on use cases, requirements and solutions. A discussion paper on composite management services was presented. Main topics under discussion are pause-point and reporting. Good progress was made for the reporting solution.
ANL:
Based on Draft TS 28.100-070 EditHelp review version, scope (S5-216256), workflow, tasks, generic autonomous network level description (S5-216257) and Annex A (S5-216217) are updated, all editor's notes are addressed and cleaned up (S5-216258).
The proposal of TS 28.100 2.0.0 presentation to TSG for information and approval (S5-216259) is approved by SA5.
eMDAS: Group agreed the UCs and requirements related to:
Replacement of alarm incident by alarm information
software management
paging optimization
HO optimization
Alignment of terminology
coverage problem analysis
MDA assisted Energy Saving
MDA Request and Control
obtaining MDA output
E2E latency analysis
network slice load analysis
inter-gNB beam selection optimization
slice coverage analysis
Consumer requested ML model training
Producer initiated ML model training
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ANL | Autonomous network levels | 71%->100% | TS 28.100 | SP-200464 | SA#94 (Dec. 2021) | CMCC | TMF/SA2/RAN3/ZSM | Autonomous network
IDMS_MN | Intent driven management service for mobile networks | 70%->80% | TR28.812/TS 28.312 | SP-180899 | SA#94 (Dec. 2021) ->SA#95 (Mar. 2022) | Huawei | SA2/RAN3/ZSM | Intent
NPM | Network policy management for 5G mobile networks based on NFV scenarios | 78%->100% | TS 28.555/28.556 | SP-191211 | SA#95 (Mar. 2022) | CMCC | SA2/RAN2/RAN3 | Policy
eCOSLA | Enhanced Closed loop SLS Assurance | 60%->80% | TS28.535/28.536/28.533/28.541/28.546/28.552/28.553 | SP-200196 | SA#95 (Mar. 2022) | Ericsson | ZSM/SA2/RAN3 | Closed loop interaction
eMDAS | Enhancements of Management Data Analytics Service | 10%->45% | TS 28.104/ and another new TS (being requested by the revised WID) | SP-210132 -> Revised WID in S5 216348 | SA#94 (Dec. 2021) ->SA#95 (Mar. 2022) | Intel,NEC | SA2/RAN3 | Data analytics
Rel-17 WI ANL/IDMS_MN/NPM/eCOSLA/eMDAS

## Slide 16
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
eSON_5G | Enhancements of Self-Organizing Networks (SON) for 5G networks | 70%->90% | TS 28.313/28.552/28.541/28.545 | SP-200194 | SA#94 (Dec. 2021) ->SA#95 (Mar. 2022) | Intel | RAN3 | SON
PACMAN | Generic Plug and connect | 20%->70% | TS 28.313/28.314/28.315/28.316 | SP-210260 | SA#96 (June 2022) ->SA#95 (Mar. 2022) | Ericsson |  | 
E_HOO | Enhancement of Handover Optimization | 40%->90% | TS28.552/28.313/28.541 | SP-200466 | SA#95 (Mar. 2022) | Ericsson | RAN3 | SON
EE5GPLUS | Enhancements on EE for 5G networks | 70%->100% | TS28.310/28.552/28.554/28.541 | SP-200188 | SA#94 (Dec. 2021) | Orange | SA2/RAN2/RAN3/ETSI EE/ITU-T/GSMA | Energy saving
5GDMS | Discovery of management services in 5G | 90%->95% | TS 28.533/28.532/531 | SP-181072 | SA#95 (Mar. 2022) | Huawei |  | Service based discovery
eSON_5G: The group agreed CRs to add C-SON CCO control information and beam specific handover counters to MRO, and the conversion of draft CR for LBO SON function to CR. The main issue remain open has to do with how to notify consumers for actions taken by SON functions.
EE5GPLUS:
The WID has been revised to reflect what has really been achieved during Rel-17
Agreed CRs: 28.554 Energy Efficiency of the 5GC based on the useful output of 5GC user plane; 28.554 Add Energy Consumption KPI for NG-RAN; 28.554 Add definition of ECns; 28.310 Update clause 6.2 for energy saving.
PACMAN: the following contributions were approved.
Both TS 28.314 and TS 28.315 are completed.
PnC Concepts and Requirements, procedure minor updates
28.316 PnC Data formats - DHCP Request
Rel-17 WI eSON_5G/PACMAN/E_HOO/EE5GPLUS/5GDMS
E_HOO:
Most of Stage 1 is agreed, only two clauses are not agreed. They need to be contributed to next meeting, which is the last for the WI.
Stage 1 is collected in a Draft CR, which needs to be converted to a proper CR for next meeting.
Stage 2 and 3 finished.
Measurements finished.
5GDMS:
Agreed changes to structure and attributes of MnSRegistry IOC in 28.622 and 28.623.
Agreed improvement to use case description in 28.537.
Draft CRs are converted to formal CRs.
Error in YANG solution set is corrected.
A solution for discovery of managed entities was discussed, but agreement could not be reached.

## Slide 17
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
OAM_NPN | Management of non-public networks | 70%->85% | TS28.557/28.541/28.531/28.533/28.552/28.554 | SP-200189 | SA#94 (Dec. 2021) ->SA#95 (Mar. 2022) | Huawei | SA2/RAN3 | NPN
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 70%>85% | TS28.531/28.541 | SP-200190 | SA#94 (Dec. 2021) ->SA#95 (Mar.2022) | China Mobile | SA2/RAN3 | SLA
eMEMTANE | Management of the enhanced tenant concept | 20%->45% | TS28.531/28.532/28.533/28.541 | SP-200463 | SA#94 (Dec. 2021) ->SA#95 (Mar.2022) | Huawei | SA2 | Tenant
MSAC | Access control for management service | 0%->50% | TS28.533/28.622/28.623/28.532 | SP-210859 | SA#94 (Dec. 2021) ->SA#95 (Mar.2022) | Nokia | SA3 | 
eNETSLICE_PRO | Network slice provisioning enhancement | 0%->0% | TS 28.531/28.541 | S5-215497 | SA#95 (Mar. 2022) | Samsung |  | Slicing
OAM_NPN:
The group agreed the update of NPN management aspects and mode names.
The group needs further discussion on the solutions for SNPN and exposure of management capabilities of PNI-NPN
eMEMTANE: following CRs to clarify the relationship NSC and S-NSSAI are agreed. Discussion paper on tenant isolation level is endorsed.
Rel-16 CR 28.530 Correct tenant phrasing
Rel-17 CR 28.530 Correct tenant phrasing
Rel-16 CR 28.541 Clarify tenant relationship with serviceProfileId
Rel-17 CR 28.541 Clarify tenant relationship with serviceProfileId
.
Rel-17 WI OAM_NPN/EMA5SLA/eMEMTANE/eNETSLICE_PRO
EMA5SLA: several CRs has been agreed
Align attribute names for CNSliceSubnetProfile
Update relationship between GST and Network Slice NRM fragment
Introduce missing GST reference Correction of existing stage 2 work, add new features of SLA requirement modification and specific authentication
MSAC: Made good progress. The contributions of stage 1 changes for architecture and management services, workflows and NRM requirements were agreed. However stage 2 and 3 are still missing.
eNETSLICE_PRO: The following topics are discussed:
Fixing NetworkSlice and NetworkSliceSubnet Allocation and Deallocation
feasibility check
Asynchronous design

## Slide 18
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EE5G | Study on new aspects of EE for 5G networks | 80%->100% | TR 28.813 | SP-200188 | SA#94 (Dec. 2021) | Orange | SA2/EE | Energy saving
FS_YANG | Study on YANG PUSH | 10%->10% | TR 28.818 | SP-200765 | SA#94 (Dec. 2021) ->SA#95 (Mar. 2022) | Ericsson | ONAP | YANG
FS_CICDNS | continuous integration continuous delivery support for 3GPP NFs | 30%->75% | TR 28.819 | SP-210133 | SA#94 (Dec. 2021) ->SA#95 (Mar.2022) | Lenovo, China Mobile | ETSI NFV | 
FS_MANS | Study on Management Aspects of 5G Network Sharing | 5%->100% | TR 28.825 | SP-210387 | SA#94(Dec2021) | China Unicom | RAN3 | 
Rel-17 SI FS_EE5G/FS_YANG/FS_CICDNS/FS_MANS
FS_CICDNS:
Most solutions and initial recommendation of the TR were approved after some discussions. Finalization work needs to be done on certain concepts particularly the overall procedure of testing.
FS_MANS: the following topic is discussed and agreed:
four pCRs for TR 28.825 Add concepts and overview, conclusions and recommendations, references and abbreviation.
FS_EE5G: the following pCRs have been approved:
TR 28.813 has received final updates (Add conclusion to Key Issue #3, Update solution of Key Issue 6, Update impact on normative work of Key Issue 4)
A pCR to introduce an EE KPI definition for URLLC network slice based on reliability was discussed but could not be approved
The SID has been revised to reflect what has really been achieved during Rel-17
TR 28.813 is sent to SA for approval
FS_YANG: No progress for FS_YANG.

## Slide 19
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NSMEN | Study on network slice management enhancements | 90%->100% | TR 28.811 | SP-191192 | SA#94 (Dec. 2021) | Huawei, Nokia | SA2/RAN3 | SLA
FS_eSBMA | Enhancement of service based management architecture | 15%->45% | TR 28.925 | SP-210136 ->S5-216595 | SA#94 (Dec. 2021) ->SA#95(Mar.2022) | Huawei, Ericsson | ETSI ZSM | architecture
FS_NSCE | Study on network slice management capability exposure | 25%->65% | TR 28.824 | SP-210131 | SA#94 (Dec. 2021) ->SA#95(Mar.2022) | Alibaba | SA3, SA, RAN | exposure
FS_NSMEN:
Solution for national roaming was agreed.
Minor editorial cleanup was agreed.
To be presented to SA#94e for approval.
FS_eSBMA: Following agreements were made:
Group agreed to continue this study in Rel-18
Modelling of MnFs,
Conclusion and proposed solution for SBMA supporting management architecture and frameworks in other SDOs that nothing more needs to be done.
Adding problem description and potential solution for modelling of MnF.
Rel-17 SI FS_NSMEN/FS_eSBMA/FS_NSCE
FS_NSCE: Several contributions regarding use cases, requirements and general concepts have been approved/endorsed:
S5-216583 Clarifications on clause 4 overview
S5-216584 Discussion paper on exposure scenario
S5-216616 Add Use Case for exposure without going through BSS
S5-216617 Exposure of network slice as a service
S5-216624 Consolidate potential requirements of use cases for eMnS discovery service
S5-216585 Add procedures related to product onboarding
S5-216586 Clarification on clause 5 use cases
S5-216385 Clarification on clause 7 solutions
Several contributions regarding are under email approval:
S5-216582 Concept definition for Exposed Management Service
S5-216623 Exposure to SA6 application or middleware
S5-216625 Add text to procedures related to management capability exposure

## Slide 20: OAM TRs / TSs sent to SA#94e
Tdoc | Title | Sent for
SP-211418 | TR 28.813 Study on new aspects of Energy Efficiency (EE) for 5G | Approval
SP-211419 | TS 28.556 Management and orchestration; Network policy management for 5G mobile networks; Stage 2 and stage 3 | Approval
SP-211420 | TR 28.811 Study on network slice management enhancement | Approval
SP-211425 | TR 28.817 Study on the access control for management services | Approval
SP-211539 | TR 28.825 Study on management aspects of 5G network sharing | Approval
SP-211541 | TS 28.100 Levels of autonomous network | Approval

## Slide 21: Charging (CH) WIs/SIs

## Slide 22
New or Revised Charging SIDs/WIDs
Number | Title
SP-211428 | New WID on Charging aspects of Architecture Enhancement for NR Reduced Capability Devices
SP-211429 | New WID on Charging aspects of Proximity-based Services in 5GS Preliminary work started with CRs in SP-211479
SP-211430 | New WID on Charging Aspects of 5G LAN VN Group Preliminary work started with CRs in SP-211480
SP-211447 | New Study on Charging Aspects for Enhanced Support of Non-Public Networks
SP-211448 | New WID on Charging enhancements for 5G CIoT

## Slide 23: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 80% -> 95% | SA#95 (03/2022)
EDGE_CH | Charging aspects of Edge Computing | 0% -> 20% | SA#95 (03/2022)
FS_EDGE_CH | Study on charging aspects of Edge Computing | 90%->100% | SA#94 (12/2021)
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 70%->100% | SA#94 (12/2021)
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 80%->100% | SA#94 (12/2021)
FS_5GLAN_CH | Study on Charging Aspect of 5G LAN-type Services | 60% -> 95% | SA#95 (03/2022)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 50% -> 65% | SA#95 (03/2022)
FS_NCHF_Ph2 | Study on Nchf charging services phase 2 | 0% -> 20% | SA#95 (03/2022)
FS_CHROAM | Study on 5G roaming charging architecture for wholesale and retail scenarios | 10% -> 30% | SA#95 (03/2022)

## Slide 24
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 80% -> 95% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#95 (03/2022) | Ericsson | - | -
5GSIMSCH
CR was agreed to TS 32.291 (stage3 OpenAPI) to complete the addition of IMS charging information with descriptions, including some generic data types
CRs were agreed to TS 32.275, TS 32.281 and TS 32.291 to complete the addition of IMS charging information for MMTel as well as for announcement handling
Working Progress

## Slide 25
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EDGE_CH | Charging aspects of Edge Computing | 0% -> 20% | TS 32.240, TS 32.297, TS 32.291, TS 32.298 | SP-210861 | SA#95 (03/2022) | Intel Corporation (UK) Ltd | - | -
5G_EDGE
Working Progress
With the official “kick-off” of the normative work for Edge Computing charging was the iinitial skeleton of TS 32.257 agreed
pCRs agreed to TS 32.257 on :
  High-level 5G System architecture and for enabling edge applications
  Edge Computing domain converged charging architecture
  Charging principles and scenarios for 5GS usage charging for Edge Computing
Draft TS 32.257 (email approval S5-216484)

## Slide 26
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 90% -> 100% | TR 28.815 | SP-200467 | SA#94 (12/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCRs agreed to TR 28.815 on :
  Solution for 5GS usage charging based on monitored QoS
  Solution for ECS charging information aggregation
  Correction and evaluation on CEF based architecture in solution 7.4.4.9
  Update High-level 5G System architecture and possible solutions for aggregated charging
  Add evaluation of edge application access charging via EASS5
Draft TR 28.815 (email approval S5-216485)
Send TR 28.815 for approval
Working Progress

## Slide 27
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 70% -> 100% | TR 28.816 | SP-200771 | SA#94 (12/2021) | Huawei | - | -
FS_5G_CIoT_CH
pCRs agreed to TR 28.816 for introduction of :
  New solutions for 5G data connectivity domain charging: charging support to access service of 5GS CIoT devices.
  Evaluation of enhancements to 5G data connectivity domain charging
  Evaluation of enhancements to control plane data transfer domain charging
  Evaluation of enhancements to monitoring event domain charging
  conclusion and recommendations
  Editorial clean up
Draft TR 28.816 (email approval S5-216486)
Send TR 28.816 for approval
Working Progress

## Slide 28
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 80% -> 100% | TR 32.846 | SP-200767 | SA#94 (12/2021) | CATT | - | -
FS_5G_Prose_CH
Working Progress
pCRs agreed to TR 32.846 on :
  Refinements on architectures for 5G ProSe
  Evaluation of solutions & Conclusion for:
    5G ProSe Direct Discovery charging：solutions for Discovery charging with 5G DDNMF and over PC5 reference point.
    5G ProSe Direct Communication charging: solutions for Direct Communication via Unicast mode, Broadcast mode, Groupcast mode, and ProSe UE-to-Network Relay.
    5G ProSe Direct Communication charging based on QoS flow: collecting and reporting QoS information over PC5.
  Overall conclusions and recommendation
  Final editorial clean up of TR 32.846
Draft TR 32.846 (email approval S5-216487)
Send TR 32.846 for approval

## Slide 29
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GLAN_CH | SID on Charging Aspects of 5G LAN-type Services | 60% -> 95% | TR 28.822 | SP-201081 | SA#95 (03/2022) | Huawei | - | -
FS_5GLAN_CH
Working Progress
pCRs agreed to TR 28.822 for introduction of :
  New solution for usage of 5G VN group communication
  5G VN group management Correction
  Evaluation of solutions & Conclusion for:
    5G VN group management: NEF based and CEF based solution
    5G VN group traffic forwarding: Reporting the charging information including the traffic forwarding methods indication
    5G VN group communication: Reporting the usage of 5G VN group communication per PDU session
    Usage of 5G VN group communication: CHF aggregation
    Overall partial conclusions and recommendations
  Editorial issues correction and Reference correction
Send TR 28.822 for information

## Slide 30
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 50% -> 65% | TR 32.847 | SP-201082 | SA#95 (03/2022) | MATRIXX Software | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCRs agreed to TR 32.847 for introduction of :
  Update if Communication Service Provider (CSP) and Network Slice Provider (NSP) are the same for
    Solution#3.1 Volume aggregation by NS Tenant CCS
    Solution#6.1 NS Tenant CCS separated from UE CCS
    Solution#7.1 Duration determination by NS Tenant CCS
  Update Evaluation of Key issue #3
  Addition of background about NSPA Charging
  New key issue on two different maximum types used by OAM and NSACF
Draft TR 32.847 (email approval S5-216489)
Send TR 32.847 for Information

## Slide 31
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NCHF_Ph2 | SID on Nchf charging services phase 2 | 0%-> 20% | TR 28.826 | SP-210390 | SA#95 (03/2022) | Ericsson | - | -
FS_NCHF_Ph2
Working Progress
pCRs agreed to TR 28.826 for introduction of :
  Structure and introduction of the study
  Two new topics on enhancement of rating input and non-blocking mode
  New use cases for trigger without usage and size of charging information
Draft TR 28.826 (email approval S5-216490)

## Slide 32
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_CHROAM | SID on 5G roaming charging architecture for wholesale and retail scenarios | 10%-> 30% | TR 28.827 | SP-210391 | SA#95 (03/2022) | Ericsson | - | -
FS_CHROAM
Working Progress
pCRs agreed to TR 28.827 for introduction of :
  Some clarification of business roles, use cases and key issues.
  Three new use cases were added, two for retail and one for wholesale.
  New solutions for conveying charging from visited MNO to home MNO and charging in visited MNO for wholesale charging towards home MNO.
  Addition of architectures SBI and reference point architectures for for several solutions.
  New use cases for MVNO with and without CHF
  Correction of solution architectures.
  Draft TR 28.827 (email approval S5-216491)

## Slide 33: Charging TRs / TSs sent to SA#94e
Tdoc | Title | Sent for
SP-211421 | TR 28.816 Study on charging aspects of 5GS CIoT | Approval
SP-211422 | TR 28.822 Study on charging aspect of 5G LAN-type Services | Information
SP-211423 | TR 32.846 Study on charging aspects of Proximity-based Services (ProSe) in 5GS | Approval
SP-211424 | TR 32.847 Study on Charging Aspects for Network Slicing Phase 2 | Information
SP-211540 | TR 28.815 Study on charging aspects of edge computing | Approval

## Slide 34
TEI CRs (Charging & OAM)
Number | Title
SP-211454 | Rel-16 CRs on TEI
SP-211485 | TEI16 Batch 2
SP-211463 | Rel-17 CRs on TEI

## Slide 35
Charging CRs
Number | Title
SP-211479 | Rel-17 CRs on Charging aspects of Proximity-based Services in 5GS
SP-211480 | Rel-17 CRs on Charging Aspects of 5G LAN VN Group
SP-211481 | Rel-17 CRs on Charging enhancement for URLLC
SP-211482 | Rel-17 CRs on IMS Charging in 5G System Architecture

## Slide 36: OAM CRs (1)
Number | Title
SP-211452 | Rel-17 CRs on Enhancements of Self-Organizing Networks (SON) for 5G networks
SP-211453 | Rel-17 CRs on Enhancement of QoE Measurement Collection
SP-211455 | Rel-17 CRs on Network slice provisioning enhancements
SP-211456 | Rel-15 CRs on Management and orchestration of 5G networks and network slicing
SP-211457 | Rel-17 CRs on Edge Computing Management
SP-211458 | Rel-16 CRs on Management of MDT in 5G
SP-211459 | Rel-17 CRs on Enhancements on EE for 5G networks
SP-211460 | Rel-16 CRs on Energy efficiency of 5G
SP-211461 | Rel-17 CRs on Plug and connect support for management of Network Functions
SP-211462 | Rel-16 CRs on Self-Organizing Networks (SON) for 5G networks
SP-211464 | Rel-16 CRs on Enhancement of 3GPP management system for multiple tenant environment support
SP-211465 | Rel-17 CRs on Improved support for NSA in the service-based management architecture
SP-211466 | Rel-17 CRs on Enhancement on Management Aspects of 5G Service-Level Agreement

## Slide 37: OAM CRs (2)
Number | Title
SP-211467 | Rel-17 CRs on Discovery of management services in 5G
SP-211468 | Rel-17 CRs on Access control for management service
SP-211469 | Rel-17 CRs on enhancements of Closed loop SLS Assurance
SP-211470 | Rel-16 CRs on Closed loop SLS Assurance
SP-211471 | Rel-17 CRs on Management Aspects of 5G Network Sharing
SP-211472 | Rel-16 CRs on Methodology for 5G management specifications
SP-211473 | Rel-17 CRs on Additional NRM features
SP-211474 | Rel-17 CRs on Enhancement of Handover Optimization
SP-211475 | Rel-16 CRs on NRM enhancements
SP-211476 | Rel-17 CRs on Enhancements of 5G performance measurements and KPIs
SP-211477 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing
SP-211478 | Rel-15 CRs on Network Resource Model (NRM) for 5G networks and network slicing
SP-211483 | Rel-17 CRs on Management of MDT enhancement in 5G

## Slide 38: Thank you!