## Slide 1
Puneet Jain
SA2 Chair, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#98-e

## Slide 2: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#97-e
  SA2#153E: 10 Oct – 17 Oct 2022, E-meeting
  SA2#154 : 14 Nov – 18 Nov 2022, Toulouse, FR
Future SA2 meetings
  SA2#154-AH-E: 16 Jan – 20 Jan 2023, E-meeting
  SA2#155 : 20 Feb – 24 Feb 2023, Athens, GR

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #153-e (10– 17 October 2022):
431 delegates ‘attended’ (checked-in) for SA WG2 #153-e
  ~8150 e-mails were sent to the list during the e-meeting
  1476 documents (including revisions), 1380 documents handled including:
    256 CRs (including revisions)
    70 Incoming LSs, of which 16 were postponed
    42 Outgoing LSs Approved
  78 other documents postponed
Total CRs agreed: 81 (of which 9 were further revised at SA2#154)
Statistics at SA WG2 #154 (14– 18 November 2022):
432 delegates ‘attended’ (checked-in) for SA WG2 #154 156 registered for ‘On-Line’ participation
  1246 documents (including revisions), 1008 documents handled including:
    561 CRs (including revisions)
    47 Incoming LSs, of which 15 were postponed
    22 Outgoing LSs Approved
  37 other documents postponed
Total CRs agreed: 96
874 people registered on the SA WG2 e-mail reflector on 05 December 2022

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e to 144-e | REL-17 FREEZE: 145-e | 146-e to 153-e | 154
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 2
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 3.5
Rel-18 work | 0 | 0 | 44
Rel-18 exceptions | 0 | 0 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e | 153-e | 154
Rel-13 CR | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1 | 0 | 1 | 1 | 0 | 0
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8 | 2 | 1
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77 | 45 | 12
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535 | 306 | 69
Rel-18 CR | 0 | 0 | 0 | 0 | 25 | 83

## Slide 11: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections, excluding 5GS_Ph1 (Category A CRs are not counted)
  R15: None

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#97-e (Category A CRs are not counted):
  Rel-15: None.
  Rel-16 (TEI16): 1 CR to TS 23.502 was agreed.
  Rel-17 (TEI17): 12 CRs (5 CRs to TS 23.501, 4 CRs to TS 23.502, 3 CRs to TS 23.503) were agreed
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance
Work Progress on Corrections (Category A CRs are not counted)
  5G_URLLC: 1 CR to TS 23.503
  5WWC: 1 CR to TS 23.501

## Slide 18: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 19: 2.4) Rel-17 Study/Work (1/19)
Progress since SA#97-e:
  No Change.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 100% -> 100% | Sep, 2021 | SP-200445

## Slide 20
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 2020 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 100% -> 100% | Sep, 2021 | SP-201107
Progress since SA#97-e:
  2 CRs (1 CR to TS 23.501, 1 CR to TS 23.548) were approved.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
2.4) Rel-17 Study/Work (2/19)

## Slide 21: 2.4) Rel-17 Study/Work (3/19)
Progress since SA#97-e:
  3 CRs to TS 23.503 were agreed.
RAN impacts or dependencies:
  Based on agreed CRs.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 100% -> 100% | Mar, 2021 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 100% -> 100% | Sep, 2021 | SP-200973

## Slide 22: 2.4) Rel-17 Study/Work (4/19)
Progress since SA#97-e:
  3 CRs agreed to TS 23.304.
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 100% -> 100% | Mar, 2021 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 100% > 100% | Sep, 2021 | SP-201132

## Slide 23: 2.4) Rel-17 Study/Work (5/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 100% -> 100% | Mar, 2021 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 100% -> 100% | Sep, 2021 | SP-200978
Progress since SA#97-e:
  No Change.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 24: 2.4) Rel-17 Study/Work (6/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 2021 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 100% -> 100% | Sep, 2021 | SP-201106
Progress since SA#97-e:
  6 CRs agreed to TS 23.247.
  Contentious Issue: No consensus could be reached on Rel-17 CR to TS 23.247 on “Alignment with stage-3 for USD and service announcement”. Companies had different view on whether stage-2 alignment with stage-3 is needed. The CR (S2-2208840) was not agreed due to 7 objections. It was noted that this issue can be further discussed at TSG SA based on company contribution.
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance.

## Slide 25: 2.4) Rel-17 Study/Work (7/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 2021 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 100% -> 100% | Sep, 2021 | SP-200976
Progress since SA#97-e:
  1 CR to TS 23.501 was agreed.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 26: 2.4) Rel-17 Study/Work (8/19)
Progress since SA#97-e:
  5 CRs to TS 23.288 were agreed.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance. Alignment with other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Dec, 2020 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Sep, 2021 | SP-201133

## Slide 27: 2.4) Rel-17 Study/Work (9/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Mar, 2021 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Sep, 2021 | SP-200980
Progress since SA#97-e:
  3 CRs (2 to TS 23.501, 1 CR to TS 23.503) were agreed.
  RAN impacts and dependencies:
  No new RAN impacts or dependencies
Next steps:
  Maintenance, and alignments with other WGs

## Slide 28: 2.4) Rel-17 Study/Work (10/19)
Progress since SA#97-e:
  4 CRs to TS 23.256 were agreed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 2020 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Sep, 2021 | SP-200979

## Slide 29: 2.4) Rel-17 Study/Work (11/19)
Progress since SA#97-e:
  1 CR to TS 23.287 was agreed.
RAN impacts or dependencies:
  Maintenance and alignment regarding Sidelink DRX.
Next steps:
  Maintenance and alignment with RAN2 work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Mar, 2021 | SP-190631
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Sep, 2021 | SP-210090

## Slide 30: 2.4) Rel-17 Study/Work (12/19)
Progress since SA#97-e:
  No Change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Mar, 2021 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Jun, 2021 | SP-200977

## Slide 31: 2.4) Rel-17 Study/Work (13/19)
Progress since SA#97-e:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 100% -> 100% | Jun, 2021 | SP-190564

## Slide 32: 2.4) Rel-17 Study/Work (14/19)
Progress since SA#97-e:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance and alignment with RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 100% -> 100% | Sep, 2021 | SP-200082

## Slide 33: 2.4) Rel-17 Study/Work (15/19)
Progress since SA#97-e:
  No Change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 100% -> 100% | Jun, 2021 | SP-200519

## Slide 34: 2.4) Rel-17 Study/Work (16/19)
Alignment work on TEI17_N3SLICE
  2 CRs (1 CR to TS 23.501, 1 CR to TS 23.316) were agreed.
Alignment work on NRslice
  1 CR to TS 23.501 was agreed.
Alignment work on EDGEAPP
  1 CR to TS 23.502 was agreed.

## Slide 35: 2.4) Rel-17 Study/Work (17/19)
Progress since SA#97-e:
  1 CR to TS 23.502 was agreed.
RAN impacts or dependencies:
  No new RAN impacts identified
Next steps:
  Maintenance and (if necessary) alignment with other WGs
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 100% -> 100% | Dec, 2021 | SP-210582

## Slide 36: 2.4) Rel-17 Study/Work (18/19)
Progress since SA#97-e:
  1 CR to TS 23.501 was agreed.
RAN impacts or dependencies:
  None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | 100% -> 100% | Dec, 2021 | SP-211100

## Slide 37: 2.4) Rel-17 Study/Work (19/19)
Progress since SA#97-e:
  3 CRs to TS 23.401 were agreed.
RAN impacts or dependencies:
  Based on agreed CRs.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 100% -> 100% | Mar, 2021 | SP-211306

## Slide 38: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 39: 2.5) Rel-18 Study/Work: Summary
UID | Name | Acronym | SID | Target | AT SA#97-e | AT SA#98-e (study/work)
940060 | Study on Support of Satellite Backhauling in 5GS | FS_5GSATB | SP-211639 | 9/12/2022 | 80% | 100% / 30%
940074 | Study on 5GC enhancement for satellite access Phase 2 | FS_5GSAT_Ph2 | SP-211651 | 9/12/2022 | 75% | 100% / 0%
940065 | Study on Personal IoT Networks | FS_PIN | SP-211643 | 9/12/2022 | 75% | 95% / 0%
940051 | Study on Phase 2 of UAS, UAV and UAM | FS_UAS_Ph2 | SP-211632 | 9/12/2022 | 80% | 98% / 0%
940069 | Study on Ranging based services and sidelink positioning | FS_Ranging_SL | SP-211647 | 12/12/2022 | 70% | 85% / 0%
940058 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | FS_eLCS_Ph3 | SP-220069 | 12/12/2022 | 80% | 100% / 30%
940077 | Study on Stage 2 for Proximity based Services Phase 2 | FS_5G_ProSe_Ph2 | SP-211653 | 12/12/2022 | 75% | 100% / 20%
940061 | Study on generic group management, exposure and communication enhancements | FS_GMEC | SP-211603 | 9/12/2022 | 90% | 95% / 15%
940071 | Study on 5G System Support for AI/ML-based Services | FS_AIMLsys | SP-220071 | 12/12/2022 | 70% | 100% / 5%
940067 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | FS_5MBS_Ph2 | SP-220072 | 12/12/2022 | 75% | 100% / 20%
940063 | Study on Enhancement of Network Slicing Phase 3 | FS_eNS_Ph3 | SP-220073 | 12/12/2022 | 70% | 100% / 1%
940068 | Study on architecture enhancement for XR and media services | FS_XRM | SP-220705 | 12/12/2022 | 75% | 100% / 0%
940056 | Study on RedCap Phase 2 | FS_REDCAP_Ph2 | SP-220074 | 9/12/2022 | 98% | 100% / 60%
940066 | Study on system architecture for next generation real time communication services | FS_NG_RTC | SP-220288 | 9/12/2022 | 79% | 85% / 0%
940070 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | FS_ATSSS_Ph3 | SP-211612 | 12/12/2022 | 80% | 100% / 0%
940076 | Study on UPF enhancement for Exposure And SBA | FS_UPEAS | SP-220417 | 12/12/2022 | 80% | 98% / 20%
940059 | Study on Stage 2 of Edge Computing phase 2 | FS_EDGE_Ph2 | SP-220352 | 12/12/2022 | 83% | 100% / 15%
940055 | Study on 5G Timing Resiliency and TSC&URLLC enhancements | FS_5TRS_URLLC | SP-211634 | 9/12/2022 | 83% | 98% / 50%
940057 | Study on Architecture Enhancements for Vehicle Mounted Relays | FS_VMR | SP-211636 | 9/12/2022 | 80% | 100% / 20%
840085 | Study on enhancement of support for 5WWC | FS_5WWC_Ph2 | SP-220419 | 12/12/2022 | 80% | 90% / 20%
940053 | Stage 2 of MPS_WLAN | MPS_WLAN | SP-211595 | 3/12/2023 | 0% | NA / 0%
940064 | Study on 5G AM Policy | FS_AMP | SP-220647 | 9/12/2022 | 100% | 100% / 80%
940073 | Study on Enablers for Network Automation for 5G - phase 3 | FS_eNA_Ph3 | SP-220678 | 9/12/2022 | 75% | 100% / 25%
940075 | Study on enhanced support of Non-Public Networks phase 2 | FS_eNPN_Ph2 | SP-220418 | 12/12/2022 | 75% | 98% / 50%
840020 | Study on enhancement of 5G UE Policy | FS_eUEPO | SP-211649 | 12/12/2022 | 80% | 95% / 0%
940052 | Study on System Enabler for Service Function Chaining | FS_SFC | SP-220415 | 9/12/2022 | 80% | 100% / 0%
940054 | Study on Extensions to the TSC Framework to support DetNet | FS_DetNet | SP-211633 | 9/12/2022 | 90% | 90% / 0%
940079 | Study on Seamless UE context recovery | FS_SUECR | SP-211654 | 9/12/2022 | 100% | 100% / 100%
NOTE 1: The yellow box in the last column shows Rel-18 study items that are not 100% complete and were not on the agenda for SA2#154 Nov F2F meeting.
NOTE 2: The Orange box in the last column shows Rel-18 study items that are not 100% complete and were on the agenda for SA2#154 Nov F2F meeting.

## Slide 40: 2.5) Rel-18 Study/Work (1/29)
Progress since SA#97-e:
  7 contributions agreed (including 1 LS out, 1 solution update and 5 evaluation plus conclusion update).
  TR 23.700-27 submitted to SA#98-e for Approval.
  WID: 6 CRs were agreed.
  RAN impacts and dependencies:
  None.
Next steps:
  Conclude the remaining key issues and complete the study.
  Continue the normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 80% -> 100% | Sep, 2022 | SP-211639
5GSATB | 5G System with Satellite Backhaul | 0% -> 30% | Mar, 2023 | SP-220808

## Slide 41: 2.5) Rel-18 Study/Work (2/29)
Progress since SA#97-e:
  All conclusions for the 2 Key Issues were agreed. Study is 100% complete.
  New WID (SP-221132) for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  None
Next steps:
  Start the normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 75% -> 100% | Sep, 2022 | SP-211651
5GSAT_Ph2 | Satellite access, Phase2 | 0% | TBD | SP-221132

## Slide 42: 2.5) Rel-18 Study/Work (3/29)
Progress since SA#97-e:
  8 contributions agreed (6 conclusions update, 1 conclusions addition, and 1 evaluation update).
  TR 23.700-88 submitted to SA#98-e for Information.
  New WID (SP-221129) for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  None
  Potential SA6 coordination, Potential SA3 coordination for PINE authentication.
Next steps:
  Conclude the outstanding issues and complete the study.
  Start the normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 75 -> 95% | Sep, 2022 | SP-211643
PIN | Personal IoT Networks | 0% | TBD | SP-221129

## Slide 43: 2.5) Rel-18 Study/Work (4/29)
Progress since SA#97-e:
  Existing solutions were updated, ENs removed
  Conclusions for KI#1 were updated and finalized
  Conclusions for KI#2 and KI#3 were finalized
  TR 23.700-58 submitted to SA#98-e for Approval.
  New WID (SP-221130) for normative work was agreed.
  RAN impacts and dependencies:
  Results of study to impact RAN decision to progress work on PC5.
Next steps:
  Conclude the remaining key issues and complete the study.
  Start the normative work as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph2 | Study on Phase 2 of UAS, UAV and UAM | 80% -> 98% | Sep, 2022 | SP-211632
UAS_Ph2 | Phase 2 of UAS, UAV and UAM | 0% | TBD | SP-221130

## Slide 44: 2.5) Rel-18 Study/Work (5/29)
Progress since SA#97-e:
  Evaluation & Conclusion for the 8 KIs and 1 new solutions (Solution#34) are added
  6 Solutions are updated (#6, #10, #19, #20, #31, #32)
  1 LS sent to RAN WGs for RAN dependent issues
  TR 23.700-86 submitted to SA#98-e for Information.
  New WID (SP-221133) for normative work was agreed.
  RAN impacts and dependencies:
  Terminologies
  RAN impacts or dependencies identified for Key Issue #1, #2, #3, #4, #5 and #8 and their corresponding solutions
  SA3 dependencies: Privacy protection and other security aspects identified in Solution #6, #9, #11, #13, #17, #18, #19, #20, #21, #24, #25, #31, #33 and #34
Next steps:
  Conclude the remaining key issues and complete the study.
  Start the normative work as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 70% ->85% | Dec, 2022 | SP-211647
Ranging_SL | Ranging based services and sidelink positioning | 0% | TBD | SP-221133

## Slide 45: 2.5) Rel-18 Study/Work (6/29)
Progress since SA#97-e:
  28 P-CRs proposing solutions updates, evolutions & conclusions, and clean up have been approved;
  All Key issues have been concluded.
  TR 23.700-71 submitted to SA#98-e for Approval.
  Revised WID (SP-221123) for normative work is agreed with the objectives set based on TR conclusion.
  WID: 11 CRs approved for following 6 key areas: “#1 Support User Plane positioning”,”#2 Support of enhanced positioning architecture for NPN deployment”, ”#3 Support of local Area Restriction for an LMF and GMLC”, ”#4 Interaction between Location Service and NWDAF”, “#6: Support of UE Positioning without UE Awareness”, ”#9 Support of positioning requirements related to satellite access”;
  RAN impacts and dependencies:
  Some conclusion have RAN impacts or dependencies.
  LS exchanges on “LCS framework for Network verified UE location (NTN)”, “Positioning Reference Units”, “LPHAP information delivery to RAN”, “LS Response on Latency impact for NTN verified UE location”.
Next steps:
  Continue normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | 80% -> 100% | Dec, 2022 | SP-220069
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 0% -> 30% | March, 23 | SP-220811

## Slide 46: 2.5) Rel-18 Study/Work (7/29)
Progress since SA#97-e:
  SID:
    New and updated overall evaluation and conclusions agreed for existing KIs.
    TR 23.700-33 submitted to SA#98-e for Approval.
    Revised WID (SP-221118) for normative work is agreed with the objectives set based on TR conclusion
  WID:
    13 CRs agreed to TS 23.304 based on TR conclusions.
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #1, #2, #4, #5, #6 and #7.
  1 LS to RAN WGs agreed.
  Charging support is expected to be handled by SA5 and Security support is expected to be handled by SA3, and cooperation with SA5 and SA3 may be required.
Next steps:
  Continue the normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 75% -> 100% | Dec, 2022 | SP-211653
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | 0% -> 20% | Mar, 2023 | SP-220806

## Slide 47: 2.5) Rel-18 Study/Work (8/29)
Progress since SA#97-e:
  6 PCR agreed for KI#1/#3/#5 conclusions
  TR 23.700-74 submitted to SA#98-e for Information
  Revised WID (SP-221124) for normative work is agreed with the objectives set based on TR conclusion.
  Contentious Issue: Evaluations and conclusion for KI#4: Multiple SMFs for VN group communication, in particular for dynamic control of the connectivity between UPFs controlled by different SMF Sets
  WID: 2 CRs are agreed for “Enhance group status event reporting”
  RAN impacts and dependencies:
  None.
Next steps:
  Conclude the remaining key issues (i.e. KI#4) and complete the study.
  Continue normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 90% -> 95% | Sep, 2022 | SP-211603
GMEC | Generic group management, exposure and communication enhancements | 0%- > 15% | Mar 2023 | SP-220959

## Slide 48: 2.5) Rel-18 Study/Work (9/29)
Progress since SA#97-e:
  Study Phase 100% complete. All KI conclusions finalized.
  2 LS Out were sent from SA2 -
      S2-2211411: LS to SA plenary - Reply LS on QoS Sustainability analytics and V2X service adaptations. This needs to be consolidated with reply LS from SA1 during SA#98-e before sending the final response to 5GAA.
      S2-2211428: LS to SA5 (RAN3 CC) on Performance measurement for AI/ML
  TR 23.700-80 submitted to SA#98-e for Approval.
  New WID (SP-221137) for normative work is agreed with the objectives set based on TR conclusion.
  WID: 6 CRs (2 CRs to TS 23.288, 1 CR to TS 23.501, 2 CRs to TS 23.502, 1 CR to TS 23.503) were agreed. CRs (as DUMMY WI code) and WID are submitted together for approval.
  RAN impacts and dependencies:
  No RAN and No UE impact.
  SA WG3 (KI#3, 5) and SA WG5 (KI#5)
Next steps:
  Continue normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 70% -> 100% | Dec, 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 5% | TBD | SP-221137

## Slide 49: 2.5) Rel-18 Study/Work (10/29)
Progress since SA#97-e:
  Study is 100% complete. SA2 did not reach consensus on whether it is possible to add support of MOCN for multicast in Rel-18.
  TR 23.700-47 submitted to SA#98-e for Approval.
  New WID (SP-221131) for normative work is agreed with the objectives set based on TR conclusion.
  WID: 1 CR agreed to TS 23.247 based on the TR conclusion. CRs (as DUMMY WI code) and WID are submitted together for approval.
  RAN impacts and dependencies:
  The response LS has been sent to RAN2 and RAN3 in highlighting the conclusions that requires coordination in the normative phase.
Next steps:
  Continue the normative work based on TR conclusions.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 75% -> 100% | Dec, 2022 | SP-220072
5MBS_Ph2 | Architectural enhancements for 5G multicast-broadcast services Phase 2 | 20% | TBD | SP-221131

## Slide 50: 2.5) Rel-18 Study/Work (11/29)
Progress since SA#97-e:
  Evaluation and conclusion for KI#1, #2, #3, #4, #5, #6 were agreed. Study is 100% complete.
  TR 23.700-41 submitted to SA#98-e for Approval.
  New WID (SP-221135) for normative work was agreed.
  WID: One CR to TS 23.501 for KI#4 was agreed. CRs (as DUMMY WI code) and WID are submitted together for approval.
  RAN impacts and dependencies:
  Coordination on handover optimization with RAN working groups will be considered during normative phase
  RAN impacts on partially allowed NSSAI will coordinated with RAN3 during the normative phase
  SA5 coordination is required for graceful/gradual slice termination during the normative work.
Next steps:
  Continue the normative work as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 70% -> 100% | Dec, 2022 | SP-220073
eNS_Ph3 | Network Slicing Phase3 | 1% | TBD | SP-221135

## Slide 51: 2.5) Rel-18 Study/Work (12/29)
Progress since SA#97-e:
  Total 22 papers are agreed, including:
    19 p-CRs
    3 LSs out: 1 LS to RAN WGs, 1 LS to SA4, and 1 LS to BBF & CableLabs
  TR 23.700-60 submitted to SA#98-e for Approval.
  Some key issue conclusions contains NOTE that will be resolved during the normative phase.
  New WID (SP-221134) for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  Further coordination with RAN WGs & SA4 in the normative phase.
Next steps:
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 75% -> 100% | Dec, 2022 | SP-220705
XRM | XR (Extended Reality) and media services | 0% | TBD | SP-221134

## Slide 52: 2.5) Rel-18 Study/Work (13/29)
Progress since SA#97-e
  SID: 1 CR for the completion of TR 23.700-68 conclusion was agreed. TR 23.700-68 is 100% complete.
  WID: 2 normative CRs were agreed. 1 LS sent to RAN2/RAN3 for further coordination on the normative work
  RAN impacts and dependencies:
  Normative work needs further coordination with RAN WGs.
  Next steps:
  Continue to work on remaining issues (e.g., as indicated in the ENs), considering the responses from RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 98% -> 100% | Sep, 2022 | SP-220074
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | 0%->60% | Mar, 2023 | SP-220803

## Slide 53: 2.5) Rel-18 Study/Work (14/29)
Progress since SA#97-e:
  KI#1 (IMS Data Channel): solution 5, 6, 17, 20 and 22 were updated. 1 new solution postponed from SA#152E was agreed. Conclusions to KI#1 was updated.
  KI#3 was partially concluded
  KI#4 was concluded
  A LS on usage of DC application identifier in SDP is sent to SA4
  TR Coversheet for Information highlighting outstanding issues to be submitted as company contribution.
  RAN impacts and dependencies:
  None
Next steps:
  Conclude the remaining key issues and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 79% -> 85% | Sep, 2022 | SP-220288
NG_RTC | System architecture for next generation real time communication services | 0% | Mar, 2023 | SP-220804

## Slide 54: 2.5) Rel-18 Study/Work (15/29)
  Progress since SA#97-e:
  Evaluation and conclusions for KI#2 were completed
  Conclusions for KI#3 and KI#5 were completed
  TR 23.700-53 submitted to SA#98-e for Approval
  Revised WID (SP-221119) submitted to SA#98-e for Approval
  RAN impacts and dependencies:
  None
Next steps:
  Start the normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 80% -> 100% | Dec, 2022 | SP-211612
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 0% | Mar, 2023 | SP-220813

## Slide 55: 2.5) Rel-18 Study/Work (16/29)
Progress since SA#97-e:
  Study is 98% complete.
  TR 23.700-62 submitted to SA#98-e for Approval.
  WID: 5 CRs are agreed corresponding to the conclusions in TR (2 for TS 23.501, 2 for TS 23.502, 1 for TS 23.288).
  RAN impacts and dependencies:
  None
Next steps:
  Continue normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 80% -> 98% | Dec, 2022 | SP-220417
UPEAS | UPF enhancement for Exposure And SBA | 0% -> 20% | Mar, 2023 | SP-220809

## Slide 56: 2.5) Rel-18 Study/Work (17/29)
Progress since SA#97-e:
  All KIs are now concluded:
    5 KIs are proceeding to normative phase
    1 KI will be handled as part of XRM WI (KI#2)
    1 KI will not proceed to normative phase (KI#6)
  TR 23.700-48 submitted to SA#98-e for Approval.
  Revised WID (SP-221122) for normative work is agreed with the objectives set based on TR conclusion.
  WID: 8 CRs were agreed.
  RAN impacts and dependencies:
  None.
Next steps:
  Continue normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_EDGE_Ph2 | Study on Edge Computing Phase 2 | 83% -> 100% | Dec, 2022 | SP-220352
EDGE_Ph2 | Edge Computing Phase 2 | 0% → 15% | Mar, 2023 | SP-220987

## Slide 57: 2.5) Rel-18 Study/Work (18/29)
Progress since SA#97-e:
  17 P-CRs agreed. Conclusions agreed and updated for all key issues
  3 LS out sent to SA3, RAN2, RAN3, SA1 to obtain feedback regarding open items related to KI#1, KI#6.
  TR 23.700-25 submitted to SA#98-e for Approval.
  Revised WID (SP-221126) for normative work is agreed with the objectives set based on TR conclusion.
  WID: 9 CRs agreed based on KI#2, KI#3, KI#5, KI#6 conclusion. KI#1 CRs not handled as the conclusion was still being updated and not stable yet.
  RAN impacts and dependencies:
  LS on Time Synchronization Status notification towards UE(s).
  LS on low latency communication applications to use RAN feedback on periodicity for scheduling
  LS OUT on UL scenario of reactive RAN feedback for burst sending time adjustment.
Next steps:
  Conclude the remaining key issues (i.e., KI#1, KI#6) based on LS response and complete the study.
  Continue the normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 83% -> 98% | Sep, 2022 | SP-211634
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 0% -> 50% | Mar, 2023 | SP-220814

## Slide 58: 2.5) Rel-18 Study/Work (19/29)
Progress since SA#97-e:
  The study phase has been completed.
  TR 23.700-05 submitted to SA#98-e for Approval.
  New WID (SP-221136) for normative work is agreed with the objectives set based on TR conclusion.
  WID: 2 CRs (to TS 23.501 and TS 23.273) were agreed. CRs (as DUMMY WI code) and WID are submitted together for approval.
  RAN impacts and dependencies:
  A reply LS (S2-2211437) has been sent to RAN WGs on the required support for certain features based on SA2 conclusions.
Next steps:
  Continue the normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 80% -> 100% | Sep, 2022 | SP-211636
VMR_ARCH | Architecture Enhancements for Vehicle Mounted Relays | 20% | TBD | SP-221136

## Slide 59: 2.5) Rel-18 Study/Work (20/29)
Progress since SA#97-e:
  SID: Completed all KI #1 solutions. Concluded on KI #2 (slicing for Non 3GPP)/TNGF case with one EN
  WID: 3CRs were agreed.
  TR Coversheet for Information highlighting outstanding issues to be submitted as company contribution.
  RAN impacts and dependencies:
  None
Next steps:
  Conclude open issues in the TR and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC | 80% -> 90% | Dec, 2022 | SP-220419
5WWC_Ph2 | Support for 5WWC, Phase 2 | 0% -> 20% | Mar, 2023 | SP-220800

## Slide 60: 2.5) Rel-18 Study/Work (21/29)
Progress since SA#97-e:
  2 Discussion Papers
  8 CRs were discussed and Postponed
  RAN impacts and dependencies:
  Yes, for 5GS.
Next steps:
  Continue the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 0% -> 0% | Mar, 2023 | SP-211595

## Slide 61: 2.5) Rel-18 Study/Work (22/29)
Progress since SA#97-e:
  5 CRs were agreed.
  Revised WID (SP-221120) for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_AMP | Study on 5G AM Policy | 100% -> 100% | Sep, 2022 | SP-220647
AMP | 5G AM Policy | 0% -> 80% | Mar, 2023 | SP-220807

## Slide 62: 2.5) Rel-18 Study/Work (23/29)
Progress since SA#97-e:
  12 contributions are agreed (including 1 LS out and 11 Evaluation and Conclusion updates).
  Study is 100% complete.
  TR 23.700-81 submitted to SA#98-e for Approval.
  New WID (SP-221138) for normative work is agreed with the objectives set based on TR conclusion
  WID: 15 CRs (9 CRs to TS 23.288, 2 CRs to TS 23.501, 2 CRs to TS 23.502, 2 CRs to TS 23.503) were agreed. CRs (as DUMMY WI code) and WID are submitted together for approval.
  RAN impacts and dependencies:
  No RAN impact.
Next steps:
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 75% -> 100% | Sep, 2022 | SP-211650
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | 25% | TBD | SP-221138

## Slide 63: 2.5) Rel-18 Study/Work (24/29)
Progress since SA#97-e:
  SID
  18 P-CRs agreed. KI#2 conclusions updated, KI#3-6 evaluations updated, and conclusions agreed, one open issues remains for KI#4
  1 LS out sent to SA1, SA3, CT1 on “Progress and open issues for NPN enhancements in Rel-18” related to KI#2 and KI#4
  1 LS out sent to SA3-LI on “LI requirements applicable to non-3GPP access to SNPNs” related to KI#2
  TR 23.700-08 sent for information the second time due to one remaining open issue
  Revised WID (SP-221125) for normative work is agreed with the objectives set based on TR conclusion
  WID
  2 CRs approved related to KI#1. 5 CRs approved related to KI#2
  RAN impacts and dependencies:
  No new RAN impact identified (key issues 1, 2 have RAN impact)
  Open issue dependent on SA3 agreed to be resolved during normative work based on SA3 feedback
Next steps:
  Conclude the remaining key issue (i.e., KI#4) and complete the study
  Continue normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Study on Enhanced support of Non-Public Networks | 75% -> 98% | Dec, 2022 | SP-220418
eNPN_Ph2 | Enhanced support of Non-Public Networks | 0% -> 50% | Mar, 2023 | SP-220805

## Slide 64: 2.5) Rel-18 Study/Work (25/29)
Progress since SA#97-e:
  KI#4 are completely concluded, KI#1, #2 and #3 are concluded with some ENs.
  Contentious Issue:
    KI #1 conclusion on how to provide VPLMN ID to UE along URSP.
    KI #2 conclusion on solution based on UE reporting assistance information during PDU Session Establishment/Modification to 5GC.
    KI #3 conclusion on whether URSP mapping in EPS requires dynamic configuration mechanism and how to handle the EPS mobility for a UE that is dual registered (i.e. with a registration in 5GS via N3IWF and attached to EPC/E-UTRAN).
  TR 23.700-85 submitted to SA#98-e for Information.
  Revised WID (SP-221127) for normative work is agreed with the objectives set based on TR conclusion
  RAN impacts and dependencies:
  None
Next steps:
  Conclude the remaining key issues and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eUEPO | Study on enhancement of 5G UE Policy | 80% -> 95% | Dec, 2022 | SP-211649
eUEPO | Enhancement of 5G UE Policy | 0% | Mar, 2023 | SP-220832

## Slide 65: 2.5) Rel-18 Study/Work (26/29)
Progress since SA#97-e:
  One pCR for conclusion on KI#1 was agreed. Study is 100% complete.
  TR 23.700-18 submitted to SA#98-e for Approval.
  Revised WID (SP-221121) for normative work based on TR conclusion submitted to SA#98-e for Approval.
  RAN impacts and dependencies:
  None
Next steps:
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 80% -> 100% | Sep, 2022 | SP-220415
SFC | System Enabler for Service Function Chaining | 0% | Mar, 2023 | SP-220802

## Slide 66: 2.5) Rel-18 Study/Work (27/29)
  Progress since SA#97-e:
  No Change
  Not on agenda for SA2#153E & SA2#154 meetings.
  RAN impacts and dependencies:
  None
Next steps:
  Conclude open issue in the TR: The TR leaves it open whether to optionally allow to insert a NEF in the signalling path, and on whether to define mechanisms to expose the N6 uplink routing table to the DetNet controller.
  Complete the study and agree on the normative WID.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 90% -> 90% | Sep, 2022 | SP-211633

## Slide 67: 2.5) Rel-18 Study/Work (28/29)
Progress since SA#97-e:
  Two CRs were agreed each for TS 23.501 and TS 23.502.
  WID is 100% complete.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 100% -> 100% | Sep, 2022 | SP-211654
SUECR | Seamless UE context recovery | 0% -> 100 % | Dec, 2022 | SP-220810

## Slide 68: 2.5) Rel-18 Study/Work (29/29)
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI18_SDNAEPC | Secondary DN authentication and authorization in EPS IWK case | 0% -> 100% | Dec, 2022 | SP-220798 | 2 CRs (1 CRs to 23.501, 1CRs to 23.502) were approved.
TEI18_MLR | Multiple location report for MT-LR Immediate Location Request for the regulatory service | 0% -> 100% | Dec, 2022 | SP-220795 | 1 CR to 23.273 was approved.
TEI18 mini WIDs.

## Slide 69: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 70: 2.6) IETF and External SDO Normative Reference Update (1/1)
None.

## Slide 71: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 72: 3) SA2 Work Planning
SA2 work plan was endorsed in S2-2211254. SA2 work sheet on TU allocation was endorsed in S2-2210904.
  At SA2#154, following Rel-18 study/work were allocated 1 additional TU than originally planned (as per S2-2210904) in order to handle large number of input documents - FS_eNS_ph3, FS_5TRS_URLLC, FS_VMR, FS_AIML_sys, FS_eNPN_Ph2, FS_MBS_Ph2, FS_eLCS_Ph3, FS_XRM, FS_ProSe_Ph2, FS_EDGE_ph2. In additional, drafting sessions were planned on these topics but they are not counted towards TU Budget.
During SA2 work planning session at SA2#154, following two issues were discussed –
  Issue #1: Study items not finishing by Nov may delay completion of normative work by Mar 2023.
  Issue #2: It is not possible to schedule 25 Rel-18 WIDs + 6 TEI18 WID + Rel-18 exception sheet handling in parallel at SA2#155 F2F meeting.
SA2 agreed to provide status to SA#98-e and take further discussion at SA#98-E.
For Issue#1, SA#98-e is requested to provide the guidance on whether to continue working on the Rel-18 study items (in Q1, 2023) that are not 100% complete.
  This includes 9 Rel-18 study items (FS_PIN, FS_UAS_Ph2, FS_Ranging_SL, FS_GMEC, FS_NG_RTC, FS_UPEAS, FS_5WWC_Ph2, FS_UEPO, FS_DetNet) that could not be scheduled at SA2#154 F2F meeting due to the constraint of organizing parallel F2F sessions. % completion is shown under yellow highlighted box in slide#39.
  This also includes 2 Rel-18 study items (FS_5TRS_URLLC, FS_eNPN_Ph2) that were scheduled at SA2#154 F2F meeting but still has some open issues to resolve. % completion is shown under Orange highlighted box in slide#39.
For Issue#2, SA#98-e is requested to provide the guidance on Rel-18 stage-2 freeze timeline. This should be considered in conjunction with overall Rel-18 timeline discussion with RAN.

## Slide 73: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 74: 4) Documents for Information and Approval (1/4)
Rel-18 revised WID for Approval
TSG SA# | Type | FOR | Title | WI Code
SP-221118 | WID revised | Approval | Revised WID on Proximity-based Services in 5GS Phase 2 | 5G_ProSe_Ph2
SP-221119 | WID revised | Approval | Revised WID on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3. | ATSSS_Ph3
SP-221120 | WID revised | Approval | Revised WID on 5G AM Policy. | AMP
SP-221121 | WID revised | Approval | New WID: 5G System Enabler for Service Function Chaining | SFC
SP-221122 | WID revised | Approval | Revised WID: Edge Computing Phase 2. | EDGE_Ph2
SP-221123 | WID revised | Approval | Revised WID on Enhancement to the 5GC LoCation Services Phase 3. | 5G_eLCS_Ph3
SP-221124 | WID revised | Approval | Revised WID on generic group management, exposure and communication enhancements | GMEC
SP-221125 | WID revised | Approval | Revised WID: Enhanced support of Non-Public Networks Phase 2 | eNPN_Ph2
SP-221126 | WID revised | Approval | Revised WID on Timing Resiliency and URLLC enhancements | TRS_URLLC
SP-221127 | WID revised | Approval | Revised WID on Enhancement of 5G UE Policy | eUEPO

## Slide 75: 4) Documents for Information and Approval (2/4)
Rel-18 New WID(s) for Approval
TSG SA # | TYPE | FOR | TITLE | WI CODE
SP-221129 | WID new | Approval | New WID: Personal IoT Networks. | PIN
SP-221130 | WID new | Approval | New WID on Further Architecture Enhancement for UAV and UAM. | UAS_Ph2
SP-221131 | WID new | Approval | New WID on Architectural enhancements for 5G multicast-broadcast services Phase 2 | 5MBS_Ph2
SP-221132 | WID new | Approval | New WID: 5GC/EPC enhancement for satellite access Phase 2 (5GSAT_Ph2) | 5GSAT_Ph2
SP-221133 | WID new | Approval | New WID on Architecture Enhancement to support Ranging based services and sidelink positioning | Ranging_SL
SP-221134 | WID new | Approval | New WID: Architecture Enhancements for XR and media services | XRM
SP-221135 | WID new | Approval | New WID: Enhancement of Network Slicing Phase 3 | eNS_Ph3
SP-221136 | WID new | Approval | New WID on Architecture Enhancements for Vehicle Mounted Relays | VMR
SP-221137 | WID new | Approval | New WID on System Support for AI/ML-based Services | AIMLsys
SP-221138 | WID new | Approval | New WID on Enablers for Network Automation for 5G - phase 3 | eNA_Ph3

## Slide 76: 4) Documents for Information and Approval (3/4)
Rel-18 TSs/TRs for Information
TSG SA# | Title | For | Release | TR | WI Code
SP-221099 | Presentation of TR 23.700-86 to TSG SA#98E for information | Information | Rel-18 | 23.700-86 | FS_Ranging_SL
SP-221103 | Presentation of TR 23.700-88 to TSG SA#98E for information | Information | Rel-18 | 23.700-88 | FS_PIN
SP-221104 | Presentation of TR 23.700-74 to TSG SA#98E for information | Information | Rel-18 | 23.700-74 | FS_GMEC
SP-221105 | Presentation of TR 23.700-08 to TSG SA#98E for information | Information | Rel-18 | 23.700-08 | FS_eNPN_Ph2
SP-221107 | Presentation of TR 23.700-85 to TSG SA#98E for information | Information | Rel-18 | 23.700-85 | FS_eUEPO

## Slide 77: 4) Documents for Information and Approval (4/4)
Rel-18 TSs/TRs for Approval
TSG SA# | Title | For | Release | TR | WI Code
SP-221097 | Presentation of TR 23.700-28 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-28 | FS_5GSAT_Ph2
SP-221098 | Presentation of TR 23.700-27 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-27 | FS_5GSATB
SP-221100 | Presentation of TR 23.700-58 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-58 | FS_UAS_Ph2
SP-221101 | Presentation of TR 23.700-25to TSG SA#98E for approval | Approval | Rel-18 | 23.700-25 | FS_5TRS_URLLC
SP-221102 | Presentation of TR 23.700-80 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-80 | FS_AIMLsys
SP-221106 | Presentation of TR 23.700-18 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-18 | FS_SFC
SP-221108 | Presentation of TR 23.700-71 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-71 | FS_eLCS_Ph3
SP-221109 | Presentation of TR 23.700-41 to TSG SA98E for approval | Approval | Rel-18 | 23.700-41 | FS_eNS_Ph3
SP-221110 | Presentation of TR 23.700-33 to TSG SA98E for approval | Approval | Rel-18 | 23.700-33 | FS_5G_ProSe_Ph2
SP-221111 | Presentation of TR 23.700-47 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-47 | FS_5MBS_Ph2
SP-221112 | Presentation of TR 23.700-62 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-62 | FS_UPEAS
SP-221113 | Presentation of TR 23.700-53 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-53 | FS_ATSSS_Ph3
SP-221114 | Presentation of TR 23.700-48 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-48 | FS_EDGE_Ph2
SP-221115 | Presentation of TR 23.700-05 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-05 | FS_VMR
SP-221116 | Presentation of TR 23.700-81 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-81 | FS_eNA_Ph3
SP-221117 | Presentation of TR 23.700-60 to TSG SA#98E for approval | Approval | Rel-18 | 23.700-60 | FS_XRM

## Slide 78: Contents
1) General aspects (events since SA#97-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 79: 5) Collected Items requiring action from SA
  1) Guidance on issues (from slide #72)
  SA#98-e is requested to provide the guidance on whether to continue working on the Rel-18 study items (in Q1, 2023) that are not 100% complete.
  SA#98-e is requested to provide the guidance on Rel-18 stage-2 freeze timeline. This should be considered in conjunction with overall Rel-18 timeline discussion with RAN.
2) Approval of revised Rel-18 WIDs (Please see slide #74) and new Rel-18 WIDs (Please see slide #75)
  The completion date for all Revised & New WIDs is marked as empty/TBD since there were concerns at SA2#154 that Mar 2023 completion date for some WIDs may not be realistic. This needs to be discussed at SA#98-e and completion date in the WIDs needs to be updated accordingly.
  3) Approval of TR (Please see slide #77)

## Slide 80: Thank You !
Puneet Jain
Chair of 3GPP SA2
puneet.jain@intel.com
www.3gpp.org