## Slide 1: TSG SA WG6 (SA6) Status Report at TSG SA#98
Alan Soloway
SA6 Chair (Qualcomm Technologies Inc)
(Agenda Item 4.6)

## Slide 2: Executive Summary
Two meetings in 3Q2022
  SA6#51-e, 10 – 19 October, 2022
  SA6#52, 14 – 18 November, 2022
Rel-15/Rel-16/Rel-17 corrections
  No CRs for Rel-15 or Rel-16
  Very limited for Rel-17, only essential CRs to align with Stage 3 or correct critical FASMOs
Rel-18 activities – Progress on Rel-18 SID/WIDs (12 SIDs + 19 WIDs)
  Almost all Rel-18 studies declared completed and sent for approval
  Sent for Information: FS_MCShAC, SEALDD
  Sent for Approval: FS_MCAHGC, FS_eUASAPP, FS_PINAPP, FS_SNAAPP, FS_eEDGEAPP, FS_V2XAPP_Ph3, FS_SEALDD
  Revised SIDs/WIDs: UASAPP_Ph2, FFAPP, EDGEAPP_Ph2, FS_V2XAPP_Ph3, V2XAPP_Ph3, SEALDD, SEAL_Ph3
  New SIDs/WIDs: 5GFLS, MC_AHGC, PINAPP

## Slide 3: SA6 leadership and subgroups
Chair:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS1
Vice-chairs:
  Mr. Jukka Vialen Airbus DS SLC / ETSI2
  Mr. Basavaraj (Basu) Pattan Samsung Electronics Ind. Co., Ltd. / TTA3
Secretary:
  Bernt Mattsson (MCC)
1 Elected February 2022
2 Re-elected April 2021
3 Elected June 2022

## Slide 4: SA6#51-e Statistics
SA6#51-e 10 – 19 October 2022
  Online e-meeting
  5 formal conference calls, 8 informal conference calls
Statistics at SA6#51-e:
  251 Tdocs initially submitted, 470 Tdocs at end of meeting (>780 including DRAFT revisions)
  103 CRs (including revisions)
    41 agreed (0 for Rel-15/Rel-16, 2 for Rel-17, 39 for Rel-18), 10 postponed
  308 pCRs (including revisions)
    114 approved, 6 merged, 28 postponed
  11 incoming LSs, 5 Approved outgoing LSs
  Time allocation: Pre-Rel-18:~5%; Rel-18: ~95%
Conference calls (pre-SA6#51-e)
  8 informal conference calls

## Slide 5: SA6#52 Statistics
SA6#52 14 – 18 November 2022
  First F2F meeting in almost 3 years
  5 quarters per day Monday to Thursday, 4 quarters on Friday
Statistics at SA6#52
  234 Tdocs initially submitted, 554 Tdocs at end of meeting (>650 including DRAFT revisions)
  177 CRs (including revisions)
    51 agreed (0 for Rel-15/Rel-16, 1 for Rel-17, 50 for Rel-18), 12 postponed
  282 pCRs (including revisions)
    104 approved, 10 merged, 8 postponed
  12 incoming LSs, 12 Approved outgoing LSs
  Time allocation: Pre-Rel-18:~5%; Rel-18: ~95%
Conference calls (pre-SA6#52)
  6 informal conference calls

## Slide 6: Number of Tdocs in SA6
Rel-15
Rel-16
Rel-17
Rel-18

## Slide 7
Rel-15
Rel-16
Rel-17
Number of approved pCRs & agreed CRs
Rel-18

## Slide 8
Future SA6 meetings
Meeting | Date | Location
2023 |  | 
SA6#52-Bis-e | 11 – 20 January 2023 | Online
SA6#53 | 27 Feb – 03 Mar 2023 | Athens, Greece
SA6#54-e | 17 – 26 April 2023 | Online
SA6#55 | 22 – 26 May 2023 | Europe, Location, TBC
SA6#56 | 21 – 25 August 2023 | Gothenburg, Sweden
SA6#57-e | 11 – 20 October 2023 | Online
SA6#58 | 13 – 17 November 2023 | Chicago, USA
2024 |  | 
SA6#59-Adhoc-e | 22 – 31 January 2024 | Online, TBC
SA6#59 | 26 Feb – 01 Mar 2024 | Location, TBC
SA6#60 | 15 – 19 April 2024 | Location, TBC
SA6#61 | 20 – 24 May 2024 | Location, TBC
SA6#62 | 19 – 23 August 2024 | Location, TBC
SA6#63 | 14 – 18 October 2024 | Location, TBC
SA6#64 | 18 – 22 November 2024 | Location, TBC

## Slide 9: Overview: SA6 Release 18 Studies
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940020 | Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | Mar-2023 | 25% | SP-211514 | 65% | Normative work in Release 19
940022 | Study on Mission Critical ad hoc group communications | FS_MCAHGC | Sep-2022 | 90% | SP-211516 | 95% | Coversheet (S6-221360) submitted for TR 23.700-76 Approval
910022 | Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | Sep-2022 | 95% | SP-211509 | 100% | 
920014 | Study on application enablement aspects for subscriber-aware northbound API access | FS_SNAAPP | Jun-2022 | 90% | SP-220094 | 100% | 
920016 | Study on Application Capability Exposure for IoT Platforms | FS_ACE_IoT | Jun-2022 | 60% | SP-220093 | 75% | Expecting response LS to address EN
920015 | Study on 5G-enabled fused location service capability exposure | FS_5GFLS | Sep-2022 | 90% | SP-220097 | 100% | Coversheet for TR 23.700-96 will be submitted for information and approval
920017 | Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | Jun-2022 | 90% | SP-211510 | 100% | Coversheet (S6-223475) submitted for TR 23.700-98 Approval
930012 | Study on enhanced architecture for UAS applications | FS_eUASAPP | Sep-2022 | 80% | SP-220465 | 100% | TR sent for Approval, All objectives concluded. SID completed.
930013 | Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | Sep-2022 | 85% | SP-220467 | 100% | TR sent to SA for Approval (Dec 2022)
930014 | Study on application layer support for V2X services; Phase 3 | FS_V2XAPP_Ph3 | Sep-2022 | 85% | SP-220466 | 100% | TR sent to SA for Approval (Dec 2022) Revised WID is submitted for change of Acronym and Title as per MCC guidance for project mgmt.
940019 | Study on Application Data Analytics Enablement Service | FS_ADAES | Sep-2022 | 95% | SP-211513 | 100% | 
940021 | Study on Application layer support for Personal IoT Networks | FS_PINAPP | Dec-2022 | 75% | SP-220095 | 90% | WID sent for approval

## Slide 10: FS_MCShAC
Progress since SA#97-e:
  11 pCRs for TR 23.700-38 were approved
  Added solutions and solution evaluation
  Presently TR sent to SA for information
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the solutions, overall evaluations and conclusions
  The target is to conclude the study in SA6#53
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940020 | Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | Mar-2023 | 25% | SP-211514 | 65% | Normative work in Release 19

## Slide 11: FS_MCAHGC
Progress since SA#97-e:
  3 pCRs for TR 23.700-76 were approved.
  Normative work is initiated
RAN impacts and dependencies:
  None identified
Next steps:
  Work on the open key issue related to emergency alert
  Focus on completing normative.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940022 | Study on Mission Critical ad hoc group communications | FS_MCAHGC | Sep-2022 | 90% | SP-211516 | 95% | Coversheet (S6-221360) submitted for TR 23.700-76 Approval

## Slide 12: FS_NSCALE
Progress since SA#97-e:
  2 CRs for TR 23.700-99 were approved.
  Conclusions for solution #9
RAN impacts and dependencies:
  None identified
Next steps:
  Focus on completing normative
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
910022 | Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | Sep-2022 | 95% | SP-211509 | 100% | 

## Slide 13: FS_SNAAPP
Progress since SA#97-e:
  Addition of use case descriptions in Annex and resolution of remaining ENs
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
920014 | Study on application enablement aspects for subscriber-aware northbound API access | FS_SNAAPP | Jun-2022 | 90% | SP-220094 | 100% | 

## Slide 14: FS_ACE_IoT
Progress since SA#97-e:
  2 pCRs for TR 23.700-97 approved.
  One solution update
  One additional evaluations
  An editorial update and overall evaluation cleanup.
  Generated LS to SA2 (S6-220375/ S2-2210208), response to address Editor’s Note
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Update SID target date.
  Finalize evaluations and resolve Editor’s Notes
  Send TR 23.700-97 for approval to SA #99
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
920016 | Study on Application Capability Exposure for IoT Platforms | FS_ACE_IoT | Jun-2022 | 60% | SP-220093 | 75% | Expecting response LS to address EN

## Slide 15: FS_5GFLS
Progress since SA#97-e:
  12 pCRs for TR 23.700-96 were approved.
  The overall evaluation for all of 6 Key Issues and related 8 solutions were added.
  The conclusion for all of 6 Key Issues were concluded.
RAN impacts and dependencies:
  None identified
Next steps:
  Focus on completing the normative work.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
920015 | Study on 5G-enabled fused location service capability exposure | FS_5GFLS | Sep-2022 | 90% | SP-220097 | 100% | Coversheet for TR 23.700-96 will be submitted for information and approval

## Slide 16: FS_eEDGEAPP
Progress since SA#97-e:
  71 pCRs for TR 23.700-98 were approved.
  4 Architecture enhancements and 14 new solutions added
  11 Key Issues were concluded
  LSes (S6-222543, S6-223553) are sent to SA plenary for consolidating inputs from other groups on LS from GSMA OPAG
RAN impacts and dependencies:
  None identified
Next steps:
  Focus on completing normative.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
920017 | Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | Jun-2022 | 90% | SP-211510 | 100% | Coversheet (S6-223475) submitted for TR 23.700-98 Approval

## Slide 17: FS_eUASAPP
Progress since SA#97-e:
  7 pCRs for TR 23.700-55 approved.
  Solutions and overall evaluation added for the remaining KI in the TR.
  Requirements added for the remaining KIs in the TR
  Conclusion added for the remaining KI in the TR.
  TR sent for approval.
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  No more work expected, study completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930012 | Study on enhanced architecture for UAS applications | FS_eUASAPP | Sep-2022 | 80% | SP-220465 | 100% | TR sent for Approval, All objectives concluded. SID completed.

## Slide 18: FS_SEALDD
Progress since SA#97-e:
  25 pCRs for TR 23.700-34 were approved.
  Updated 2 KIs, 4 new solutions added, Resolved several Editor’s Notes.
  Completed the overall evaluations and conclusions.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930013 | Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | Sep-2022 | 85% | SP-220467 | 100% | TR sent to SA for Approval (Dec 2022)

## Slide 19: FS_V2XAPP_Ph3
Progress since SA#97-e:
  7 pCRs for TR 23.700-64 were approved.
  1 new solution added.
  Completed the overall evaluations and conclusions.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930014 | Study on application layer support for V2X services; Phase 3 | FS_V2XAPP_Ph3 | Sep-2022 | 85% | SP-220466 | 100% | TR sent to SA for Approval (Dec 2022) Revised WID is submitted for change of Acronym and Title as per MCC guidance for project mgmt.

## Slide 20: FS_ADAES
Progress since SA#97-e:
  Resolution of remaining EN and addition of missing evaluations of solutions #7 and #9
RAN impacts and dependencies:
  None identified
Next steps:
  Focus on completing normative work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940019 | Study on Application Data Analytics Enablement Service | FS_ADAES | Sep-2022 | 95% | SP-211513 | 100% | 

## Slide 21: FS_PINAPP
Progress since SA#97-e:
  52 pCRs for TR 23.700-78 were approved.
  2 new solutions added
  All of the 6 Key Issues were concluded
  LS (S6-223028) is sent to SA2 and SA3 to solve the Ens related to architecture and security issue
RAN impacts and dependencies:
  None identified
Next steps:
  Focus on completing normative.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940021 | Study on Application layer support for Personal IoT Networks | FS_PINAPP | Dec-2022 | 75% | SP-220095 | 90% | WID sent for approval

## Slide 22: Overview: SA6 Release 18 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930016 | Mission Critical Services over 5MBS | MCOver5MBS | Mar-2022 | 98% | SP-210958 | 100% | 
940023 | Mission Critical Services over 5GProSe | MCOver5GProSe | Mar-2023 | 100% | SP-211517 | 100% | 
950043 | Gateway UE function for Mission Critical Communication | MCGWUE | Jun-2022 | 100% | SP-210959 | 100% | 
940025 | Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Mar-2023 | 55% | SP-211519 | 65% | 
950025 | Interconnection and Migration Aspects for Railways | IRail | Dec-2022 | 60% | SP-220098 | 75% | 
930015 | Application layer support for Factories of the Future (FF) | FFAPP | Mar-2023 | 55% | SP-210957 | 65% | 
940024 | Service Enabler Architecture Layer for Verticals Phase 3 | SEAL_Ph3 | Mar-2023 | 35% | SP-211518 | 60% | 
950026 | Message Service within the 5G system (MSGin5G) Phase 2 | 5GMARCH_Ph2 | Mar-2023 | 55% | SP-220330 | 70% | 
960012 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Mar-2023 | 0% | SP-220469 | 55% | 
960013 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Mar-2023 | 10% | SP-220470 | 30% | 
970040 | Application Architecture for enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Mar-2023 | 5% | SP-220917 | 30% | Revised WID in S6-223471
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | Jun-2023 | 5% | SP-220990 | 5% | 
xxxxxx | Mission Critical ad hoc group Communications | MC_AHGC | March-2023 | 0% |  | 35% | WID (S6-223073) sent for plenary Approval at SA#98.
970036 | Application Data Analytics Enablement Service | ADAES | Mar-2023 | 0% | SP-220913 | 45% | 
970037 | SEAL data delivery enabler for vertical applications | SEALDD | Mar-2023 | 0% | SP-220914 | 60% | TS sent to SA for Information (Dec 2022) Revised WID for R18 is submitted aligned with the conclusion in the study.
970039 | Application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Mar-2023 | 0% | SP-220916 | 45% | Revised WID for R18 is submitted aligned with the conclusion in the study.
970038 | Architecture for UAS Applications, Phase 2 | UASAPP_Ph2 | Mar-2023 | 0% | SP-220915 | 25% | Work ongoing. WID revised to SP-220xxx WID aligned with completed study.
xxxxxx | New WID on 5G-enabled fused location service capability exposure | 5GFLS | Mar-2023 | NA |  | 0% | New WID
xxxxxx | New WID on on Application layer support for Personal IoT Network | PINAPP | Mar-2023 | NA |  | 0% | New WID

## Slide 23: MCOver5GS
Progress since SA#97-e:
  4 CRs agreed
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930016 | Mission Critical Services over 5MBS | MCOver5MBS | Mar-2022 | 98% | SP-210958 | 100% | 

## Slide 24: MCOver5GProSe
Progress since SA#97-e:
  No contributions
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940023 | Mission Critical Services over 5GProSe | MCOver5GProSe | Mar-2023 | 100% | SP-211517 | 100% | 

## Slide 25
Progress since SA#97-e:.
  No papers in SA6#51-e and SA6#52.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
MCGWUE
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950043 | Gateway UE function for Mission Critical Communication | MCGWUE | Jun-2022 | 100% | SP-210959 | 100% | 

## Slide 26: enh4MCPTT
Progress since SA#97-e:
  5 CRs agreed
RAN impacts and dependencies:
  None identified
Next steps:
  Continue work until completion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940025 | Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Mar-2023 | 55% | SP-211519 | 65% | 

## Slide 27: IRail
Progress since SA#97-e:
  1 CR for TS 23.280 were approved in SA6#51-e.
  2 CRs for TS 23.280 were approved in SA6#52.
RAN impacts and dependencies:
  None identified
Next steps:
  Continue and complete the work.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950025 | Interconnection and Migration Aspects for Railways | IRail | Dec-2022 | 60% | SP-220098 | 75% | 

## Slide 28: FFAPP
Progress since SA#97-e:
  3 pCRs for TS23.545 were approved.
  Application layer architecture updated
RAN impacts and dependencies:
  None identified
Next steps:
  Focus on completing objectives of the WID.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930015 | Application layer support for Factories of the Future (FF) | FFAPP | Mar-2023 | 55% | SP-210957 | 65% | 

## Slide 29: SEAL_Ph3
Progress since SA#97-e:
  12 CRs for TS 23.434 were agreed.
  Agreed CRs are for :
    Functional model and API enhancements for NSCE
    MBS related information flows and procedures
    Usage of VAL service area, VAL service provisioning for SEAL service
    5MBS service continuity procedures and inter-system switching between 5G and LTE and vice-versa
RAN impacts and dependencies:
  None identified
Next steps:
  Refinement of the SEAL services with service-based interface representation
  Additional deployment models
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940024 | Service Enabler Architecture Layer for Verticals Phase 3 | SEAL_Ph3 | Mar-2023 | 35% | SP-211518 | 60% | 

## Slide 30: 5GMARCH_Ph2
Progress since SA#97-e:
  18 CRs (6 Type B, 13 Type F and 1 Type D) for TS23.554 were approved.
  New features (e.g. bulk-configuration, bulk-deregistration, Message Aggregation used in Group messaging etc.) are added to fulfill the objectives of WID.
  A LS is replied from SA3 to confirm that security aspects for the MSGin5G Service which have not been covered in TS33.501 Rel-17 will be studied in Rel-18
RAN impacts and dependencies:
  None identified
Next steps:
  Focus on completing objectives of the WID.
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950026 | Message Service within the 5G system (MSGin5G) Phase 2 | 5GMARCH_Ph2 | Mar-2023 | 55% | SP-220330 | 70% | 

## Slide 31: SNAAPP
Progress since SA#97-e:
  6 pCRs for TS 23.222 were approved. These include:
    New architectural requirements
    New business relationship
    New functional model
    New authorization procedures
    Modification of existing information elements
RAN impacts and dependencies:
  None identified
Next steps:
  More functionalities and related procedures to be added based
  Alignment with SA3 and SA1 is needed
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960012 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Mar-2023 | 0% | SP-220469 | 55% | 

## Slide 32: NSCALE
Progress since SA#97-e:
  8 pCRs for TS 23.435 were approved.
  The application architecture specified in clause 16 TS 23.434 were approved.
  4 functionalities were added
RAN impacts and dependencies:
  None identified
Next steps:
  More functionalities to be added
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960013 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Mar-2023 | 10% | SP-220470 | 30% | 

## Slide 33: EDGEAPP_Ph2
Progress since SA#97-e:
  9 CRs agreed for TS 23.558 in SA6#51-e
  14 CRs agreed for TS 23.558 in SA6#52
  Work progressed for bringing concluded solutions from study to normative specification for KI# 1, 2, 3, 4, 7, 8, 9, 14, 19, 21
  WID is revised (in S6-223471) to include more objectives based on further concluded key issues.
RAN impacts and dependencies:
  None identified
Next steps:
  Progress normative work towards completion of identified objectives of the WID.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970040 | Application Architecture for enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Mar-2023 | 5% | SP-220917 | 30% | Revised WID in S6-223471

## Slide 34: EDGEAPP_EXT
Progress since SA#97-e:
  pCR to update the introduction in TR 23.958
RAN impacts and dependencies:
  None identified
Next steps:
  To progress on alignment work of EDGEAPP with ETSI MEC and GSMA OP based on the agreed normative work in TS 23.558.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | Jun-2023 | 5% | SP-220990 | 5% | 

## Slide 35: MC_AHGC
Progress since SA#97-e:
  Normative work has started based on the conclusion from the study document.
  5 CRs for TS 23.379 were agreed.
RAN impacts and dependencies:
  None identified
Next steps:
  Normative work on Ad hoc group call and configuration for multiple system.
  Propagate the normative work to other MC services (i.e. MCData and MCVideo)
  Focus on completing remaining normative work.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxx | Mission Critical ad hoc group Communications | MC_AHGC | March-2023 | 0% |  | 35% | WID (S6-223073) sent for plenary Approval at SA#98.

## Slide 36: ADAES
Progress since SA#97-e:
  9 pCRs for TS 23.436 were approved. These include:
    Skeleton, Scope, Introduction
    Generic requirements and ADAE architecture
    4 new functionalities and related procedures
    Annex on deployment scenarios
  The ADAE functional architecture w.r.t SEAL was agreed to be specified in clause 18 TS 23.434.
RAN impacts and dependencies:
  None identified
Next steps:
  More functionalities and related procedures to be added.
  ADAE capability requirements and ADAE layer APIs to be added.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970036 | Application Data Analytics Enablement Service | ADAES | Mar-2023 | 0% | SP-220913 | 45% | 

## Slide 37: SEALDD
Progress since SA#97-e:
  12 pCRs for draft TS 23.433 were approved and 1 CR for TS 23.434 was agreed.
  Completed Architecture, business relationship and 5 features.
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the features as per the revised WID objectives
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970037 | SEAL data delivery enabler for vertical applications | SEALDD | Mar-2023 | 0% | SP-220914 | 60% | TS sent to SA for Information (Dec 2022) Revised WID for R18 is submitted aligned with the conclusion in the study.

## Slide 38: V2XAPP_Ph3
Progress since SA#97-e:
  3 CRs for TS 23.286 are agreed.
  3 features are added.
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the features as per the revised WID objectives
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970039 | Application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Mar-2023 | 0% | SP-220916 | 45% | Revised WID for R18 is submitted aligned with the conclusion in the study.

## Slide 39: UASAPP_Ph2
Progress since SA#97-e:
  4 CRs for TS 23.255 agreed.
  All CRs related with “change of USS”.
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the remaining aspects of the WID based on the conclusions of the study.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970038 | Architecture for UAS Applications, Phase 2 | UASAPP_Ph2 | March-2023 | 0% | SP-220915 | 25% | Work ongoing. WID revised to SP-220xxx WID aligned with completed study.

## Slide 40: 5GFLS
Progress since SA#97-e:
  New WID
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the aspects of the WID based on the conclusions of the study.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxx | New WID on 5G-enabled fused location service capability exposure | 5GFLS | Mar-2023 | NA |  | 0% | New WID

## Slide 41: PINAPP
Progress since SA#97-e:
  New WID
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the aspects of the WID based on the conclusions of the study.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxx | New WID on on Application layer support for Personal IoT Network | PINAPP | Mar-2023 | NA |  | 0% | New WID

## Slide 42: For TSG SA information and action

## Slide 43: For TSG SA information and action (1/3)
Action: CRs for approval – 18 CR packs
    SP-221237 Rel-17 CRs to TS23255 for UASAPP
    SP-221238 Rel-17 CRs to TS23558 for EDGEAPP
    SP-221239 Rel-18 CRs to TS23222 for TEI18
    SP-221240 Rel-18 CRs to TS23554 for 5GMARCH_Ph2
    SP-221241 Rel-18 CRs to TS23379 for MC_AHGC
    SP-221242 Rel-18 CRs to TS23558 for EDGEAPP_Ph2
    SP-221243 Rel-18 CRs to TS23280 for enh4MCPTT
    SP-221244 Rel-18 CRs to TS23434 for eSEAL2
    SP-221245 Rel-18 CRs to TS23700-36 for FS_ADAES
    SP-221246 Rel-18 CRs to TS23700-99 for FS_NSCALE
    SP-221247 Rel-18 CRs to TS23280 for IRail
    SP-221248 Rel-18 CRs to TS23289 for MCOver5MBS
    SP-221249 Rel-18 CRs to TS23434 for SEALDD
    SP-221250 Rel-18 CRs to TS23222 for SNAAPP
    SP-221251 Rel-18 CRs to TS23255 for UASAPP_Ph2
    SP-221252 Rel-18 CRs to TS23286 for V2XAPP_Ph3

## Slide 44: For TSG SA information and action (2/3)
Information: Technical Reports/Specifications
  SP-221217 Presentation of TR 23.700-38 v1.0.0 for Information (FS_MCShAC)
  SP-221218 Presentation of TS 23.433 v1.0.0 for Information (SEALDD)
Action: Technical Reports/Specifications
  SP-221219 Presentation of TR 23.700-78 v1.0.0 for Approval (FS_PINAPP)
  SP-221220 Presentation of TR 23.700-34 v2.0.0 for Approval (FS_SEALDD)
  SP-221221 Presentation of TR 23.700-55 v2.0.0 for Approval (FS_eUASAPP)
  SP-221222 Presentation of TR 23.700-64 v2.0.0 for Approval (FS_V2XAPP_Ph3)
  SP-221223 Presentation of TR 23.700-76 v2.0.0 for Approval (FS_MCAHGC)
  SP-221224 Presentation of TR 23.700-95 v2.0.0 for Approval (FS_SNAAPP)
  SP-221225 Presentation of TR 23.700-98 v2.0.0 for Approval (FS_eEDGEAPP)

## Slide 45: For TSG SA information and action (3/3)
Action: New/Revised WIDs
  SP-221226 Revised WID for Study on application layer support for V2X services; Phase 3 (FS_V2XAPP_Ph3)
  SP-221228 Revised WID on architecture for UAS Applications, Phase 2 (UASAPP_Ph2)
  SP-221229 Revised WID on application layer support for V2X services; Phase 3 (V2XAPP_Ph3)
  SP-221230 Revised WID on Service Enabler Architecture Layer for Verticals Phase 3 (SEAL_Ph3)
  SP-221231 Revised WID on architecture for enabling Edge Applications Phase 2 (EDGEAPP_Ph2)
  SP-221232 Revised WID on SEAL data delivery enabler for vertical applications (SEALDD)
  SP-221233 Revised WID Application layer support for Factories of the Future (FFAPP)
  SP-221234 New WID on 5G-enabled fused location service capability exposure (5GFLS)
  SP-221235 New WID on Mission Critical ad hoc group Communications (MC_AHGC)
  SP-221236 New WID on Application layer support for Personal IoT Network (PINAPP)

## Slide 46: Thank You!