## Slide 1: Rel-19 Stage 1 Timeline proposal
José Almodóvar
3GPP SA1 chairperson
SP-221257
3GPP TSG SA Meeting #98e
13 - 19 December 2022, e-meeting

## Slide 2: Current Proposal - Calendar
SA1#100_adhoc 16-20 Jan 2023
SA1#101 27 Feb – 3 Mar 2023
SA1#102 15-19 May 2023 80% normative ready
SA1#103 21-25 Aug 2023 100% normative ready
SA1#104 13-17 Nov 2023
This proposal was presented to SA plenary and endorsed as a “working assumption”.

## Slide 3: Current Proposal
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
Reminder on Release 18
103
2023
Stage 1 80%
100%
104
2024
RAN, SA2 Content def.
"RAN Completion" (RAN2/3/4core)
Stage 2 (SA2, SA6,…) Normative
Stage 3 (CT & SA)
Release 19 proposal
100%
SA1#
96
104
101
102
103
100
99
98
97
Stage 1 80%

## Slide 4: New Proposal - Calendar
In December, SA & RAN plenary will discuss a possible quarter “extension” for Rel-19.
SA1 will have to align to this new plan.
If the “RAN content definition” target is now set to Dec. 23, the new SA1 dates will become:
SA1#100_adhoc 16-20 Jan 2023
SA1#101 27 Feb – 3 Mar 2023
SA1#102 15-19 May 2023
SA1#103 21-25 Aug 2023 80% normative ready
SA1#104 13-17 Nov 2023 100% normative ready

## Slide 5: New proposal
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
103
2023
104
2024
New Release 19 proposal
100%
SA1#
96
104
101
102
103
100
99
98
97
Stage 1 80%

## Slide 6: Thank you for your attention