## Slide 1: SA5 Status Report to SA#98-e Operation, Administration, Maintenance & Provisioning (OAM&P) Charging Management (CH)
Thomas Tovinger, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Gerald Görmer, SA5 Vice Chair, MATRIXX Software
Mirko Cano Soveri, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Gerald Görmer (MATRIXX Software) VC since 08/2021
Secretary: Mirko Cano (MCC Support)
  Charging Sub-Working Group (SWG)
Gerald Görmer (MATRIXX Software) Chair since 08/2021 Chen Shan (Huawei) VC since 05/2016

## Slide 3: 2022 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#141e | 17 - 26 Jan 2022 | E-meeting | - | - | 
SA5#142e | 4 - 12 Apr 2022 | E-meeting | - | - | 
SA5#143e | 9 - 17 May 2022 | E-meeting | - | - | 
SA5#144e | 27Jun – 1 Jul 2022 | E-meeting | - | - | 
SA5#145e | 15 - 24 Aug 2022 | E-meeting | - | - | 
SA5#146 | 14 - 18 Nov 2022 | Toulouse | France | EF3 | Mega meeting

## Slide 4: 2023 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#146-bis-e | 16-19 Jan 2023 | E-meeting | E-meeting | E-meeting | 
SA5#147 | 27 Feb – 3 Mar | Athens | Greece | ETSI | CT, SA6
SA5#148-e | 17-21 Apr 2023 (extension TBD) | E-meeting | E-meeting | E-meeting | 
SA5#149 | 22-26 May 2023 | TBD | TBD | TBD | 
SA5#150 | 21-25 Aug 2023 | Gothenburg | Sweden | ETSI | 
SA5#151-e | 9-13 Oct 2023 (extension TBD) | E-meeting | E-meeting | E-meeting | 
SA5#152 | 13-17 Nov 2023 | Chicago TBC | US | ATIS | Mega meeting

## Slide 5: OpenAPI Task Force
New proposal still under discussion with CT and SA3-LI.
Objective: Make Forge the primary source of code
SA5 agreed to have a pilot test of using Forge as main source of code within SA5, to evaluate how it can work, before SA#98-e
The pilot test generated 2 agreed CRs for SA approval (S5-226740 and S5-226651) , which is a very positive step forward. The stage 3 code of the CRs was documented and evaluated in Forge only, but for the SA submission they were converted to the standard CR format including the stage 3 code not to break the 3GPP working procedures. More detailed:
  Three pilot CRs were submitted and reviewed in a simplified format. The changed stage 3 YANG and YAML code parts were not documented in the pilot-CRs body only in the 3GPP Forge. The relevant Forge parts with HTTP links were document on the pilot-CRs cover page. At the end of the SA5 meeting two of these pilot CRs were agreed and revised into the usual CR format for the SA plenary submission: S5-226740 and S5-226651
Next step: Continue with the proposal to update the 3GPP working procedures to make Forge the primary (only) source of code

## Slide 6: Workload in SA5
Workload continues to be an issue for OAM – both in e-meetings and f2f meetings
  OAM has about 40 regular delegates
  11 ongoing WI and 1 new WID for approval to SA
  23 ongoing studies
    => 35
  Tried various ways to manage workload with various results (e.g. Work Packages, limited agenda)
  Difficult to control the time in e-meetings
  Difficult to stop new WID/SID proposals with 4 supporting companies
  Worked better in pre-pandemic f2f meetings, mainly because of twice as many contributions (500+) now compared to 2019
  New measures:
    No new Rel-18 WID/SIDs allowed after SA5#147 (27 Feb. – 3 Mar. 2023) / SA#99.
    New WID proposals to SA5#147 only allowed to follow completed studies, and should be merged as much as possible with existing or new WIDs
    Will not take care of the high workload immediately and completely but should at least start reducing the number of WI/SI and workload slowly in Q2 2023, as studies and work items start being completed during 2023
    More measures probably needed

## Slide 7: OAM WIs/SIs

## Slide 8
New / Revised Rel-18 OAM WID/SIDs
Tdoc | Title
SP-221163 | New WID on Management of Trace/MDT phase 2

## Slide 9: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
27 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
28 | Enhancement of Management Data Analytics phase 2 | Intel, NEC | eMDAS_Ph2 | SP-220981
Management Architecture and Mechanisms |  |  |  | 
29 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
30 | Additional NRM features Phase 2 | Nokia | AdNRM_ph2 | SP-220351
31 | enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
32 | 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
33 | Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
34 | Access control on management service | Nokia | MSAC | SP-210859
35 | Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
36 | New WID on methodology for deprecation | Ericsson | OAM_MetDep | SP-220843
New | Enhancement of Management of Trace/MDT phase 2 (for SA approval) | Nokia | 5GMDT_Ph3 | S5‑227041
Support of New Services |  |  |  | 
37 | Enhancements of EE for 5G Phase 2 | Huawei | EE5GPLUS_Ph2 | SP-211441
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | (finished) Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished) Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
19 | Study on Data management phase 2 | Nokia | FS_MADCOL_ph2 | SP-220842
Rel-18 OAM&P Studies |  |  |  | 
Support of New Services |  |  |  | 
20 | Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
21 | Study on new aspects of EE for 5G networks Phase 2 | Huawei | FS_EE5G_Ph2 | SP-211440
22 | Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
23 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
24 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
25 | Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
26 | Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147
Altogether 38 WIs/SIs, including 23 ongoing SIs and 11 ongoing WIs, 1 WI is waiting for SA approval, 3 studies are finished.

## Slide 10: Summary - SA5 Rel-18 WI progress
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940030 | Self-Configuration of RAN Network Entities | RANSC | SA#100 (June 2023) | 5% | SP-211431 | 45% |  |  | 0->5->5->5->45% | 28.317 28.313 | China Mobile, Huawei
970031 | Enhancement of Management Data Analytics phase 2 | eMDAS_Ph2 | SA#102(Dec 2023 ) | 0% | SP-220981 | 5% |  | SA2,RAN3,RAN2 | 0%->5% | 28.104/28.552/32.425/28.554/28.541/28.622/28.623/28.533 | Intel, NEC
940045 | Network slicing provisioning rules | NSRULE | SA#100 (June 2023) | 45% | SP-211449 | 55% |  |  | 0->15->35->45->55% | 28.531, 28.541 | Ericsson
950031 | Additional NRM features phase 2 | AdNRM_ph2 | SA#99(Mar 2023) | 30% | SP-220351 | 55% |  |  | 0->5->7->10% -> 30%->55% | 28.540, 28.541, 28.622, 28.623 | Nokia, Nokia Shanghai Bell
950036 | Enhanced Edge Computing Management | eECM | SA#99 (Mar 2023) | 35% | SP-220154 | 50% |  |  | 0->5->10->20-> 35%->50% | 28.531, 28.532, 28.538, 28.541, 28.552, 28.554 | Samsung, Intel
870027 | Enhancement of QoE Measurement Collection | eQoE | SA#99 (Mar 2023) | 70% | SP-220708 | 95% |  | RAN2/RAN3/SA4/CT1/CT4 | 95->95->70%->95% | 28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | Ericsson
930010 | Access control for management service | MSAC | SA#98 (Dec. 2022) -> SA#102 (Dec 2023) | 67% | SP-220692 | 68% |  | SA3 | 67->67->67%->68% | 28.533/28.622/28.623/28.532 | Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | SA#102 (Dec. 2023) | 15% | SP-220489 | 50% |  | SA2,RAN2,RAN3 | 0 -> 5->15%->50% | 28.550,28.552,28.554,32.425 | China Telecom
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | SA#100 (June 2023) | 10% | SP-220489 | 25% |  | SA2,RAN2,RAN3 | 0->0->0->10->25% | 28.310, 28.541, 28.552, 28.554 | Huawei
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | SA#98 (Dec. 2022) -> SA#99 (Mar 2023) | 85% | SP-211434 | 90% |  |  | 85->85 ->85%->90% | 28.531,28.541 | Samsung
970030 | New WID on methodology for deprecation | OAM_MetDep | SA#99 (Mar 2023) | 0% | SP-220843 | 95% |  |  | 0%->95% | 32.156/32.160 | Ericsson

## Slide 11: Rel-18 WI - Intelligence and Automation
RANSC:
Progress since SA5#145e:
  The Concept, Usecase and requirement for self-configuration management was discussed and agreed. The topic for data handling was discussed but no agreement achieved, which need more discussion.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  The MnS definition and procedure for RANSC management;
  The concept and use case for data handling
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940030 | Self-Configuration of RAN Network Entities | RANSC | SA#100 (June 2023) | 5% | SP-211431 | 45% |  |  | 0->5->5->5->45% | 28.317 28.313 | China Mobile, Huawei
970031 | Enhancement of Management Data Analytics phase 2 | eMDAS_Ph2 | SA#102(Dec 2023 ) | 0% | SP-220981 | 5% |  | SA2,RAN3,RAN2 | 0%->5% | 28.104/28.552/32.425/28.554/28.541/28.622/28.623/28.533 | Intel, NEC
eMDAS_Ph2：
Progress since SA5#145e:
  The general use case on prediction and statistics of PMs and KPIs was agreed.
Impacts and dependencies on other WGs:
  None
Next steps:
  Continue proceeding with the work based on the WID and WoPs..

## Slide 12: Rel-18 WI - Management Architecture and Mechanisms (1/2)
eECM：
Progress since SA5#145e:
  Slow progress.
  Discussion on GSMA NBI requirement did not conclude.
Impacts and dependencies on other WGs:
  None
Next steps:
  Use the Ad-hoc meeting to progress on GSMA NBI requirements
AdNRM_ph2：
Progress since SA5#145e:
  Core NF (AUSF/NEF/NSACF/NWDAF/SCP/SEPP/UDSF) NRM enhancements agreed
  Clarify pointer to Condition Monitor agreed
  Vague issues in EP_Transport and connecting subnet with EP_RP discussed but not agreed
  Proposals for new generic NRM specification and on Introduction of Stage 2 Common Data Type Definitions were discussed but not agreed.
  Impacts and dependencies on other WGs:
  yes
Next steps:
  Remaining Core NF NRM enhancement and other NRM enhancement
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940045 | Network slicing provisioning rules | NSRULE | SA#100 (Jun 2023) | 45% | SP-211449 | 55% |  |  | 0->15->35->45->55% | 28.531, 28.541 | Ericsson
950031 | Additional NRM features phase 2 | AdNRM_ph2 | SA#99(Mar 2023) | 30% | SP-220351 | 55% |  |  | 0->5->7->10% -> 30%->55% | 28.540, 28.541, 28.622, 28.623 | Nokia, Nokia Shanghai Bell
950036 | Enhanced Edge Computing Management | eECM | SA#99 (Mar 2023) | 35% | SP-220154 | 50% |  |  | 0->5->10->20-> 35%->50% | 28.531, 28.532, 28.538, 28.541, 28.552, 28.554 | Samsung, Intel
970030 | New WID on methodology for deprecation | OAM_MetDep | SA#99 (Mar 2023) | 0% | SP-220843 | 95% |  |  | 0%->95% | 32.156/32.160 | Ericsson
NSRULE：
Progress since SA5#145e:
  The group discussed network slice provisioning rules requirements to support network slice rules and impacts on network slicing resource model. Parts of the proposals were agreed, however more work is needed to come to complete solution for solving the use case.
Impacts and dependencies on other WGs:
  None identified
Next steps:
OAM_MetDep：
Progress since SA5#145e:
  The work item is 95% ready. While the methodology for deprecation is settled, some examples to clarify the usage of the new property shall be added.
Impacts and dependencies on other WGs:
  None
Next steps:
  Some examples to clarify the usage of the new property shall be added.

## Slide 13: Rel-18 WI - Management Architecture and Mechanisms (2/2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
870027 | Enhancement of QoE Measurement Collection | eQoE | SA#99 (Mar 2023) | 70% | SP-220708 | 95% |  | RAN2/RAN3/SA4/CT1/CT4 | 95->95->70%->95% | 28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | Ericsson
930010 | Access control for management service | MSAC | SA#98 (Dec. 2022)->SA#102 (Dec 2023) | 67% | SP-220692 | 68% |  | SA3 | 67->67->67%->68% | 28.533/28.622/28.623/28.532 | Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | SA#102 (Dec. 2023) | 15% | SP-220489 | 50% |  | SA2,RAN2,RAN3 | 0 -> 5->15%->50% | 28.550,28.552,28.554,32.425 | China Telecom
eQoE：
Progress since SA5#145e:
  All 5 CRs to include MDT alignment information, Available RAN visible and updating Management Based Activation were agreed.
Impacts and dependencies on other WGs:
  Need to inform RAN/CT about our approved CRs
Next steps:
  Informing CT/RAN groups (LS) and possibly some error corrections
MSAC：
Progress since SA5#145e:
  Extension of WID target agreed
  Using one single draftCR (TS 28.533) to collect all Management Service Access control contents discussed and agreed
  New use case and requirement concerning role-based access control agreed
Impacts and dependencies on other WGs:
  yes
Next steps:
  Add use cases and requirements for management service access control
  Management Service Access control stage 2 and stage 3
PM_KPI_5G_Ph3：
Progress since SA5#145e:
  1 DP and 4 CRs regarding to new measures and new KPI were discussed and endorsed/agreed.
  1 LS on handover failures related to MRO for inter-system mobility is approved to send out to RAN3 .
Impacts and dependencies on other WGs:
  Measurements for RAN depends on the progress in RAN WGs. And some LSs may be involved.
Next steps:
  Continue the work per the WoPs

## Slide 14: Rel-18 WI - Support of New Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | SA#100 (June 2023) | 10% | SP-220489 | 25% |  | SA2,RAN2,RAN3 | 0->0->0->10->25% | 28.310, 28.541, 28.552, 28.554 | Huawei
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | SA#98 (Dec. 2022) -> SA#99 (Mar 2023) | 85% | SP-211434 | 90% |  |  | 85->85 ->85%->90% | 28.531,28.541 | Samsung
EE5GPLUS_Ph2:
Progress since SA5#145e:
  One CR to TS 28.310 on energy saving compensation activation / deactivation has been discussed and agreed
Impacts and dependencies on other WGs:
  SA2, RAN WGs
Next steps:
  Depends on the outcomes of the study item
eNETSLICE_PRO:
Progress since SA5#145e:
  No conclusion on the only remaining objective, the asynchronous support, of the WID.
Impacts and dependencies on other WGs:
  None
Next steps:
  Use the Ad-hoc meeting to progress on asynchronous support topic..

## Slide 15: Summary - Rel-18 SI - Intelligence and Automation
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#98 (Dec. 2022) -> SA#99 (Mar 2023) | 30% | SP-211446 | 30% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30->30% | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#99 (Mar 2023) | 10% | SP-211445 | 10% | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10->10% | 28.909 | China Mobile, Huawei
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#98(Dec. 2022) -> SA#99 (Mar 2023) | 80% | SP-211450 | 90% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80->90% | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#98 (Dec. 2022) -> SA#100 (Jun 2023) | 40% | SP-220278 | 50% |  |  | 0->10->20->35-> 40->50% | 28.836 | Huawei, Ericsson
940039 | Study on AI/ML management | FS_AIML_MGMT | SA#97 (Sep 2022) -> Mar 2023 (SA#99) | 55% | SP-211443 | 85% |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85% | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#98 (Dec 2022) -> SA#99 (Mar 2023) | 65% | SP-211435 | 75% |  | SA2 | 0->5->30->60-> 65->75% | 28.864 | China Telecom
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#99 (Mar 2023) | 20% | SP-220153 | 20% |  |  | 0->10->10->15 ->20%->20% | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98 (Dec. 2022) | 10% | SP-220488 | 100% |  | RAN2,RAN3 | 0->10->10->100 % | 28.838 | Intel, China Mobile

## Slide 16: Rel-18 SI - Intelligence and Automation (1/4)
FS_eANL：
Progress since SA5#145e:
  The management of ANL, enhancement of ANL for RAN UE throughput optimization and fault management were discussed, but no agreement was achieved.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  Discuss and try to get agreement on way forward of this study based on previous comments.
FS_ANLEVA：
Progress since SA5#145e:
  General process, evaluation objects and KEI were discussed, but no agreement was achieved..
  Impacts and dependencies on other WGs:
  None identified
Next steps:
  Discuss and try to get agreement on wayforward of this study based on previous comments.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#98(Dec. 2022) -> SA#99 (Mar 2023) | 30% | SP-211446 | 30% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30->30% | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#99(Mar 2023) | 10% | SP-211445 | 10% | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10->10% | 28.909 | China Mobile, Huawei

## Slide 17: Rel-18 SI - Intelligence and Automation (2/4)
FS_eIDMS_MN：
Progress since SA5#145e:
  Introduce/update the potential solutions for issues of intent report, intent fulfillment enabler, intent feasibility check, intent conflicts and 5GC fault management;
  Update Issues related to collaboration and alignment with other SDOs
  Several topics discussed without agreement: Intent Fullfillment feedback, Intent Fullfillment feedback, RAN energy saving to support intent expectation satisfying user service experience and radio network intent expectation for user service level assurance.
Impacts and dependencies on other WGs:
  not identified yet
Next steps:
  Conclusions and recommendations for the issues without conclusion
FS_NETSLICE_IDMS：
Progress since SA5#145e:
  The group has been discussing various proposals for network slice use cases and intent driven management solutions including discussion papers on requirements and network slice intent, intent driven management for network slicing identifying gaps, furthermore a potential solution for delivery of network slice has been agreed.
Impacts and dependencies on other WGs:
  None identified so far
Next steps:
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#98 (Dec. 2022) -> SA#99 (Mar 2023) | 80% | SP-211450 | 90% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80% | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#98 (Dec. 2022) -> SA#100 (Jun 2023) | 40% | SP-220278 | 50% |  |  | 0->10->20->35->40->50% | 28.836 | Huawei, Ericsson

## Slide 18: Rel-18 SI - Intelligence and Automation (3/4)
FS_AIML_MGMT：
Progress since SA5#145e:
  Productive meeting with agreement on a batch of use cases and solutions led the study to a milestone of sending to SA#98e for information. The agreed use cases and/or solutions are related to:
    AI/ML performance evaluation for ML training, testing and AI/ML inference;
    AI/ML configuration (including activation) for ML training, testing and AI/ML inference;
    ML entity loading;
    Online ML entity testing;
    AI/ML inference emulation, and inference history request and control ;
    Data and efficiency for ML training;
    ML re-training and joint training;
    Abstract AI/ML Behavior;
    Mobility of AI/ML Context;
    Orchestrating AIML inference.
  The meeting also agreed the terminology alignment, and editorial clarification and clean-up.
Impacts and dependencies on other WGs:
  RAN3 on RAN intelligence
Next steps:
  Complete the study in March 2023 and start the normative work in Rel-18.
FS_MANWDAF：
Progress since SA5#145e:
  8 TDocs were approved
  KI#1, KI#2, KI#5, KI#6 were evaluated and conclusions can be made.
  KI#3: evaluation started, one more solution accepted and needs evaluation.
  KI#7: 2 potential solutions have been discussed and approved. Evaluation hasn't started.
  KI#4: Evaluation hasn't started.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Start/Continue evaluation of KI#3, KI#4, KI#7
  Try to make conclusion of remaining KIs
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940039 | Study on AI/ML management | FS_AIML_MGMT | Mar 2023 (SA#99) | 55% | SP-211443 | 85% |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85% | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 65% | SP-211435 | 75% |  | SA2 | 0->5->30->60-> 65->75% | 28.864 | China Telecom

## Slide 19: Rel-18 SI - Intelligence and Automation (4/4)
FS_FSEV：
Progress since SA5#145e:
  The following aspects were discussed and noted in SA5#146:
  Basic concepts (S5-226214->S5-226946, S5-226633->S5-226947) and management capabilities (S5-226215->S5-226992);
  Description of basic management framework (S5-226216->S5-226993) and interface (S5-226217-> S5-226994).
Impacts and dependencies on other WGs:
  None
Next steps:
  Start functional requirements study after concept analysis.
FS_MEDACO_RAN：
Progress since SA5#145e:
  The group agreed the following pCRs:
  Concept
  3 use cases of MRO, LBO, and NES
  Potential solutions
  Conclusions and recommendations
Impacts and dependencies on other WGs:
  Has dependency on RAN3’s Rel. 18 WI RP-213602 “New WI: Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN”
Next steps:
  Start the normative works
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#99 (Mar 2023) | 20% | SP-220153 | 20% |  |  | 0->10->10->15 ->20%->20% | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98 (Dec. 2022) | 10% | SP-220488 | 100% |  | RAN2,RAN3 | 0->10->10->100 % | 28.838 | Intel, China Mobile

## Slide 20: Summary Rel-18 SI - Management Architecture and Mechanisms
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#99 (Mar. 2023) | 75% | SP-211451 | 80% |  |  | 45->50->60->65->75%->80% | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#98(Dec 2022)->SA#100 (Jun 2023) | 25% | SP-220145 | 35% |  |  | 0->5->10->15->25->35 % | 28.831 | Nokia
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#99(Mar 2023) | 40% | SP-220146 | 60% |  |  | 0->10->15->15->40->60% | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 65% | SP-220324 | 98% |  | SA2 | 0->10->25->45 ->65%->98% | 28.833 | China Mobile
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#99 (Mar 2023) | 30% | SP-220150 | 70% |  |  | 0->0->5->15->30->70% | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#99 (Mar. 2023) | 75% | SP-220151 | 90% |  |  | 0->10->30->40-> 75->90% | 28.835 | China Unicom
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#99 (Mar 2023) -> SA#100 (Jun 2023) | 25% | SP-220152 | 35% |  |  | 0->10->15->20->25->35% | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#98 (Dec 2022) -> SA#99 (Mar. 2023) | 30% | SP-220490 | 75% |  |  | 0->20->30->75% | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) |  | SP-220842 | 5% |  |  | 0->5% |  | Nokia
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 21: Rel-18 SI - Management Architecture and Mechanisms (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#99 (Mar. 2023) | 75% | SP-211451 | 80% |  |  | 45->50->60->65->75%->80% | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#98(Dec 2022) -> SA#100 (Jun 2023) | 25% | SP-220145 | 35% |  |  | 0->5->10->15->25->35 % | 28.831 | Nokia
FS_eSBMA：
Progress since SA5#145e:
  It was approved to improve TS 28.533 with the information on which IOCs are containing network resources, distributed SON functions and Network Functions that may contain embedded management functions.
  New structure for clause 5 Conclusion and Recommendation was approved.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Continue work on managing Management Functions.
FS_eSBMAe：
Progress since SA5#145e:
  New improved stage 2 definitions for “createMOI” and “getMOIAttributes” were agreed. Furthermore, a new key issue on defining a detailed HTTP error response was added. The topic on advertising MnS producer NRM capabilities was progressed..
Impacts and dependencies on other WGs:
  None
Next steps:
  .

## Slide 22: Rel-18 SI - Management Architecture and Mechanisms (2/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#99 (Mar. 2023) | 40% | SP-220146 | 60% |  |  | 0->10->15->15->40->60% | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 65% | SP-220324 | 98% |  | SA2 | 0->10->25->45 ->65%->98% | 28.833 | China Mobile
FS_URLLC_Mgt：
Progress since SA5#145e:
  The following contributions have been approved:
  S5-226966 pCR TR 28.832 Add issue on configuration of reliability in slice profiles and service profile
  S5-226971 pCR TR 28.832 Add potential solution for issue on configuration of reliability in slice profiles and service profile
  S5-226972 pCR TR28.832 Add New Key issue on configuration of latency for URLLC in RAN
  Impacts and dependencies on other WGs:
  None identified
Next steps:
  Continue to work on solutions for performance management and configuration management of URLLC
FS_5GLAN_Mgt：
Progress since SA5#145e:
  3 TDocs are approved, including solution, evaluation and conclusion.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  Complete this SID and check the remaining issues.
  Recommendation for normative work.

## Slide 23: Rel-18 SI - Management Architecture and Mechanisms (3/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#99 (Mar 2023) | 30% | SP-220150 | 70% |  |  | 0->0->5->15-> 30->70% | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#99 (Mar. 2023) | 75% | SP-220151 | 90% |  |  | 0->10->30-> 40->75->90% | 28.835 | China Unicom
FS_MCVNF：
Progress since SA5#145e:
  10 TDocs were approved:
  Adding missing reference.
  Add one Use Case on performance management of the cloud-native VNF using generic OAM functions.
  Four contributions related to updating use cases were approved
  Four solution-related contributions have been discussed and approved.
  Impacts and dependencies on other WGs:
  None identified
Next steps:
  Finish the “Conclusions and recommendations”
  Supplement or refine use cases if needed
FS_MANS_ph2：
Progress since SA5#145e:
  The following contributions have been approved:
  S5-226527 pCR TR 28.835 Add key issue on PLMN granularity requirement of performance measurements for MOCN
  S5-226989 pCR TR 28.835 Add Issue for Operator Specific 5QI
  S5-226991 pCR TR 28.835 Add potential solution for issue on PLMN granularity requirement of performance measurements for MOCN
Impacts and dependencies on other WGs:
  None identified
Next steps:
  Propose some conclusions and recommendations for MANS.

## Slide 24: Rel-18 SI - Management Architecture and Mechanisms (4/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#99 (Mar 2023) -> SA#100 (Jun 2023) | 25% | SP-220152 | 35% |  |  | 0->10->15->20->25->35% | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#98(Dec 2022) -> SA#99 (Mar. 2023) | 30% | SP-220490 | 75% |  |  | 0->20->30->75% | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) | 0% | SP-220842 | 5% |  |  | 0->5% |  | Nokia
FS_5GMDT_Ph2：
Progress since SA5#145e:
  Below aspects were proposed and approved.
  Potential Solution for reporting of collected Management Data
  New Key Issue on reporting per DRB per UE MDT measurements
  Conclusion on the Alignment of Report Amount Parameter
Impacts and dependencies on other WGs:
  RAN2, RAN3
Next steps:
FS_IoT_NTN：
Progress since SA5#145e:
  5 TDocs were approved
  Some use cases, potential requirements and potential solutions have been completed.
  Some Annexes of IoT-NTN have been added.
Impacts and dependencies on other WGs:
  None
Next steps:
  Continue evaluation of scenarios, potential requirements and solutions.
  Try to make conclusions and recommendations for IoT_NTN
FS_MADCOL_ph2：
Progress since SA5#145e:
  The work has started with discussing the need for a harmonized management data representation and ways of querying stored management data based on that representation.
Impacts and dependencies on other WGs:
Next steps:

## Slide 25: Summary - Rel-18 SI - Support of New Services
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 80% | SP-220152 | 90% | ready for SA Information approval |  | 0->10->40->60->80->90% | 28.907 | Huawei
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100(June 2023) | 25% | SP-211440 | 50% |  | SA, SA2, RAN WGs | 0->10->10->15->25->50% | 28.913 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#99(Mar 2023)-> SA#100 (Jun 2023) | 45% | SP-211622 | 55% |  |  | 0->10->15->35->45%->55% | 28.829 | Samsung
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 20% | SP-211433 | 20% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20%->20% | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 32% | SP-211442 | 32% |  | SA2, SA6, RAN2, SA4 | 0->5->30->32 ->32%->32% | 28.865 | Huawei
910026 | Study on network slice management capability exposure | FS_NSCE | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 83% | SP-220350 | 90% |  | SA3, SA, RAN | 70->75->80->82->83%->90% | 28.824 | Alibaba
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#99 (Mar 2023) | 50% | SP-220147 | 50% |  | SA6, ETSI MEC | 0->5->15->40 ->50->50% | 28.903 | Huawei

## Slide 26: Rel-18 SI - Support of New Services (1/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 80% | SP-220152 | 90% | ready for SA Information approval |  | 0->10->40->60->80->90% | 28.907 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#99(Mar 2023)-> SA#100 (Jun 2023) | 45% | SP-211622 | 55% |  |  | 0->10->15->35->45%->55% | 28.829 | Samsung
910026 | Study on network slice management capability exposure | FS_NSCE | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 83% | SP-220350 | 90% |  | SA3, SA, RAN | 70->75->80->82->83%->90% | 28.824 | Alibaba
FS_OAM_eNPN：
Progress since SA5#145e:
  Several conclusions for different KIs were agreed
  Several Editor's notes were resolved.
Impacts and dependencies on other WGs:
  RAN3/2
Next steps:
  To finalize the left conclusion part for some key issues
FS_NSCE：
Progress since SA5#145e:
  Several contributions have been approved:
  Concepts of filtering and combination in exposure governance,Concepts of filtering in exposure governance
  Merge the use cases related to exposed MnS discovery, Merge the use cases related to network slice management capability exposure
  Update the description of exposure scenarios in clause 4.1.1,Update Solution for network slice management capability exposure via CAPIF
  Handling of customer's requirement for network slice management capabilities exposure
  Add cons for alternative 1,Add Reference Architecture
Impacts and dependencies on other WGs:
  None
Next steps:
  Complete the Conclusion and Recommendation
  Start work item for NSCE
FS_NSOEU：
Progress since SA5#145e:
  Corrections on solution for use case #1
  New use case providing requirmenets for use case #3
Impacts and dependencies on other WGs:
  None so far.
Next steps:
  Develop solutions for all objectives and work towards conclusions.
  Provide TR to SA#99 for information.

## Slide 27: Rel-18 SI - Support of New Services (2/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100 (June 2023) | 10% | SP-211440 | 25% |  | RAN WGs | 0->10->10->15->25% | 28.913 | Huawei
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#99 (Mar 2023) | 50% | SP-220147 | 50% |  | SA6, ETSI MEC | 0->5->15->40 ->50%->50% | 28.903 | Huawei
FS_EE5G_Ph2：
Progress since SA5#145e:
  The following pCRS have been approved:
  S5-226059: Add key issue for Energy Saving compensation procedure (already approved at SA5#145e but not implemented)
  S5-226292: Add conclusion for the key issue for Energy Saving compensation procedure
  S5-227009: Solution for Energy Efficiency of a URLLC network slice based on reliability
  S5-226456: Potential solution for KI#4 EE KPI for V2X network slice
  S5-227063: New Key Issue-RAN energy saving when using backup batteries
  S5-226333: Add new Issue on digital sobriety
  Impacts and dependencies on other WGs:
  RAN WGs
  Next steps:
  Need to discuss further on the EC KPI definition for VNF/VNFC based on vCPU and vDisk usage
FS_MEC_ECM：
Progress since SA5#145e:
  No contributions submitted to this meeting.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  Working on the solutions related to interaction with ETSI MEC for edge application management
  Working on the solution related to resource reservation

## Slide 28: Rel-18 SI - Support of New Services (3/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 20% | SP-211433 | 20% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20%->20% | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 32% | SP-211442 | 32% |  | SA2, SA6, RAN2, SA4 | 0->5->30->32 ->32%->32% | 28.865 | Huawei
FS_KQI_5G：
Progress since SA5#145e:
  Discussed service management in SA5, and the difference and relationship between KQI and KPI
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  get agreement of concept of KQI.
FS_DCSA：
Progress since SA5#145e:
  The following aspects were discussed and noted in SA5#146:
  Add solutions for general management:
  o service deployment (S5-226207->S5-227017);
  o service requirement modeling (S5-226208->S5-227018);
  o network preparation (S5-226209->S5-227019);
  o service and network analysis (S5-226210->S5-227020);
  Update solutions for specific services:
  o service assurance for video monitoring (S5-226211-> S5-227021)
  o service assurance for PLC control (S5-226212->S5-227022);
Impacts and dependencies on other WGs:
  None
Next steps:
  Add requirements, measurements and analysis related solutions for deterministic communication service assurance.

## Slide 29: TRs / TSs to SA#98-e
Tdoc | Title | Sent for
SP-221213 | TR 28.908 "Study on Artificial Intelligence/Machine Learning (AI/ ML) management" | Information
SP-221165 | TR 28.838 "Study on measurement data collection to support RAN intelligence" | Approval

## Slide 30: Charging (CH) WIs/SIs

## Slide 31
New / Revised Rel-18 Charging SIDs/WIDs
Number | Title
SP-221159 | New WID on Charging Aspects of Network Slicing Phase 2
SP-221160 | New Study on CHF Segmentation
SP-221161 | New Study on Structure of Charging for Verticals
SP-221162 | New Study on charging aspects of Satellite in 5GS

## Slide 32: CH progress – Summary
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
 | Rel-18 Work items | ------ | ------ | ----- | ----- | ------ |  | 
960023 | MMS Charging in 5G System Architecture | MMS_CH_SBI | Rel-18 | S5 | Dec-2022 | 25% | 100% | WI completed
 | Rel-18 Studies | ------ | ------ | ----- | ----- | ------ |  | 
900023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | Rel-18 | S5 | Mar-2023 | 85% | 95% | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | Rel-18 | S5 | Mar-2023 | 70% | 75% | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | Rel-18 | S5 | Mar-2023 | 85% | 90% | 
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | Rel-18 | S5 | Mar-2023 | 60% | 75% | 
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | Rel-18 | S5 | Jun-2023 | 5% | 10% | 
 | Rel-19 Studies | ------ | ------ | ----- | ----- | ------ |  | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 33: Rel-18 Work item (MMS_CH_SBI)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960023 | MMS Charging in 5G System Architecture | MMS_CH_SBI | Rel-18 | S5 | Dec-2022 | 25 % | 100% | WID completed
Progress since SA#97e:
  Charging API for MMS service usage specified (TS 32.291)
  SBI CDR for MMS service usage enhanced (TS 32.298)
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 34: Rel-18 Study (FS_NETSLICE_CH_Ph2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | Rel-18 | S5 | Mar-2023 | 85% | 95 % | 
Progress since SA#97e:
  8 pCRs for TR 32.847 were approved covering
    Clarify solution #1.6 description
    Correction on evaluation for KI#2
    Add conclusions for Key issue #1 and Key issue #2
    Correction on the uniform terminology and Clarification on the Maximum
    Conclusion on the Key Issue #7
    Draft TR 32.847
RAN impacts and dependencies:
  None identified
Next steps:
  Study completion based on final evaluations and conclusions

## Slide 35: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | Rel-18 | S5 | Mar-2023 | 70% | 75% | 
Progress since SA#97e:
  12 pCRs for TR 28.826 were approved covering
    Use cases for IoT devices, undefined attribute handling in CDR, location accuracy, average bitrate, handling of quota during reauthorization,
    Solution using new immediate trigger variant, not splitting rating group
    Key issues for documentation and CDR structure
    Clarifications of cancel operation and non-blocking solution
  Draft TR 28.826
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and evaluations of the study

## Slide 36: Rel-18 Study (FS_CHROAM)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | Rel-18 | S5 | Mar-2023 | 85% | 90% | 
Progress since SA#97e:
  13 pCRs for TR 28.827 were approved covering
    Corrections of solution for charging trigger configuration
    Correcting and updating solutions
    Solution for SMS, PDU session level negotiation, and QBC trigger setting
    Key issue for selection of charging information
    Start of evaluation of solutions
  Draft TR 28.827
RAN impacts and dependencies:
  None identified
Next steps:
  Further evaluations and conclusions of the study

## Slide 37: Rel-18 Study (FS_eNPN_CH)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | Rel-18 | S5 | Mar-2023 | 60% | 75% | 
Progress since SA#97e:
  4 pCRs for TR 28.828 were approved for introduction of:
    Evaluation and conclusion for PNI-NPN topic 1
    Solution in clause 5.2 using separate CCS
    Solution for key issue #1c
    Solution for accessing the SNPN service via PLMN
  Draft TR 28.828
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and evaluations for the study

## Slide 38: Rel-18 Study (FS_TSNCH)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940043 | Study on Time Sensitive Networking charging | FS_TSNCH | Rel-18 | S5 | Jun-2023 | 5 % | 10% | 
Progress since SA#97e:
  4 pCRs for TR 28.893 were approved for introduction of:
    Updated Skeleton, Terms, Symbols and Abbreviations
    Background of TSN architecture, including the 5GS bridge and enable Time Sensitive Communication and Time Synchronization services
    Business Roles
  Draft TR 28.839
RAN impacts and dependencies:
  None identified
Next steps:
  o Add new use cases and solutions of the study

## Slide 39
Charging TSs & TRs to SA#98-e
Number | Title | For
- | - | 

## Slide 40
TEI CRs (Charging & OAM)
Number | Title
SP-221167 | Rel-17 Crs on TEI Batch 1
SP-221168 | Rel-17 Crs on TEI Batch 2
SP-221169 | Rel-16 Crs on TEI Batch 1
SP-221170 | Rel-16 Crs on TEI Batch 2
SP-221171 | Rel-16 Crs on TEI Batch 3
SP-221172 | Rel-18 Crs on TEI
SP-221173 | Rel-15 CRs on TEI

## Slide 41
Charging CRs
Number | Title
SP-221190 | Rel-17 CRs on Charging aspects of Edge Computing
SP-221191 | Rel-17 CRs on Charging aspects of Proximity-based Services in 5GS
SP-221192 | Rel-16 CRs on Network Exposure Charging in 5G System Architecture
SP-221193 | Rel-17 CRs on IMS Charging in 5G System Architecture
SP-221194 | Rel-18 CRs on Multimedia Messaging Service Charging using service-based interface
SP-221195 | Rel-16 CRs on Nchf Online and Offline charging services

## Slide 42: OAM CRs (1)
Number | Title
SP-221174 | Rel-18 CRs on Enhancements of EE for 5G Phase 2
SP-221175 | Rel-17 CRs on Intent driven management service for mobile network
SP-221176 | Rel-18 Crs on Enhancement of QoE Measurement Collection
SP-221177 | Rel-18 Crs on Network slice provisioning enhancement
SP-221178 | Rel-15 CRs on Management and orchestration of 5G networks and network slicing
SP-221179 | Rel-18 CRs on Additional NRM features phase 2
SP-221180 | Rel-17 CRs on Management Aspects of 5G Network Sharing
SP-221181 | Rel-17 CRs on Enhancements of Self-Organizing Networks (SON) for 5G networks
SP-221182 | rel-16 CRs on Management Aspects of 5G Service-Level Agreement
SP-221183 | Rel-18 CRs on 5G performance measurements and KPIs phase 3
SP-221184 | Rel-18 CRs on Enhanced Edge Computing Management
SP-221185 | Rel-17 CRs on Enhancements of 5G performance measurements and KPIs
SP-221186 | Rel-17 CRs on Management data collection control and discovery

## Slide 43: OAM CRs (2)
Number | Title
SP-221187 | Rel-17 CRs on Additional NRM features
SP-221188 | Rel-18 CRs on Additional NRM features phase 2
SP-221189 | Rel-18 CRs on Methodology for deprecation
SP-221196 | Rel-16 CRs on Management of MDT in 5G
SP-221197 | Rel-17 CRs on Management of MDT enhancement in 5G
SP-221200 | Rel-16 CRs on NRM enhancements

## Slide 44: Thank you!