## Slide 1: Rel-18 & Rel-19 Planning
Huawei, Hisilicon
SP-221282

## Slide 2: Rel-18 Timeline
Current Release 18 Timeline
  Stage 1 Release 18 has been frozen in Q4-2021
  Stage 2 Release 18 planned to be frozen in Q1-2023
  Stage 3 Release 18 planned to be frozen in Q4-2023
  ASN.1 Freeze in Q1-2024
SA#97e agreed that any change to Rel-18 timeline is latest to be agreed in SA#98e in coordination with RAN and CT.

## Slide 3: SA2 Progress by SA2#154
SA2 overall has good progress although SA2 only started real technical discussion since beginning of 2022.
Most of SA2 items have no risk to complete in Mar 2023, meanwhile some big topics (e.g. XRM) might need to request for exceptions which is business as usual mainly due to RAN dependency issue to proceed the work.
Big items need coordination with CT/RAN/SA WGs as shown in the table. Those WGs should reserve resource accordingly.
Items | SID Progress | WID Progress | Potential exception | Coordination with other WGs
XRM | 100% | 0% | Y | Coordination with RANx/SA4
eNA | 100% | 25% | N | 
AIML | 100% | 5% | N | Coordination with SA3/5
EC | 100% | 15% | N | 
MBS | 100% | 20% | N | Coordination with RANx/SA6/SA4
eLCS | 100% | 30% | N | Coordination with RANx
TRS_URLLC | 98% | 50% | Y | Coordination with RANx
eNPN | 98% | 50% | Y | coordination with RANx/SA3
eNS | 100% | 1% | Y | Coordination with RANx/SA5
Prose | 100% | 20% | N | Coordination with RANx/SA5/SA3
5GSATB | 100% | 30% | N | 
VMR | 100% | 20% | N | coordination with RANx
Items | SID Progress | WID Progress | Potential exception | Coordination with other WGs
eUEPO | 95% |  | N | 
Ranging | 85% |  | Y | Coordination with RANx
UPEAS | 98% | 20% | N | 
PIN | 95% |  | N | coordination with SA6/3
UAS | 98% |  | N | coordination with RANx/SA5
5GSAT | 100% |  | N | 
SFC | 100% |  | N | coordination with SA5
Redcap | 100% | 60% | N | coordination with RANx
AMP | 100% | 80% | N | 
Detnet | 90% |  | N? | 
5WWC | 90% | 20% | N | coordination with SA3
WPS_WLAN | \ | 0% | N | 
SUECR | 100% | 100% | N | 
ATSSS | 100% |  | N | 
GMEC | 95% | 15% | N | 
NG_RTC | 85% |  | Y | 
Topics on the Nov meeting agenda
Topics not on the Nov meeting agenda

## Slide 4: Proposal: No shift on Rel-18 timeline
Both SA2 and SA6 have no major items which would require a prolongation of Rel-18
Clear scope of the SA2 WID based on the conclusions
  All the SA2 studies for the topics not on the Nov 2022 meeting agenda must be finished in 2023 January E-meeting
  Drop the key issues not concluded
If items are not completed in SA2/SA6 by March, those can be handled via exceptions (discussed & agreed in March plenary), i.e. business as usual.
  Exceptions have the advantage that they give a clear list and plan for the open issues.
  Shifting the whole release opens door for additional, time-consuming discussions.
SA3 and SA5 are in the same situation as usual at this point in releases. Their work is always dependent on SA2/SA6 output and therefore a shift will not help them to reduce the workload. Also CT groups are used to handle SA3/SA5 input later in the release.

## Slide 5: Rel-19 planning
In Release 17 and Release 18 SA content discussion, prioritization and approval (mostly for SA2) took 6 months from the start of the release causing the actual technical discussion time budget is very limited. 3GPP SA needs to take serious efforts to improve in order to free more time for technical discussions.
It is reasonable to follow the SA timeline with approving and starting the work earlier on if there is consensus while not necessarily waiting for the RAN final package.
SA2 and possibly other SA WGs should, based on the timeline and the resulting number of available TUs, come up with a maximum number of S/WIs which would be realistic to be worked on during Rel-19.
Conclusion on Release timeline and contents in the same plenary would lead to re-planning and additional efforts, e.g. for the determination of how much content fits into a release. It is worthwhile to consider approving the timeline at the beginning of the content discussions.
All issues which impact RAN / CT need to be decided together with the other TSGs.

## Slide 6: Overview of R19 planning
Release 19
Release 18
SA#98-e
12/22
SA#99
EU 3/23
SA#100-e
6/23
SA#101
9/23
SA#102-e
12/23
SA#103
3/24
R18 Timeline
confirm/shift
Elections
New Leadership
Agree R19
Planning
Process
Stage 2 Functional
Freeze
Agree Exceptions
Close Exceptions
Stage 3 Freeze
ASN.1 Freeze
3GPP R19
Timeline Approval
R19 SA Content
Discussions
SA2/6 work on R19 SIDs
SA/RAN/CT R19 Content Approval
SA Specific R19
Content Approval
Note: SA/RAN/CT Rel-19 final content approval is either in Q3 or Q4 depending on RAN discussion

## Slide 7: SA2 / SA6 Start Work on R19 SIDs from Q1/23
Companies should be allowed during Q1 to contribute initial proposals of R19 SIDs to SA2.
  SA2 / SA6 should only handle these SID proposals if there is time to discuss them
WGs need more time to digest/converge on the SIDs before consensus. This frees time in the later part of the release for technical discussion.

## Slide 8: Rel-19 Timeline to be Approved in March 2023
RAN, SA and CT should approve the R19 timeline together at March 2022 TSG meetings.
  This allows for a much easier and effective content planning, e.g. based on TUs in SA2.
  SA2 and possibly other SA WGs should, based on the timeline and the resulting number of available TUs, come up with a maximum number of S/WIs which would be realistic to be worked on during Rel-19.

## Slide 9: SA R19 Stage 2 Content Approved in June 2023
SA2 / SA6 discussion on R19 SIDs need to progress over Q2/23 so that ideally WG agreed SIDs are contributed to SA#100 (June 2023)
prioritization of SA2 SIDs should happen at SA#100 if needed.
SA#100 should approve the (SA2/SA6) SIDs which are part of R19, but also needs to leave sufficient room to allow for some RAN dependencies to be added later, when RAN approves its R19 content.

## Slide 10: Conclusion and Proposals
Rel-18 Timeline
Rel-18 timeline is kept as agreed(i.e. no shift).
Rel-19 planning
Rel-19 timeline to be approved in March together with RAN/CT
SA2 and possibly other SA WGs to put forward a maximum number of SI/WIs for Rel-19
SA2 / SA6 to start work on R19 SIDs from Q1/23 on
SA related R19 content to be approved in June 2023 (SA#100). This should leave room for items which might come later on from RAN.

## Slide 11
Thank you!