## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#98-e
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Release 17 and earlier
  Rel-18 Work Items
  Study Items
  New Work Items
  New Study Items
IETF Dependencies
Outgoing LSs
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: Andrijana Brekalo (MCC Support) NEW!
    Welcome to our new MCC secretary since SA4#121 in Toulouse, France. Our thanks to Frédéric Firmin who supported the WG in the interim since SA4#120-e
Sub Working Groups and their Chairs
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) & Stéphane Ragot (Orange, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#97-e
SWG AH conference calls (2 to 3 hours each)
  Video SWG (all A.I.s): 20 Sep, 11 Oct, 2 Nov
  RTC SWG (all A.I.s): 21 Sep, 5 Oct, 19 Oct, 30 Nov
  MBS SWG (all A.I.s): 22 Sep, 6 Oct, 20 Oct
  Audio SWG:
    General: 7 Oct, 21 Oct
    eUET: 17 Oct
    IVAS: 2 Dec
    ATIAS: 12 Dec
SA4 plenary meetings
Meetings | Dates | Venue and Host
SA4#121 | F2F: 14-18 November 2022 | Host: EF3, NAF3, Toulouse Métropole, Venue: Toulouse, France

## Slide 5: Calendar of future meetings - 1
SWG AH conference calls
  MBS SWG (all A.I.s): 8 Dec, 22 Dec (excl. Audio topics and includes a joint session with 5G-MAG), 12 Jan, 9 Feb
  Audio SWG:
    eUET: 30 Jan
    ATIAS: 16 Jan
    IVAS: 16 Dec, 13 Jan, 3 Feb
  RTC SWG (all A.I.s): 14 Dec, 11 Jan, 1 Feb
  Video SWG (all A.I.s): 6 Dec, 7 Feb

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2023)
Meetings in 2023 | Dates | Venue and Host
SA4#122 | F2F: 20-24 February 2023 | Host: E3MAG, Venue: Athens, Greece
SA4#123-e | E-meeting: 17-21 April 2023 | Host: MCC, Electronic meeting
SA4#124 | F2F: 22-26 May 2023 | Host: TBD, Venue: Europe
SA4#125 | F2F: 21-25 August 2023 | Host: EF3, Venue: Gothenburg, Sweden
SA4#126 | F2F: 13-17 November 2023 | Host: TBD, Venue: NA

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2024)
Meetings in 2024 | Dates | Venue and Host
SA4#127/-e | F2F: 29 January - 2 February 2024 OR, E-meeting: 24 January - 2 February 2024 | Host: TBD, Venue: TBD (TBD ETSI, Singapour, Explore possibilities for individual host or e-meeting)
SA4#127bis/-e | F2F: 8-12 April 2024 OR, E-meeting: 8-12 April 2024 | Host: MCC, Electronic meeting
SA4#128/-e | F2F: 20-24 May 2024 OR, E-meeting: 20-27 May 2024 | Host: TBD, Venue: Asia
SA4#129/-e | [F2F: 22-26 July 2024 OR, E-meeting: 17-26 July 2024] Note: dates TBC due to MPEG | Host: TBD, Venue: TBD
SA4#130/-e | F2F: 18-22 November 2024 OR, E-meeting: 13-22 November 2024 | Host: TBD, Venue: North-America

## Slide 8: SA4 meeting statistics
Note the significant increase in both # of contributions (405) and F2F participants (177) at SA4#121 “mega-meeting” in Toulouse, France

## Slide 9: SA4 progress highlights
No CRs prior to Rel-16.
Several Rel-16 corrections on use of ICE with IMS Data Channel, on MBMS ROM SACH and on 5G Media Streaming corrections.
Several corrections to Rel-17 on 5MBS, EVS algorithmic description, HInT, QoE and inclusive language.
Good progress on all Rel-18 items:
  TEI18 CRs to TS 26.131 (UE acoustic requirements) and TS 26.114 (MTSI/EVS codec);
  CR to TS 26.114 on IANA registration for data channel sub-protocols (Rel-18, IBACS);
  TS 26.506 5G Real-time Media Communication Architecture (Stage 2) progressed to v1.0.0 and presented for information (Rel-18, GA4RTAR);
  CR to TS 26.260 on Correction to clause 4.1.1 on Diffuse-field Send Frequency Response for Scene-based Audio (Rel-18, ATIAS);
  IVAS Codec Design constraints (IVAS-4): approved as 1.0.0 and presented for information (Rel-18, IVAS_Codec;
  CRs to 26.131/26.132 removing vehicle-mounted handsfree UE for SA approval (Rel-18, eUET);
  CRs to TS 26.501 (5GMS Stage 2) Uplink streaming procedures (Rel-18, 5GMS_Ph2).
  TR 26.806 Study on Tethering AR Glasses – Architectures, QoS and Media Aspects progressed to v1.0.0 and presented for information (Rel-18, FS_SmarTAR) ;
  Completed Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR) with a CR to TR 26.998;
  Completed Feasibility Study on 5G Media Service Enablers (FS_5G_MSE). TR 26.857 v2.0.0 "5G Media Service Enablers" presented for approval;
New Work and Study items
  Enhanced Multiparty RTT (Rel-18, eMP_RTT)
  5G Media Streaming Audio codec phase 2 for 5G-Advanced (Rel-18, 5GMS_Audio_Ph2)
  Feasibility Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Liaison exchange with Khronos OpenXR established. Joint informal workshop to be organized.

## Slide 10: CRs to features in Release 17 and earlier 1/3
SP-221039: CR to TS 26.114 (MTSI) on Use of ICE with IMS Data Channel: Adding text on use of ICE and ICE Lite with IMS Data Channel. Use of ICE Lite has minor network and UE impact and all WebRTC implementations are required to at least interoperate with ICE Lite. Support of ICE Lite is therefore mandated, while support of full ICE is optional but allowed. (Rel-16, 5G_MEDIA_MTSI_ext).
SP-221040: CR to TS 26.346 (MBMS) on correction of implementation error of CR0657 (Rel-16, TEI16).
SP-221041: CR to TS 26.346 (MBMS) on Changes regarding ROM SACH. Modification of description regarding IANA registration of UDP destination port associated with the IPv4 or IPv6 multicast address as part of the ROM SACH session parameters (Rel-16, AE_enTV-S4, TEI16).
SP-221042 and SP-221043: CRs to TS 26.512 (5GMS3) on Rel-16 and Rel-17 clarifications and corrections (Rel-16, TEI16).
SP-221044: CR to TS 26.517 on Alignment of User Service Announcement with Stage 2 (Rel-17, 5MBP3) based on CT3 and CT4 feedback and missing MBS FSA ID usage. Company revision in SP-221059 for approval.
SP-221045: CRs to TS 26.502 on Correction of FSA ID, Correction of interworking for Group Communication, Correction of Nmb2 Events (Rel-17, 5MBUSA)

## Slide 11: CRs to features in Release 17 and earlier 2/3
SP-221046: CR to TS 26.347 on Corrections to ROM SACH IP Addresses (Rel-17, AE_enTV-S4, TEI17)
SP-221049: CR to TS 26.447 on Corrections to the EVS algorithmic description (Rel-17, EVS_codec-SA4)
SP-221051: CR to TS 26.131 on Corrections for idle noise and sidetone requirements (electrical interface UE). Includes the removal of performance requirements for digital electrical interface UE (Rel-17, HInT).
SP-221053: CRs to TS 26.114 on corrections to ITT4RT, correcting a figure of reference sender architecture for ITT4RT client in terminal which does not match corresponding prose (Rel-17, ITT4RT).
SP-221054: CRs to TS 26.247, TS 26.501 and TS 26.114 on adding slice scope into the QoE (Rel-17, NR_QoE_enh-Core).
SP-221055: CR to TS 26.973, on inclusive language review – Update to fixed-point basic operators. The terminology “blacklist” is being replaced with “blocklist” as done in STL2022, Recommendation ITU-T G.191 (07/22). (Rel-17, TEI17).

## Slide 12: Overview of work progress Rel-18 Work Items
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 12/2023 | 10% | SP-220241 | 20% | Revised WID SP-221032
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/2023 | 15% | SP-220242 | 30% | 
960042 | IMS-based AR Conversational Services | IBACS | 12/2023 | 5% | SP-220668 | 15% | 
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 3/2023 | 25% | SP-220672 | 60% | Stage 2 – no other WG dependencies identified
960045 | Split Rendering Media Service Enabler | SR_MSE | 9/2023 | 5% | SP-220685 | 15% | 
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 6/2023 | 3% | SP-220613 | 7% | 
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 12/2023 | 20% | SP-190040 | 25% | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 12/2023 | 40% | SP-170611 -> SP-220608 | 45% | WP needs to be updated with revised WID Tdoc
960043 | UE Testing Phase 2 | eUET | 12/2023 | 10% | SP-220610 | 15% | 
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 3/2023 | 15% | SP-220667 | 25% | Stage 2 – no other WG dependencies identified

## Slide 13: TEI18 CRs
SP-221056:
  CR to TS 26.131 on Changing RLR requirement at minimum volume in handset mode (Rel-18, TEI18).
  CR to TS 26.114 on Corrections of SDP offer-answer considerations for EVS (Rel-18, TEI18)

## Slide 14: Immersive Real-time Communication for WebRTC (iRTCW)
Purpose
Define a non-vertical/modularized protocol stack, functional components, I/Os formats, for iRTC clients to support WebRTC-based real-time transport of media over 5G; Identify the required architecture for radio access network QoS realization over 5G systems. Identify the minimum information / elements in the C/U-Plane signal to establish media sessions with appropriate QoS for WebRTC-based applications. Document informative examples of iRTC operations to assist implementers.
Progress in the last quarter
The Work Item Description was revised for edits - SP-221032
Draft TS 26.113 Enabler for Immersive Real-time Communication progressed to v0.2.0 and includes references, acronyms, and new clauses
The permanent document was progressed with extensive text on audio and video input formats as well as WebRTC QoS architecture
Next steps
Progress on iRTCW structure and transport
Review 3D video representation requirements for iRTC client in terminal (with Video SWG)
Review integration of iRTC components into 5G system
Progress TS 26.113
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 12/2023 | 10% | SP-220241 | 20% | Revised WID SP-221032

## Slide 15: Media Capabilities for Augmented Reality (MeCAR) 1/2
Purpose
Define at least one AR device category that addresses the constraints of an EDGAR-type AR glass. Integrate IVAS once available. Define capability exchange mechanisms based on complexity of AR media and capability of device to support EAS KPIs for provisioning of edge/cloud resources. Identify QoE metrics and KPIs for AR media. Specify encapsulations into RTP, ISOBMFF and CMAF. Specify the relevant codec-level parameters for session setup. Enable AR media in 5G Media Streaming. Define typical traffic characteristics for AR media
Progress in the last quarter
Reviewed different approaches for time critical data transport based on RTP extensions and IMS data channel solution.
Agreement to document how media-related conformance aspects are addressed with OpenXR
Identified typical requirements associated with various types of applications such as video conferencing or remote rendering; Started to list some visual encoding and decoding capabilities starting with AVC and HEVC including the number of codec instances to be supported in parallel.
For media type identification, added formats such as depth maps and alpha channel in the context of split rendering.
The permanent document now also includes agreements on minimum device capability considerations, interoperability points, real time media types and metadata categories.
It is agreed in principle that Khronos OpenXR will be used as an API for which 3GPP services will interface correctly and other APIs should be permitted (see).
Discussion on generic 3GPP XR device architecture that could serve as a basis for all SA4 activities (see also Audio Split rendering under Audio SWG topics). It is understood that many 3GPP SA4 topics have dependencies on MeCAR, MeCAR will be used for discussing and documenting such a baseline architecture. This MeCar architecture will be further refined and described.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/2023 | 15% | SP-220242 | 30% | 

## Slide 16: Media Capabilities for Augmented Reality (MeCAR) 2/2
Next steps
Initiate work on:
  Integration of 3GPP codecs in the EDGAR-type architecture
  Security aspects related to the media capabilities of the EDGAR-type
  Encapsulations into RTP, ISOBMFF and CMAF
  Codec-level parameter for SDP and DASH
  Advanced Media Capabilities for AR media
Progress work on:
  Encoding/Decoding capabilities for EDGAR-type
  Capability exchange mechanisms to support edge provisioning
  Typical traffic characteristics for AR media
  Addition of AR Media Capabilities for 5G Media Streaming
  AR Audio Capabilities
  KPIs and simple QoE Metrics for AR media
Complete work on:
  Media types and formats for EDGAR-type
  Reference terminal architecture for EDGAR-type
Agree on TS 26.119 v1.0.0 to be sent to SA plenary for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/2023 | 15% | SP-220242 | 30% | 

## Slide 17: IMS-based AR Conversational Services (IBACS)
Purpose
The objective of this work item is to create a new specification for IMS-based AR conversational services. The features for RTP-based real-time communication, which can be used by IMS and non-IMS (AR) conversational services, will be specified in another new specification (as part of the 5G_RTP work). The relevant features and functional components specified for MTSI in TS 26.114 will be referenced and/or enhanced, if required.
Progress in the last quarter
SP-221052: CR to TS 26.114 on IANA registration for data channel sub-protocols (Rel-18, IBACS) for approval
New Clause in Permanent Document to summarize requirements based on use cases and objectives with placeholders and one example of spatial descriptions
New Clause in Permanent Document with call flows:
  Basic AR call flow
  3D call flow
  Real-time Animated Avatar call flow
  Motion signal RTP call flow
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960042 | IMS-based AR Conversational Services | IBACS | 12/2023 | 5% | SP-220668 | 15% | 

## Slide 18: Generic architecture for Real-Time and AR/MR media (GA4RTAR)
Purpose
This WID is the follow-up normative work from the recommendations in TR 26.998 and TR 26.928, SA2 Stage 2 TR (TR 23.700-87) and SA1 requirements (TR 22.873). The work scope of this WID is focused on the 5G generic architecture for real-time media communication. Other aspects such as AR Runtime, Scene Manager, and Codecs of the Media Access Function will be addressed by MeCAR WID, which is in synergy with this work. This new architecture will follow the principles and use the 5GMS architecture, specified in TS 26.501, as a baseline.
Progress in the last quarter
TS 26.506 5G Real-time Media Communication Architecture (Stage 2) progressed to v1.0.0 and presented to SA for information - SP-221203
  5G-RTC General Architecture is included
  Extended 5G-RTC architecture for Edge Computing is included
  Variants are described for collaboration scenarios
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 3/2023 | 25% | SP-220672 | 60% | Stage 2 – no other WG dependencies identified

## Slide 19: Split Rendering Media Service Enabler (SR_MSE)
Purpose
This work item will develop a Media Service Enabler that packages all the required enablers and defines the required formats and protocols to make split rendering accessible to media service and application providers. The package is aligned with the philosophy of Media Service Enablers and envisions deployments as an SDK that is offered to application developers.
Progress in the last quarter
TS 26.565 progressed to v0.2.0
Client architecture updated to reflect the agreed XR Client baseline architecture
New generic split rendering control architecture introduced with call flows
A pixel streaming profile is defined for 2D flat rendering e.g. for an HMD that supports 2 views and stereo audio with recommended formats for swapchains and audio (stereo audio and binauralized and HOA, all based on user pose)
Next steps
Agree procedures and prerequisites on split rendering
Review inputs on AF, User Plane, and Client APIs and functionality
Finalize details of 2D flat split rendering profile
Identify additional split rendering profiles
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960045 | Split Rendering Media Service Enabler | SR_MSE | 9/2023 | 5% | SP-220685 | 15% | 

## Slide 20: 5G Real-time Transport Protocols (5G_RTP)
Purpose
The objective of this work item is to specify functionalities of RTP to improve support for traditional and immersive real-time services and enablers. To develop a commercially relevant set of functionalities that only include technologies that are either commercially relevant or deployed or demonstrate clear performance or relevant functionality that justifies introducing additional implementation or interoperability complexity.
Progress in the last quarter
The Permanent document now includes RTP header extensions for interactive metadata and PDU set identification
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 6/2023 | 3% | SP-220613 | 7% | 

## Slide 21: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Purpose
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Progress in the last quarter
Permanent document ATIAS-1 has been created for collection of candidate test methods and associated requirements for immersive audio capture and rendering.
SP-221047: CR to TS 26.260 on Correction to clause 4.1.1 on Diffuse-field Send Frequency Response for Scene-based Audio. Corrects a typo, adds reference to real spherical harmonics and fixes incorrect reference to an Annex within the spec (Rel-18, ATIAS).
  Company revision that corrects the coverpage in SP-221058 for approval.
Next steps
Progress discussions on:
  Performance Requirements (TS 26.261)
  Test Methods (CR to TS 26.260)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 12/2023 | 20% | SP-190040 | 25% | 

## Slide 22: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Purpose
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918. WID: (revision at the present meeting)
Progress in the last quarter
Design constraints (IVAS-4): approved as 1.0.0 and presented for information to SA plenary in SP-221038
Other Permanent documents progressed:
  Performance requirements (IVAS-3)
  Selection deliverables (IVAS-6)
  Processing functions (IVAS-7a) and
  Usage scenarios (IVAS-9).
Project plan (IVAS-2): fixed-point code specifications to be delivered by March 2024 (Rel-18 code freeze).
Next steps
ETSI shall have received the signed Funding Agreement (FA) by all additional proponent companies of the single joint candidate codec at the latest by February 17, 2023 (Friday).
Finalization of IVAS Performance Requirements (IVAS-3)
Progress the other IVAS Permanent documents (IVAS-5/6/7a/8a)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 12/2023 | 40% | SP-170611 -> SP-220608 | 45% | WP needs to be updated with revised WID Tdoc

## Slide 23: Enhancements to UE Testing (eUET)
Purpose
In TS 26.131 and TS 26.132: Define missing SWB frequency masks and review related test methods. Update "Jitter buffer management behavior" and "Test conditions" for jitter buffer management. Develop a new specification to verify correct implementations of the RTP payload format for 3GPP codecs. Review receiving performance of UEs at maximum volume control and define, if necessary, requirements and test methods to ensure an adequate user experience. Document in TR 26.801 any relevant finding from the round robin activity and additional tests conducted in the Rel-17 HaNTE work.
Progress in the last quarter
SP-221048: CRs to 26.131/26.132 removing vehicle-mounted handsfree UE for SA approval (Rel-18, eUET)
Updated test results on SWB performance were presented.
The construction of a realistic JBM profile reflecting VoLTE was also presented.
Next steps
Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960043 | UE Testing Phase 2 | eUET | 12/2023 | 10% | SP-220610 | 15% | 

## Slide 24: 5G Media Streaming Architecture Phase2 (5GMS_Ph2)
Purpose
The Work Item has the following objectives: Uplink streaming, End-to-end low latency live streaming, 5GMS over 5MBS, 5GMS hybrid services (5MBS and 5GMS) and Hybrid DASH/HLS operation
Progress in the last quarter
SP-221057: CRs to TS 26.501 (5GMS Stage 2) Uplink streaming procedures (Rel-18, 5GMS_Ph2).
Next steps
Progress work on remaining Work Item objectives
  2) 5GMS + MBS
  3) LL-Streaming
  4) DASH/HLS
Note: no other WG dependencies identified
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 3/2023 | 15% | SP-220667 | 25% | Stage 2 – no other WG dependencies identified

## Slide 25: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 12/2022 -> 03/2023 | 85% | SP-200054 -> SP-210043 | 87% | Target completion date delayed by 3 months. WP needs to be corrected as the study is now under Rel-18. WID has been revised.
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 12/2023 | 15% | SP-220328 | 20% | 
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 3/2023 -> 6/2023 | 15% | SP-220675 | 20% | Target completion date delayed by 3 months
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 6/2023 | 30% | SP-220239 | 30% | 
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 3/2023 | 40% | SP-220240 | 60% | 
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 12/2023 | 5% | SP-220708 | 10% | 
960050 | Study on Audio Aspects for Glasses-type AR/MR Devices | FS_Audio_5GSTAR | 12/2022 | 5% | SP-220617 | 100% | Completed !
940010 | Study on 5G Media Service Enablers | FS_5G_MSE | 12/2022 | 60% | SP-211338 | 100% | Completed !

## Slide 26: Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic)
Purpose
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics.
Progress in the last quarter
The TR was updated with earlier agreements from Ad hoc calls and the work plan is extended by 3 months.
Next steps
Present TR26.926 in version 2.0.0 for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 12/2022 -> 03/2023 | 85% | SP-200054 -> SP-210043 | 87% | Target completion date delayed by 3 months. WP needs to be corrected as the study is now under Rel-18. WID has been revised.

## Slide 27: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Purpose
The objectives of the study item are primarily to identify relevant interoperability requirements and implementation constraints of AI/ML in 5G media services.
Progress in the last quarter
Use case descriptions added to draft TR. Review of mapping to the deployment options such as media processing, classification, generation.
Discussed configurations of the split operation and the identification of the split points on an AI/ML model.
Agreed to document call flows and procedures for the AI/ML model distribution and the split operations between the UE and the network
Discussed security aspects when distributing models to a UE that executes downloaded code, but no conclusion on the need to further investigate those aspects or liaise with SA3.
Next steps
Architectures and service flows for:
  Complete/Basic AI/ML model distribution
  Split AI/ML operation
  Distributed/federated learning
Gap identification between such architectures and existing SA4 media service architectures
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 12/2023 | 15% | SP-220328 | 20% | 

## Slide 28: Study on Media Streaming aspects of Network Slicing Phase 2 (FS_MS_NS_Ph2)
Purpose
List and describe use cases that can be addressed using network slicing, and study collaboration scenarios and deployment architectures to support network slicing for media services. Describe and document provisioning aspects for configuring media services with one or more network slices at M1. Identify impact of network slicing on dynamic policy invocation APIs at M5. Identify potential areas for normative work as the next phase.
Progress in the last quarter
3GPP TR 26.941 progressed to V0.3.0 and now includes:
  Mapping of PDU Sessions to Data Network Names and Network Slice instances
Next steps
Progress work on:
  Description of key issues and candidate solutions
  Identification of possible new key issues in scope of TR 26.941 for inclusion in TR
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 3/2023 -> 6/2023 | 15% | SP-220675 | 20% | Target completion date delayed by 3 months

## Slide 29: Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW)
Purpose
In addition to the foreseen approach identified in TR 26.998 (Support of 5G glass-type AR/MR devices) and taken in WID on iRTCW (immersive Real-time Communication for WebRTC), which leaves C-plane signalling details open and simply makes use of the northbound APIs for end-to-end QoS), the possibility of another approach (i.e., defining a set of advanced details (including C-plane signalling) for the common and wider use among several WebRTC implementations) will be investigated under this SID.
Progress in the last quarter
Joint GA4RTAR, iRTCW, and MeCAR discussion on functional architecture, connection models, call flows, protocol versioning, and applicability of 5GMS IFs
Next steps
Send the Technical Report to SA for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 6/2023 | 30% | SP-220239 | 30% | 

## Slide 30: Feasibility Study on Smartly Tethering AR Glasses (FS_SmarTAR)
Purpose
Defining different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities. Study the relationship with PIN (Personal IoT Network). Identify media handling aspects. Identify end-to-end QoS-handling of tethering. Provide recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability.
Progress in the last quarter
SP-221037: TR 26.806 Study on Tethering AR Glasses – Architectures, QoS and Media Aspects (Rel-18, FS_SmarTAR) progressed to v1.0.0 and is presented to SA for information. Latest additions:
  Description of PIN (Personal IoT Network) updated based on latest 3GPP SA2 architecture work status
  Architecture and call flows were updated for Tethered AR Glasses with 5G Relay
  Introduced key issues around end-to-end QoS control and delay estimations when tethering is used with the 5G relay architecture
Next steps
Completion of PIN information; Progressing the 6 key issues and identify potential conclusions; Conclusions and Recommendations
Complete Study Item objectives and send TR 26.806 v2.0.0 for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 3/2023 | 40% | SP-220240 | 60% | 

## Slide 31: Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE)
Purpose
Collect relevant external information on QoE Metrics for AR and XR services. Conduct subjective tests on XR QoE metrics, if considered relevant. Collect a set of relevant XR QoE Metrics and define their impact on the user experience. Based on a well-defined device architecture based on MeCAR, define the relevant observation points and define the measurement and derivation of relevant XR QoE metrics. Study the support of XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc. Provide recommendation on normative work for new XR QoE metrics based on the findings in this study.
Progress in the last quarter
TR 26.812 progressed to V0.2.0
Agreed to document external standards activities from ITU, IEEE and MPEG in the field of QoE aspects of immersive experiences into the Draft TR.
Next steps
Continue to work on XR QoE metrics identification and impacts to user experience analysis
Start work on Subjective test and QoE metrics definition:
  If considered relevant, conduct subjective test on XR QoE metrics.
  Define the relevant observation points in MeCAR device architecture
  Define the measurement and derivation of relevant XR QoE metrics
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 12/2023 | 5% | SP-220708 | 10% | 

## Slide 32: Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR) – Completed !
Purpose
The objective of this study item is to complement TR 26.998 Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices, with relevant audio aspects (e.g., audio codec and rendering considerations, audio KPIs): e.g. identify audio capture and playback types, potential differentiation of the functional architecture considering audio aspects, determine if the video codec split architecture is appropriate for audio.
Progress in the last quarter
SP-221050: Study item completed with a CR to TR 26.998 with addition of audio pipeline considerations. Clarifications and editorial corrections are also provided on audio related aspects.
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960050 | Study on Audio Aspects for Glasses-type AR/MR Devices | FS_Audio_5GSTAR | 12/2022 | 5% | SP-220617 | 100% | Completed !

## Slide 33: Feasibility Study on 5G Media Service Enablers (FS_5G_MSE) - Completed !
Purpose
In recent studies and specification work, it was identified that 5G Media functions and 5G System functions need to be made attractive for third-party applications that include media delivery. Hence, it is important that these functions are accessible to third-party applications independent of a 3GPP service. The objective of the study item is the definition of 5G Media Service Enablers.
Progress in the last quarter
SP-221036 : TR 26.857 v2.0.0 "5G Media Service Enablers" is presented for approval: The Technical Report introduces and defines the concept of Media Service Enablers.
The following aspects are addressed in this revision:
  W3C HTML-5 APIs for Media overview and specification tools
  Detailed guidelines on writing MSE Specifications: Style Guides and Tools
  Collection of Potentially Relevant 5G Media Service Enablers
  Conclusions and Recommendations
Next steps
Tools for developing MSE specifications are not yet fully documented in Annex A. When developing specifications based on the MSE specification, several approaches will be tested. Experience from this exercise will be documented in an updated Annex to collect these experiences as part of maintenance and/or TEI work.s
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
940010 | Study on 5G Media Service Enablers | FS_5G_MSE | 12/2022 | 60% | SP-211338 | 100% | Completed !

## Slide 34: New Work Items
Note: Progress since last SA is shown with blue colour.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980007 | Enhanced Multiparty RTT | eMP_RTT | 12/2023 |  | SP-210034 |  | 
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 03/2023 |  | SP-210033 |  | 

## Slide 35: Enhanced Multiparty RTT (eMP_RTT)
Purpose
This WI will specify suitable solutions for multiparty RTT media in IMS, for both RTP and IMS data channel transport, focusing on the transport format and procedures in IETF RFC 9071, but also taking other aspects and specifications into account if found necessary in the course of the work.
Progress in the last quarter
n/a
Next steps
Prepare the following CR:
  CR to TS 26.114 on Adding Enhanced Multiparty RTT feature (Rel-18)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980007 | Enhanced Multiparty RTT | eMP_RTT | 12/2023 |  | SP-210034 |  | 

## Slide 36: 5G Media Streaming Audio codec phase 2 for 5G-Advanced (5GMS_Audio_Ph2)
Purpose
The purpose of this Work Item is to upgrade relevant 5GMS streaming, TV and VR audio profiles in specifications of 5G-Advanced in Rel-18.
  to specify a new Audio Operation Point in TS 26.117 with support for the xHE-AAC codec to improve efficiency and performance for Audio content of 5G Media streaming services over 5G-Advanced networks and devices.
  to review and, when appropriate, possibly modify requirements (i.e. may, should or shall support) in TS 26.511 applicable to 5GMS Clients for the support of Audio operation Points.
Progress in the last quarter
n/a
Next steps
Prepare the following CRs:
  CR to TS 26.117 on introduction of xHE-AAC Audio operation point (Rel-18)
  CR to TS 26.511 on upgrade of audio profiles for 5G-Advanced (Rel-18)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 03/2023 |  | SP-210033 |  | 

## Slide 37: New Study Items
Note: Progress since last SA is shown with blue colour.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Feasibility Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 12/2023 |  | SP-210035 |  | 

## Slide 38: Feasibility Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Purpose
This study item considers codec-independent immersive voice and audio capturing configurations for end-user devices. The outcome of the studies can be used as guidelines for the manufacturers to deploy immersive voice and audio services.
Progress in the last quarter
n/a
Next steps
Prepare a new TR 26.XXX on Diverse Audio Capturing system
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Feasibility Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 09/2024 |  | SP-210035 |  | 

## Slide 39: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments

## Slide 40: List of outgoing LSs from SA4#121
Document | Title | To | Cc | reply to i/c LS
S4-221289 | Draft Reply LS to RAN3 on new service types for NR QoE | 3GPP RAN3 | - | 3GPP RAN3
S4-221415 | Reply LS on 5MBS User Services | CT3 | SA2, SA6, CT4 | 
S4-221493 | Reply to LS on new service types for NR QoE | RAN3 | - | 
S4-221495 | Reply to LS on related EAS | - | - | 
S4-221496 | Follow-up LS to SA5 on Study on KQIs for 5G service experience | 3GPP SA5 | ITU-T SG12 | -
S4-221516 | LS on Wind Noise Generation for ATIAS | ETSI TC STQ | - | 
S4-221534 | LS on media negotiation for AR telephony communication | SA2 | - | S2-2207108
S4-221548 | Reply LS on N6 PDU Set identification | SA2 | - | 
S4-221556 | Reply LS on the usage of DC application identifier in SDP | SA2 | CT1 | S2-2209617
S4-221595 | Reply LS on Clarifications and fixes to 3GPP TS 26.512 | 5G-MAG | - | 
S4-221604 | Reply LS to RAN3 on RAN visible QoE value | RAN3, ITU-T SG12 | RAN2, SA5 | -
S4-221620 | Reply LS to initiate collaboration between 3GPP SA4 and OpenXR | Chair of the Khronos OpenXR Working Group at Khronos | - | 
S4-221626 | Reply LS on Pose Information for XR | TSG RAN WG2 | TSG SA WG2, TSG RAN WG1 | R2-2209213

## Slide 41: Summary of action items
Action Points from SA#97-e to SA4:
  None
Action items from SA4 to SA#98-e:
  Approve all SA4 agreed CRs including 2 company revisions
  Approve 2 new Work Items, 1 revised WID and 1 new Study Item
  Approve TR 26.857
  Note TR 25.806, TR 26.506 and IVAS-4 Design Constraints (SP-221038)

## Slide 42: Tech Emmy® presentation at SA4#121 in Toulouse