TSG SA Meeting #SP-98E	SP-221293

13 – 19 December 2022, Electronic meeting

Source:	Apple, MediaTek, OPPO, InterDigital, Samsung, Nokia, Nokia Shanghai Bell

Title:	Basic Principles for SA Release Content Planning

Document for:	Discussion

Contact:	Mona Mustapha

1. Introduction

The objective of the present document is to provide a set of basic principles for SA release content definition for SA planning purposes and SA leadership consideration.

The content in clause 2 below is based on the text in clause 2 from SP-220994, which is the latest version from SA#97e.

2. Basic principles for SA release content planning

- Provide a coherent SA view of the release content

1.	Define 'Themed directions' per release

a.	The aim of 'Themed directions' is for SA to provide guidance / direction to SA WGs when defining new SI/WI

b.	SA to define, by consensus, a set of 'Themed directions' for the release. If there is no consensus on 'Themed directions', this should not be a blocking point for release content planning

b*.	SA WGs to define, by consensus, SI(s)/WI(s) based on 'Themed directions' defined by SA

c.	Individual 'Themed directions' can be related to work in a single WG or multiple WGs

d.	SI/WI not covered by 'Themed directions' are allowed

e.	The input for defining 'Themed directions' are contribution-driven, and can be based on 3GPP member company and MRP contributions and work already done in SA1 and other SA WGs. These inputs are intended as an initial step to assist the release content definition before SI/WI details are worked out by the WGs

- Provide tools for WGs to manage workload

2.	Define capacity per SA WG per release

a.	SA WG capacity is a combination of TU budget (when used in a WG) and maximum number of SI/WI for a WG. Individual SA WGs to decide the criteria to use to define their WG capacity, which can be different for different WGs. WGs should take into account the number of meetings and the number of parallel tracks.

b.	SA WG capacity provided by SA WG leadership once release timeline is decided. SA WG capacity shared with SA so that SA has the full picture of all the SA WGs.

c.	TU budget is based on typical F2F meeting setup, regardless of whether the meetings are F2F or e-meeting.

8.	Preferably, before the Stage 2 freeze of the previous release, decide new release timeline. Once release time is decided, define release content.

Existing / business as usual process (consider documenting items below elsewhere)

3.	Consider CT WGs capacity

a.	Keep minimum 9 months between Stage 2 freeze and Stage 3 freeze

4.	Maintain flexibility for studies and related normative work to be in the same or in different releases

6.	Maintain regular cross-TSG checkpoints between RAN, SA and CT

7.	Treat leftover work from one release on equal footing with other new proposed work in the next release

9.	SA prioritization on new SIs/WIs, if needed, to take place in SA plenary with the process guidelines to be provided at least one meeting in advance.

3. Items for further consideration

On 'themed directions':

- would a themed directions-based process with minimal impact on the current ways of working, with an evaluation once the release content definition process is completed, be an acceptable way forward?

- should examples / definition of 'themed directions' be considered / provided?

On WG capacity:

- should WGs (if applicable) indicate two 'categories' of capacity:

1) WG capacity for 'internal' work

2) WG capacity for work triggered by other WGs (e.g. SA3 capacity to accept SA2-triggered work)