TSG SA Meeting #SP-98E	SP-221123rm_rev2

13 - 19 December 2022, Electronic meeting	(Revision of SP-220811)

# Source:	SA WG2

# Title:	Revised WID on Enhancement to the 5GC LoCation Services Phase 3

Agenda Item:	6.3

TSG SA2 Meeting #153E	S2-2209987

10 - 17 October, Electronic meeting	(revision of S2-2208814r01)

# Source:	CATT, Huawei

# Title:	Revised WID on Enhancement to the 5GC LoCation Services Phase 3

# Document for:	Approval

# Agenda Item:	10.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title:	Enhancement to the 5GC LoCation Services - Phase 3

## Acronym:	5G_eLCS_Ph3

## Unique identifier:	970021

## Potential target Release:	{Rel-18}

Note that this field above indicates the proposed Release at the time of submission of the WID to TSG approval. It can later be changed without a need to revise the WID. The updated target Release is indicated in the Work Plan.

## 1	Impacts 	{ For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study.}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No | X |  |  |  |  |
| Don't know |  |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a …

| X | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_eLCS_Ph3 | SA2 | 940058 | Study on Enhancement to the 5GC LoCation Services – Phase 3 |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 790001 | New Services and Markets Technology Enablers – Phase 2 | This is the stage-1 normative work related to Next Generation architecture |
| 910036 | Low Power High Accuracy Positioning for industrial IoT scenarios | Rel-18 SA1 requirements for low power high accuracy positioning for industrial IoT scenarios |
| 740005 | 5G System – Phase 1 | Normative work for the phase 1 of the 5G system architecture |
| 820016 | Enhancement to the 5GC LoCation Services | Normative work for 5GC LoCation Services in Rel-16 |
| 910052 | Enhancement to the 5GC LoCation Services – Phase 2 | Normative work for 5GC LoCation Services in Rel-17 |
| 940081 | Study on expanded and improved NR positioning | This is the study of NR positioning Enhancements in Rel-18. |
| 941006 | NR NTN (Non-Terrestrial Networks) enhancements | RAN study item, which studies UE location verification. |
| 940073 | Study on Enablers for Network Automation for 5G – phase 3 | SA2 study item, which studies NWDAF enhancement with finer granularity of location information. |

## 3	Justification

The Location Services have been specified in 5G System in Rel-15, Rel-16 and Rel-17 to support both regulatory and commercial location services, including the support of high accuracy and low latency of location services for vertical cases, e.g. IIoT use cases.

In Rel-18, the “Study on Enhancement to the 5GC Location Services – Phase 3” has already concluded on solutions to be moved into normative phase for location service enhancements to support better performance of location service (e.g. reduced positioning latency, reduced UE power consumption and higher positioning accuracy), UE location verification for NR satellite access, SA1 low power high accuracy positioning requirements, and so on.

It is proposed to convert the conclusions reached within TR 23.700-71 into normative text to TS 23.273.

## 4	Objective

The objective of this work item is to specify architecture enhancements, functionalities and procedures which have been concluded for normative work in TR 23.700-71 (clause 8).

The detailed objectives include:

- 	#1: Support of User Plane Positioning;

- 	#2: Support of enhanced positioning architecture for NPN deployment;

- 	#3: Support of local Area Restriction for an LMF and GMLC;

- 	#4: Support of interaction between location service and NWDAF;

- 	#5: Support of assistance data provisioning for low power high accuracy GNSS positioning;

- 	#6: Support of UE Positioning without UE Awareness;

- 	#7: Support of Positioning Reference Units and Reference UEs;

- 	#8: Support of location service continuity in case of UE mobility;

- 	#9: Support of positioning requirements related to satellite access;

- 	#10: Support of reduced latency;

- 	#11: Support of enhanced triggered location for UE power saving purpose;

- 	#12: Support of low power and /or high accuracy positioning.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

{Note 1: Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.}

{Note 2: The first listed Rapporteur is the specification primary Rapporteur. Secondary Rapporteur(s) are possible for particular aspect(s) of the TS/TR. In this case, their responsibility has to be provided as "Remarks".}

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 23.273 | Update the TS with the outcome of the work on objectives above. | SA#99 (March, 2023) |  |

## 6	Work item Rapporteur(s)

Ming Ai, CATT, aiming@catt.cn, Primary Rapporteur.

Runze Zhou, Huawei, zhourunze@huawei.com, Secondary Rapporteur.

## 7	Work item leadership

SA2

## 8	Aspects that involve other WGs

SA3 for the Security aspects, SA5 for the Charging aspects.

RAN1/2/3 is responsible for the RAN aspects.

Coordination with RAN WG is expected.

## 9	Supporting Individual Members

Supporting IM name

CATT

Huawei

HiSilicon

China Telecom

China Mobile

CAICT

China Unicom

ZTE

Xiaomi

Spreadtrum Communications

NTT DOCOMO

vivo Communication Technology

Deutsche Telekom

Nokia

Nokia Shanghai Bell

AT&T

KDDI

Tencent

Intel

Ericsson

Samsung

Thales

Dish Network

TNO

Hispasat

Sateliot

gatehouse

Novamint

Intelsat

Inmarsat

Omnispace

ESA

Quectel

Rakutan mobile

toyota

KT

NEC

China Southern Power Grid

SK Telecom

Philips

LG Uplus

MATRIXX Software