## Slide 1: Rel-19 Planning
Huawei, Hisilicon
SP-221351

## Slide 2: Proposal for Rel-19 planning
SA plans to hold Rel-19 workshop in June 2023 (preferably F2F).
Two step Rel-19 SA content approvals
  Sept 2023 SA#101(-e): Approve 1st package
  Dec 2023 SA#102(-e): Approve final package with RAN/CT.
Note 1: How the work package can be split between Sep and Dec (e.g. how many and if SIDs can start already in September) will be determined no later than June 2023 SA#100.
Note 2: All the items approved in Sept 2023 should be consensus based.
SA2 provides the data on the SA2 capacity based on the Rel-19 stage-2 freeze timeline including
  The Max number of TUs available for Rel-19 study/work
  The maximum number of TUs available per SI/WIs
  The recommended maximum number of SIs/WIs of Rel-19
Other SA WGs provide the recommended maximum number of SIs/WIs and/or available TUs for Rel-19 to assist with overall Rel-19 planning in SA

## Slide 3
Thank you!