## Slide 1
Puneet Jain
SA2 Chair, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#99

## Slide 2: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#98-e
  SA2#154-AH-E : 16 Jan – 20 Jan 2023, E-meeting
  SA2#155 : 20 Feb – 24 Feb 2023, Athens, GR
Future SA2 meetings
  SA2#156E : 17 April – 21 April 2023, E-meeting
  SA2#157 : 22 May – 26 May 2023, Berlin, Germany

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!
Many thanks to Yannick Lair (Nokia), Dario Serafino Tonesi (Qualcomm), and Wanqiang Zhang (Huawei) for moderating some agenda items.
  SA2 leadership elections will take place at SA2#157 meeting (22 - 26 May, 2023) for a Chair and 2 Vice-Chair positions.

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #154AH-e (16 – 20 January 2023):
311 delegates ‘attended’ (checked-in) for SA WG2 #154AH-e
  ~8680 e-mails were sent to the list during the e-meeting
  1750 documents (including revisions), 1730 documents handled including:
    1284 CRs (including revisions)
    98 Incoming LSs, of which 20 were postponed
    34 Outgoing LSs Approved
  44 other documents postponed
Total CRs agreed: 380 (of which 101 were further revised at SA2#155)
Statistics at SA WG2 #155 (20 – 24 February 2023):
284 delegates ‘attended’ (checked-in) for SA WG2 #155 157 registered for ‘On-Line’ participation
  1734 documents (including revisions), 1439 documents handled including:
    1293 CRs (including revisions)
    34 Incoming LSs, of which 9 were postponed
    24 Outgoing LSs Approved
  55 other documents postponed
Total CRs agreed: 219
898 people registered on the SA WG2 e-mail reflector on 03 March 2023

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e to 144-e | REL-17 FREEZE: 145-e | 146-e to 153-e | 154 | 154AH-e | 155
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 2 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 3.5 | 0 | 0.5
Rel-18 work | 0 | 0 | 0 | 0 | 0 | 0 | 44 | 0 | 44
Rel-18 exceptions | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e | 153-e | 154 | 154AH-e | 155
Rel-13 CR | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8 | 2 | 1 | 3 | 1
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77 | 45 | 12 | 36 | 4
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535 | 306 | 69 | 57 | 0
Rel-18 CR | 0 | 0 | 0 | 0 | 25 | 83 | 240 | 214

## Slide 11: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections, excluding 5GS_Ph1 (Category A CRs are not counted)
  R15: None

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#98-e (Category A CRs are not counted):
  Rel-15: None.
  Rel-16 (TEI16): 2 CRs (1 CR to TS 23.501, 1 CR to TS 23.503) were agreed.
  Rel-17 (TEI17): 4 CRs (2 CRs to TS 23.501, 1 CR to TS 23.502, 1 CR to TS 23.503) were agreed
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance
Work Progress on Corrections (Category A CRs are not counted)
  5G_URLLC: 1 CR to TS 23.503
  5G_eLCS: 1 CR to TS 23.273

## Slide 18: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 19: 2.4) Rel-17 Study/Work (1/19)
Progress since SA#98-e:
  No Change.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 100% -> 100% | Sep, 2021 | SP-200445

## Slide 20
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 2020 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 100% -> 100% | Sep, 2021 | SP-201107
Progress since SA#98-e:
  1 CRs (1 CR to TS 23.501) was approved.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
2.4) Rel-17 Study/Work (2/19)

## Slide 21: 2.4) Rel-17 Study/Work (3/19)
Progress since SA#98-e:
  2 CRs (1 CR to TS 23.501 and 1 CR to TS 23.503) were agreed.
RAN impacts or dependencies:
  Based on agreed CRs.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 100% -> 100% | Mar, 2021 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 100% -> 100% | Sep, 2021 | SP-200973

## Slide 22: 2.4) Rel-17 Study/Work (4/19)
Progress since SA#98-e:
  6 CRs (5 CRs to TS 23.304 and 1 CR to TS 23.503) were agreed.
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 100% -> 100% | Mar, 2021 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 100% > 100% | Sep, 2021 | SP-201132

## Slide 23: 2.4) Rel-17 Study/Work (5/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 100% -> 100% | Mar, 2021 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 100% -> 100% | Sep, 2021 | SP-200978
Progress since SA#98-e:
  No Change.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 24: 2.4) Rel-17 Study/Work (6/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 2021 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 100% -> 100% | Sep, 2021 | SP-201106
Progress since SA#98-e:
  7 CRs agreed to TS 23.247.
  Contentious Issue reported at SA#98-e on “Alignment with stage-3 for USD and service announcement” has been resolved. Agreed CRs submitted to TSG SA#99 approval.
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance.

## Slide 25: 2.4) Rel-17 Study/Work (7/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 2021 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 100% -> 100% | Sep, 2021 | SP-200976
Progress since SA#98-e:
  5 CRs (3 CRs to TS 23.501 and 2 CRs to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 26: 2.4) Rel-17 Study/Work (8/19)
Progress since SA#98-e:
  4 CRs to TS 23.288 were agreed.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance. Alignment with other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Dec, 2020 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Sep, 2021 | SP-201133

## Slide 27: 2.4) Rel-17 Study/Work (9/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Mar, 2021 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Sep, 2021 | SP-200980
Progress since SA#98-e:
  None
  RAN impacts and dependencies:
  No new RAN impacts or dependencies
Next steps:
  Maintenance

## Slide 28: 2.4) Rel-17 Study/Work (10/19)
Progress since SA#98-e:
  1 CRs to TS 23.256 was agreed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 2020 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Sep, 2021 | SP-200979

## Slide 29: 2.4) Rel-17 Study/Work (11/19)
Progress since SA#98-e:
  None
RAN impacts or dependencies:
  Maintenance and alignment regarding Sidelink DRX.
Next steps:
  Maintenance and alignment with RAN2 work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Mar, 2021 | SP-190631
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Sep, 2021 | SP-210090

## Slide 30: 2.4) Rel-17 Study/Work (12/19)
Progress since SA#98-e:
  No Change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Mar, 2021 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Jun, 2021 | SP-200977

## Slide 31: 2.4) Rel-17 Study/Work (13/19)
Progress since SA#98-e:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 100% -> 100% | Jun, 2021 | SP-190564

## Slide 32: 2.4) Rel-17 Study/Work (14/19)
Progress since SA#98-e:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance and alignment with RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 100% -> 100% | Sep, 2021 | SP-200082

## Slide 33: 2.4) Rel-17 Study/Work (15/19)
Progress since SA#98-e:
  No Change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 100% -> 100% | Jun, 2021 | SP-200519

## Slide 34: 2.4) Rel-17 Study/Work (16/19)
Alignment work on TEI17_N3SLICE
  None
Alignment work on NRslice
  None
Alignment work on EDGEAPP
  None

## Slide 35: 2.4) Rel-17 Study/Work (17/19)
Progress since SA#98-e:
  None
RAN impacts or dependencies:
  No new RAN impacts identified
Next steps:
  Maintenance and (if necessary) alignment with other WGs
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 100% -> 100% | Dec, 2021 | SP-210582

## Slide 36: 2.4) Rel-17 Study/Work (18/19)
Progress since SA#98-e:
  None
RAN impacts or dependencies:
  None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | 100% -> 100% | Dec, 2021 | SP-211100

## Slide 37: 2.4) Rel-17 Study/Work (19/19)
Progress since SA#98-e:
  None
RAN impacts or dependencies:
  Based on agreed CRs.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 100% -> 100% | Mar, 2021 | SP-211306

## Slide 38: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 39: 2.5) Rel-18 Study/Work: Summary
UID | Name | Acronym | SID | WID | WID Target | AT SA#98-e (study/work) | AT SA#99 (study/work)
940060 | Study on Support of Satellite Backhauling in 5GS | FS_5GSATB | SP-211639 | SP-220808 | 9/12/2022 | 100% / 30% | 100% / 65%
940074 | Study on 5GC enhancement for satellite access Phase 2 | FS_5GSAT_Ph2 | SP-211651 | SP-221344 | 9/12/2022 | 100% / 0% | 100% / 70%
940065 | Study on Personal IoT Networks | FS_PIN | SP-211643 | SP-221343 | 9/12/2022 | 95% / 0% | 100% / 60%
940051 | Study on Phase 2 of UAS, UAV and UAM | FS_UAS_Ph2 | SP-211632 | SP-221323 | 9/12/2022 | 98% / 0% | 100%/ 85%
940069 | Study on Ranging based services and sidelink positioning | FS_Ranging_SL | SP-211647 | SP-221325 | 12/12/2022 | 85% / 0% | 100% / 50%
940058 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | FS_eLCS_Ph3 | SP-220069 | SP-221338 | 12/12/2022 | 100% / 30% | 100% / 65%
940077 | Study on Stage 2 for Proximity based Services Phase 2 | FS_5G_ProSe_Ph2 | SP-211653 | SP-220806 | 12/12/2022 | 100% / 20% | 100% / 80%
940061 | Study on generic group management, exposure and communication enhancements | FS_GMEC | SP-211603 | SP-221339 | 9/12/2022 | 95% / 15% | 100% / 70%
940071 | Study on 5G System Support for AI/ML-based Services | FS_AIMLsys | SP-220071 | SP-221329 | 12/12/2022 | 100% / 5% | 100% / 50%
940067 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | FS_5MBS_Ph2 | SP-220072 | SP-221324 | 12/12/2022 | 100% / 20% | 100% / 75%
940063 | Study on Enhancement of Network Slicing Phase 3 | FS_eNS_Ph3 | SP-220073 | SP-221327 | 12/12/2022 | 100% / 1% | 100% / 50%
940068 | Study on architecture enhancement for XR and media services | FS_XRM | SP-220705 | SP-221326 | 12/12/2022 | 100% / 0% | 100% / 55%
940056 | Study on RedCap Phase 2 | FS_REDCAP_Ph2 | SP-220074 | SP-220803 | 9/12/2022 | 100% / 60% | 100% / 95%
940066 | Study on system architecture for next generation real time communication services | FS_NG_RTC | SP-220288 | SP-220804 | 9/12/2022 | 85% / 0% | 100% / 60%
940070 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | FS_ATSSS_Ph3 | SP-211612 | SP-221334 | 12/12/2022 | 100% / 0% | 100% / 85%
940076 | Study on UPF enhancement for Exposure And SBA | FS_UPEAS | SP-220417 | SP-220809 | 12/12/2022 | 98% / 20% | 100% / 75%
940059 | Study on Stage 2 of Edge Computing phase 2 | FS_EDGE_Ph2 | SP-220352 | SP-221337 | 12/12/2022 | 100% / 15% | 100% / 80%
940055 | Study on 5G Timing Resiliency and TSC&URLLC enhancements | FS_5TRS_URLLC | SP-211634 | SP-221341 | 9/12/2022 | 98% / 50% | 100% / 80%
940057 | Study on Architecture Enhancements for Vehicle Mounted Relays | FS_VMR | SP-211636 | SP-221328 | 9/12/2022 | 100% / 20% | 100% / 40%
840085 | Study on enhancement of support for 5WWC | FS_5WWC_Ph2 | SP-220419 | SP-221347 | 12/12/2022 | 90% / 20% | 100% / 45%
940053 | Stage 2 of MPS_WLAN | MPS_WLAN |  | SP-211595 | 3/12/2023 | NA / 0% | NA / 50%
940064 | Study on 5G AM Policy | FS_AMP | SP-220647 | SP-221335 | 9/12/2022 | 100% / 80% | 100% / 100%
940073 | Study on Enablers for Network Automation for 5G - phase 3 | FS_eNA_Ph3 | SP-220678 | SP-221345 | 9/12/2022 | 100% / 25% | 100% / 65%
940075 | Study on enhanced support of Non-Public Networks phase 2 | FS_eNPN_Ph2 | SP-220418 | SP-221340 | 12/12/2022 | 98% / 50% | 100% / 90%
840020 | Study on enhancement of 5G UE Policy | FS_eUEPO | SP-211649 | SP-221342 | 12/12/2022 | 95% / 0% | 100% / 65%
940052 | Study on System Enabler for Service Function Chaining | FS_SFC | SP-220415 | SP-220336 | 9/12/2022 | 100% / 0% | 100% / 60%
940054 | Study on Extensions to the TSC Framework to support DetNet | FS_DetNet | SP-211633 | SP-220801 | 9/12/2022 | 90% / 0% | 100% / 95%
940079 | Study on Seamless UE context recovery | FS_SUECR | SP-211654 | SP-220810 | 9/12/2022 | 100% / 100% | 100% / 100%

## Slide 40: 2.5) Rel-18 Study/Work (1/29)
Progress since SA#98-e:
  WID: 8 CRs were agreed.
  Revised WID (SP-230111) sent for approval to SA#99 .
  RAN impacts and dependencies:
  None.
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 100%->100% | Sep, 2022 | SP-211639
5GSATB | 5G System with Satellite Backhaul | 30% -> 65% | June, 2023 | SP-220808

## Slide 41: 2.5) Rel-18 Study/Work (2/29)
Progress since SA#98-e:
  Total of 8 normative CRs were agreed.
  Total of 1+1.5(additionally requested) + 1 (allocated in Athens) TUs were temporally requested for normative phase in 2023. 2.5 TUs have been used.
  Revised WID (SP-230109) sent for approval to SA#99 .
  RAN impacts and dependencies:
  None
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 100% -> 100% | Sep, 2022 | SP-211651
5GSAT_Ph2 | Satellite access, Phase2 | 0% -> 70% | June 2023 | SP-221344

## Slide 42: 2.5) Rel-18 Study/Work (3/29)
Progress since SA#98-e:
  TR 23.700-88 v1.4.0 generated based on the agreed contributions.
  6 CRs address to 23.501, 1 CR addresses to 23.502, 1 CR addresses to 23.503 is agreed.
  Study completed 100%. TR 23.700-88 submitted to SA#99 for Approval.
  Revised SID (SP-230089) sent for approval to SA#99 .
  RAN impacts and dependencies:
  None
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 95% -> 100% | March 2023 | SP-211643
PIN | Personal IoT Networks | 20% -> 60% | June 2023 | SP-221343

## Slide 43: 2.5) Rel-18 Study/Work (4/29)
Progress since SA#98-e:
  An LS reply was sent to ETSI TFES on Release 17 supporting most requirements sets forward by ETSI TFES
  5 CRs to TS 23.256 were agreed, 2 CRs to TS 23.502 were agreed
  An LS on RAN dependency for UAS sent to RAN2 and RAN3
  Revised WID (SP-230091) sent for approval to SA#99.
  RAN impacts and dependencies:
  None
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph2 | Study on Phase 2 of UAS, UAV and UAM | 98% -> 100% | Dec, 2022 | SP-211636
UAS_Ph2 | Phase 2 of UAS, UAV and UAM | 25% -> 85% | June 2023 | SP-221323

## Slide 44: 2.5) Rel-18 Study/Work (5/29)
Progress since SA#98-e:
  TR 23.700-86: TR conclusions for the 8 KIs are updated and completed, and 7 TR solutions are updated (#3, #7, #9, #20, #25, #26 and #30)
  TS 23.586: Skeleton and scope of of TS 23.586 agreed. 21 pCRs related to introduction, architectural reference model, functional entities and high level functionalities agreed and documented in TS 23.586.
  TS 23.273: 1 CR to update architecture reference model + 1 CR for the general introduction of the new Ranging/SL Positioning procedures agreed
  3 LSs sent to RAN WGs + 1 LS sent to SA5
  Revised WID (SP-230106) sent for approval to SA#99 .
  RAN impacts and dependencies:
  Since corresponding RAN work and SA3 work are progressing, some alignments are expected, e.g. RSPP related for RAN, privacy protection and service access authorization for SA3, etc.
  SA5 is asked to develop the charging solution.
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 85% -> 100% | Dec, 2022 | SP-211647
Ranging_SL | Ranging based services and sidelink positioning | 10% -> 50% | June 2023 | SP-221325

## Slide 45: 2.5) Rel-18 Study/Work (6/29)
Progress since SA#98-e:
  34 CRs for 11 Key Issues have been agreed;
  “LS on UE event reporting over a user plane connection to LCS client or AF” to SA3, CT1, CT3 approved.
  Revised WID (SP-230093) sent for approval to SA#99 .
  RAN impacts and dependencies:
  “LS on the requirement on Low Power or high accuracy positioning” to SA1, RAN1, RAN2 approved.
  “LS on PRU procedures” to RAN1, RAN2 approved.
  “ LS on GNSS measurement of PRU for location correction“ to RAN2 approved.
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | 80% -> 100% | Dec, 2022 | SP-220069
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 30% -> 65% | June, 2023 | SP-221338

## Slide 46: 2.5) Rel-18 Study/Work (7/29)
Progress since SA#98-e:
  28 CRs to TS 23.304, 1 CR to TS 23.501, 1 CR to TS 23.502, 2 CRs to TS 23.503 and 1 CR to TS 23.167 were agreed based on TR conclusions.
  1 reply LS to RAN2 was agreed.
  3 TUs were used for normative work.
  Revised WID (SP-230097) sent for approval to SA#99 .
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 100% ->100% | Dec, 2022 | SP-211653
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | 20% -> 80% | June, 2023 | SP-221206

## Slide 47: 2.5) Rel-18 Study/Work (8/29)
Progress since SA#98-e:
  Complete study for KI#4 via addressing the outstanding issues
  Big normative work progress for KI#1 and KI#3, identify the issues for further discussion, complete normative work for KI#5
  Revised WID (SP-230101) sent for approval to SA#99 .
  TR 23.700-74 submitted to SA#99 for Approval.
  RAN impacts and dependencies:
  None.
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 95% -> 100% | Sep, 2022 | SP-211603
GMEC | Generic group management, exposure and communication enhancements | 15% -> 70% | June 2023 | SP-221339

## Slide 48: 2.5) Rel-18 Study/Work (9/29)
Progress since SA#98-e:
  Completed the solution phase of the study.
  100% coverage of all Key Issues during SA2#154AHe and SA2#155 to continue the normative work.
  1 LS Out was sent from SA2 - to respond to SA3 and to inform GSMA as well as to copy to SA1 regarding the considerations of the User Consents when exposing the UE related info from 5GC to 3rd party application during the AIML operation
  Revised WID (SP-230095) sent for approval to SA#99 .
  RAN impacts and dependencies:
  No RAN and No UE impact.
  SA WG3 (KI#3, 5) and SA WG5 (KI#5)
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90% -> 100% | Dec, 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 5% -> 50% | June 2023 | SP-221329

## Slide 49: 2.5) Rel-18 Study/Work (10/29)
Progress since SA#98-e: Totally 17 normative CRs were agreed.
  Totally 4.5+1(additionally requested) TUs were temporally requested for normative phase in 2023. 4.5 TUs have been used.
  Revised WID (SP-230099) sent for approval to SA#99 .
  RAN impacts and dependencies:
  The response LS has been sent to RAN2 and RAN3 in (S2-2211256) and highlighted the conclusions that requires coordination in the normative phase.
  LS S2-2303407 has been sent to RAN2 and RAN3 highlighted the progress.
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 75% -> 100% | Dec, 2022 | SP-220072
5MBS_Ph2 | Architectural enhancements for 5G multicast-broadcast services Phase 2 | 20% -> 75% | June 2023 | SP-221324

## Slide 50: 2.5) Rel-18 Study/Work (11/29)
Progress since SA#98-e:
  12 TS 23.501 CRs on KI#1, KI#3, KI#4,KI#5 and KI#6 are approved. All TS 23.502/TS 23.503 CRs are postponed
  For KI#2 SA2 will do alignment after CT1 complete the work
  For KI#3 and KI#5, two LSs are sent to RAN2/RAN3 to ask feedback on the RAN impact
  Revised WID (SP-230104) sent for approval to SA#99 .
  Contentious Issue:
    For KI#3, several Editor Notes remains and need to be resolved at next SA2 meeting.
    For KI#6, roaming aspects needs to be resolved at next SA2 meeting.
  RAN impacts and dependencies:
  RAN feedback on the LS are needed in order to progress on KI#3 and KI#5
  For KI#2, SA2 will do alignment after CT1 complete the work
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 100% -> 100% | Dec, 2022 | SP-220073
eNS_Ph3 | Network Slicing Phase3 | 1% ->50% | June 2023 | SP-221327

## Slide 51: 2.5) Rel-18 Study/Work (12/29)
Progress since SA#98-e:
  Revised WID (SP-230092) sent for approval to SA#99 .
  All objectives have been discussed:
    KI#1&2: 3 CRs approved —almost complete.
    KI#3: 4 CRs approved — 501/503 baseline are approved, refinement and EN resolution are needed.
    KI#4&5: 3 CRs approved — 501/503 baseline are approved, refinement and EN resolution are needed.
    KI#6: 3 CRs approved — 501/502/503 baseline are approved, refinement and EN resolution are needed.
    KI#7: 2 CRs approved — 501/503 baseline are approved, refinement and EN resolution are needed.
    KI#8: 2 CRs approved — 501/503 baseline are approved, refinement and EN resolution are needed.
    KI#9: 0 CRs approved — risk of removing the KI.
  RAN impacts and dependencies:
  1 LS is sent to RAN3 about the QNC and Data rate exposure, which is related to KI#3 discussion.
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 100% -> 100% | Dec, 2022 | SP-220705
XRM | XR (Extended Reality) and media services | 0% -> 55% | June 2023 | SP-221326

## Slide 52: 2.5) Rel-18 Study/Work (13/29)
Progress since SA#98-e:
  Total 4 papers are agreed, including:
    3 normative CRs (S2-2301859/S2-2301477/S2-2301448)
    1 LS (S2-2301858) to RAN3/RAN2 for further question related to RAN reply LS
  Normative work is considered 95% finished
  Total TUs planed for normative work is 1 TU and it is used. 0.25 TU extra is planned for next meeting for LS response handling from RAN
  RAN impacts and dependencies:
  Further LS responses from RAN WGs to solve remaining ENs
  Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 100% -> 100% | Sep, 2022 | SP-220074
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | 60% -> 95% | Mar, 2023 | SP-220803

## Slide 53: 2.5) Rel-18 Study/Work (14/29)
Progress since SA#98-e:
  4 contributions to #154AHE and 19 contributions to #155 were submitted
  Architectures and main procedures of IMS DC were agreed
  Enhancement to NRF based DCSF service registration and discovery was agreed
  Services of IMS AS and DCMF are agreed
  Documents for KI#2 and KI#4 were not handled due to time limit
  Revised WID (SP-230098) sent for approval to SA#99 .
  TR 23.700-87 is submitted to SA#99 for approval.
  RAN impacts and dependencies:
  None
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 85% -> 100% | Sep, 2022 | SP-220288
NG_RTC | System architecture for next generation real time communication services | 0% -> 60% | June, 2023 | SP-220804

## Slide 54: 2.5) Rel-18 Study/Work (15/29)
Progress since SA#98-e:
  Normative work initiated and 10 CRs agreed in SA2#154AH-e
  KI#6 is 100% complete
  KI#3 is 90% complete
  KI#2 and KI#5 are each 80% complete
  RAN impacts and dependencies:
  None
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% -> 100% | Dec, 2022 | SP-211612
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 0% -> 85% | Mar, 2023 | SP-221334

## Slide 55: 2.5) Rel-18 Study/Work (16/29)
Progress since SA#98-e:
  1 pCR for conclusion update is agreed.
  TR 23.700-62 submitted to SA#99 for Approval.
  Revised WID (SP-230103) sent for approval to SA#99 .
  RAN impacts and dependencies:
  None
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 98% -> 100% | Dec, 2022 | SP-220417
UPEAS | UPF enhancement for Exposure And SBA | 20% -> 75% | June, 2023 | SP-220809

## Slide 56: 2.5) Rel-18 Study/Work (17/29)
Progress since SA#98-e:
  Revised WID (SP-230112) sent for approval to SA#99 .
  All objectives have been discussed:
    KI#1: 12 CRs approved — major aspects of the objectives are complete, some ENs remain to be resolved, some aspects did not have time to be addressed yet.
    KI#3: 3 CRs approved — objective complete
    KI#4: 16 CRs approved — major aspects of the objectives are complete, some ENs remain to be resolved
    KI#5: 5 CRs approved — objective complete
    KI#7: 3 CRs approved — major aspects have progressed, an EN remains to be resolved
  RAN impacts and dependencies:
  None.
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_EDGE_Ph2 | Study on Edge Computing Phase 2 | 100% ->100% | Dec, 2022 | SP-220352
EDGE_Ph2 | Edge Computing Phase 2 | 15% -> 80% | June, 2023 | SP-221337

## Slide 57: 2.5) Rel-18 Study/Work (18/29)
Progress since SA#98-e:
  2 P-CRs agreed to resolve the open items in TR conclusion for KI#1/KI#6.
  2 LS out sent to RAN2, RAN3 to obtain their feedback related to “proposed method for Time Synchronization status reporting to UE(s)”, “UL scenario of Reactive RAN feedback for burst sending time adjustment”.
  19 CRs agreed to TS 23.501/2/3.
  Resolve open items during normative phase considering RAN feedback.
  Revised WID (SP-230107) sent for approval to SA#99.
  RAN impacts and dependencies:
  S2-2301420 – LS on UL scenario of Reactive RAN feedback for burst sending time adjustment.
  S2-2201463 – proposed method for Time Synchronization status reporting to UE(s)
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 98% -> 100% | Sep, 2022 | SP-211634
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 50% -> 80% | June, 2023 | SP-221341

## Slide 58: 2.5) Rel-18 Study/Work (19/29)
Progress since SA#98-e:
  Normative Phase work progress to 40%, 9 CR approved, 1 CR (S2-2301451) technically endorsed.
  1.5 TU remaining for the WID.
  Revised WID (SP-230105) sent for approval to SA#99 .
  RAN impacts and dependencies:
  Pending response from RAN2/3 on LS (S2-2211437) regarding the support of certain features based on SA2 conclusions.
Other WG dependencies
  One LS (S2-2301465) sent to SA3/SA5 (and cc RAN3) regarding the secure and trusted access to the serving PLMN OAM server by a MBSR.
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 100% -> 100% | Sep, 2022 | SP-211636
VMR_ARCH | Architecture Enhancements for Vehicle Mounted Relays | 20% -> 40% | June, 2023 | SP-221328

## Slide 59: 2.5) Rel-18 Study/Work (20/29)
Progress since SA#98-e:
  Concluded (evaluation and conclusions) on KI 1 (different handling of different devices) using BBF/CableLabs feedback.
  WID updated based on KI1 conclusions
  Normative work on KI2 for TNGF.
  TR 23.700-17 is submitted to SA#99 for approval.
  Revised WID (SP-230100) sent for approval to SA#99 .
  RAN impacts and dependencies:
  None
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC | 90% -> 100% | Dec, 2022 | SP-220419
5WWC_Ph2 | Support for 5WWC, Phase 2 | 20% -> 45% | Mar, 2023 | SP-221347

## Slide 60: 2.5) Rel-18 Study/Work (21/29)
Progress since SA#98-e:
  4 CRs submitted, and agreed
  Revised WID (SP-230108) sent for approval to SA#99 .
  RAN impacts and dependencies:
  Yes, for 5GS.
Next steps:
  Continue the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 0% -> 50% | June, 2023 | SP-211595

## Slide 61: 2.5) Rel-18 Study/Work (22/29)
Progress since SA#98-e:
  TR 23.700-89 v18.0.0 is available.
  Study phase is completed in SA2#152E.
  5 CRs are approved at SA2#154AHE.
  Normative phase is completed at SA2#154AHE.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
FS_AMP | Study on 5G AM Policy | 100% -> 100% | Sep, 2022 | SP-220647
AMP | 5G AM Policy | 80% -> 100% | Mar, 2023 | SP-221335

## Slide 62: 2.5) Rel-18 Study/Work (23/29)
Progress since SA#98-e:
  At SA2#155 meeting
    28 CRs are agreed, 2 CRs are noted, and 7 CRs are postponed.
    2 LS out are agreed.
    58 contributions could not be handled within the TUs allocated for eNA_Ph3.
  At SA2#154AHE meeting
    44 CR are agreed, 5 CR are noted, and 11 CR are postponed.
    1 LS in is postponed, 1 LS out is noted, and 4 discussion are noted.
    54 contributions exceeding TU Budget.
  Revised WID (SP-230110) sent for approval to SA#99 .
  RAN impacts and dependencies:
  No RAN impact.
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 100% -> 100% | Sep, 2022 | SP-211650
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | 45% -> 65% | June, 2023 | SP-221345

## Slide 63: 2.5) Rel-18 Study/Work (24/29)
Progress since SA#98-e:
  21 CRs approved
  1 LS out sent to RAN2, RAN3 on “LS on RAN impact for NPN enhancement in Rel-18” with a summary of the RAN impacts due to eNPN_Ph2
  1 LS out sent to CT1 on “Regarding issues related to SNPN selection for Localized services”
  1 Reply LS on controlling number of UEs and PDU sessions for NPN sent to SA5, answering questions on NSAC for NPN
  1 Reply LS on Progress and open issues for NPN enhancements in Rel-18 sent to SA3 (CC: SA1, CT1, CT3, CT4, RAN2, RAN3) related to NSWO with CH – asking SA3 to complete any security work.
  1 LS on Support of wireline access and FWA for accessing Stand-alone private network sent to BBF, Cable Labs, on NPN support impacts by 5G-RG, FN-RG and W-AGF
  Revised WID (SP-230096) sent for approval to SA#99 .
  TR 23.800-08 is submitted to SA#99 for approval.
RAN impacts and dependencies:
  No new RAN impact identified (key issues 1, 2 have RAN impact)
  SA3 impacts related to NSWO with CH communicated to SA3 with LS
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Study on Enhanced support of Non-Public Networks | 98% -> 100% | Dec, 2022 | SP-220418
eNPN_Ph2 | Enhanced support of Non-Public Networks | 50% -> 90% | June, 2023 | SP-221340

## Slide 64: 2.5) Rel-18 Study/Work (25/29)
Progress since SA#98-e:
  At SA2#154AHE, 11 papers were submitted for normative work, 7 CRs were approved, all papers were handled.
  At SA2#155, 31 papers were submitted for normative work, 9 CRs were approved, 8 CRs were not handled. 2 LS OUTs (CT1 and GSMA respectively) on Traffic Categories were approved.
  Revised WID (SP-230094) sent for approval to SA#99 .
  TR 23.700-85 is submitted to SA#99 for approval.
  RAN impacts and dependencies:
  None
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eUEPO | Study on enhancement of 5G UE Policy | 95% -> 100% | Dec, 2022 | SP-211649
eUEPO | Enhancement of 5G UE Policy | 0% -> 65% | June, 2023 | SP-221342

## Slide 65: 2.5) Rel-18 Study/Work (26/29)
Progress since SA#98-e:
  TR 23.700-18 v1.1.0 generated based on the agreed contributions.
  Total TUs requested for Study Phase is 2.5 TUs, 0 TU remaining.
  Total TUs requested for Normative Phase is 1.5 TUs, 0.5 TU remaining
  The study for SFC is 100% complete.
  RAN impacts and dependencies:
  None
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 100% ->100% | Sep, 2022 | SP-220415
SFC | System Enabler for Service Function Chaining | 0% -> 60% | June, 2023 | SP-220336

## Slide 66: 2.5) Rel-18 Study/Work (27/29)
  Progress since SA#98-e:
  Conclusions are documented, open items have been closed in S2-2301627.
  FS_DetNet TR 23.700-46 v1.2.0 is available, considered 100% complete.
  CRs to include DetNet in the normative specifications have approved in S2-2303233, S2-2303234, S2-2303235.
  Incoming LS from IETF in S2-2302205 has been considered in the normative work.
  Open questions have been addressed.
  RAN impacts and dependencies:
  None
Next steps:
  Address specification alignment if needed at SA2#156E.
  Rel-18 work considered complete.
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 90% -> 100% | Sep, 2022 | SP-211633
DetNet | 5GS DetNet interworking | 0% -> 95% | June, 2023 | SP-220801

## Slide 67: 2.5) Rel-18 Study/Work (28/29)
Progress since SA#98-e:
  WID is 100% complete.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 100% -> 100% | Sep, 2022 | SP-211654
SUECR | Seamless UE context recovery | 100% -> 100 % | Dec, 2022 | SP-220810

## Slide 68: 2.5) Rel-18 Study/Work (29/29)
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI18_SDNAEPC | Secondary DN authentication and authorization in EPS IWK case | 100% -> 100% | Dec, 2022 | SP-220798 | Completed in last plenary cycle. No Change
TEI18_MLR | Multiple location report for MT-LR Immediate Location Request for the regulatory service | 100% -> 100% | Dec, 2022 | SP-220795 | Completed in last plenary cycle. No Change
TEI18_MBS4V2X | MBS support for V2X services | 0% -> 100% | Mar, 2023 | SP-220793 | 1 CR to 23.287 and 1 CR to 23.501 agreed.
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | 0% -> 80% | Jun, 2023 | SP-220794 | 1 CR for TS 23.501, 2 CRs for TS 23.502, 1 CR for TS 23.503 and 1 LS OUT were agreed. Waiting input from SA5 to complete the remaining 20% work.
TEI18_ADEE | Enhancement of Application Detection Event Exposure | 0% -> 100% | Mar 2023 | SP-220796 | 2 CRs were agreed. Normative work is complete.
TEI18_IPv6PD | General Support of IPv6 Prefix Delegation | 0% -> 100% | Mar, 2023 | SP-220797 | 5 CRs agreed and work completed as planned.
TEI18 mini WIDs.

## Slide 69: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 70: 2.6) IETF and External SDO Normative Reference Update
None.

## Slide 71: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 72: 3) SA2 Work Planning
All Rel-18 study items are 100% complete. 2 Rel-18 work items (i.e., AMP, SUECR) are 100% complete. Remaining Rel-18 work items are 40% - 95% complete (please see slide 39 for summary and slides 40 – 68 for the details).
SA2 work sheet on TU allocation for SA2#156-e e-meeting was endorsed in S2-2303663.
  At SA2#155, additional TUs were allocated to most of Rel-18 WIDs than originally planned in order to handle large number of input documents, TU budget will be adjusted accordingly. In additional, drafting sessions were planned on these topics but they are not counted towards the TU Budget.
  Additional TUs were allocated to many Rel-18 WIDs at SA2#156-e and SA2#157 meetings in order to complete the normative work by SA2#157.

## Slide 73: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 74: 4) Documents for Information and Approval (1/3)
Rel-18 Revised SID/WID for Approval
TSG SA# | Type | FOR | Title | WI Code
SP-230089 | SID revised | Approval | Revised SID: Study on Personal IoT Networks. | FS_PIN
SP-230090 | SID revised | Approval | Revised SID: Study on system architecture for Next Generation Real Time Communication Services (FS_NG_RTC). | FS_NG_RTC
SP-230091 | WID revised | Approval | Revised WID on Further Architecture Enhancement for UAV and UAM. | UAS_Ph2
SP-230092 | WID revised | Approval | Revised WID: Architecture Enhancements for XR and media services (XRM). | XRM
SP-230093 | WID revised | Approval | Revised WID on Enhancement to the 5GC LoCation Services Phase 3. | 5G_eLCS_Ph3
SP-230094 | WID revised | Approval | Revised WID: Enhancement of 5G UE Policy (eUEPO). | eUEPO
SP-230095 | WID revised | Approval | Revised WID: System Support for AI/ML-based Services (AIMLsys). | AIMLsys
SP-230096 | WID revised | Approval | Revised WID: Enhanced support of Non-Public Networks Phase 2 (eNPN_Ph2). | eNPN_Ph2
SP-230097 | WID revised | Approval | Revised WID on Proximity-based Services in 5GS Phase 2 . | 5G_ProSe_Ph2
SP-230098 | WID Revised | Approval | WID update: System architecture for Next Generation Real time Communication services . | NG_RTC
SP-230099 | WID Revised | Approval | Revised WID: Architectural enhancements for 5G multicast-broadcast services Phase 2 (5MBS_Ph2). | 5MBS_Ph2
SP-230100 | WID Revised | Approval | Updated WID: Support for 5WWC, Phase 2. | 5WWC_Ph2

## Slide 75: 4) Documents for Information and Approval (2/3)
Rel-18 Revised WID(s) for Approval
TSG SA # | TYPE | FOR | TITLE | WI CODE
SP-230101 | WID revised | Approval | Revised WID on generic group management, exposure and communication enhancements. | GMEC
SP-230102 | WID revised | Approval | Revised WID: Dynamically Changing AM Policies in the 5GC Phase 2. | TEI18_DCAMP_Ph2
SP-230103 | WID revised | Approval | Revised WID: UPF enhancement for Exposure and SBA (UPEAS). | UPEAS
SP-230104 | WID revised | Approval | Revised WID: Enhancement of Network Slicing Phase 3 (eNS_Ph3). | eNS_Ph3
SP-230105 | WID revised | Approval | Updated WID on Architecture Enhancements for Vehicle Mounted Relays (VMR). | VMR
SP-230106 | WID revised | Approval | Revised WID on Architecture Enhancement to support Ranging based services and sidelink positioning (Ranging_SL). | Ranging_SL
SP-230107 | WID revised | Approval | Revised WID: Timing Resiliency and URLLC enhancements (TRS_URLLC). | TRS_URLLC
SP-230108 | WID revised | Approval | Revised WID: MPS when access to EPC/5GC is WLAN. | MPS_WLAN
SP-230109 | WID revised | Approval | Revised WID: 5GC/EPC enhancement for satellite access Phase 2 (5GSAT_Ph2). | 5GSAT_Ph2
SP-230110 | WID Revised | Approval | WID update for eNA_Ph3 | eNA_Ph3
SP-230111 | WID Revised | Approval | WID update for 5GSATB | 5GSATB
SP-230112 | WID Revised | Approval | Revised WID: Edge Computing Phase 2. | EDGE_Ph2
SP-230113 | WID Revised | Approval | Revised WID: Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection . | eNSAC

## Slide 76: 4) Documents for Information and Approval (3/3)
Rel-18 TSs/TRs for Approval
TSG SA# | Title | For | Release | TR | WI Code
SP-230082 | 23.700-08: Study on enhanced support of Non-Public Networks; Phase 2 | Approval | Rel-18 | 23.700-08 | FS_eNPN_Ph2
SP-230083 | 23.700-17: Study on support for 5WWC; Phase 2 | Approval | Rel-18 | 23.700-17 | FS_5WWC_Ph2
SP-230084 | 23.700-62: Study on UPF enhancement for Exposure And SBA | Approval | Rel-18 | 23.700-62 | FS_UPEAS
SP-230085 | 23.700-74: Study on generic group management, exposure and communication enhancements | Approval | Rel-18 | 23.700-74 | FS_GMEC
SP-230086 | 23.700-85: Study on enhancement of 5G UE Policy | Approval | Rel-18 | 23.700-85 | FS_eUEPO
SP-230087 | 23.700-87: Study on system architecture enhancement for next generation real time communication | Approval | Rel-18 | 23.700-87 | FS_NG_RTC
SP-230088 | 23.700-88: Study on architecture enhancements for Personal IoT Network (PIN) | Approval | Rel-18 | 23.700-88 | FS_PIN

## Slide 77: Contents
1) General aspects (events since SA#98-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 78: 5) Collected Items requiring action from SA
1) Approval of Rel-18 revised SIDs/WIDs (Please see slide #74 & slide #75)
  2) Approval of TRs (Please see slide #76)

## Slide 79: Thank You !
Puneet Jain
Chair of 3GPP SA2
puneet.jain@intel.com
www.3gpp.org