TSG SA Meeting #SP-99	SP-230097

21 - 24 March 2023, Rotterdam, Netherlands	(Revision of SP-221206)

# Source:	SA WG2

# Title:	Revised WID on Proximity-based Services in 5GS Phase 2

# Document for:	Approval

3GPP TSG-SA WG2 Meeting #155	S2-2302574

February 20 – 24, 2023, Athens, Greece                                      (revision of SP-221206)

# Source:	CATT, OPPO

# Title:	Revised WID on Proximity-based Services in 5GS Phase 2

# Document for:	Approval

# Agenda Item:	10.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Proximity-based Services in 5GS Phase 2

Acronym:	5G_ProSe_Ph2

Unique identifier:	970016

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes | X | X | X | X |  |
| No |  |  |  |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

| X | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_5G_ProSe_Ph2 | SA2 | 940077 | Study on System enhancement for Proximity-based Services in 5GS Ph2 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 900007 | Proximity based Services in 5GS | Rel-17 Stage 2 5G_ProSe work item. |
| 800015 | Network Controlled Interactive Service | Related SA1 work on determine service requirements for commercial use cases, e.g. interactive services. |
| 840030 | WID on Network Controlled Interactive Service(NCIS) Requirements | SA1 work item, which specifies the requirements for interactive service. |
| 830033 | Study on System enhancement for Proximity based Services in 5GS | Rel-17 SA2 Study on identifying and evaluating architecture enhancements of 5G System design needed to support proximity based services. |
| 930008 | Security Aspects of Proximity based Services (ProSe) in the 5G System (5GS) | Rel-17 SA3 work item on security aspects. |
| 860038 | Study on NR Sidelink relay | Rel-17 RAN study item, which studies RAN aspects of NR sidelink relay. |
| 911005 | NR Sidelink Relay | Rel-17 RAN work item on NR Sidelink Relay. |
| 941002 | NR sidelink relay enhancements | Rel-18 RAN work item on NR Sidelink Relay enhancements. |
| 950024 | Study on Security Aspects of Proximity Based Services in 5GS Phase 2 | Rel-18 SA3 study item on security aspects. |

# 3	Justification

The 5G System has been enhanced to support Proximity Services in Release 17 as specified in TS 23.304, based on the service requirements defined in TS 22.278, TS 22.261 and TS 22.115. The following Proximity Services features are standardized within the Rel-17 timeframe:

-	5G System architecture reference models for Proximity Services.

-	Support of PC5 Direct Discovery (including in-coverage and out-of-coverage cases).

-	Support of PC5 unicast, groupcast and broadcast modes communication (including in-coverage and out-of-coverage cases).

-	Support of PC5 Service Authorization and Policy/Parameter Provisioning.

-	Support of direct communication path selection between PC5 and Uu.

-	Support of Charging for PC5.

-	Support of Layer-3 and Layer-2 based UE-to-Network Relay (including QoS and service continuity aspects).

However, due to lack of time the following objectives were de-prioritized from Rel-17 FS_5G_ProSe study item at the SA#86 meeting:

-	Support of direct communication path switching between Uu interface and PC5 interface.

It was also decided at the SA2#145e meeting that UE-to-UE Relay is not pursued in Rel-17 5G ProSe work item.

All these above items not standardized within Rel-17 worth to be further investigated in the Rel-18 study item, in order to increasingly fulfil the service requirements defined in TS 22.278 and TS 22.261.

There are also some new requirements about Proximity Services captured in TS 22.278 and TS 22.261, e.g. emergency services over relay, etc., which imposes architecture enhancements that need to be addressed by Rel-18 study item.

The SA2 study has been progressed to identify and evaluate potential architecture enhancements of 5G System design needed to support proximity based services based on SA WG1 requirements defined in TS 22.278, TS 22.261 and TS 22.115 and determine which of the solutions can proceed to normative specifications.

# 4	Objective

The objective of this work item is to specify architecture enhancements of 5G System to support Proximity Services as per conclusions reached within TR 23.700-33 (clause 8).

The detailed objectives are as follows:

WT#1	support single NR PC5 hop UE-to-UE Relay for unicast.

WT#2	enhance UE-to-Network Relay functionality to support:

WT#2.1	service continuity when switching between two indirect network communication paths for UE-to-Network Relay;

WT#2.2	service continuity when switching between direct network communication path and indirect network communication path for 5G ProSe Layer-2 UE-to-Network Relay, including inter-gNB indirect-to-direct and inter-gNB direct-to-indirect path switching;

WT#2.3	multi-path transmission using only one direct network communication path and only one indirect network communication path e.g. for improved reliability or data rates;

WT#2.4	Emergency Services for Remote UE over UE-to-Network Relay.

WT#3	support path switching between direct NR Uu communication path and direct NR PC5 communication path.

NOTE 1:	The UE-to-Network Relay and UE-to-UE Relay in the above bullets include both Layer-3 and Layer-2 Relays unless explicitly stated otherwise.

NOTE 2:	Support of PWS for Remote UE over UE-to-Network Relay will be done in alignment with other WGs.

Work will be done in collaboration with RAN2, RAN3, SA3, SA5 and CT WGs.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 23.304 | Add updates to support 5G_ProSe_Ph2 | TSG#100 (June, 2023) |  |
| 23.501 | Add updates to support 5G_ProSe_Ph2 | TSG#100 (June, 2023) |  |
| 23.502 | Add updates to support 5G_ProSe_Ph2 | TSG#100 (June, 2023) |  |
| 23.503 | Add policy updates to support 5G_ProSe_Ph2 | TSG#100 (June, 2023) |  |
| 23.167 | Add updates to support 5G_ProSe_Ph2 | TSG#100 (June, 2023) |  |

# 6	Work item Rapporteur(s)

Deng Qiang, CATT, dengqiang1@catt.cn, Primary Rapporteur.

Lu Fei, OPPO, lufei2@oppo.com, Secondary Rapporteur is responsible for WT#2.

# 7	Work item leadership

SA2.

# 8	Aspects that involve other WGs

SA3 for the Security aspects, SA5 for the Charging aspects, RAN for the RAN related issues.

# 9	Supporting Individual Members

Supporting IM name

CATT

OPPO

China Telecom

CAICT

China Mobile

Tencent

ZTE

KPN

Convida Wireless

Xiaomi

Qualcomm Incorporated

Vivo

Interdigital

Intel

MediaTek Inc.

Spreadtrum

Apple

Philips

Matrixx

China Unicom

one2many

SyncTechno Inc.

LG Electronics

FirstNet

AT&T

Samsung

Panasonic

Ericsson

Verizon UK Ltd

Lenovo

Motorola Mobility

Huawei

HiSilicon

Orange

Sennheiser

Siemens