TSG SA Meeting #SP-99	SP-230151

21 - 24 March 2023, Rotterdam, Netherlands

# Source:	SA WG3

# Title:	New WID on security support for Next Generation Real Time Communication services

Document for:  Approval

3GPP TSG-SA3 Meeting #110 	S3-231564

Athens, Greece, 20 - 24 February 2023	(revision of S3-230862)

# Source:	Huawei, Hisilicon

# Title:	New WID on security support for Next Generation Real Time Communication services

# Document for:	Approval

# Agenda Item:	6

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 	Security support for Next Generation Real Time Communication services

Acronym: 	NG_RTC_SEC

Unique identifier:	990038

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  |  |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| X | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_NG_RTC_SEC | SA3 | 960032 | Study on security support for Next Generation Real Time Communication services |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 770003 | Study on enhancements to IMS for new real time communication services | Study Item of Stage 1 requirements |
| 790003 | Enhancements to IMS for new real time communication services | Work Item of Stage 1 requirements |
| 850042 | Study on evolution of IMS multimedia telephony service | Study Item of Stage 1 requirements |
| 920036 | Evolution of IMS Multimedia Telephony Service | Work Item of Stage 1 requirements |
| 940066 | Study on system architecture for next generation real time communication services | Stage 2 Rel-18 study item |

# 3	Justification

The Study FS_NG_RTC_SEC in SA3 has progressed with several key issues and solutions. Some of issues are already concluded. This work item aims at specifying security aspects for the enhancement of support for next generation real time communication services as concluded by the study.

# 4	Objective

The objective of this work item is to specify the security aspects of enabling next generation real time communication services as concluded in TR33.890. The security aspects to be specified cover:

- Service-based architecture in IMS media control interfaces.

- Data Channel usage in IMS network.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 33.328 | Additional security requirements for NGRTC. | TSG #100（Sept.2023） | TS 33.328 |

# 6	Work item Rapporteur(s)

Fei, Li, Huawei, Austin.lifei@huawei.com

# 7	Work item leadership

SA3

# 8	Aspects that involve other WGs

SA2 for other stage 2 aspects. CT groups for stage 3 aspects.

# 9	Supporting Individual Members

Supporting IM name

Huawei

Hisilicon

China Mobile

China Unicom

China Telecommunications

Deutsche Telekom

CATT

CAICT