## Slide 1: Proposal for SA Rel-19 Timeline & Stage-2 Package 2-Step Approval Process
SP-230168
Agenda: 3.6

## Slide 2: Agenda
Proposal for SA Rel-19 Timeline
Proposal for 2-step process for SA Rel-19 package

## Slide 3
Proposals for SA Rel-19 Timeline
- Two possible options

## Slide 4
Q1
2023
2024
We are here
June SA/RAN
Workshops
Rel-19 SA
1st Package
Discussions
Start of SA
Rel-19 Stage-2
Approved SA Rel-19 2nd Package
(Including RAN-led Impact
& possible TEIs)
Rel-19 SA
2nd Package
Discussions
Approved SA
Rel-19 1st Package
(No RAN-led Impact)
2025
Option-1: 15-month Rel-19 SA/CT Timelines
Rel-19 Stage-1 Freeze
“plus”
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
2026
Rel-19 Stage-2 (15 months)
Rel-18 Stage-2
Maint
Rel-19
Stage-2
Maint
Rel-19 Stage-3/OPEN API
Rel-19 Stage-2 Freeze
OPEN
API
Rel-19 Stage-3 Freeze
OPEN API
Freeze
Pros:
It is likely aligned with RAN’s Rel19 timeline.
Cons:
15-month stage-2 release does not have a proven track record to complete all SIs/Wis on time.
Less TUs available for individual approved SI/WI/TEI
Align with RAN ASN.1 Freeze

## Slide 5
Q1
2023
2024
We are here
June SA/RAN
Workshops
Rel-19 SA
1st Package
Discussions
Start of SA
Rel-19 Stage-2
Approved SA Rel-19 2nd Package
(Including RAN-led Impact
& possible TEIs)
Rel-19 SA
2nd Package
Discussions
Approved SA
Rel-19 1st Package
(No RAN-led Impact)
2025
Option-2: 18-month Rel-19 SA/CT Timelines
Rel-19 Stage-1 Freeze
“plus”
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
2026
Rel-19 Stage-2 (18 months)
Rel-18 Stage-2
Maint
Rel-19
Stage-2
Maint
Rel-19 Stage-3/OPEN API
Rel-19 Stage-2 Freeze
OPEN
API
Rel-19 Stage-3 Freeze
OPEN API
Freeze
Pros:
Consistent timeline with the last two releases which are proven track record to complete the stage-2 work
More TUs available for individual approved SI/WI/TEI.
Cons:
- It is likely NOT aligned with RAN’s Rel19 timeline.
Possible 3-month behind RAN ASN.1 Freeze

## Slide 6
Considerations for
2-Step Approval Process
for SA Rel-19 Stage-2 Package
Rel-19
SA
Stage-2

## Slide 7: Recap - SA#98E Proposal for Rel-19 planning
SA plans to hold Rel-19 workshop in June 2023 (preferably F2F).
Two-step Rel-19 SA Stage2 content approvals
  Sep 2023 SA#101(-e): Approve 1st part of package
  Dec 2023 SA#102(-e): Approve final package with RAN/CT
Note : How the work package can be split between Sep and Dec (e.g. how many and if SIDs can start already in September) is TBD.
SA2 provides the data on the SA2 capacity based on the Rel-19 stage-2 freeze timeline including
  The Max number of TUs available for Rel-19 SIs/WIs
  The maximum number of TUs available for any SI/WI (not for each study SI/WI individually)
  The recommended maximum number of SIs/WIs of Rel-19
Other SA WGs provide the recommended maximum number of SIs/WIs and optionally available TUs for Rel-19 to assist with overall Rel-19 planning in SA

## Slide 8
For the 2-step approach as endorsed by SA#98 plenary, determining on how to split the work package between Sep. and Dec. 2023 introduces complicated dilemmas …

## Slide 9: Considerations for the 2-step approach for deciding Rel-19 SA Stage-2 Package
Rel-19 RAN package will not be known until end of 4Q2023, how to ensure the proper coordination between SA and RAN for the Rel-19 contents?
How to allow the early start of the SIs/WIs in the 1st package during the 4Q2023 to maximize the availability of the TUs to progress Rel-19? Is it possible to determine the first set of SIs/WIs in the 1st package with any prioritization?
How to ensure the time budget allocation fairness among the list of SIs/WIs when deciding them to be included in the 1st or 2nd package (e.g. putting the SI/WI with larger scope in the 1st package regardless of their respective RAN dependency requirements, or agreeing on some fundamental guiding principles (e.g. completing the study of the objective from the SI/WI within the 4Q2023 etc.)?
Unlike the past release with the single step approach, the 2-step approach introduces the following dilemmas when defining the stage-2 package.

## Slide 10: Way Forward
It is recommended for SA
  to proceed 18-month Stage-2 timeline and to work with RAN to determine the schedule alignment of ASN.1 freeze.
It is recommended for SA (if SA proceeds with the 2-step approach to define the Rel-19 stage-2 package)
  to identify and to agree on a list of guiding principles to decide on the stage-2 Rel-19 contents by SA#100 @2Q2023 so that companies can organize their proposed SIs/WIs by SA#101 @3Q2023 for approval.

## Slide 12: Example of Proposal for the 2-step Approval process for Rel-19 SA Stage-2 Package Determination (1/2)
SIs/WIs
With
“SA-led”
RAN
Dependency
Objectives
SIs/WIs
With
“RAN-led”
RAN
Dependency
Objectives
SIs/WIs
With “NO”
RAN
Dependency
Objectives
Step#1:
SA Stage-2 1st Package
SIs/WIs {“no” RAN Dependency} +
SIs/WIs {SA-led RAN dependency)
OBJECTIVES
Step#2:
SA Stage-2 2nd Package
SIs/WIs/TEI19 (including RAN-led Dependency} OBJECTIVES
TEI-19
Step-1
Step-2
Final
“no” RAN Dependency
OBJECTIVES
SA-led RAN Dependency OBJECTIVES
RAN-led RAN Dependency OBJECTIVES
List of SIs/WIs/TEI-19s Approval
3Q2023:
Objectives with no RAN or SA-led dependency
Available TUs based on SA2 available TUs during the 4Q2023 (NOTE: prioritization may be needed).
“NO” RAN-led Dependency
4Q2023:
ALL Objectives in SIs/WIs/TEIs that have not been rejected during the 1st Package determination.
Available TUs based on 1Q & 2Q of 2024 (NOTE: prioritization may be needed).
All objectives except the already approved ones
Rel-19:
SA Stage-2 Final Package

## Slide 13: Example of Proposal for the 2-step process for Rel-19 SA Stage-2 Package Determination (2/2)
Principles: SIs/WIs with RAN dependency is not necessarily excluded from 1st Package.
1st package approval for OBJECTIVES(SI/WI) that does NOT have RAN-led dependency.
  Total TUs in 4Q2023 = Available TUs (1st package)
    Prioritization among SIs/WIs may be needed if the total TUs exceed Available TUs (1st package).
2nd package approval for ALL OBJECTIVES (except those have been approved in 1st package) from the SIs/WIs/TEIs irrespective of the RAN-led dependency for those objectives based on 18-month timeline
  Total TUs in (1Q+2Q+3Q+4Q)2024 “plus” in (1Q)2025 = Available TUs (2nd package)
    Prioritization among SIs/WIs/TEIs may be needed if the total TUs exceed Available TUs (2nd package).
NOTE-1: “NO” additional TU is assigned to Objective with already allocated TU(s)
NOTE-2: SI/WI that has been excluded totally from the 1st package SHALL NOT be re-considered for the 2nd package.
NOTE-3: NO MORE than “18” SIs in Rel-19

## Slide 14: Example for 2-Step Approval Process for Company Submitted Rel-19 SID
3Q2023
July
August
September
4Q2023
October
November
December
Objective-1: No RAN
Impact
Objective-2: SA-led RAN Impact
Objective-3: RAN-led RAN Impact
Company: X, Y, Z
SID: QQQ
Objective-1: No RAN
Impact (Agreed)
Objective-2: SA-led RAN Impact (Agreed)
Company: X, Y, Z
SID: QQQ
Version: Alpha
Version: Beta
Objective-1: No RAN
Impact (Approved)
Objective-2: SA-led RAN Impact (Approved)
Company: X, Y, Z
SID: QQQ
Version: Gamma
Objective-1: No RAN
Impact (Approved)
Objective-2: SA-led RAN Impact (Approved)
Objective-3: RAN-led RAN Impact
Company: X, Y, Z
SID: QQQ
Version: Delta
Objective-1: No RAN
Impact (Approved)
Objective-2: SA-led RAN Impact (Approved)
Objective-3: RAN-led RAN Impact (Agreed)
Company: X, Y, Z
SID: QQQ
Version: Epsilon
Objective-1: No RAN
Impact (Approved)
Objective-2: SA-led RAN Impact (Approved)
Objective-3: RAN-led RAN Impact (Approved)
Company: X, Y, Z
SID: QQQ
Version: Zeta
Prepared submission to SA2#158
Agreed SID after SA2#158
Offline/Online discussions to finalize the scope of the objective(s) which have no RAN-led impact.
Approved SID in SA#101 to be included in 1st package after SA2#158 (may have gone through Prioritization)
SID update to SA2#159
Offline/Online discussions to finalize the scope of the new objective(s).
Agreed SID after SA2#160
Approved SID in SA#102 to be included in 2nd package after SA2#160 (may have gone through Prioritization)
Final Rel-19 SA Stage-2 Package
Start of Rel-19 Study Phase for SID-QQQ