TSG SA Meeting #SP-99	SP-230174

21 - 24 March 2023, Rotterdam, Netherlands

# Source:	SA WG5

# Title:	New WID on Service Based Management Architecture (SBMA)

Document for: Approval

3GPP TSG-SA5 Meeting #147 	S3-233144

Athens, Greece, 27 February - 3 March 2023	(revision of xx-yyxxxx)

# Source:	Huawei, Ericsson, Nokia

# Title:	New WID on Service Based Management Architecture (SBMA)

# Document for:	Approval

# Agenda Item:	6.2.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: Service based management architecture

Acronym: eSBMA

Unique identifier:	990026

Potential target Release:	Rel-18

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No |  |  |  |  |  |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
| X | Normative – Stage 1 |
| X | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_eSMBA | SA5 | 910031 | Study on Enhancement of service-based management architecture |
| FS_eSBMAe | SA5 | 950027 | Study on basic Service-Based Management Architecture (SBMA) enabler enhancements |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 930009 | (NSA_SBMA) Improved support for NSA in the service-based management architecture | Enhancement of service based management architecture |

Dependency on non-3GPP (draft) specification:

None.

# 3	Justification

In Rel-18 FS_eSBMA study the following items have been concluded.

1.	Scope of SBMA specifications

2.	SBMA supporting management of 5G SA and NSA scenarios

3.	SBMA supporting management architecture and frameworks in other SDOs

4.	Use of Models in SBMA

5.	Improvement on the management function description

6.	Providing overview for SBMA series of specifications

Based on the output of the study, the group agreed that some improvement are needed to elaborate the usage of SBMA, including add description on management of management functions, coordination enhancement on architecture to reflect the collaboration with other industry groups.

SBMA is using specifications that were made for the IRP architecture. Some of them are generic but only state IRP architecture as scope, while others are mixing information that are IRP info only with:

•	SBMA info only, or

•	info valid both in IRPs and in SBMA.

During several SA5 meetings it has been discussed that the description of the management services and the description on how they are used are spread out on many specifications. This creates unclear specifications which makes interoperability difficult, unless one is very knowledgeable about the TSs. The study on Enhancement of service based management architecture has recognized this situation and has made the following recommendations:

•	Update 32.404 [Performance measurements; Definitions and template] to include SBMA.

•	Update 32.300 Name convention for Managed Objects to include SBMA.

TR 28.831 " Study on basic Service-Based Management Architecture (SBMA) enabler enhancements" discusses numerous enhancements for SBMA enablers and concludes with concrete recommendations. The purpose of this WI is to implement these recommendations into normative specifications.

More specifically, the following issues shall be addressed:

TR 28.831, clause 4.3 proposes an update to the stage 2 definition of "createMOI". TS 28.532 shall be updated accordingly.

TR 28.831, clause 4.4 proposes an update to the stage 2 definition of "modifyMOIAttributes". TS 28.532 shall be updated accordingly.

TR 28.831, clause 4.6 proposes to add the stage 2 definition of "changeMOIs". TS 28.532 shall be updated accordingly.

TR 28.831, clause 4.2 proposes to add a node selection mechanism inspired by XPath. Uses cases include targeted notification subscriptions. TS 32.158 and TS 28.532 shall be updated accordingly. This work applies only to the HTTP/JSON SS.

# 4	Objective

The objectives of this work item are:

1. Improvement on the existing TS 28.533 description of SBMA including improving the overview of SBMA series specifications based on Rel-18 work progress.

2. Address the architecture enhancement based on the collaboration with other industry groups (e.g GSMA OPG etc.).

3. Restructure the specifications for Fault supervision.

4. Update  32.300 "Name convention for Managed Objects" to include SBMA.

5. Update 32.404 " Performance Management (PM); Performance measurements; Definitions and template " to be valid for SBMA

6. Add node selection mechanism (inspired by XPath) for targeted notification subscriptions

7. Update stage 2 definitions of the Prov MnS based on the update proposals documented in clause 4.3 and 4.4 of TR 28.831.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 28.XXX | Fault Management | TSG SA#101 | TSG SA#102 | Balazs Lengyel, Ericsson, balazs.lengyel@ericsson.com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 32.404 | Include SBMA as valid architecture | TSG SA#102 |  |
| 28.622 | Consolidate Fault Supervision for SBMA. | TSG SA#102 |  |
| 28.623 | Consolidate Fault Supervision for SBMA. | TSG SA#102 |  |
| 32.300 | Include SBMA as valid architecture | TSG SA#102 |  |
| 28.532 | Consolidate Fault Supervision for SBMA | TSG SA#102 |  |
| 28.545 | Consolidate Fault Supervision for SBMA | TSG SA#102 |  |
| TS 28.532 | Update stage 2 definition of the createMOI operation (Prov MnS) | TSG#103 (Jan 2024) |  |
| TS 28.532 | Update stage 2 definition of the modifyMOIAttributes operation (Prov MnS) | TSG#103 (Jan 2024) |  |
| TS 28.532 | Add stage 2 definition of the new changeMOIs operation (Prov MnS) | TSG#103 (Jan 2024) |  |
| TS 28.158 | Add node selection mechanism (inspired by XPath) | TSG#103 (Jan 2024) |  |
| TS 28.532 | Add node selection mechanism (inspired by XPath) | TSG#103 (Jan 2024) |  |

# 6	Work item Rapporteur(s)

Lan Zou, Huawei, zoulan@huawei.com (primary rapporteur, responsible for objectives 1 and 2)

Petersen, Robert, Ericsson, robert.petersen@ericsson.com (responsible for objectives 3, 4 and 5)

Pollakowski, Olaf, Nokia, olaf.pollakowski@nokia.com (responsible for objectives 6 and 7)

# 7	Work item leadership

SA5

# 8	Aspects that involve other WGs

None.

# 9	Supporting Individual Members

Supporting IM name

Huawei

Ericsson

Nokia

Samsung

China Mobile

China Telecom

Intel

NEC

CATT

China Unicom

Deutsche Telekom