## Slide 1: SA WG6 status report to TSG SA#99
Alan Soloway
SA6 Chair (Qualcomm Technologies Inc)
(Agenda Item 4.6)

## Slide 2: Executive Summary
Two meetings in 1Q2023
  SA6#52-Bis-e, 11 – 20 January, 2023
  SA6#53, 27 February – 3 March, 2023
Rel-15/Rel-16/Rel-17 corrections
  No CRs for Rel-15 or Rel-16
  Very limited for Rel-17, only essential CRs to align with Stage 3 or correct critical FASMOs
Rel-18 activities – Progress on Rel-18 SID/WIDs (12 SIDs + 19 WIDs + TEI)
  All Rel-18 studies essentially declared completed and sent for approval
  Sent for Information: ADAES, NSCALE
  Sent for Approval: FS_ACE_IoT
  Revised SIDs/WIDs: ADAES, eSEAL2
  New SIDs/WIDs: None

## Slide 3: Items of Interest
Release 18 Progress
  All work items appear on track to complete by the Stage 2 freeze date
  No exceptions are anticipated
SA6 discussed the need for the SA6#59-Adhoc-e meeting in January 2024
  There was no consensus to either cancel or confirm the meeting
  This topic will be raised again in future meetings
Requirements for the Server Enablement Layer
  SA6 generally agrees that it would be beneficial for SA1 to provide requirements for the Service Enablement Layer
  There was no consensus to reach out to SA1 or SA on this topic
Liaison Statements for External Organizations needing SA consideration
  Liaisons with 5GAA and 5G-ACIA were proposed in SA6
  The LSs were directed to SA for further alignment before communications to these external bodies
The passing of former SA6 delegate Ingo Wendler (UIC) was noted with sadness

## Slide 4: SA6 leadership and subgroups
Chair:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS1
Vice-chairs:
  Mr. Jukka Vialen Airbus DS SLC / ETSI2
  Mr. Basavaraj (Basu) Pattan Samsung Electronics Ind. Co., Ltd. / TTA3
Secretary:
  Bernt Mattsson (MCC)
1 Elected February 2022
2 Re-elected April 2021
3 Elected June 2022
Note: A Vice-Chair election is scheduled for SA6#54-e (17-26 April)

## Slide 5: SA6#52-Bis-e Statistics
SA6#52-Bis-e 11 – 20 January 2023
  Online e-meeting
  4 formal conference calls, 8 informal conference calls
Statistics at SA6#52-Bis-e
  284 Tdocs initially reserved, 495 Tdocs at meeting end (~900 including DRAFT revisions)
  295 CRs (including revisions)
    74 agreed (0 for Rel-15/Rel-16, 5 for Rel-17, 69 for Rel-18), 72 postponed
  152 pCRs (including revisions)
    58 approved, 6 merged, 17 postponed
  13 incoming LSs, 5 Approved outgoing LSs
  Time allocation: Pre-Rel-18:~5%; Rel-18: ~95%
Conference calls (pre-SA6#52-Bis-e)
  5 informal conference calls

## Slide 6: SA6#53 Statistics
SA6#53 27 February – 3 March 2023
  5 quarters Monday, 6 quarters Tuesday to Thursday, 4 quarters on Friday
Statistics at SA6#53
  282 Tdocs initially reserved, 609 Tdocs at meeting end (~1000 including DRAFT revisions)
  343 CRs (including revisions)
    97 agreed (0 for Rel-15/Rel-16, 3 for Rel-17, 94 for Rel-18), 35 postponed
  167 pCRs (including revisions)
    67 approved, 1 merged, 12 postponed
  15 incoming LSs, 9 Approved outgoing LSs
  Time allocation: Pre-Rel-18:~5%; Rel-18: ~95%
Conference calls (pre-SA6#53)
  4 informal conference calls

## Slide 7: Number of Tdocs in SA6

## Slide 8
Number of approved pCRs & agreed CRs

## Slide 9
Future SA6 meetings
Meeting | Date | Location
2023 |  | 
SA6#54-e | 17 – 26 April 2023 | Online
SA6#55 | 22 – 26 May 2023 | Berlin, Germany
SA6#56 | 21 – 25 August 2023 | Gothenburg, Sweden
SA6#57-e | 11 – 20 October 2023 | Online
SA6#58 | 13 – 17 November 2023 | Chicago, USA
2024 |  | 
SA6#59-Adhoc-e | 22 – 31 January 2024 | TBD
SA6#59 | 26 Feb – 01 Mar 2024 | Europe, Location, TBC
SA6#60 | 15 – 19 April 2024 | China, Location, TBC
SA6#61 | 20 – 24 May 2024 | Korea, Location, TBC
SA6#62 | 19 – 23 August 2024 | Europe, Location, TBC
SA6#63 | 14 – 18 October 2024 | India, Location, TBC
SA6#64 | 18 – 22 November 2024 | North America, Location, TBC

## Slide 10: Overview: SA6 Release 18 Studies
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940020 | Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | Mar-2023 | 65% | SP-211514 | 80% | 
940022 | Study on Mission Critical ad hoc group communications | FS_MCAHGC | Sep-2022 | 95% | SP-211516 | 100% | 
910022 | Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | Sep-2022 | 100% | SP-211509 | 100% | 
920014 | Study on application enablement aspects for subscriber-aware northbound API access | FS_SNAAPP | Jun-2022 | 100% | SP-220094 | 100% | 
920016 | Study on Application Capability Exposure for IoT Platforms | FS_ACE_IoT | Jun-2022 | 75% | SP-220093 | 95% | 
920015 | Study on 5G-enabled fused location service capability exposure | FS_5GFLS | Sep-2022 | 100% | SP-220097 | 100% | 
920017 | Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | Jun-2022 | 100% | SP-211510 | 100% | 
930012 | Study on enhanced architecture for UAS applications | FS_eUASAPP | Sep-2022 | 100% | SP-220465 | 100% | 
930013 | Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | Sep-2022 | 100% | SP-220467 | 100% | 
930014 | Study on enhancements to application layer support for V2X services; Phase 2 | FS_eV2XAPP2 | Sep-2022 | 100% | SP-220466 | 100% | 
940019 | Study on Application Data Analytics Enablement Service | FS_ADAES | Sep-2022 | 100% | SP-211513 | 100% | 
940021 | Study on Application layer support for Personal IoT Networks | FS_PINAPP | Dec-2022 | 90% | SP-220095 | 100% | 

## Slide 11: FS_MCShAC
Progress since SA#98-e:
  12 pCRs for TR 23.700-38 were approved.
  Updated KI#2, one new solution added, updated solution #7, added evaluation for solution #2
  Added overall evaluation for 5 KIs and related solutions
RAN impacts and dependencies:
  None identified
Next steps:
  Update other solutions as agreed for solution #7 and resolve Editor’s Notes
  Complete overall evaluations and conclusions
  Send TR 23.700-38 for approval to SA #100
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940020 | Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | Mar-2023 | 65% | SP-211514 | 80% | 

## Slide 12: FS_MCAHGC
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940022 | Study on Mission Critical ad hoc group communications | FS_MCAHGC | Sep-2022 | 95% | SP-211516 | 100% | 
Progress since SA#98-e:
  Study is completed 100% and no contributions were received after SA#98e.
RAN impacts and dependencies:
  None
Next steps:
  None

## Slide 13: FS_ACE_IoT
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
920016 | Study on Application Capability Exposure for IoT Platforms | FS_ACE_IoT | Jun-2022 | 75% | SP-220093 | 95% | 
Progress since SA#98-e:
  1 pCRs for TR 23.700-97 agreed
  LS response from SA2 clarifying way forward received.
  Contentious Issue:
    None after the LS response
RAN impacts and dependencies:
  None identified
Next steps:
  Closing of remaining Editor’s Notes
  Cleanup of the agreed functionality and/or editorials

## Slide 14: FS_PINAPP
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940021 | Study on Application layer support for Personal IoT Networks | FS_PINAPP | Dec-2022 | 90% | SP-220095 | 100% | 
Progress since SA#98-e:
  2 CRs are agreed
  The CRs related with requirements update and PIN creation procedure update
RAN impacts and dependencies:
  None identified
Next steps:
  None

## Slide 15: Overview: SA6 Release 18 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930016 | Mission Critical Services over 5MBS | MCOver5MBS | Mar-2022 | 100% | SP-210958 | 100% | 
940023 | Mission Critical Services over 5GProSe | MCOver5GProSe | Mar-2023 | 100% | SP-211517 | 100% | 
950043 | Gateway UE function for Mission Critical Communication | MCGWUE | Jun-2022 | 100% | SP-210959 | 100% | 
940025 | Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Mar-2023 | 65% | SP-211519 | 80% | 
950025 | Interconnection and Migration Aspects for Railways | IRail | Dec-2022 | 75% | SP-220098 | 85% | 
930015 | Application layer support for Factories of the Future (FF) | FFAPP | Jun-2023 | 65% | SP-210957 | 75% | 
940024 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | eSEAL2 | Jun-2023 | 60% | SP-211518 | 90% | 
950026 | Message Service within the 5G system (MSGin5G) Phase 2 | 5GMARCH_Ph2 | Jun-2023 | 70% | SP-220330 | 80% | 
960012 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Jun-2023 | 55% | SP-220469 | 90% | 
960013 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Jun-2023 | 30% | SP-220470 | 70% | 
970040 | Application Architecture for enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Jun-2023 | 30% | SP-220917 | 70% | 
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | Jun-2023 | 5% | SP-220990 | 10% | 
970038 | Architecture for UAS Applications, Phase 2 | UASAPP_Ph2 | Jun-2023 | 25% | SP-220915 | 65% | Change of USS completed. DAA almost completed. On coordination between Uu and PC5, nothing done
970037 | SEAL data delivery enabler for vertical applications | SEALDD | Jun-2023 | 60% | SP-220914 | 85% | 
970039 | Application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Jun-2023 | 45% | SP-220916 | 75% | 
970036 | Application Data Analytics Enablement Service | ADAES | Jun-2023 | 45% | SP-220913 | 80% | Sent for information; WID was revised to capture the TS 23.436 title change and add minor updates (at objectives and impacted TSs)
980109 | New WID on 5G-enabled fused location service capability exposure | 5GFLS | Jun-2023 | 0% | SP-221234 | 60% | 
Xxxxxx | Mission Critical ad hoc group Communications | MC_AHGC | Jun-2023 | 35% |  | 85% | 
Xxxxxx | New WID on on Application layer support for Personal IoT Network | PINAPP | Jun-2023 | 0% |  | 50% | 
 | Technical Enhancements and Improvements for Release 18 | TEI18 | Jun-2023 | NA |  | NA | 

## Slide 16: MCOver5GS
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930016 | Mission Critical Services over 5MBS | MCOver5MBS | Mar-2022 | 100% | SP-210958 | 100% | 
Progress since SA#98-e:
  No CR was submitted
RAN impacts and dependencies:
  None identified
Next steps:
  Editorial corrections

## Slide 17: MCOver5GProSe
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940023 | Mission Critical Services over 5GProSe | MCOver5GProSe | Mar-2023 | 100% | SP-211517 | 100% | 
Progress since SA#98-e:
  CR [S6-231024] proposed for adding location information in information elements and procedures for MCVideo service. This CR is moved under enh4MCPTT WID as the contents of the CR are not relevant to 5GProse.
RAN impacts and dependencies:
  None identified
Next steps:
  Editorial corrections

## Slide 18
MCGWUE
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950043 | Gateway UE function for Mission Critical Communication | MCGWUE | Jun-2022 | 100% | SP-210959 | 100% | 
Progress since SA#98-e:
  No CR was agreed
RAN impacts and dependencies:
  None
Next steps:
  Clarifications related to MC gateway UE and identities
  Editorial corrections

## Slide 19: enh4MCPTT
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940025 | Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Jun-2023 | 65% | SP-211519 | 80% | 
Progress since SA#98-e:
  7 CRs agreed
    Areas: Preconfigured group regroup, group ID during regroup, location reporting
RAN impacts and dependencies:
  None
Next steps:
  Continue with open items to complete remaining work.

## Slide 20: IRail
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950025 | Interconnection and Migration Aspects for Railways | IRail | Dec-2022 | 75% | SP-220098 | 85% | 
Progress since SA#98-e:
  2 CRs agreed
    Migration service de-authorization procedure initiated by MC service server
    Clarification on storing of MC service IDs mapping in Primary system during migration service authorization
RAN impacts and dependencies:
  None
Next steps:
  Signaling and media path clarification
  Clarification on when to determine the migration status of called party
  Resolving the target KMS URI for a migrated MC service user

## Slide 21: FFAPP
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930015 | Application layer support for Factories of the Future (FF) | FFAPP | Jun-2023 | 65% | SP-210957 | 75% | 
Progress since SA#98-e:
  2 CRs are approved
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the remaining aspects of the WID:
    Most solutions have already been in SEAL TS 23.434
    No solution in TS 23.545 now, not sure whether there will be in or not
  Cleanups of the TS

## Slide 22: eSEAL2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940024 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | eSEAL2 | Jun-2023 | 60% | SP-211518 | 90% | 
Progress since SA#98-e:
  Services based interface representation for SEAL services is specified
  Information flow for VAL server provisioning to the SEAL IDM server is completed
  SEAL-LMS procedures are improved to support location reporting for RAT change
  Bug fixes for the 5MBS related information flows and procedures
  Functional model and information flow changes of SEAL-LMS to support fused location
  SEALDD related description and requirements are captured
RAN impacts and dependencies:
  None
Next steps:
  Work on the remaining open items and bring the work item to closure.

## Slide 23: 5GMARCH_Ph2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950026 | Message Service within the 5G system (MSGin5G) Phase 2 | 5GMARCH_Ph2 | Jun-2023 | 70% | SP-220330 | 80% | 
Progress since SA#98-e:
  17 CRs are agreed
  The CRs related with architectural update (Multiple MSGin5G Servers), new features (introduce new SEAL capabilities etc) and corrections
  Contentious Issue:
    Solution for constrained device, Gateway UE and store forward are still needed to be discussed
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the remaining aspects of the WID:
    Solution for constrained device and Gateway UE
    Solution for store and forward including the deferred delivery capability
  Cleanups of the TS

## Slide 24: SNAAPP
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960012 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Jun-2023 | 55% | SP-220469 | 90% | 
Progress since SA#98-e:
  6 CRs are agreed
    The term SNA (subscriber-aware northbound API access) is replaced with RNAA (resource owner-aware northbound API access)
    Features to support discovery of proper AEF are updated
    Descriptions of new functional entities are added
RAN impacts and dependencies:
  None identified
Next steps:
  Update the RNAA features to align with SNAAPPY normative work in SA3 (to be started from the next meeting)

## Slide 25: NSCALE
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960013 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Jun-2023 | 30% | SP-220470 | 70% | 
Progress since SA#9-e:
  31 pCRs are approved and 2 CRs are agreed
  Progress including adding Business models and relationships, Application architecture, 7 new services and corrections, updating architectural requirements and identities;
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the remaining aspects of the WID

## Slide 26: EDGEAPP_Ph2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970040 | Application Architecture for enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Jun-2023 | 30% | SP-220917 | 70% | 
Progress since SA#98-e:
  SA6#52-Bis-e: 22 CRs agreed
  SA6#53: 30 CRs agreed
  Good progress to bring solutions to the normative work for multiple KIs (See table for KI details)
  Discussion on solutions related to KIs: 5, 17, 23
RAN impacts and dependencies:
  None Identified
Next steps:
  To progress on solutions for KIs: 5, 17
  To improve solutions for KIs: 6, 10, 22
  To provide normative solutions for KIs: 13, 20, 23, 24
KI # | Title / WID Objectives
1 | Enhanced notification service to the EEC
2 | Enablement of Service APIs exposed by EAS
3 | Enhancements to service continuity planning
4 | EDGE-5
5 | Alignment of EDGEAPP and ETSI MEC
6 | Edge services support across ECSPs
7 | Application traffic filter exposure
8 | EAS selection synchronization
9 | Enhancement of dynamic EAS instantiation triggering
10 | Support for roaming Ues
11 | ACR between EAS and Cloud Application Server
12 | EEL service differentiation
13 | Edge enabler layer support for EAS synchronization
14 | Application traffic influence for initially selected EAS
15 | Support of constrained devices for Edge
16 | support of NAT deployed within the edge data network
17 | Discovery of a common EAS
18 | Linkage between EASs
19 | ACR scenario combination
20 | Method of supporting federated EAS service
21 | Simultaneously EAS connectivity in ACR
22 | EAS discovery in Edge Node sharing scenario
23 | Reliable Edge service
24 | SEAL capability access for EEL support

## Slide 27: EDGEAPP_EXT
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | Jun-2023 | 5% | SP-220990 | 10% | 
Progress since SA#98-e:
  2 pCR agreed on background and topics of alignment
RAN impacts and dependencies:
  None identified
Next steps:
  Agreement for capturing the alignment work in external TR only.
  pCR for alignment of EDGEAPP with ETSI MEC and GSMA OP

## Slide 28: UASAPP_Ph2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970038 | Architecture for UAS Applications, Phase 2 | UASAPP_Ph2 | Jun-2023 | 25% | SP-220915 | 65% | Change of USS completed. DAA almost completed. On coordination between Uu and PC5, nothing done
Progress since SA#98-e:
  10 CRs for TS 23.255 agreed
  All CRs related with “change of USS” and “support of DAA”
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Cleanups of the agreed functions
  Complete the remaining aspects of the WID:
    Direct communication between UAVs
    Coordination between Uu and PC5 for direct UAV-to-UAV or UAV-to-UAV-C communication

## Slide 29: SEALDD
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970037 | SEAL data delivery enabler for vertical applications | SEALDD | Jun-2023 | 60% | SP-220914 | 85% | 
Progress since SA#98-e:
  26 pCRs for draft TS 23.433 were approved ; 1 CR for TS 23.434 was agreed; and 1 CR for TS 23.558 was agreed.
RAN impacts and dependencies:
  None identified
Next steps:
  Resolve ENs
  Complete pending features

## Slide 30: V2XAPP_Ph3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970039 | Application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Jun-2023 | 45% | SP-220916 | 75% | 
Progress since SA#98-e:
  2 CRs agreed on a new feature and information flows.
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the APIs for the new procedures.
  Complete the new features.

## Slide 31: ADAES
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970036 | Application Data Analytics Enablement Service | ADAES | Jun-2023 | 45% | SP-220913 | 80% | Sent for information WID was revised to capture the TS 23.436 title change and add minor updates (at objectives and impacted TSs)
Progress since SA#98-e:
  ADAE functional architecture was moved from TS 23.434 to TS 23.436
  Architecture requirements were added
  Identities and commonly used values were added
  New features and related procedures/flows were added for Edge Load Analytics, Service API Analytics, Service Experience to support analytics, Slice Usage Pattern Analytics.
  Procedure updated for application performance analytics
RAN impacts and dependencies:
  None identified
Next steps:
  ADAE layer APIs to be specified (based on the approved features)
  Possible enhancement of architecture w.r.t data collection management (within ADAE or as part of SEAL)
  Resolution of EN related to EVEX reusability.

## Slide 32: 5GFLS
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
980109 | New WID on 5G-enabled fused location service capability exposure | 5GFLS | Jun-2023 | 0% | SP-221234 | 60% | 
Progress since SA#98-e:
  9 CRs for TS 23.434 were approved.
  The normative work for KI#2,3,5 of TR 23.700-96 have been finished.
  Contentious Issue:
    “non-3GPP access” introduced in SEAL LMS architecture.
RAN impacts and dependencies:
  None identified
Next steps:
  Focus on completing the left work.
    Redefine the “non-3GPP access” term to make consensus with other 5GFLS-interested companies.

## Slide 33: MC_AHGC
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxx | Mission Critical ad hoc group Communications | MC_AHGC | Jun-2023 | 35% |  | 85% | 
Progress since SA#98-e:
  14 CRs agreed
    Introduction of the adhoc group emergency alert to specifications for all the services.
    Introduce Ad hoc group call procedures for MCVideo service.
    Information flows and procedures for the ad hoc group call procedures involving single MCData system (standalone session based procedures).
    Correction and update to configuration parameters of Ad hoc group call for MCPTT.
    Notifying authorized user about adhoc group participants list.
    Information flows and procedures for the ad hoc group call procedures involving multiple MCPTT systems - Participants list determined by the MCPTT servers.
    Ad hoc group call procedures involving multiple MC systems based on client sending list of participants.
RAN impacts and dependencies:
  None identified
Next steps:
  Work on ENs added to emergency alert and bring the solution for multiple systems.
  Work on standalone SDS and FD services to support ad hoc group call.
  Any other corrections and editorial changes.

## Slide 34: PINAPP
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxx | New WID on on Application layer support for Personal IoT Network | PINAPP | Mar-2023 | 0% |  | 50% | 
Progress since SA#98-e:
  43 CRs are agreed, including one LS to SA3 to trigger the PINAPP security design
  The CRs related with PINAPP architecture, requirement, PIN creation/delete/modification, Service Switch procedure, Service Continuity procedure and multiple PEMCs/PEGCs. Some of the information flow and API design are also included.
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the remaining aspects of the WID:
    Design of Information flow/API for some of the procedures.
    Application server supported in PIN.
  Editorial work: Adjust some of the paragraphs and make combination if needed.

## Slide 35: For TSG SA information and action

## Slide 36: For TSG SA information and action (1/3)
Action: CRs for approval – 18 CR packs
    SP-230277 Rel-17 CRs to TS23255 for UASAPP
    SP-230278 Rel-17 CRs to TS23558 for EDGEAPP
    SP-230279 Rel-18 CRs to TR23700-34 for FS_SEALDD
    SP-230280 Rel-18 CRs to TR23700-78 for FS_PINAPP
    SP-230281 Rel-18 CRs to TR23700-95 for FS_SNAAPP
    SP-230282 Rel-18 CRs to TR23700-98 for FS_eEDGEAPP
    SP-230283 Rel-18 CRs to TS23434 for 5GFLS
    SP-230284 Rel-18 CRs to TS23434 for ADAES
    SP-230285 Rel-18 CRs to TS23554 for 5GMARCH_Ph2
    SP-230286 Rel-18 CRs to TS23222 and TS23558 for EDGEAPP_Ph2
    SP-230287 Rel-18 CR to TS23280, TS23281, TS23282, TS23283 and 23379 for enh4MCPTT
    SP-230288 Rel-18 CRs to TS23280 for Irail
    SP-230289 Rel-18 CRs to TS23280, TS23281, TS23282 and TS23379 for MC_AHGC
    SP-230290 Rel-18 CRs to TS23283 for MCCI
    SP-230291 Rel-18 CRs to TS23289 for MCOver5MBS
    SP-230292 Rel-18 CR to TS23222 and TS23434 for NSCALE
    SP-230293 Rel-18 CR to TS23434 for SEAL_Ph3
    SP-230294 Rel-18 CR to TS23434 and TS23558 for SEALDD
    SP-230295 Rel-18 CRs to TS23222 for SNAAPP
    SP-230296 Rel-18 CR to TS23222 for TEI18
    SP-230297 Rel-18 CRs to TS23255 for UASAPP_Ph2
    SP-230298 Rel-18 CRs to TS23286 for V2XAPP_Ph3
    SP-230299 Rel-18 CRs to TR23700-64 for FS_eV2XAPP2
    SP-230301 Rel-18 CRs to TS23558 for EDGEAPP_Ph2

## Slide 37: For TSG SA information and action (2/3)
Information: Technical Reports/Specifications
  SP-230272 Presentation of TS 23.435 v1.0.0 for Information (NSCALE)
  SP-230273 Presentation of TS 23.436 v1.0.0 for Information (ADAES)
Action: Technical Reports/Specifications
  SP-230274 Presentation of TR 23.700-97 v2.0.0 for Approval (FS_ACE_IoT)

## Slide 38: For TSG SA information and action (3/3)
Action: New/Revised WIDs
  SP-230275 Revised WID on Application Data Analytics Enablement Service
  SP-230276 Revised WID on Enhanced Service Enabler Architecture Layer for Verticals Phase 2

## Slide 39: Thank You!