## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#99
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Release 17 and earlier
  Rel-18 Work Items
  Study Items
  New Work Item(s)
IETF Dependencies
Outgoing LSs
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: Andrijana Brekalo (MCC Support)
  Elections for a Chair and one Vice-Chair of SA WG4 will be held during SA WG4 meeting #123-e, 17 to 21 April 2023 using the new 3GPP voting application tool.
Sub Working Groups and their Chairs
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) & Stéphane Ragot (Orange, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#98-e
SWG AH conference calls (2 to 3 hours each)
  MBS SWG (all A.I.s): 8 Dec, 22 Dec (excl. Audio topics and includes a joint session with 5G-MAG), 12 Jan, 9 Feb, 9 Mar, 16 Mar (incl. a joint session with 5G-MAG)
  Audio SWG:
    eUET: 30 Jan
    ATIAS: 16 Jan, 9 Mar, 17 Mar
    IVAS: 16 Dec, 13 Jan, 3 Feb
  RTC SWG (all A.I.s): 14 Dec, 11 Jan, 1 Feb, 15 Mar
  Video SWG (all A.I.s): 6 Dec, 7 Feb, 14 Mar
SA4 plenary meetings
Meetings | Dates | Venue and Host
SA4#122 | F2F: 20-24 February 2023 | Host: E3MAG, Venue: Athens, Greece

## Slide 5: Calendar of future meetings - 1
SWG AH conference calls
  MBS SWG (all A.I.s): 30 Mar
  Audio SWG:
    eUET and ISAR: 27 Mar
    ATIAS/FS_DaCED: 24 Mar
    IVAS: 3 Apr
  RTC SWG (all A.I.s): 29 Mar
  Video SWG (all A.I.s): 28 Mar

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2023)
Meetings in 2023 | Dates | Venue and Host
SA4#123-e | E-meeting: 17-21 April 2023 | Host: MCC, Electronic meeting
SA4#124 | F2F: 22-26 May 2023 | Host: E3MAG, Venue: Berlin, Germany
SA4#125 | F2F: 21-25 August 2023 | Host: EF3, Venue: Gothenburg, Sweden
SA4#126 | F2F: 13-17 November 2023 | Host: ATIS, Venue: Chicago, USA

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2024)
Meetings in 2024 | Dates | Venue and Host
SA4#127 | F2F: 29 January - 2 February 2024 | Host: ETSI, Venue: Sophia-Antipolis, France
SA4#127bis-e | E-meeting: 8-12 April 2024 | Host: MCC, Electronic meeting
SA4#128 | F2F: 20-24 May 2024 | Host: TBD, Venue: Korea
SA4#129-e | E-meeting: 19-23 August 2024 Note: agreement to have NO SA4 meetings in August 2025 | Host: MCC, Electronic meeting
SA4#130 | F2F: 18-22 November 2024 | Host: TBD, Venue: North-America

## Slide 8: SA4 meeting statistics
Note that, as for SA4#121 mega-meeting, the number of F2F participants (160) at SA4#122 collocated meeting in Athens, Greece, is not representative of a regular standalone SA4 F2F meeting.

## Slide 9: SA4 progress highlights
No CRs prior to Rel-16.
Rel-16 corrections on QoE metrics in DASH and MTSI
Still a good number of corrections to Rel-17 on 5MBS, 5GMS, eMBMS, AMR-WB, NR_QoE-Core, ART_LTE-UED, ITT4RT, TEI17
Progress on all Rel-18 items (highlights):
  Completed Rel-18 Work Item 5GMS_Audio_Ph2 (5G Media Streaming Audio codec phase 2 for 5G-Advanced) as planned
  TEI18 CRs to TR 26.804 (5G media streaming extensions), TR 26.928 (Extended Reality (XR) in 5G), and CR TS 26.118 (Virtual Reality (VR) profiles for streaming applications);
  IVAS Codec Performance Requirements (IVAS-3) completed and approved by SA4#122 as 1.0.0
  5GMS_Ph2 CRs TS 26.501 (5G Media streaming Stage 2) on Uplink, remote-control-general description; Uplink remote control, fixing Annex A; Uplink Remote Control – procedure; UE data processing for AF-based NA; Downlink Streaming to Media Players with Different Manifests. WID revised with 3 new objectives. Expect impacts to CT3 Stage 3 on Application Function Event Exposure Service.
One New Work Item on Immersive Audio for Split Rendering Scenarios (ISAR)
AP from SA#98-e: Analysis shows that SA4 can execute up to 16 concurrent SIs/WIs in addition to maintenance work. The number of WID/SID that can be completed within Release 19 will depend on the length of that release and the duration of each WID/SID.

## Slide 10: CRs to features in Release 17 and earlier 1/2
SP-230249: CR Pack on WIs eDASH, QOED
  CR TS 26.247 (DASH) on Corrections to DASH quality metric and QoE configuration and reporting
SP-230250: CR Pack on QOED
  CR TS 26.114 (MTSI) on Corrections to QoE configuration and reporting
SP-230253: CR Pack on WI 5GMS3
  CR TS 26.512 (5G Media Streaming Protocols) corrections
SP-230254: CR Pack on WI 5MBP3
  CR TS 26.517 (MBS Protocols and formats) corrections on headings and terms
SP-230255: CR Pack on WI 5MBUSA
  CR TS 26.501 (5G Media streaming Stage 2) Correction of metrics reporting for eMBMS
  CRs TS 26.502 (MBS Stage 2) on Corrections to MBS Architecture and User Service Announcement Procedures; Modifications to reference architecture; Corrections to domain model and procedures
SP-230256: CR Pack on WI AE_enTV-S4, TEI17
  CR TS 26.346 (MBMS) on support of ETSI TS 103 720 second version

## Slide 11: CRs to features in Release 17 and earlier 2/2
SP-230257: CR Pack on WI AMRWB
  CR TS 26.173 (AMR-WB c-code) on correction of a saturation issue in the AMR-WB fixed-point codec
  CR TS 26.174 (AMR-WB test vectors) on update of test vectors as a result of correction of a saturation issue in the AMR-WB fixed-point codec (c4t64fx.c)
SP-230258: CR Pack on WI ART_LTE-UED, TEI17
  CR TS 26.132 (terminal acoustic test) on Missing clause of determining one-way delays of LTE radio network simulators
SP-230261: CR Pack on WI ITT4RT
  CRs TS 26.114 (MTSI) on registration of SDP attributes for ITT4RT; IANA registration of RTCP feedback for Viewport
SP-230262: CR Pack on WI NR_QoE-Core
  CR TS 26.247 (DASH) on Corrections to RAN visible QoE configuration and reporting
SP-230263: CR Pack on WI TEI17
  CR TS 26.204 (AMR-WB floating point c-code) and CR TS 26.173 (AMR-WB fixed point c-code) on Correction to Undefined Behaviour caused by out-of-bounds pointer arithmetic

## Slide 12: Overview of work progress Rel-18 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 12/12/2023 | 20% | SP-221032 | 30% | 
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/12/2023 | 30% | SP-220242 | 40% | 
960042 | IMS-based AR Conversational Services | IBACS | 12/12/2023 | 15% | SP-220668 | 20% | Revised WID: SP-230165
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 3/3/2023 -> 6/6/2023 | 60% | SP-220672 | 70% | Stage 2 – no other WG dependencies identified
960045 | Split Rendering Media Service Enabler | SR_MSE | 9/9/2023 -> 12/12/2023 | 15% | SP-220685 | 25% | 
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 6/6/2023 -> 12/12/2023 | 7% | SP-220613 | 15% | 
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 12/12/2023 | 25% | SP-190040 | 30% | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 12/12/2023 -> 03/2024 | 45% | SP-220608 | 55% | 
960043 | UE Testing Phase 2 | eUET | 12/12/2023 | 15% | SP-220610 | 20% | 
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 3/3/2023 | 0% | SP-221033 | 100% | Complete
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 3/3/2023 -> 6/6/2023 | 25% | SP-220667 | 50% | Revised WID: SP-230164 Stage 2 – CT3 Stage 3 work expected
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 0% | SP-221346 | 5% | 

## Slide 13: TEI18 CRs
SP-230259: CR Pack on WI FS_5GMS_EXT, TEI18
  CRs TR 26.804 (5G media streaming extensions) on 3GPP Service and URL Handler; Key Issue on Application Server configuration and management
SP-230260: CR Pack on WI FS_5GXR
  CR TR 26.928 (Extended Reality (XR) in 5G)
SP-230264: CR Pack on WI VRStream, TEI18
  CR TS 26.118 (Virtual Reality (VR) profiles for streaming applications) on Reference Fixes and Clarifications

## Slide 14: Immersive Real-time Communication for WebRTC (iRTCW)
Purpose
Define a non-vertical/modularized protocol stack, functional components, I/Os formats, for iRTC clients to support WebRTC-based real-time transport of media over 5G; Identify the required architecture for radio access network QoS realization over 5G systems. Identify the minimum information / elements in the C/U-Plane signal to establish media sessions with appropriate QoS for WebRTC-based applications. Document informative examples of iRTC operations to assist implementers.
Progress in the last quarter
Updated skeleton of TS 26.113 with the high-level architecture
Updated the Permanent Document with XR streaming use case, APIs for AR conferencing, signaling protocol
Next steps
Draft immersive media I/Os for iRTC client in terminal (with Audio and Video SWGs)
Draft 3D video representation requirements for iRTC client in terminal based on the I/Os
Draft sensor information for iRTC client in terminal
Progress integration of iRTC components into 5G system
Draft protocol stack for iRTC client in terminal with control signal and user data separated
Progress TS 26.113
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 12/12/2023 | 20% | SP-221032 | 30% | 

## Slide 15: Media Capabilities for Augmented Reality (MeCAR)
Purpose
Define at least one AR device category that addresses the constraints of an EDGAR-type AR glass. Integrate IVAS once available. Define capability exchange mechanisms based on complexity of AR media and capability of device to support EAS KPIs for provisioning of edge/cloud resources. Identify QoE metrics and KPIs for AR media. Specify encapsulations into RTP, ISOBMFF and CMAF. Specify the relevant codec-level parameters for session setup. Enable AR media in 5G Media Streaming. Define typical traffic characteristics for AR media
Progress in the last quarter
Discussed MPEG V3C for the transport of volumetric media.
New device type (number 4) addressing the smartphone from factor.
In the context of split rendering, OpenXR APIs documented for timed metadata such as pose prediction and action formats in the permanent document.
Information on transparency capabilities and pose information updated.
An analysis on High brightness in the AR environment was provided addressing the challenges of Media rendering into surrounding environment.
Video decoder interface capabilities were also introduced, and further refinements are expected on the number of decoding instances vs the overall complexity
Some progress made on the refinements of the generic device architecture for XR.
Next steps
Draft TS 26.119 v1.0.0 to be sent to SA plenary for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/12/2023 | 30% | SP-220242 | 40% | 

## Slide 16: IMS-based AR Conversational Services (IBACS)
Purpose
The objective of this work item is to create a new specification for IMS-based AR conversational services. The features for RTP-based real-time communication, which can be used by IMS and non-IMS (AR) conversational services, will be specified in another new specification (as part of the 5G_RTP work). The relevant features and functional components specified for MTSI in TS 26.114 will be referenced and/or enhanced, if required.
Progress in the last quarter
Updates include:
  Complete requirements list (with more input needed)
  Avatar call flows
  New diagrams and alignment with SA2 Reference Architecture
  Update on Basic AR Call Flow
Revised WID (SP-230165)
  extended scope by adding “split rendering” more explicitly
  some fixes on missing WID/SID numbers
Next steps
Progress the permanent document and TS 26.264
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960042 | IMS-based AR Conversational Services | IBACS | 12/12/2023 | 15% | SP-220668 | 20% | Revised WID: SP-230165

## Slide 17: Generic architecture for Real-Time and AR/MR media (GA4RTAR)
Purpose
This WID is the follow-up normative work from the recommendations in TR 26.998 and TR 26.928, SA2 Stage 2 TR (TR 23.700-87) and SA1 requirements (TR 22.873). The work scope of this WID is focused on the 5G generic architecture for real-time media communication. Other aspects such as AR Runtime, Scene Manager, and Codecs of the Media Access Function will be addressed by MeCAR WID, which is in synergy with this work. This new architecture will follow the principles and use the 5GMS architecture, specified in TS 26.501, as a baseline.
Progress in the last quarter
Draft TS 26.506 5G Real-time Media Communication Architecture (Stage 2) updated with:
  Call flow for collaboration scenario 1 and 2
  Procedures and descriptive text for edge computing
  RTC general architecture and its variants for each Collaboration Scenario
Changes to completion date from March 2023 to June 2023
Next steps
TS 26.506 to be sent to SA for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 3/3/2023 -> 6/6/2023 | 60% | SP-220672 | 70% | Stage 2 – no other WG dependencies identified

## Slide 18: Split Rendering Media Service Enabler (SR_MSE)
Purpose
This work item will develop a Media Service Enabler that packages all the required enablers and defines the required formats and protocols to make split rendering accessible to media service and application providers. The package is aligned with the philosophy of Media Service Enablers and envisions deployments as an SDK that is offered to application developers.
Progress in the last quarter
TS 26.565 Split Rendering Media Service Enabler progressed to v0.3.0
Abbreviations, Introductions, Client architecture, Split management architecture updates, updates to call flows, Split-Rendering Provisioning procedures (SR-1), Split Rendering Formats for Session Setup and Negotiation, Security and Privacy Aspects
Revised completion date to December 2023
Next steps
TS 26.565 Split Rendering Media Service Enabler to be progressed to v1.0.0 and presented for information to SA
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960045 | Split Rendering Media Service Enabler | SR_MSE | 9/9/2023 -> 12/12/2023 | 15% | SP-220685 | 25% | 

## Slide 19: 5G Real-time Transport Protocols (5G_RTP)
Purpose
The objective of this work item is to specify functionalities of RTP to improve support for traditional and immersive real-time services and enablers. To develop a commercially relevant set of functionalities that only include technologies that are either commercially relevant or deployed or demonstrate clear performance or relevant functionality that justifies introducing additional implementation or interoperability complexity.
Progress in the last quarter
The Permanent document now includes
  Discussion about XR delivery reports on the PDU Sets
  Different options for real-time metadata transport
  RTP header extension on render pose and actions performed to render a frame
Completion date revised to December 2023
Next steps
Coordination with SA2 on PDU Sets for RTP header extension development (LS sent)
Specify RTP functionalities that support IMS-, WebRTC-, split rendering-based XR services and enablers (e.g., multiple simultaneous RTP streams in a single RTP session, multiple RTP sessions, RTP retransmission, RTP header extensions, FEC, RTP retransmission, SRTP, RTCP feedback reporting procedures).
Specify usage of SDP to configure RTP appropriately
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 6/6/2023 -> 12/12/2023 | 7% | SP-220613 | 15% | 

## Slide 20: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Purpose
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Progress in the last quarter
Inputs on wind noise generation, stereo capture, FOA/MASA capture were reviewed. A subset was included in square brackets (with further edits) in a revised version of the ATIAS-1 Permanent document (v0.2.0) which was agreed.
Next steps
It is foreseen that harmonization of test methods for different input formats (stereo, SBA, MASA) will be prepared for the next meeting(s).
Progress Performance Requirements (TS 26.261) and Test Methods (CR to TS 26.260)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 12/12/2023 | 25% | SP-190040 | 30% | 

## Slide 21: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Purpose
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918.
Progress in the last quarter
Based on a number of input contributions, several IVAS Permanent Documents were updated:
  IVAS-4 Design Constraint – minor clarification was added - approved
  IVAS-3 Performance Requirements – completed and approved by SA4#122 as 1.0.0
  IVAS-5 Selection Rules – new document
  IVAS-7a Processing Plan for Selection Phase – current working draft contains inputs from contributions
  IVAS-8a Selection Test Plan – input contributions were implemented; multiple extensive editing allowed a great progress; listening lab representatives participated in the editing work as well
Selection test plan editing mostly concentrated on Establishing a stable list of experiments and Taking inputs from potential listening labs into account
Next steps
All payments of the Funding Agreement (FA), including the second payment, are expected to be received by ETSI at the latest by May 19. ETSI will ensure that invoices for the payments are sent out in time, in accordance with the FA.
Finalization of selection phase documents
  Selection Rules (IVAS-5)
  Selection Deliverables (IVAS-6)
  Selection Processing Plan (IVAS-7a)
  Selection Test Plan (IVAS-8a)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 12/12/2023 -> 03/2024 | 45% | SP-220608 | 55% | 

## Slide 22: Enhancements to UE Testing (eUET)
Purpose
In TS 26.131 and TS 26.132: Define missing SWB frequency masks and review related test methods. Update "Jitter buffer management behavior" and "Test conditions" for jitter buffer management. Develop a new specification to verify correct implementations of the RTP payload format for 3GPP codecs. Review receiving performance of UEs at maximum volume control and define, if necessary, requirements and test methods to ensure an adequate user experience. Document in TR 26.801 any relevant finding from the round robin activity and additional tests conducted in the Rel-17 HaNTE work.
Progress in the last quarter
One contribution discussed JBM performance with proposed changes to TS 26.131/132.
One contribution discussed a draft revision of TS 26.130 on RTP conformance tests.
Next steps
Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960043 | UE Testing Phase 2 | eUET | 12/12/2023 | 15% | SP-220610 | 20% | 

## Slide 23: 5G Media Streaming Architecture Phase2 (5GMS_Ph2)
Purpose
The Work Item has the following objectives: Uplink streaming, End-to-end low latency live streaming, 5GMS over 5MBS, 5GMS hybrid services (5MBS and 5GMS) and Hybrid DASH/HLS operation
Progress in the last quarter
Progressed work with following CRs for approval: SP-230252: CR Pack on WI 5GMS_Ph2
  CRs TS 26.501 (5G Media streaming Stage 2) on Uplink, remote-control-general description; Uplink remote control, fixing Annex A; Uplink Remote Control – procedure; UE data processing for AF-based NA; Downlink Streaming to Media Players with Different Manifests
Revised WID (SP-230164)
  Adding 3 objectives: Specification of M3; Specification of data collection and reporting to better support the Network Assistance feature; Specify a 3GPP Service and URL Handler
  Completion moved to June 2023, one additional supporting IM
  Expect impacts to CT3 Stage 3 on Application Function Event Exposure Service.
Next steps
Complete work on the remaining objectives with CRs to TS 26.501
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 3/3/2023 -> 6/6/2023 | 25% | SP-220667 | 50% | Revised WID: SP-230164 Stage 2 – CT3 Stage 3 work expected

## Slide 24: 5G Media Streaming Audio codec phase 2 for 5G-Advanced (5GMS_Audio_Ph2) – Complete !
Purpose
The purpose of this Work Item is to upgrade relevant 5GMS streaming, TV and VR audio profiles in specifications of 5G-Advanced in Rel-18
Progress in the last quarter
Completed the work with following CRs for approval: SP-230251: CR Pack on WI 5GMS_Audio_Ph2
  CR TS 26.117 (5GMS Speech and audio profiles) on Introduction of xHE-AAC stereo audio operation point
  CR TS 26.511 (5GMS Profiles, codecs and formats) on Upgrade of audio profiles for 5G-Advanced
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 3/3/2023 | 0% | SP-221033 | 100% | Complete

## Slide 25: Enhanced Multiparty RTT (MP_RTT)
Purpose
This WI will specify suitable solutions for multiparty RTT media in IMS, for both RTP and IMS data channel transport, focusing on the transport format and procedures in IETF RFC 9071
Progress in the last quarter
Creation of the initial Permanent Document
Next steps
Agree the comparisons and guidelines between RTP and IMS data channel solution.
Agree proposals on architectures and call flows for multi-party RTT solutions including RTP and IMS data channel solution.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 0% | SP-221346 | 5% | 

## Slide 26: Overview of work progress Study Items
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 3/3/2023 -> 6/6/2023 | 87% | SP-210043 | 90% | Target completion date delayed by 3 months. WP needs to be corrected as the study is now under Rel-18.
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 12/12/2023 | 20% | SP-220328 | 25% | 
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 6/6/2023 -> 12/12/2023 | 20% | SP-220675 | 25% | 
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 6/6/2023 -> 3/3/2024 | 30% | SP-220239 | 35% | 
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 3/3/2023 -> 6/6/2023 | 60% | SP-220240 | 70% | 
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 12/12/2023 | 10% | SP-220708 | 15% | 
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/12/2024 | 0% | SP-221330 | 5% | Rel-19
960050 | Study on Audio Aspects for Glasses-type AR/MR Devices | FS_Audio_5GSTAR | 12/8/2022 | 100% | SP-220617 |  | 
940010 | Study on 5G Media Service Enablers | FS_5G_MSE | 12/12/2022 | 100% | SP-211338 |  | 

## Slide 27: Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic)
Purpose
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics.
Progress in the last quarter
Agreed further cleanings and updates of the TR 26.926.
Finalization of the TR with transfer of material from the permanent document is still work in progress.
Timeline extended by 3 months.
Next steps
Present TR 26.926 in version 2.0.0 for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 3/3/2023 -> 6/6/2023 | 87% | SP-210043 | 90% | Target completion date delayed by 3 months. WP needs to be corrected as the study is now under Rel-18.

## Slide 28: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Purpose
The objectives of the study item are primarily to identify relevant interoperability requirements and implementation constraints of AI/ML in 5G media services.
Progress in the last quarter
Compression of AI/ML models were discussed including formats from MPEG (NNC).
Agreed that it would be best to have a framework for evaluating compressions formats and optimization methods, but acknowledgement that it might be a huge amount of work going beyond the initial objectives to provide a solution for SA1 service requirements.
Procedures and workflows have been introduced for federated learning. A few definitions have been updated.
Draft TR incorporates definitions of sub-models and associated working assumptions for service configurations. Initial mapping to 5GMS has been considered and is expected to be refined.
Next steps
Architectures and service flows for:
  Complete/Basic AI/ML model distribution
  Split AI/ML operation
  Distributed/federated learning
Gap identification between such architectures and existing SA4 media service architectures
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 12/12/2023 | 20% | SP-220328 | 25% | 

## Slide 29: Study on Media Streaming aspects of Network Slicing Phase 2 (FS_MS_NS_Ph2)
Purpose
List and describe use cases that can be addressed using network slicing, and study collaboration scenarios and deployment architectures to support network slicing for media services. Describe and document provisioning aspects for configuring media services with one or more network slices at M1. Identify impact of network slicing on dynamic policy invocation APIs at M5. Identify potential areas for normative work as the next phase.
Progress in the last quarter
3GPP TR 26.941 progressed to V0.4.0 and now includes:
  Additional references, Assumptions
  Description of Network Slice Replacement
  Service continuity for media streaming sessions migrated between Network Slices
  Additional use cases on Multiple network slices for uplink and downlink streaming and Premium gaming slice
  Updates to Key Issue #1: Service Provisioning and Key Issue #3: Moving media flows to other Network sSlices
Next steps
Progress work on:
  Description of key issues and candidate solutions
  Identification of possible new key issues in scope of TR 26.941 for inclusion in TR
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 6/6/2023 -> 12/12/2023 | 20% | SP-220675 | 25% | 

## Slide 30: Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW)
Purpose
In addition to the foreseen approach identified in TR 26.998 (Support of 5G glass-type AR/MR devices) and taken in WID on iRTCW (immersive Real-time Communication for WebRTC), which leaves C-plane signalling details open and simply makes use of the northbound APIs for end-to-end QoS), the possibility of another approach (i.e., defining a set of advanced details (including C-plane signalling) for the common and wider use among several WebRTC implementations) will be investigated under this SID.
Progress in the last quarter
Update to PD to make the document structure easily fit to a future TR, and to include a new use case that assumes UE handling multiple video sources, i.e., cameras
Changes to completion date from June 2023 to March 2024
Update to SID (SP-230166) to replace Rapporteur with Yoshihiro INOUE, of NTT, and add one supporting IM
Next steps
Progress TR 26.930
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 6/6/2023 -> 3/3/2024 | 30% | SP-220239 | 35% | 

## Slide 31: Feasibility Study on Smartly Tethering AR Glasses (FS_SmarTAR)
Purpose
Defining different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities. Study the relationship with PIN (Personal IoT Network). Identify media handling aspects. Identify end-to-end QoS-handling of tethering. Provide recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability.
Progress in the last quarter
TR 26.806 Study on Tethering AR Glasses – Architectures, QoS and Media Aspects (Rel-18, FS_SmarTAR) progressed to v1.1.0. Latest additions:
  Improvements on Description of PIN (Personal IoT Network) and updates based on latest 3GPP SA2 architecture work status
  Updates to Key Issue #4: Formats and Connectivity of Tethered Glass
  Updates to Key Issue #6: Usage of PIN for Tethered Glasses
Next steps
Complete Study Item objectives and send TR 26.806 v2.0.0 for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 3/3/2023 -> 6/6/2023 | 60% | SP-220240 | 70% | 

## Slide 32: Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE)
Purpose
Collect relevant external information on QoE Metrics for AR and XR services. Conduct subjective tests on XR QoE metrics, if considered relevant. Collect a set of relevant XR QoE Metrics and define their impact on the user experience. Based on a well-defined device architecture based on MeCAR, define the relevant observation points and define the measurement and derivation of relevant XR QoE metrics. Study the support of XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc. Provide recommendation on normative work for new XR QoE metrics based on the findings in this study.
Progress in the last quarter
TR 26.812 progressed to V0.3.0
  MPEG activities have been updated in the Draft TR.
  Head motion aware QoE metric has been reviewed, and other metrics have been discussed.
  Agreement to focus on basic use cases for the study and have identified a few observation points in the XR device architecture.
Next steps
Complete work on Relevant information on QoE Metrics collection for AR and XR services
Progress other objectives
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 12/12/2023 | 10% | SP-220708 | 15% | 

## Slide 33: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Purpose
This study item considers codec-independent immersive voice and audio capturing configurations for end-user devices. The outcome of the studies can be used as guidelines for the manufacturers to deploy immersive voice and audio services.
Progress in the last quarter
A first version of TR 26.933 (v0.0.1) has been agreed as basis for further work.
The FS_DaCED time plan was initiated
Next steps
Continue to work on:
  UE categories determination;
  Components used in audio capture.
Start work on:
  Acoustic design including acoustic structure, microphone array design, etc.
  Signal processing Including necessary relevant processing for audio format, enhancement solution for immersive, speech enhancement, etc
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/12/2024 | 0% | SP-221330 | 5% | Rel-19

## Slide 34: New Work Item(s)
Note: Progress since last SA is shown with blue colour.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 03/03/2024 |  | SP-230167 |  | 

## Slide 35: Immersive Audio for Split Rendering Scenarios (ISAR)
Purpose
The overall objective of this work item is to develop solutions for immersive binaural audio on head-tracked devices that are compatible with the envisaged split architectures (MeCAR, 26.998). The solutions should consider low-complex and lightweight devices and demonstrate operational benefits over solutions with full decoding and rendering in the end device.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 03/03/2024 |  | SP-230167 |  | 

## Slide 36: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments

## Slide 37: List of outgoing LSs from SA4#122
Document | Title | To | Cc | reply to i/c LS
S4-230329 | Reply LS to ON ETSI TS 103 720 (5G BROADCAST SYSTEM FOR LINEAR TV AND RADIO SERVICES; LTE-BASED 5G TERRESTRIAL BROADCAST SYSTEM) SECOND VERSION | - | - | 
S4-230346 | Reply LS on security architecture for 5G multicast-broadcast services | SA3 | SA2, CT4 | S4-230013
S4-230347 | Draft Reply LS on ID of MBS session in MBS QoE configuration | RAN3 | SA5 | R3-226916
S4-230369 | Reply LS on QoE measurements in RRC IDLE INACTIVE states | RAN2 | RAN3, SA5 | R2-2213054
S4-230408 | Reply LS to GSMA TSG on operation DCMTSI client in terminal definition | GSMA TSG | - | 
S4-230419 | LS on the Design of RTP Header Extension for PDU set handling | SA2 | RAN2 | 
S4-230431 | An invitation to join the SA4 Gender Diversity Committee Meetings | 3GPP SA, 3GPP SA1, 3GPP SA2, 3GPP SA3, 3GPP SA5, 3GPP SA6 | - | -
S4-230432 | LS on 5G-Advanced formats and codecs for messaging services | GSMA NG, GSMA TSG | - | -

## Slide 38: Summary of action items
Action Points from SA#98-e to SA4:
  AP to SA4 : provide the recommended maximum number of SIs/WIs and optionally available TUs for Rel-19
    Analysis shows that SA4 can execute up to 16 concurrent SIs/WIs in addition to maintenance work. The number of WID/SID that can be completed within Release 19 will depend on the length of that release and the duration of each WID/SID.
Action items from SA4 to SA#99:
  Approve all SA4 agreed CRs
  Approve 1 new Work Item, 2 revised WIDs and 1 revised Study Item