## Slide 1: Discussion on Rel-19 Timeline
3GPP TSG SA Meeting #99
Rotterdam, Netherlands, March 21-24, 2023
Source: ZTE, Sanechips
Agenda: 3.6
SP-230314

## Slide 2: Background
In Release 18 the RAN completion time and CT stage 3 completion time has 1Q gap, however the ASN.1 frozen data for RAN part and for CT part are finally aligned.
Two steps were agreed for Rel-19 SA Stage2 content approvals in SP-221353
  SA plans to hold Rel-19 workshop in June 2023 (preferably F2F).
  Two step Rel-19 SA Stage2 content approvals
    Sep 2023 SA#101(-e): Approve 1st part of package
    Dec 2023 SA#102(-e): Approve final package with RAN/CT
  Note : How the work package can be split between Sep and Dec (e.g. how many and if SIDs can start already in September) is TBD.
  SA2 provides the data on the SA2 capacity based on the Rel-19 stage-2 freeze timeline including
    The Max number of TUs available for Rel-19 SIs/WIs
    The maximum number of TUs available for any SI/WI (not for each study SI/WI individually)
    The recommended maximum number of SIs/WIs of Rel-19
  Other SA WGs provide the recommended maximum number of SIs/WIs and optionally available TUs for Rel-19 to assist with overall Rel-19 planning in SA

## Slide 3: Discussion
Rel-19 is the 2nd release of 5G Advanced. It is expected that 3GPP will continue to focus on 5G Advanced in Rel-19. Sufficient time should be given for 5G-A standardization work to support 5G-A commercialization.
Only one meeting in SA2(Aug) to have online discussion for R19 SID proposals may be not sufficient, considering huge number of potential maintenance CRs for all R18 WIDs to be handled in same meeting. Rapporteurship is also another controversial topic for hot items
It would be challenging to complete the R19 stage 2(SI+WI) within 12 months for SIs in 2nd package(2023 Dec).
9 months are always needed to complete the CT stage 3 work after stage 2 frozen time.

## Slide 4: R19 timeline proposals
TSG#106
TSG#94-e
TSG#95
TSG#96
TSG#97
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
2023
2024
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2025
Now
Dec.
SA2 R19 Stage 2 SI
SA2 R19 Stage 2 WI
CT R19 Stage 3 WI
OpenAPI
Workshop
Pkg 1
Pkg 2
Mar.
TSG#107
2026
SA2 R19 Stage 2 SI
SA2 R19 Stage 2 WI
CT R19 Stage 3 WI
OpenAPI
Option1
Option2
SA1 R19 Stage 1 80%
100%

## Slide 5: Proposal on the R19 timeline
SA to discuss and determine which option is appropriate for R19 timeline, taking the RAN decision into account
9 months for CT stage 3 work after stage 2 frozen time should be maintained
Release 19 ASN.1 frozen time should be aligned with SA/CT OpenAPI frozen time
Whether to align RAN frozen time with SA/CT stage frozen time can be flexible

## Slide 6: Proposal on work plan for R19 study item approval
Discuss which group is responsible for prioritization of SA2 R19 SIs, SA2 or SA.
  If it is SA2 then SA2 should ensure that all study items sent to SA plenary do not exceed the maximum number of available TUs in SA2
If study items on same topic are proposed by multiple companies, SA2 should focus on the objective discussion and endorse the study items without rapporteurship. SA plenary then resolve the rapporteurship issue.
In order to establish a full picture of R19 and determine what topics belong to 1st package, it is recommended that companies submit R19 proposals as early as possible, i.e. to SA2#158(Aug) meeting

## Slide 7
Meeting | Potential work plan
SA2#158(Aug) | Receives R19 SI proposals Focus on the stabilization on the objectives for each SI Endorse the SIs with agreeable objectives, with or without rapporteurship All endorsed SIs will be submitted to SA plenary
SA#101(Sep) | Approve the R19 SIs with objectives and rapporteurship
SA2#159(Oct) | Starts working on the approved R19 SIs Continue working on the remaining SI proposals Endorses the SIs with agreeable objectives and submit to SA pleary, with or without rapporteurship All endorsed SIs will be submit to Dec plenary
SA2#160(Nov) | Continue working on the approved R19 SIs Endorse the remaining SIs with agreeable objectives, with or without rapporteurship All endorsed SIs will be submit to Dec plenary
SA#102(Dec) | SA plenary approve the remaining R19 SIs with rapporteurship
Proposal

## Slide 8: 谢谢！