## Slide 1: Rel-19 Timeline
Huawei, Hisilicon

## Slide 2: Background
3GPP SA#98 has updated Rel-18 timeline
  Stage 1 Release 18 has been frozen in Q4-2021
  Stage 2 Release 18 planned to be frozen in Q2-2023
  Stage 3 Release 18 planned to be frozen in Q1-2024
  ASN.1 Freeze in Q2-2024
Key Rel-19 planning conclusions
  Rel-19 SA/RAN workshop will be hold in June plenary.
  Two step Rel-19 SA Stage2 content approvals
    Sep 2023 SA#101(-e): Approve 1st part of package
    Dec 2023 SA#102(-e): Approve final package with RAN/CT
  Rel-19 Timeline need to be provided at early stage to allow SA WGs provide WG Capacity (e.g. maximum SI/WIs for Rel-19)

## Slide 3: Consideration for Rel-19 Timeline
“Release timeline” is 3GPP wide term, the length of release should refer to ASN.1 freeze time from end of release N to end of release N+1.
Rel-19 is the second release of 5G- Advanced. Rel-19 should contain significant features to deliver promise of 5G – Advanced.
SA1 has been discussing and developing the Rel-19 requirements for the new business area (e.g. Ambient IoT, Integrated communication and Sensing etc.). We also foresee some enhancement will be needed on Rel-18 areas (XRM, TSC related etc.)
From SA2’s experience, it used 18 months in total for the real Rel-18 technical work since all the SIDs were approved. Although we agreed Rel-19 should reduce the overall number of SIDs/WIDs, the big items will still require reasonable number of meetings to be concluded and specified.
We have agreed that SA will have first batch of approved Rel-19 items in 2023-09 which allow SA2 to start Rel-19 work in 2023-Q4, thus stage2 of Rel-19 should last until end of 2024 at a minimum.
Keep 9 month gap between stage2 freeze and stage3 freeze, Additional quarter is needed to freeze ASN.1 after stage3 freeze

## Slide 4: Proposal of Rel-19 Timeline
We propose the following timeline as the minimum duration for Rel-19.
  Stage1 freeze: Dec 2023
  Stage2 freeze: Dec 2024
  Stage3 freeze: Sep 2025
  ASN.1 Freeze: Dec 2025

## Slide 5
Thank you!

## Slide 6: Reference (RP-223528)