## Slide 1: TSG RAN#101 Highlights
Source: TSG RAN Plenary Chair
SP-230821
Agenda Item: 4.7

## Slide 2: Outline
New leadership in TSG-RAN WGs
Administrative aspects
TSG RAN project update
ITU matters

## Slide 3: New leadership elected in TSG RAN WGs
TSG RAN WG2
  Chair: Ms. Diana PANI (InterDigital/ATIS)
  Vice Chairs:
  Mr. Kyeongin JEONG (Samsung/TTA)
  Mr. Erlin ZENG (CATT/CCSA)
new officials shown in blue color
TSG RAN WG4
  Chair: Mr. Xizeng Dai (Huawei/CCSA)
  Vice Chairs:
  Mr. Gene FONG (Qualcomm/ATIS)
  Ms. Shan YANG (China Telecom/CCSA)

## Slide 4: Administrative aspects

## Slide 5: Administrative Aspects
RAN#101 approved the MCC TF 160 report in RP-231513
MCC presented the proposed new use of "WID" and "SID“ in RP-232603 (along with the proposed new WID/SID templates & the proposed 3GPP working procedure update)
  Overall, RAN feedback is NEGATIVE

## Slide 6: TSG-RAN Projects Update

## Slide 7: RAN Projects Update: Rel-18 & Earlier
As planned, Release 18 in RAN1 is functionally frozen
  Some details can be found in RAN1 chair’s status report in RP-231503
  In particular, RAN1-led AI/ML for air interface is extended to Q4 as shown in RP-232659
Involved discussion for some R18 items
  Rel-18 AI/ML with extension to Q4 (refer to RP-231765 and RP-232659)
  Rel-18 LP-WUS/WUR, with revised SID approved in RP-232672)
  Rel-18 UL Tx Switching, with summary in RP-232658 (with proposals on slides 8/9/10 agreed)
  Rel-18 Positioning, with revised WID approved in RP-232670
  Rel-18 XR, with summary on 2Rx in RP-232657
    Endorsed the proposals for step 1 and step 2 towards progressing discussions on 2Rx XR devices
  Rel-18 NR NTN, with offline discussion summary on Rel-18 NR-NTN PUCCH enhancements for Msg4 HARQ-ACK endorsed in RP-232665, and with way forward on potential RRM objectives for NR-NTN deployment in above 10 GHz TBD

## Slide 8: RAN Projects Update: Rel-18 & Earlier
RAN#101 discussed a set of RAN4 Spectrum related new proposals – see way forward in RP-232668, with approved new spectrum WIDs
  New WID on introduction of NR bands n31 and n72 in RP-232691
  New WID: Rel-18 new basket WI for 3Tx inter-band UL CA and EN-DC in RP-232674
  New WID on High Power UE (Power Class 2) for LTE FDD Single Band in RP-232676
NTN testing related discussion is summarized and endorsed in RP-232682

## Slide 9: RAN Projects Update: RAN level study
Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations: agreed TR in TBD, with SR in TBD
Study on Ambient IoT (Internet of Things): agreed TR in TBD, and SR in TBD, discussion summary in TBD

## Slide 10: RAN Projects Update: Rel-19
RAN Chair’s Guidance for RAN Release 19 is endorsed in RP-231540
  A list of items organized by the leading WG (RAN1/2/3) are provided in the sequel, which is to be used for subsequent discussion till RAN#102
    No email discussion is intended during 4Q’2023
  A subset of these items in the list are expected to be approved for RAN Rel-19 in RAN#102
    All items are subject to discussion and justification, and may be potentially split, consolidated, or dropped, until RAN#102
    It is critical to ensure all WGs’s load in Rel-19 is reasonable, and lower than that of Rel-18!
    In approving RAN1/2/3-led projects in RAN#102 (see also RWS-230488)
      Some RAN1/2/3 WG capacity (in terms of # TUs) will be reserved ([~10%]); All WGs would have dedicated TUs to handle impacts from other WGs (including other WG-led projects and misc. impact within RAN and from other TSGs)
  A first order estimate of the expected TU for the leading WG is also provided for each project
    The final TU allocation (including both the primary and second WGs) is to be decided in December; The detailed TU allocation may be different across WG meetings and/or across different projects; The scopes for each item are to be further discussed in RAN#101 and RAN#102
  Note: even after the Dec’23 Rel-19 package approval, based on the progress and commercial needs, there may be room for additional new but smaller projects
    Similar to Rel-18, and will be carefully managed (e.g., not expected to have new additional projects at the beginning of Rel-19)

## Slide 11: (Copied From Endorsed RP-231540)List of Potential RAN1-led Items for Subsequent Discussion till RAN#102
Index | Title | First-order TU Estimate (# TUs)
1 | AI (Artificial Intelligence)/ML (Machine Learning) for Air interface | [4]
2 | MIMO Evolution | [1-2]
3 | Duplex Evolution | [2-3]
4 | Ambient IoT* | [3-4]
5 | Network energy savings | [2]
6 | LP-WUS/WUR | [1-2]
7 | ISAC & Exploring study in new spectrum (7-24 GHz) ** | [2]
~10% RAN1 capacity (~27TUs) is planned to be reserved
~1TU (in the 2nd half Rel-19) is planned to be reserved for TEI purpose
With [2-3] TUs left, RAN1 may have room up to 2 RAN1-led small projects
Total: [17]
Cross-WG/TSG impact: 3-4 TUs
~4 TUs reserved
[2-3] TUs left
* Further discussion SI only or SI  WI
** May start as a RAN-level study item first. For the new spectrum, focusing on channel modeling only. For ISAC, further discus channel modeling only or additionally techniques

## Slide 12: (Copied From Endorsed RP-231540) List of Potential RAN2-led Items for Subsequent Discussion till RAN#102
Index | Title | First-order TU Estimate (# TUs)
1 | Mobility Enhancements | [2]
2 | Enhancements for XR | [2]
3 | NTN (Non-Terrestrial Networks) evolution for NR | [2]
4 | NTN (Non-Terrestrial Networks) evolution for IoT | [1]
5 | AI/ML for Air interface SI (Mobility) | [2]
 | [RAN1-led] Ambient IoT | [2]
 | [RAN1-led] AI/ML for Air interface | [2]
~10% RAN2 capacity (~40TUs) is planned to be reserved
Additionally, 13 TUs are reserved in RAN2 for maintenance, LSs, overflows, etc.
~1TU (in the 2nd half Rel-19) is planned to be reserved for TEI purpose
With [3] TUs left, RAN2 may have room up to 3 RAN2-led small projects
Total: [13]
Cross-WG/TSG impact: [7] TUs
  * Besides A-IoT & RAN1-led AI/ML
~17 TUs reserved
[3] TUs left

## Slide 13: (Copied From Endorsed RP-231540) List of Potential RAN3-led Items for Subsequent Discussion till RAN#102
Index | Title | First-order TU Estimate (# TUs)
1 | AI/ML for NG-RAN | [2]
2 | SON/MDT Enhancements | [1-2]
3 | Additional Topological Enhancements | [1-2]
 | [RAN1-led] Ambient IoT | [2]
~10% RAN3 capacity (12 TUs) is planned to be reserved
With [0-1] TU left, RAN3 may not have room for additional RAN3-led projects
Total: [7]
Cross-WG/TSG impact: [3-4] TUs
  * Besides A-IoT
~[1] TU reserved
~[0-1] TU left

## Slide 14: RAN Projects Update: Rel-19 Discussion Summary
Extensive discussion was arranged for potential Rel-19 topics – discussion summary listed
  Discussion on some potential projects reveals that they may have SA/CT dependence, e.g., the multi-modal discussion in Rel-19 XR in relation to SA2/SA4 work, alignment of the AI/ML framework between RAN and CN, Store & Forward for IoT NTN, etc.
 | Topic | Moderator's summary
RAN1 | AI (Artificial Intelligence)/ML (Machine Learning) for Air interface | RP-232611
 | MIMO Evolution | RP-232612
 | Duplex Evolution | RP-232613
 | Ambient IoT | RP-232614
 | Network Energy Savings | RP-232615
 | LP-WUS/WUR | RP-232616
 | ISAC & Exploring Study in New spectrum (7-24GHz) | RP-232617
RAN2 | Mobility Enhancements | RP-232618
 | Enhancements for XR | RP-232619
 | NTN for NR | RP-232620
 | NTN for IoT | RP-232621
 | AI/ML for Air Interface SI (Mobility) | RP-232622
RAN3 | AI/ML for NG-RAN | RP-232623
 | SON/MDT Enhancements | RP-232624
 | Additional Topological Enhancements | RP-232625
Additional RAN1 | Multi-carrier Enhancements, Coverage Enhancements, Positioning Enhancements, SL Evolution, Others | RP-232626
Additional RAN2 | NCR, SL Relay Enhancements, UAV/UAM, MU-SIM, Broadcast/multicast, UE aggregation, collaboration, and backup, Lean protocol stack/High speed packetization/Layer 2 UP enhancements, Others | RP-232627
Additional RAN3 | QoE, Others | RP-232628

## Slide 15: ITU matters

## Slide 16: ITU matters
The following LSs are agreed
  Draft reply LS to ITU-R WP5D_TEMP_895rev1 = RP-231519 on the schedule for updating Recommendation ITU-R M.2012 to revision 7 (to: SA; cc: -; contact: Novamint) in RP-232601
  Draft reply LS to ITU-R WP5D_TEMP_917rev1 = RP-231520 on the schedule for updating Recommendation ITU-R M.2150 to revision 3 (to: SA; cc: -; contact: Novamint) in RP-232602
Regarding 3GPP submission towards IMT-2020 Satellite:
  Revised SID: Study on self-evaluation towards the IMT-2020 submission of the 3GPP Satellite Radio Interface Technology approved in RP-231945
    Status report for the SI can be found in RP-231944
  TR 37.911 v0.1.0 on Study on self-evaluation towards the IMT-2020 submission of the 3GPP Satellite Radio Interface Technology approved in RP-232645
In response to the LS from ITU-R WP5D in RP-231518 (on completion of draft new Recommendation ITU-R M.[IMT.FRAMEWORK FOR 2030 AND BEYOND]), RAN#101 received several contributions regarding 3GPP work planning towards IMT-2030 submission, and had the initial discussion
  Close coordination with SA/CT is necessary; expecting 1st detailed discussion in RAN#102

## Slide 17: Questions?