## Slide 1
Andrew Bennett (SA2 Chair, Samsung)
Maurice Pope (SA2 Support, MCC)
SA2 Status Report to
TSG SA#101

## Slide 2: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#100
  SA2#158: 21 - 25 August 2023, Gothenburg, Sweden
Upcoming SA2 meetings (Q4 2023)
  SA2#159: 09 - 13 October 2023, Xiamen, China
  SA2#160: 13 - 17 November 2023, Chicago, USA

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Andrew Bennett (Samsung)
  Vice Chairs: Dario Serafino Tonesi (Qualcomm), Wanqiang Zhang (Huawei)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Wanqiang Zhang and Dario Serafino Tonesi for their outstanding support

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #158 (21 - 25 August 2023, Goteborg, Sweden):
292 delegates ‘attended’ (checked-in) for SA WG2 #158 95 registered for ‘On-Line’ participation
  1660 documents (including revisions), (467 documents were not handled) including:
    1308 CRs (including revisions)
    89 Incoming LSs, of which 22 were postponed
    24 Outgoing LSs Approved
  39 other documents postponed
Total CRs agreed: 255 (of which 1 CR was later postponed, as written to incorrect TS)
969 people registered on the SA WG2 e-mail reflector on 01 September 2023

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e to 144-e | REL-17 FREEZE: 145-e | 146-e to 153-e | 154 | 154AH-e | 155 | 156-e | 157 | 158
Rel-15 5GS / maintenance | 117 | 118 | 0 | 119 | 120 | 121 | 122 | 0 | 123 | 0 | 125 | 126 | 127 | 0 | 128 | 0 | 129 | 0 | 130 | 131 | 132 | 0 | 134 | 135 | 136 | 0 | 0 | 0 | 0 | 0 | 154 | 0 | 155 | 0 | 157 | 158
Rel-16 work | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 2 | 0 | 0 | 0 | 0 | 3
Rel-18 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 3.5 | 0 | 0.5 | 0 | 1 | 4
Rel-19 Work | 0 | 0 | 0 | 0 | 0 | 0 | 44 | 0 | 44 | 0 | 39 | 21
Rel-19 exceptions | 3

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e | 153-e | 154 | 154AH-e | 155 | 156-e | 157 | REL-18 FREEZE: 158 | 159 | 160
Rel-14 CR | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 1
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8 | 2 | 1 | 3 | 1 | 2 | 2 | 3
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77 | 45 | 12 | 36 | 4 | 26 | 4 | 24
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535 | 306 | 69 | 57 | 17 | 27 | 16 | 0
Rel-18 CR | 0 | 0 | 0 | 0 | 25 | 83 | 240 | 215 | 290 | 272 | 226
Rel-19 PCR/draftCR | 0
Rel-19 CR | 0

## Slide 11: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Progress since SA#100 - excluding 5GS_Ph1
(Category A CRs are not counted)
  Rel-15: 1 CR to TS 23.502 was agreed

## Slide 15: 2.2) Rel-15 Work and Maintenance (1/2)
Progress since SA#100 - 5GS_Ph1
(Category A CRs are not counted)
  Rel-15: None
  Rel-16 (TEI16): 1 CR to TS 23.501 was agreed
  Rel-17 (TEI17): 2 CRs to TS 23.501, 2 CRs to TS 23.502, 1 CR to 23.503 agreed

## Slide 16: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance
Progress on Corrections (Category A CRs are not counted)
  5WWC: 1 CR to TS 23.316 agreed
  5WWC (TEI17): 1 CR to TS 23.316 agreed

## Slide 18: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 19: 2.4) Rel-17 Work Summary
WI Code | Work Item Title | WID# | Progress since last TSG SA meeting
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | SP-200445 | 2 CRs to TS 23.501 agreed
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | SP-201107 | 1 CR to TS 23.501 agreed
IIoT | Study on enhanced support of Industrial Internet of Things | SP-200973 | 2 CRs to TS 23.501 agreed 1 CR to TS 23.502 agreed
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | SP-201132 | 2 CR to TS 23.304 agreed 1 CR to TS 23.502 agreed
MUSIM | System enablers for Multi-USIM devices | SP-200978 | 
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | SP-201106 | 4 CRs to TS 23.247 agreed
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | SP-200976 | 1 CR to TS 23.501 agreed 1 CR to TS 23.502 agreed
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | SP-201133 | No change
eNPN | Enhanced support of Non-Public Networks | SP-200980 | No change
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | SP-200979 | No change
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | SP-210090 | No change
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | SP-200977 | No change
5G_AIS | 5G System Enhancement for Advanced Interactive Services | SP-190564 | No change
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | SP-200082 | No change
MPS2 | Multimedia Priority Service (MPS) Phase 2 | SP-200519 | No change
MINT | Minimization of Service Interruption | SP-210582 | No change
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | SP-211100 | 1 CR to TS 23.501 agreed
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | SP-211306 | 1 CR to TS 23.401 agreed
NSWO_5G | CT1 WI |  | 1 CR to TS 23.501 agreed
SAES |  |  | 1 CR to TS 23.401 agreed

## Slide 20: 2.4) Rel-17 Study/Work (1/20)
Progress since SA#100:
  2 CRs to TS 23.501 agreed
RAN impacts or dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 100% -> 100% | Sep, 2021 | SP-200445

## Slide 21
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 2020 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 100% -> 100% | Sep, 2021 | SP-201107
Progress since SA#100:
  1 CR to TS 23.501 agreed
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
2.4) Rel-17 Study/Work (2/20)

## Slide 22: 2.4) Rel-17 Study/Work (3/20)
Progress since SA#100:
  2 CRs to TS 23.501 agreed 1 CR to TS 23.502 agreed
RAN impacts or dependencies:
  Based on agreed CRs.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 100% -> 100% | Mar, 2021 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 100% -> 100% | Sep, 2021 | SP-200973

## Slide 23: 2.4) Rel-17 Study/Work (4/20)
Progress since SA#100:
  2 CR to TS 23.304 agreed
  1 CR to TS 23.502 agreed
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 100% -> 100% | Mar, 2021 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 100% > 100% | Sep, 2021 | SP-201132

## Slide 24: 2.4) Rel-17 Study/Work (5/20)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 100% -> 100% | Mar, 2021 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 100% -> 100% | Sep, 2021 | SP-200978
Progress since SA#100:
  No Change.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 25: 2.4) Rel-17 Study/Work (6/20)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 2021 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 100% -> 100% | Sep, 2021 | SP-201106
Progress since SA#100:
  4 CRs to TS 23.247 agreed
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance.

## Slide 26: 2.4) Rel-17 Study/Work (7/20)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 2021 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 100% -> 100% | Sep, 2021 | SP-200976
Progress since SA#100:
  1 CR to TS 23.501 agreed
  1 CR to TS 23.502 agreed
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 27: 2.4) Rel-17 Study/Work (8/20)
Progress since SA#100:
  No change.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance. Alignment with other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Dec, 2020 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Sep, 2021 | SP-201133

## Slide 28: 2.4) Rel-17 Study/Work (9/20)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Mar, 2021 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Sep, 2021 | SP-200980
Progress since SA#100:
  No change
  RAN impacts and dependencies:
  No new RAN impacts or dependencies
Next steps:
  Maintenance

## Slide 29: 2.4) Rel-17 Study/Work (10/20)
Progress since SA#100:
  No change
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 2020 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Sep, 2021 | SP-200979

## Slide 30: 2.4) Rel-17 Study/Work (11/20)
Progress since SA#100:
  No change
RAN impacts or dependencies:
  Maintenance and alignment regarding Sidelink DRX.
Next steps:
  Maintenance and alignment with RAN2 work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Mar, 2021 | SP-190631
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Sep, 2021 | SP-210090

## Slide 31: 2.4) Rel-17 Study/Work (12/20)
Progress since SA#100:
  No Change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Mar, 2021 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Jun, 2021 | SP-200977

## Slide 32: 2.4) Rel-17 Study/Work (13/20)
Progress since SA#100:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 100% -> 100% | Jun, 2021 | SP-190564

## Slide 33: 2.4) Rel-17 Study/Work (14/20)
Progress since SA#100:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance and alignment with RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 100% -> 100% | Sep, 2021 | SP-200082

## Slide 34: 2.4) Rel-17 Study/Work (15/20)
Progress since SA#100:
  No Change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 100% -> 100% | Jun, 2021 | SP-200519

## Slide 35: 2.4) Rel-17 Study/Work (17/20)
Progress since SA#100:
  None
RAN impacts or dependencies:
  No new RAN impacts identified
Next steps:
  Maintenance and (if necessary) alignment with other WGs
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 100% -> 100% | Dec, 2021 | SP-210582

## Slide 36: 2.4) Rel-17 Study/Work (18/20)
Progress since SA#100:
  1 CR to TS 23.501 agreed
RAN impacts or dependencies:
  None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | 100% -> 100% | Dec, 2021 | SP-211100

## Slide 37: 2.4) Rel-17 Study/Work (19/20)
Progress since SA#100:
  1 CR to TS 23.401 agreed
RAN impacts or dependencies:
  Based on agreed CRs.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 100% -> 100% | Mar, 2021 | SP-211306

## Slide 38: 2.4) Rel-17 Study/Work (20/20)
NSWO_5G: 1 CR to TS 23.501 agreed (alignment with CT1)
SAES: 1 CR to TS 23.401 agreed

## Slide 39: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 40: 2.5) Rel-18 Study/Work (1/29)
Progress since SA#100:
  1 CR to TS 23.501 agreed
  1 CR to TS 23.503 agreed
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 100%->100% | Sep, 2022 | SP-211639
5GSATB | 5G System with Satellite Backhaul | 100% -> 100% | June, 2023 | SP-230111

## Slide 41: 2.5) Rel-18 Study/Work (2/29)
Progress since SA#100:
  4 CRs to TS 23.401 agreed
  1 CR to TS 23.501 agreed
  3 CRs to TS 23.502 agreed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance work
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 100% -> 100% | Sep, 2022 | SP-211651
5GSAT_Ph2 | Satellite access, Phase2 | 100% -> 100% | June 2023 | SP-230109

## Slide 42: 2.5) Rel-18 Study/Work (3/29)
Progress since SA#100:
  5 CRs to TS 23.501 were agreed.
  1 TU is used for maintenance work at SA2#158, 1 TU left at SA2#160
  17 CRs and 1 draft LS OUT are not able to be handled, 4 CRs are postponed
  RAN impacts and dependencies:
  None
Other WG dependencies
  SA6, CT WGs
Next steps:
  Maintenance work
  Revision of unhandled CRs may have higher priority, then postponed CRs, then new CRs
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 100% -> 100% | March 2023 | SP-230089
PIN | Personal IoT Networks | 100% -> 100% | June 2023 | SP-221343

## Slide 43: 2.5) Rel-18 Study/Work (4/29)
Progress since SA#100:
  SA2 replied the SA3 LS on the relationship between UUAA-MM and UUAA-SM, indicating that SA2 specifications are correct and SA3 ones need to be aligned to SA2
  Based on CRs submitted, SA2 sent an LS to SA3 in S2-2309698 asking to verify if there are any reasons to adopt additional location mechanisms for reliable location
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph2 | Study on Phase 2 of UAS, UAV and UAM | 100% -> 100% | Dec, 2022 | SP-211632
UAS_Ph2 | Phase 2 of UAS, UAV and UAM | 100% -> 100% | June 2023 | SP-230091

## Slide 44: 2.5) Rel-18 Study/Work (5/29)
Progress since SA#100:
  The latest TS 23.586 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  TS 23.586: 8 CRs related to relative velocity, application layer ID, authorization information to NG-RAN, Network-assisted Operation, Ranging/SL Positioning Capability, and some cleanups agreed
  TS 23.273: 1 CR on usage of GPSI agreed
  TS 23.232: 1 CR on relative velocity agreed
  LS Out: 2 LS out sent to SA3
  RAN, SA3, SA5 and SA6 impacts and dependencies:
  Alignments are expected with other WGs: RSPP related for RAN, privacy protection and service access authorization for SA3, charging solution for SA5, the applicability and usability of Ranging/SL Positioning service exposure though 5GC network via NEF for Client UE for SA3 and SA6., etc.
Contentious Issue:
  None
Focus for the Next Meeting:
  Maintenance work, including corrections and the alignments with RAN WGs, SA3, SA5, SA6, and CT WGs
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 100% -> 100% | Dec, 2022 | SP-211647
Ranging_SL | Ranging based services and sidelink positioning | 100% -> 100% | June 2023 | SP-230106

## Slide 45: 2.5) Rel-18 Study/Work (6/29)
Progress since SA#100:
  12 CRs to TS 23.273 were agreed.
  1 TU is used for normative work.
  RAN impacts and dependencies:
  1 reply LS to RAN2 was agreed
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | 100% -> 100% | Dec, 2022 | SP-220069
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 100% -> 100% | June, 2023 | SP-230093

## Slide 46: 2.5) Rel-18 Study/Work (7/29)
Progress since SA#100:
  8 CRs to TS 23.304 were agreed
  1 reply LS to CT1 was agreed
  1 TU is used for normative work
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 100% ->100% | Dec, 2022 | SP-211653
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | 100% -> 100% | June, 2023 | SP-230097

## Slide 47: 2.5) Rel-18 Study/Work (8/29)
Progress since SA#100:
  Not on the agenda
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 100% -> 100% | Sep, 2022 | SP-211603
GMEC | Generic group management, exposure and communication enhancements | 100% -> 100% | June 2023 | SP-230101

## Slide 48: 2.5) Rel-18 Study/Work (9/29)
Progress since SA#100:
  1 23.501 and 1 23.502 Cat. F CRs agreed for general clean-up
  1 23.502 Cat. F CR agreed for cross-feature alignment for UPF service operation
  2 23.502 Cat. F CRs for KI#1 agreed – one to clarify the Multi-member AF session procedures and one to define Multi-member AF session with QoS
  2 23.502 Cat. F CRs for KI#4 agreed - one to clarify Application Specific Expected UE behavior for AI/ML support and one to correct external parameters provisioning initiated by AI/ML application.
  1 23.502 Cat. F CR for KI#5 agreed to correct and to align the procedures with 23.503 for the support of PDTQ
  1 23.503 Cat. F CR for KI#5 agreed to correct and to align the procedures with 23.502 for the support of PDTQ
  1 23.503 Cat. F CR for KI#6 agreed to update AI/ML functional descriptions related to policies
  3 CR noted, 1 CR postponed
  15 CRs were not handled due to lack of time
RAN impacts and other dependencies:
  No new impact identified for RAN
  No new impacts identified for other SA WGs
Next steps:
  Maintenance i.e. any remaining aspects will be handled with CAT F CRs
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 100% -> 100% | Dec, 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 100% -> 100% | June 2023 | SP-230095

## Slide 49: 2.5) Rel-18 Study/Work (10/29)
Progress since SA#100
  9 CR were agreed for RAN alignment and maintenance in SA2#158 meeting
  RAN impacts and dependencies:
  RAN coordination are needed accordingly as per agreed CR
Next steps:
  Maintenance based on inputs from other WGs
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 100% -> 100% | Dec, 2022 | SP-220072
5MBS_Ph2 | Architectural enhancements for 5G multicast-broadcast services Phase 2 | 100% -> 100% | June 2023 | SP-230099

## Slide 50: 2.5) Rel-18 Study/Work (11/29)
Progress since SA#100:
  CRs for KI#1 and KI#3 are discussed and 6 CRs are approved, 1 LS out is sent to SA4. Two issues are still open:
    KI#1:The handling of the case the UE is not yet updated needs to be addressed.
    KI#3: Whether and based on what criteria to trigger the reporting and the handling of the transition to CM-IDLE for UEs with PDU Sessions and the applicability to the CP CIOT optimization use cases are FFS
  CRs for KI#4,5,6 are not handled at this meeting
Contentious Issues:
  No contentious issue remains
Other WG dependencies
  None
Focus of the Next Meeting
  SA2#159 will focus on CRs for KI#4, KI#5 and KI#6
  SA2#160 will focus on all key issues
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 100% -> 100% | Dec, 2022 | SP-220073
eNS_Ph3 | Network Slicing Phase3 | 100% ->100% | June 2023 | SP-230104

## Slide 51: 2.5) Rel-18 Study/Work (12/29)
Progress since SA#100:
  11 CRs are approved, mainly about KI#4&5, KI#3.
RAN impacts and other dependencies:
  UL PDU set handling depends on RAN WG’s progress
  Other WG dependencies
  No
  Contentious Issue:
  No
  Focus of the Next Meeting (SA2#159):
  CRs with corrections for TS 23.501/TS 23.502/TS 23.503.
  LS triggered CRs
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 100% -> 100% | Dec, 2022 | SP-220705
XRM | XR (Extended Reality) and media services | 98% -> 100% | June 2023 | SP-230092

## Slide 52: 2.5) Rel-18 Study/Work (13/29)
Progress since SA#100:
  1 CR to TS 23.501 agreed
  2 CRs to TS 23.502 agreed
  RAN impacts and dependencies:
  None
  Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 100% -> 100% | Sep, 2022 | SP-220074
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | 100% -> 100% | Jun, 2023 | SP-230171

## Slide 53: 2.5) Rel-18 Study/Work (14/29)
Progress since SA#100:
  30 contributions were submitted to #158 and 22 contributions were handled
  Achievements:
    The remained editor’s notes were all resolved and removed
    MF services and IMS AS services were updated
    DC procedures were updated
  RAN impacts and dependencies:
  None
Next steps:
  Correction and editorial changes are needed
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 100% -> 100% | Sep, 2022 | SP-220288
NG_RTC | System architecture for next generation real time communication services | 100% -> 100% | June, 2023 | SP-230098

## Slide 54: 2.5) Rel-18 Study/Work (15/29)
Progress since SA#100:
  The following Cat-F CRs approved as part of the maintenance work:
  1 CR agreed with clarifications on the Redundant Steering Mode (S2-2309156)
  4 CRs agreed with corrections and clarifications on the non-3GPP access switching (S2-2309467, 8850, 9468, 8852)
  1 CR agreed on removing the UE capability report on non-3GPP access leg over EPC (S2-2308849)
  5 CRs agreed with minor clarifications and editorial changes (S2-2309847, 9870, 9471, 9472, 9848)
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% -> 100% | Dec, 2022 | SP-211612
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% -> 100% | Mar, 2023 | SP-221334

## Slide 55: 2.5) Rel-18 Study/Work (16/29)
Progress since SA#100:
  Not on the agenda
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 100% -> 100% | Dec, 2022 | SP-220417
UPEAS | UPF enhancement for Exposure And SBA | 100% -> 100% | June, 2023 | SP-230103

## Slide 56: 2.5) Rel-18 Study/Work (17/29)
Progress since SA#100:
  2 TUs used for maintenance in SA2#158.
  42 documents were submitted, of which 35 were handled.
  All remaining objectives have been completed, with 24 CRs approved:
    KI#1: 9 CRs approved
    KI#3: 1 CR approved
    KI#4: 14 CRs approved
  RAN impacts and dependencies:
  None.
Next steps:
  More corrections are expected on KI#1, offline work will take place so that they are completed in next session (November 2023).
WI Code | Work Item Title | WP | Target Date | WID#
FS_EDGE_Ph2 | Study on Edge Computing Phase 2 | 100% ->100% | Dec, 2022 | SP-220352
EDGE_Ph2 | Edge Computing Phase 2 | 100% -> 100% | June, 2023 | SP-230112

## Slide 57: 2.5) Rel-18 Study/Work (18/29)
Progress since SA#100:
  10 CRs agreed to TS 23.501/2/3
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 100% -> 100% | Sep, 2022 | SP-211634
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 100% -> 100% | June, 2023 | SP-230107

## Slide 58: 2.5) Rel-18 Study/Work (19/29)
Progress since SA#100:
  1 CR to TS 23.501 agreed
  RAN impacts and dependencies:
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 100% -> 100% | Sep, 2022 | SP-211636
VMR | Architecture Enhancements for Vehicle Mounted Relays | 100% -> 100% | June, 2023 | SP-230105

## Slide 59: 2.5) Rel-18 Study/Work (20/29)
Progress since SA#100:
  Not on the agenda
RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC | 100% -> 100% | Dec, 2022 | SP-220419
5WWC_Ph2 | Support for 5WWC, Phase 2 | 100% -> 100% | Mar, 2023 | SP-230367

## Slide 60: 2.5) Rel-18 Study/Work (21/29)
Progress since SA#100:
  Not on the agenda
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 100% -> 100% | June, 2023 | SP-230108

## Slide 61: 2.5) Rel-18 Study/Work (22/29)
Progress since SA#100:
  Not on the agenda
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_AMP | Study on 5G AM Policy | 100% -> 100% | Sep, 2022 | SP-220647
AMP | 5G AM Policy | 100% -> 100% | Mar, 2023 | SP-221335

## Slide 62: 2.5) Rel-18 Study/Work (23/29)
Progress since SA#100:
  32 CRs are agreed, 7 CRs are merged, 3 CRs are noted and 4 CRs are postponed.
  1 LS IN is replied to CT3, 1 LS OUT is agreed and 1 LS OUT is merged.
  1 DP is not handled, 1 LS IN is postponed and 1 LS OUT is not handled.
  29 contributions could not be handled
  SA2 work on all key issues are completed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 100% -> 100% | Sep, 2022 | SP-220678
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | 100% -> 100% | June, 2023 | SP-230110

## Slide 63: 2.5) Rel-18 Study/Work (24/29)
Progress since SA#100:
  CT1 LS on periodic attempts for re-selection to a higher priority SNPN when access for localized services in SNPN is enabled was postponed
    Disagreements on SA2 responsibilities of specifying SNPN selection
  1 LS from SA3 on NSWO support in SNPN using CH AAA server postponed
    SA3 asking SA2 for feedback on an NSWO authentication option not available in 23.501
  1 CR on SNPN N3IWF FQDN terminology alignment with stage 3 (to resolve Editor’s notes) postponed
  1 LS on SNPN Identifier based N3IWF FQDN sent to CT4, related to above postponed CR as to get CT4 feedback
  1 23.501 CR approved on equivalent SNPN used by the UE for Localized Services (resolving Editor’s note)
  1 23.501 CR approved on Method for exchange info to determine SNPN selection (resolving Editor’s note)
  ~21 CRs at SA2#158 not handled due to lack of time
  4 Editor’s notes remaining related to SNPN N3IWF FQDNs (CT4 dependency)
RAN impacts and other dependencies:
  No new RAN impact identified
  No new SA3 impacts identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Study on Enhanced support of Non-Public Networks | 100% -> 100% | Dec, 2022 | SP-220418
eNPN_Ph2 | Enhanced support of Non-Public Networks | 100% -> 100% | June, 2023 | SP-230096

## Slide 64: 2.5) Rel-18 Study/Work (25/29)
Progress since SA#100:
  It’s currently under maintenance. At SA2#158, 36 papers were submitted, 8 CRs were approved
  Since SA#100, 36 papers were submitted, 8 CRs were approved
  KI#1(URSP in VPLMN):
    10 CRs were submitted, 8 CRs were approved with merging 2 others
  KI#2(5GC awareness of URSP enforcement):
    16 papers were submitted, but no paper was handled due to lack of session time
  KI#3(Provision consistent URSP to UE across 5GS and EPS):
    10 papers were submitted, but no paper was handled due to lack of session time
  KI#4(Support standardized and operator-specific traffic categories in URSP):
    No paper was submitted
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eUEPO | Study on enhancement of 5G UE Policy | 100% -> 100% | Dec, 2022 | SP-211649
eUEPO | Enhancement of 5G UE Policy | 100% -> 100% | June, 2023 | SP-230094

## Slide 65: 2.5) Rel-18 Study/Work (26/29)
Progress since SA#100:
  No input documents
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 100% ->100% | Sep, 2022 | SP-220415
SFC | System Enabler for Service Function Chaining | 100% -> 100% | June, 2023 | SP-230120

## Slide 66: 2.5) Rel-18 Study/Work (27/29)
  Progress since SA#100:
  Not on the agenda
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 100% -> 100% | Sep, 2022 | SP-211633
DetNet | 5GS DetNet interworking | 100% -> 100% | June, 2023 | SP-230172

## Slide 67: 2.5) Rel-18 Study/Work (28/29)
Progress since SA#100:
  Not on the agenda
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 100% -> 100% | Sep, 2022 | SP-211654
SUECR | Seamless UE context recovery | 100% -> 100 % | Dec, 2022 | SP-220810

## Slide 68: 2.5) Rel-18 Study/Work (29/29)
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI18_SDNAEPC | Secondary DN authentication and authorization in EPS IWK case | 100% -> 100% | Dec, 2022 | SP-220798 | 1 CR to TS 23.502 agreed
TEI18_MLR | Multiple location report for MT-LR Immediate Location Request for the regulatory service | 100% -> 100% | Dec, 2022 | SP-220795 | 1 CR to TS 23.273 agreed
TEI18_MBS4V2X | MBS support for V2X services | 100% -> 100% | Mar, 2023 | SP-220793 | 1 CR to TS 23.287 agreed
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | 100% -> 100% | Jun, 2023 | SP-220794 | 1 CR to TS 23.502 agreed
TEI18_ADEE | Enhancement of Application Detection Event Exposure | 100% -> 100% | Mar 2023 | SP-220796 | No change
TEI18_IPv6PD | General Support of IPv6 Prefix Delegation | 100% -> 100% | Mar, 2023 | SP-220797 | No change
TEI18_DCAMP_Ph2 | Dynamically Changing AM Policies in the 5GC Phase 2 | 100% - 100% | June, 2023 | SP-230102 | No change
eNSAC | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | 100% -> 100% | June, 2023 | SP-230113 | 2 CRs to TS 23.501 agreed 2 CRs to TS 23.502 agreed
TEI18 mini WIDs.

## Slide 69: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 70: 2.6) IETF and External SDO Normative Reference Update
None.

## Slide 71: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 72: 3) SA2 Work Planning
Pre-Release 18 maintenance
  5 TU’s allocated
  Around 170 input documents, handled around 140
Release 18
  All Rel-18 study items were declared 100% complete in the last plenary
  Maintenance work started in the August meeting (SA2#158)
  Plan to limit to 16 Work Items on the agenda per meeting to facilitate scheduling and avoidance of clashes
  22 TU’s allocated (2 more than planned)
  Around 800 input documents, handled around 450
  Many rapporteurs requested additional sessions during the week, but it was not possible to allocate more

## Slide 73: 3) SA2 Work Planning
Release 19
  3 Plenary sessions spent on Rel-19 SID discussions – focused mainly on the 7 topics targeted for September submission
  In addition > 12 drafting sessions during the week
  Unable to agree any of the SIDs, but they were given the status “endorsed as the basis for further work”
  Table of TU estimates per SID follows on the next slide
  The majority of the SIDs had TU estimates at or over the maximum of 14, and collectively they total 111 TU’s
  The agreement in SA#100 was that the total for these topics should be no more than 50% of the release budget, i.e. 67
  Significant down-scoping of many of them is therefore required

## Slide 74: 3) SA2 Work Planning
Release 19
  Reminder of the TU budget estimate for Rel-19 endorsed in April in S2-2308264
    The Max number of TUs available for Rel-19 SIs/WIs is estimated to be = 134 TUs [< 50% for the first package]
    The recommended maximum number of Rel-19 SIs/WIs = 10 - 14 SIDs/WIDs
    The recommended maximum TUs for any Rel-19 SI/WI = 14 TUs
TU estimates per SID | Work Tasks | Study TU’s | Normative TU’s | Total TU’s
5GS Enhancement for Energy Efficiency and Energy Saving as Service Criteria | 3 | 6.5 | 6.5 | 13
Integration of satellite components in the 5G architecture Phase III | 3 | 7 | 7 | 14
Architecture enhancement for XRM Ph2 | 4 | 7 | 7 | 14
5GS Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | 3 | 9 | 5 | 14
Architecture support of Ambient power-enabled Internet of Things | 4 | 12 | 12 | 24
System architecture for next generation real time communication services phase 2 | 6 | 9 | 7 | 16
MPS for IMS Messaging and SMS services | 1 | 1 | 1 | 2
Multi-Access (Dual 3GPP + ATSSS Enhancements) | 2 | 7.25 | 6.75 | 14
Total |  | 58.75 | 52.25 | 111

## Slide 75: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 76: 4) Documents for Information and Approval (1/3)
Rel-18 Revised SID/WID for Approval
  None
TSG SA# | Type | FOR | Title | WI Code

## Slide 77: 4) Documents for Information and Approval (2/3)
Rel-18 TSs/TRs for Information
  None
TSG SA# | Title | For | Release | TS | WI Code

## Slide 78: 4) Documents for Information and Approval (3/3)
Rel-18 TSs/TRs for Approval
  None
TSG SA# | Title | For | Release | TS | WI Code

## Slide 79: Contents
1) General aspects (events since SA#100, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 80: 5) Collected Items requiring action from SA
SA2 request SA#101 to progress discussion of the Rel-19 SIDs identified as being “endorsed as the basis for further discussion” during SA2#158 (if submitted to SA#101)
SA2 request SA#101 to provide any necessary guidance on progressing Rel-19 study/work during Q4 2023

## Slide 81: Thank You !
Andrew Bennett
Chair of 3GPP SA2
a.bennett@Samsung.com
www.3gpp.org