## Slide 1: Recap Way Forward Decisions for Handling RAN Dependency for Rel-19 SIDs
SP-231065
Agenda: 3.6

## Slide 2: Agenda
Considerations for Handling SA2 Rel-19 SIs with RAN Dependency
Recap Way Forward Decisions for Handling SA2 Rel-19 SIs with RAN Dependency

## Slide 3: Considerations for Handling SA2 Rel-19 SIs with RAN Dependency
In SA#99, 2-stage Rel-19 SA package approach was endorsed.
Considerations have been discussed in length in SA2#158 on how to proceed with 2-stage approach for approving the 1st stage-2 package in SA#101 for the Rel-19 “Core” SID(s) with Work Task(s) which have RAN dependency.
  Challenges: RAN will not finalize their Rel-19 package until Dec. 2023
  Working Considerations:
    Three types of RAN dependencies: RAN-led feature vs. SA-led feature vs. Interface/protocol Alignment
    All three types of WT/Sub-WT can be included in SA2 Rel-19 SIDs, if agreed, with the following conditions
      RAN-led WT/Sub-WT: SA2 waits for RAN’s decision prior to finalizing the SA scope
      SA-led WT/Sub-WT: SA2 decides on the SA2 scope and requests RAN for alignment
      Interface/protocol Alignment: SA2 negotiates with RAN to agree on the Core/RAN interface protocol alignment

## Slide 4: Recap Way Forward for Handling SA2 Rel-19 SIs with RAN Dependency
Recap Way Forward Decisions from SA2#158 to proceed towards the approval for the 1st stage-2 package for the Rel-19 Core SID(s) with Work Task(s) which have RAN dependency.
  SA2 prioritizes all WTs regardless of their respective dependencies on RAN with required TUs specified
  Approval of RAN-led WT/Sub-WT: No study shall be started in 4Q2023 until it is confirmed to be included in RAN Rel-19 package determined at Dec. TSG#102
    NOTE: Further prioritization may be needed among the RAN-led WT/Sub-WT if total TUs exceeds the top limit of 14 TUs assuming preliminary prioritization is done for Core Rel-19 SID in SA#101.
  Approval of SA-led WT/Sub-WT: Study can proceed without waiting for RAN Rel-19 package finalization at Dec. TSG#102
  Approval of Interface/protocol Alignment: Study can proceed only when SA2 receives confirmation from RAN to agree on the Interface/protocol alignment.
In Addition, “NO” additional scope and/or WT/Sub-WT can be introduced to any of the Rel-19 Core SIDs during SA#101 in order to finalize the 1st stage-2 package.