3GPP TSG Meetings # 89e	SP-200850rev1

Electronic Meeting, September 14th – 21st 2020

# Source:	Work Plan Coordinator (MCC)

# Title:	A Feature is like a car: it has to be fully specified

# Document for:	Endorsement

Agenda Item:	Work Plan review (RAN: 6.2, CT: 20, SA: 20.1)

Presentation of the problem

At TSG#89e, several WIDs are proposed for Release 17 for some essential aspects of a Feature when other essential aspects of the same Feature have been defined in an earlier Release. This paper is to remind that this is not a suitable approach.

Reminder

As defined in the 3GPP Working Procedures TR 21.900 sections 4.0B and 4, a 3GPP Feature is specified in a process involving several Stages:

- Stages 1, 2, 3 (including radio aspects) and what can be seen as "Stage 4", which encompasses all the aspects that can be defined only after Stage 3 is stable, typically: charging, security, performance part (in RAN), LI and testing.

- All these stages must be defined in the same release, as emphasized on several occasions, e.g. in SP-120387.

Problem Statement

When SA1 completes the definition of the Stage 1 of a given Feature, there is no guarantee that all the subsequent stages will be completed on time for the SA1's initially intended Release.

This applies also to Stage 2: Stage 3 might not be completed on time.

More generally: until all stages are defined, there is no guarantee that they will be completed in the same Release time frame.

Keeping all stages of a Feature within a same Release is however an essential aspect of the 3GPP way of working: each Release defines a fully workable 3GPP system. A Feature which Stage 1 is defined in Rel-16 shall have all its other Stages also defined in Rel-16.

Failing to do this would result in uncorrelated documents: Stage 1 documents would state that the Feature is defined in Rel-16 when other Stages are introducing it in Rel-17 - or not at all.

An analogy with another complex manufactured product -a car- might help understanding the necessity to have all stages in a same Release: Stage 1 is the marketing leaflet, Stage 2 is the sketches defining the body and shape, Stage 3 is the inner parts, including the engine, SA3's security is the safety aspects, SA5's OAM is what makes it go (the fuel), SA3 LI is the type approval and testing is… testing.

Note that these necessary stages shall not be confused with independent functionalities (or "sub-feature") that can be pushed to the next Release: e.g. the roof bars, the musical horn and the kangaroo-protection extra bumpers can be added later on.

How to ensure that all stages end up belonging to the same Release?

Specifying only the Stage 1: the leaflet is specified… but not the car

If, at the end of the Release definition time, only Stage 1 aspects end up being defined, it is clear that the Feature has to be moved to the next Release.

It is up to the rapporteur of the postponed Feature to remove all the related text/specs from Rel-16. Note that there is no risk of "losing text" in this process: the Rel-17 spec containing the requirement already exists when the Rel-16 spec is "cleaned-up" (if needed, the Rel-17 version will be purposely created just before).

This process is fully manual. There is a particular responsibility for the Rapporteur, the SA1 chair and the Work Plan coordinator to ensure that this is actually done.

The same applies to Stage 2 if Stage 3 was not completed.

This manual task has generally been successfully performed by SA1: see e.g. SP-200785, SP-200788 or SP-200789 submitted to TSG#89e for removing from Stage 1 the elements that were finally not defined in Stages 2 and 3 in this Release.

Missing to define the final Stages: the brakes and the type approval will be in the next Release

For all the Stage 4 elements, WIDs are sometimes submitted to the plenary for the following Release.

This is not the correct approach: again, all the stages shall be defined in the same Release. A car missing safety, fuelling, type approval or testing is not ready to be put on the market. The same process shall apply to the 3GPP Features.

If Stage 4 is not completed on time, then some extra time has to be granted by the TSG to complete it (or Stages 1, 2 & 3 have to be moved to the next Release, which is not desirable). This approach is very regularly followed in RAN for the Performance part (RAN4) and even more for the testing part (RAN5), completed later on– but still part of the original Release.

The "Release" on the cover page of a Spec is not a timestamp to tell that it was completed within a given time window. It means that it is a part of a consistent set, defining a full, operational, system.

Conclusion

All stages of a Feature shall be defined within the same Release.

More generally, at the end of a Release, a consistency-check shall be done for each Feature:

- any Stage which is not defined leads to either grant an exception or to shift the whole feature to the next Release. This shall be done in a fully visible way. This means in particular that corresponding CRs shall not be submitted for "block approval" but shall be presented separately.

Applicability of the rule above:

- There might be exceptions to the rule above, e.g. when some stages are not applicable or when Stage 3 (and/or even Stage 2) is defined by an external body.

- In the case of a feature which consists of different independent functionalities (or "sub-feature"), some functionalities might be kept in a Release while some other ones can be shifted to the next Release (typically as "enhancements" to the initial Feature). All Stages have to be duly updated to reflect this cut.

The 3GPP "Release" principle is to have a full operational system per Release. The high level of quality of the 3GPP Standard shall be maintained by ensuring consistency between all specifications belonging to a same Release.