3GPP TSG Meetings # 89e	SP-200850rev2

Electronic Meeting, September 14th – 21st 2020

# Source:	Work Plan Coordinator (MCC)

# Title:	A Feature defines a full system

# Document for:	Endorsement

Agenda Item:	Work Plan review (RAN: 6.2, CT: 20, SA: 20.1)

Presentation of the problem

At TSG#89e, several WIDs are proposed for Release 17 for some Stages of a Feature when other Stages of the same Feature have been defined in an earlier Release. This paper is to remind that this is not a suitable approach.

Reminder

Each 3GPP Release defines a full operational system: all Specifications of a same Release, whatever the Stage they belong to, shall be consistent, i.e. no element should be mentioned in a Specification if it is not specified in an implementable way.

This statement is based from the 3GPP Working Procedures TR 21.900 sections 4.0B and 4, telling that a 3GPP Feature is specified in a process involving several Stages:

- Stages 1, 2, 3 (including radio aspects) and what can be seen as "Stage 4", which encompasses all the aspects that can be defined only after Stage 3 is stable, typically: charging, security, performance part (in RAN), LI and testing.

- All these stages must be defined in the same release, as emphasized on several occasions, e.g. in SP-120387.

This contribution reminds this principle and proposes some practical way out to ensure that the consistency of all Specifications within a same Release is achieved, while keeping the contribution-driven and consensus approach of 3GPP.

Proposals

- A principle of 3GPP is to complete all work on a specific feature on all three stages and all involved WGs within the same release.

- If, after release freeze, it is identified that at one stage (i.e. either stage 2 or stage 3) the requirements put forward by either stage 1 or stage 2 have not been completely fulfilled, then this issue must be highlighted publicly on the related TSG(s) mailing list(s).

- If it is believed that the feature is partially or completely not functional, then the default handling would be that interested parties come forward with related CR’s removing the feature (or part of it) from the old release. 

Note: the related Specification for the new release should be created before that, in order to preserve the text from the earlier release.

- Some items need extra time after completion of Stage 3, e.g. Lawful Interception, Performance part, Testing. The time-schedule of these items should then be different than the one for Stage 3, e.g. 6 months after.

- Furthermore, the process described in (3) is strictly based on consensus. If text in a specification cannot be removed due to objections, then the text stays in.

- The process described in (3) might not fit to every feature and every situation. E.g. features which impacted stage 2 specifications in multiple WGs and/or influenced or interacted with other features in a complex manner, need to be discussed on a case-by-case basis.

- In general, there is no automatic shift of work from one release to another. All 3GPP work is contribution driven and on consensus based. Discussion need be held either in the meeting or on the related mailing list.

- 3GPP doesn’t define any notion of “vital” elements of a feature. If items are missing from a feature, then they have to be investigated.