## Slide 1: Proposed plan for V2X (Stage 1) “Study on service aspects for LTE-based V2X”
LG Electronics Inc.
3GPP TSG-SA WG1 Meeting #70 S1-151093
Los Cabos, Mexico, 13-17 April 2015 (revision of S1-15xxxx)
Title: Proposed plan for V2X (Stage 1)
Agenda Item: 8.7 FS_V2XLTE: LTE support for V2X services
Source: LG Electronics Inc.
Contact: Ki-Dong Lee <kidong.lee (at) lge.com>

## Slide 2: Overview of V2X SID (1/3)
FS_V2XLTE: Study on service aspects for LTE-based V2X
  TR 22.885 (Rapporteur: LG Electronics Inc.)
Types of V2X (in SA1 Study; S1-150284/SP-150051)
  V2V: covering LTE-based communication between vehicles
  V2P: covering LTE-based communication between a vehicle and a device carried by an individual
  V2I: covering LTE-based communication between a vehicle and a roadside unit

## Slide 3: Overview of V2X SID (2/3)
Things that were agreed for this Study
  The use cases include both safety services and non-safety services.
  The study should consider the possibility of using existing LTE technologies for unicast/multicast/broadcast communication.
  Privacy aspects should be considered, not only to comply with local regulations but also to facilitate acceptance by the end users.

## Slide 4: Overview of V2X SID (3/3)
Current Schedule (in SID)
  SA#69 (09/2015): Presentation for information @ SA
  SA#70 (12/2015): Submission for approval @ SA
SA1
SA
SA1#69
2015/02
SA1#70
2015/04
SA1#71
2015/08
SA1#72
2015/11
For
information
For
approval
RAN
LS
Reply LS
Cc: SA
RP#66
2014/12
RP#67
2015/03
RP#68
2015/06
RP#69
2015/09
RP#70
2015/12
SP#67
2015/03
SP#68
2015/06
SP#69
2015/09
SP#70
2015/12

## Slide 5: Proposed plan for V2X Study (1/2)
Background/Motivation
  In SA1#69, V2X made a good progress with ten (10) slots assigned; a substantial part of V2V/V2I is considered to be done.
  Based on the progress made in SA1#69 and expected in SA1#70, the LS (RP-142312/S1-150039) will promptly be responded to RAN.
  Other SDOs have been making their progress (ETSI, IEEE, etc.). 3GPP will need to promptly make necessary steps in order to work with the related industry and government agency, eventually to take the leadership position in the V2X market (at least not to lose the opportunity).

## Slide 6: Proposed plan for V2X Study (2/2)
Proposal
  Normative Work:
    It is proposed that interested companies join the discussion about Normative Work of V2X as early as possible (Aug. 2015). This is one of the most suitable areas for 3GPP to contribute to the safety in our daily life.
Work
Study
SA1#69
2015/02
SA1#70
2015/04
SA1#71
2015/08
SA1#72
2015/11
SA1#73
2016/02
Work
Completion
SA#70
2015/12