## Slide 1: FS_EASNS Status Update <Study on Enhanced Access to and Support of Network Slice >
SungDuck Chun
LG Electronics Inc.
FS_EASNS Rapporteur
3GPP TSG-SA WG2 Meeting #92e
Electronic Meeting, 10 - 19 November 2020
Notes: 1

## Slide 2: FS_EASNS Progress
Progress made at this meeting
  Update of use cases
  6 New use cases
Work/Study Item Completion: 60%
Controversial issues
  N/A
Notes: 1

## Slide 3: FS_EASNS Planning
Planning for subsequent meetings
  SA1#93 (including potential #92e) (1Q, 2020): <90%>
    Updating of existing use cases
    Addition of overview, conclusion sections
    Gathering of additional new use cases
    Consolidation of potential service requirements
  SA1#94 (2Q, 2021): <100%>
    Clean-up of TR
  <Until close of WI as defined in WID>
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Discussion on noted use and new use cases
    Especially, dedicated use cases on ‘preference’
Telephone conference
  can be organized to make progress
  if needed, in January,2021.
Notes: 1

## Slide 5: FS_EASNS Completion Date
Current expected completion dates:
  For information: SA#91 (1Q/2021)
  For approval: SA#91 (1Q/2021)
Have these dates been changed at this meeting? <Y>
  Previously, for information: SA#90 (4Q/2020)
Notes: 1

## Slide 6: FS_EASNS History
This WI has been approved at SA#88e
  Approved WID is in tdoc SP-200571
History of completion rates
  SA1#nn-1 (date): <xx%>
  SA1#nn-2 (date): <xx%>
  <Until start of WI>
Notes: 1