## Slide 1: FS_OffNetRail Status Update Study on Off-Network for Rail
Guillaume Gach
UIC
880036 FS_OffNetRail Rapporteur
3GPP TSG-SA WG1 Meeting #92e
Electronic Meeting, 10 – 20 November 2020
Notes: 1

## Slide 2: FS_OffNetRail Progress
Progress made at this meeting
  5 new UC were approved
  1 issue identified (i.e. communication range), to be assessed
Work/Study Item Completion: 30%
Controversial issues
  None
Notes: 1

## Slide 3: FS_OffNetRail Planning (1/2)
Planning for subsequent meetings
  SA1#93e (24 Feb – 5 Mar 2021): <50%>
    Study new UC for FRMCS to support Off-Network
    Refine existing UC if needed (e.g. virtual coupling, ATO/ATP)
    Derive potential new service requirements
    Assess Technical feasibility, complexity and overhead of normative 3GPP adjustments of identified issues
    Identified new issues from existing UC
  SA1#94e (12 – 21 May 2021): <70%>
    Assess Technical feasibility, complexity and overhead of normative 3GPP adjustments of identified issues
    Identified new issues from existing UC
Notes: 1

## Slide 4: FS_OffNetRail Planning (2/2)
Planning for subsequent meetings
  SA1#95 (23 – 27 Aug 2021): <100%>
    Assess Technical feasibility, complexity and overhead of normative 3GPP adjustments of identified issues
    Identified new issues from existing UC
    Consolidate potential requirements
    Conclude on the outcome of the study
    Remove the Off-Network use cases from TR 22.889
Notes: 1

## Slide 5: Work plan between meetings
Email discussions
  Discussion on use cases (focus on service flows) between SA1 meetings
  Involved all partners including Korean Rail community
  Preparation or one-to-one calls could be considered
Notes: 1

## Slide 6: FS_OffNetRail Completion Date
Current expected completion dates:
  For information: SA#92 (06/2021)
  For approval: SA#92 (06/2021)
Have these dates been changed at this meeting? Y
  For information: SA#93 (09/2021)
  For approval: SA#93 (09/2021)
Notes: 1

## Slide 7: FS_OffNetRail History
This WI has been agreed/approved at SA1#90e / SA#88e
  Agreed/Approved WID is in tdoc S1-202244 / SP-200572
History of completion rates
  SA1#90e (18-22 May 2020): 0%
  SA1#91e (24 Aug-2 Sep 2020): 10%
  SA1#91e (10-20 Nov 2020): 30%
Notes: 1