## Slide 1: FS_5GSEI Status Update Study on 5G Smart Energy and Infrastructure
Xia Xu
China Telecom
FS_5GSEI Rapporteur
3GPP TSG-SA WG1 Meeting #92e
Electronic Meeting, 10 – 19 Nov 2020
Notes: 1

## Slide 2: FS_5GSEI Progress
Progress made at this meeting
  The Existing Use Cases were updated
    Remove editor note about underground coverage
    Update to Advanced Metering UC
    Update to distributed automation UC
    Update to Remote DSO management of connectivity for Smart Energy Use Case
    Update: Smart Energy Differentiated QoS for Transported Encrypted Data
  The following 8 use cases were approved:
    Use case of Smart Distribution Transformer Terminal
    UC of Isolation for Smart Grid Applications
    Gateway vs. End to End Security Use Case
    QoS Monitoring and Reporting Mechanisms
    Energy Substation Surveillance
    Underground 3GPP Access
    Use case on “Distribution Intelligence – self-healing”
    Use Case of supporting communication for the transmission of synchrophasors in wide-area smart grid
Work/Study Item Completion: 60%
Controversial issues
  No
Notes: 1

## Slide 3: FS_5GSEI Planning
Planning for subsequent meetings
  SA1#92ebis (TBD, 01/2021): 80%
    Additional use cases
    General Clean-up
    Requirements / KPI consolidation
  SA1#93e (03/2021): 100%
    General Clean-up
    Requirements / KPI consolidation
    Conclusions
    Draft WID
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  New use cases and enhancements (requirements extraction etc) to existing use cases.
  Consolidated requirements and KPI recommendations
Telephone conference
  will be scheduled if necessary
Notes: 1

## Slide 5: FS_5GSEI Completion Date
Current expected completion dates:
  For information: SA#91 (03/2020)
  For approval: SA#91 (03/2021)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_5GSEI History
This WI has been approved at SA1#90e/ SA#88e
  Approved WID is in tdoc S1-202276 /SP-200574
History of completion rates
  SA1#91e-1 (08/2020): 20%
  SA1#92e-2 (11/2020): 60%
Notes: 1