## Slide 1: <FS_Ranging> Status Update <Study on Ranging-based Services>
<Xiaowei jiang>
<Xiaomi>
<FS_Ranging> Rapporteur
3GPP TSG-SA WG1 Meeting #92e
Electronic Meeting, 10 November - 19 November 2020
Notes: 1

## Slide 2: <FS_Ranging> Progress
Progress made at this meeting
  Agree to add PR number
  Agree to add KPI analysis and remove square bracket of KPI values for the following use cases:
    Distance based Smart Home Device Control Use Case
    Smart Home TV control Use Case
    Smart Vehicle key
    Finding items in a supermarket use case
    Museum tour
    Touchless Self-checkout Machine Control
    Hands Free Access
    Smart Transportation Metro/Bus Validation
    Distance based Intelligent Perception for Public Safety
    Picture and video sharing based on ranging results
    Ranging of UE’s in front of vending machine
Notes: 1

## Slide 3: <FS_Ranging> Progress
Progress made at this meeting
  Agree to add requirement on security & authorization
  Agree one new use case: Finding pets in a long distance based on energy efficient ranging
Work/Study Item Completion: 80%
Controversial issues
  New Use case: Active and Inactive consideration for ranging service
  New use case on spatial grouping
Notes: 1

## Slide 4: < FS_Ranging> Planning
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Planning for subsequent meetings
  Guide: information below is for guidance purposes, to give an idea of what work still remains and what percentage completion is expected
  SA1#92e-bis (2021‑01‑11): <SID 100%>
    Updates of use cases noted in this meeting
    Consolidated requirements
    Conclusion & Recommendation
  <Until close of WI as defined in WID>
Notes: 1

## Slide 5: Work plan between meetings
  Guide: this optional slide is an opportunity for rapporteurs to indicate what activities are proposed between meetings
Email discussion
  Any update of Use cases noted in this meeting.
  Consolidated requirements
  Conclusions
Notes: 1

## Slide 6: <FS_Ranging> Completion Date
Current expected completion dates:
  For information: SA#90 (Dec. 2020)
  For approval: SA#91 (Mar. 2021)
  Guide: SA plenary meeting number and date (not SA1)
  Guide: Remove for information bullet above if there is no new TR/TS
Have these dates been changed at this meeting? <n>
Notes: 1

## Slide 7: < FS_Ranging> History
This WI has been <approved> at <SA1#90e/ SA#88e>
  <Approved> WID is in tdoc <S1-202304 / SP-200575>
History of completion rates
  SA1#91e(2020‑08‑24): <40%>
  <Until start of WI>
Notes: 1