## Slide 1: FS_Resident Status Update Study of Enhancements for Residential 5G
Toon Norp
KPN
FS_Resident Rapporteur
3GPP TSG-SA WG1 Meeting #92e
Electronic Meeting, 10-19 November 2020
Notes: 1

## Slide 2: FS_Resident Progress
Progress made at this meeting
  Definitions of PRAS and eRG agreed, agreed to define CPN
  2 existing use cases updated
  7 new use cases agreed
Work/Study Item Completion: 50%
Controversial issues
  none
Notes: 1

## Slide 3: FS_Resident Planning
Planning for subsequent meetings
  SA1#91e (Aug 2020): 30%
    Outline, Scope, Use cases with potential requirements
  SA1#92e (Nov 2020): 50%
    (Updates of) use cases with potential requirements
  SA1#93 (Mar 2021): 80%
    Clean up of terminology, adding figures, finalisation of use cases, clean up of editor notes, start of consolidation process, agree normative WID
  SA1#93 (Jun 2021): 100%
    Finalise consolidation, conclusions, start of normative work
Note this assumes no Jan 2021 ad-hoc
Notes: 1

## Slide 4: Work plan between meetings
E-mail coordination
  Plan to have a joint telco with FS_PIN to discuss contributions for next meeting. On the one hand, there is quite some overlap of interests between FS_PIN and FS_Resident and e.g. we need to align terminology. On the other hand, we need to avoid overlap between FS_PIN and FS_Resident.
Notes: 1

## Slide 5: FS_Resident Completion Date
Current expected completion dates:
  For information: SA#91 (03/2021)
  For approval: SA#92 (06/2021)
Have these dates been changed at this meeting? Y
  If yes, previous target completion dates:
    For information: 12/2020 SA#90
    For approval: 03/2020 SA#91
  Guide: Remove “If yes…” and all subsequent bullets if current completion date is unchanged
Notes: 1

## Slide 6: FS_Resident History
This WI has been approved at SA1#88e
  Approved WID is in tdoc SP-200576
History of completion rates
  SA1#90 (05/2020): 0%
  SA1#91e (08/2020): 30%
  SA1#92e (11/2020): 50%
Notes: 1