## Slide 1: FS_TMMin5GS Status Update Study on supporting tactile and multi-modality communication services in 5GS
Shuo Wang
China Mobile
FS_TMMin5GS Rapporteur
3GPP TSG-SA WG1 Meeting #92e
Electronic Meeting, 10 - 19 November 2020
Notes: 1

## Slide 2: FS_TMMin5GS Progress
Progress made at this meeting
  New SID is agreed.
Work/Study Item Completion: 0%
Controversial issues
  none
Notes: 1

## Slide 3: FS_TMMin5GS Planning
Planning for subsequent meetings
  SA1#92e_bis (Jan 2021): 30%
    Outline, Scope, Use cases with potential requirements
  SA1#93 (Feb-Mar 2021): 60%
    New/Updated use cases and potential requirements
  SA1#94 (May 2021): 100%
    Consolidated requirements & add conclusion
Notes: 1

## Slide 4: Work plan between meetings
Email Discussion
  Before each SA1 meeting, discuss among interested/contributing companies on new use cases and potential requirements, etc.
Telephone conference
  will be scheduled if necessary
Notes: 1

## Slide 5: FS_TMMin5GS Completion Date
Current expected completion dates:
  For information: SA#91 (03/2021)
  For approval: SA#92 (06/2021)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_TMMin5GS History
This WI has been agreed at SA1#92e
  Agreed WID is in tdoc S1-204384
History of completion rates
  SA1#92e-1 (11/2020): 0%
Notes: 1