## Slide 1: FS_SACI_MCS Status Update Study on sharing administrative configuration between interconnected MCX Service Systems
Jens Toobe
BDBOS
FS_SACI_MCS Rapporteur
3GPP TSG-SA WG1 Meeting #94e
Electronic Meeting, 10 – 20 May 2021
Notes: 1

## Slide 2: FS_SACI_MCS Progress
Progress made at this meeting
  At SA1#94e content for
    clause 8, Consolidated potential requirements and;
    clause 9, Conclusions and recommendations for 3GPP TR 22.881 were agreed
Work/Study Item Completion: 90%
Controversial issues
  none
Notes: 1

## Slide 3: Work plan between meetings
Email discussion
  discussions about WID and normative phase requirements.
Telephone conference
  TBC
Notes: 1

## Slide 4: FS_SACI_MCS Completion Date
Current expected completion dates:
  For approval: SA#92 (06/2021)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 5: FS_SACI_MCS History
This WI has been agreed at SA1#87
  Approved WID is in tdoc SP-190837
  SA1#87 - SID in tdoc S1-192829 was agreed
  SA1#88 - scope for TR 22.881 in tdoc S1-193302 was agreed
  SA1#88 - skeleton for TR 22.881 in tdoc S1-193027 was agreed
  SA1#91e – Overview clause for TR 22.881 in tdoc S1-203233 was agreed
  SA1#91e – use case for TR 22.881 in tdoc S1-203310 was agreed
  SA1#91e – security aspects potential requirements for TR 22.881 in tdoc S1-203311 was agreed
  SA1#91e – discussion paper additional security aspects potential requirements for TR 22.881 in tdoc S1-203232 was noted
Notes: 1

## Slide 6: FS_SACI_MCS History
This WI has been agreed at SA1#87
  SA1#93e – new use case for TR 22.881 in tdoc S1-210164 was agreed
  SA1#93e – pCR (clarifications) for TR 22.881 in tdoc S1-210166 was agreed
  SA1#94e – pCR (Consolidated potential requirements) for TR 22.881 in tdoc S1-211395 was agreed
  SA1#94e – pCR (Conclusions and recommendations) for TR 22.881 in tdoc S1-211084 was agreed
Notes: 1

## Slide 7: FS_SACI_MCS History
This WI has been agreed at SA1#87
  Approved WID is in tdoc SP-190837
History of completion rates
  SA1#93e (03/2021): 55%
  SA1#91e (09/2020): 20%
  SA1#88e (11/2019): 5%
Notes: 1