## Slide 1: FS_5TRS Status Update Feasibility Study on 5G Timing Resiliency System
Betsy Covell
Nokia
FS_5TRS Rapporteur
3GPP TSG-SA WG1 Meeting #94e
Electronic Meeting, 10 – 20 May 2021
Notes: 1

## Slide 2: FS_5TRS Progress
Progress made at this meeting
  Clarifications on holdover
  Cleanup on inclusive language
Work/Study Item Completion: 100%
Controversial issues
  none
Notes: 1

## Slide 3: FS_5TRS Completion Date
Current expected completion dates:
  For approval: SA#91e (03/2021)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 4: FS_5TRS History
This WI has been revised at SA1# 94e / SA1#93e / SA1#92e / SA#90e
History of completion rates
  SA1#90e (05/2020): 0%
  SA1#91e (08/2020): 10%
  SA1#92e (11/2020): 75%
  SA1#93e (3/2021): 95%
  SA1#94e (5/2021): 100%
Notes: 1