## Slide 1: FS_Sensing Status Update Study on Integrated Sensing and Communication
Vasil Aleksiev
Deutsche Telekom
FS_Sensing Rapporteur
3GPP TSG-SA WG1 Meeting #98-e
Electronic Meeting, 9 – 19 May 2021
Notes: 1

## Slide 2: FS_Sensing Progress
Progress made at this meeting
  At SA1#98e
    S1-221249 TR Skeleton Feasibility Study on Integrated Sensing and Communication
    S1-221250 pCR Use case of intelligent monitoring in smart home
    S1-221251 pCR New use case: Sensing for smart transportation
    S1-221252 pCR FS_Sensing: Use case on Weather Monitoring
Work/Study Item Completion: 10%
Controversial issues
  none
Notes: 1

## Slide 3: FS_Sensing Planning
Planning for subsequent meetings
  SA1#99e (Aug 2022): 40%
    New/Updated use cases and potential requirements
  SA1#100e (Nov 2022): 65%
    New/Updated use cases and potential requirements
    Start consolidation
  SA1#101e (Feb 2023) : 80%
    Final work on use cases and potential requirements
    Progress / completion of consolidation.
  SA1#102e (May 2023): 100%
    Updated use cases and potential requirements
    Complete consolidation and conclusions
    Send TR to SA for approval
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before SA1 99e
    2 [~2 hour] calls proposed, to be moderated by the rapporteur
    Proposed agenda
      Sensing Mode (Network or UE or both)
      Identify key definitions and KPIs
      Discuss use cases from SA1 98e, to be improved to SA1 99e
    Proposed times [exact dates tbd]:
      Call 1: 4th week July (~2 weeks before 12.8.22 submission deadline)
      Call 2: 1st week Aug (~1 week before submission deadline)
Notes: 1

## Slide 5: FS_Sensing Completion Date
Current expected completion dates:
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_Sensing History
This Study Item was agreed at SA1#97e
  Approved SID is in tdoc SP-220084
  SA1#96e – SID in tdoc S1-214242 and S1-214243 were noted
  SA1#97e – SID in tdoc S1-220191 was agreed
  SA1#98e – TR and 3 pCRs were agreed
Notes: 1