TSG SA		AHR00-0029

Work Program Planning Ad-Hoc Meeting

Helsinki, Finland, 22-23 August 2000

Source:	Vodafone

Title:	Framework for planned content of next Release

# Agenda Item:		5

There are a number of important work items in progress which are needed to complement the Release 99 and which are required before the completion of the IP-Multi-media release. As currently planned, these will become available at various TSG meetings, not all by December 2000 as originally planned. This paper tabulates the main items that should be ready by each TSG meeting, according to the current version of the 3GPP Project Plan. However, it should be noted that not all this information is up-to-date and it is considered likely that some items will slip. It is also possible that some items might be brought forward if resources can be found and they are thought important. Some items listed may be split into sub-tasks with some items available earlier than others.

It is proposed that during the next few weeks, this table should be updated with the best available information and then submitted to TSG#9 to make a decision on the final date for the next release. At present it is believed that insufficient items will be complete by December 2000, but that it should be possible to complete most items by March 2001, although this needs to be confirmed. A date of June 2001 would give longer to do the work, but is considered too close to the date of the next desired release, which should include the first complete set of IP-Multi-media specifications.

| Proj No 8 August | WI Title | TSG Completion by present project plan | IP-MM? | Essential for next release? | Confidence? |
| --- | --- | --- | --- | --- | --- |
| 5 | R00 evolutions of transport | #11 |  | Y |  |
| 22 | R00 improvements of Radio Interface | #10 |  | Y |  |
| 39 | Low Chip Rate TDD option | #10 |  | Y |  |
| 45 | R00 RAN improvements | #10 |  | Y |  |
| 53 | Radio interface testing | #10 |  | Y |  |
| 54 | Provisioning of IP-based multimedia services | #12 | Y |  |  |
| 97 | IM,PS based Emergency call enhancements for R00 | #12 | Y |  |  |
| 104 | CS based Emergency call enhancements for R00 | #10 |  | Y |  |
| 107 | Enable bearer independent Circuit-switched network architecture | #11 |  |  |  |
| 118 | Circuit-switched multimedia services | #10 |  |  |  |
| 125 | Facsimile | #8 |  |  |  |
| 132 | Global Text telephony | #10 |  |  |  |
| 143 | Bearer Modification without pre-notification | #11 |  | Y |  |
| 151 | Push Services (Feasibility Study) | #10 |  | Y |  |
| 153 | VHE | #12 |  |  |  |
| 181 | OSA | #13? |  |  |  |
| 224 | CAMEL phase 4 | #10 |  | Y |  |
| 231 | CAMEL phase 5 | #12 |  |  |  |
| 234 | MExE | #10 |  | Y |  |
| 245 | Wideband Telephony Service - AMR (Master) | #12 |  |  |  |
| 264 | Transcoder-Free Operation (TrFO) | #12 |  | Y |  |
| 277 | Tandem Free aspects for 3G and between 2G and 3G systems | #10 |  | Y |  |
| 284 | Multimedia Messaging | #10 |  | Y |  |
| 292 | Advanced Cell Broadcast | #9 |  |  |  |
| 296 | Terminal interfaces | #10 |  |  |  |
| 303 | Terminal local model | #10 |  |  |  |
| 304 | Definition of billing, charging and management | ? |  | Y |  |
| 318 | Location Services | #10 |  | Y |  |
| 365 | Ensure reliable QoS for PS domain and IM subsystem (Master) | #10 | Y |  |  |
| 386 | QoS for CS services at HOs (inter-MSC and SRNS change) | #9 |  |  |  |
| 389 | UICC/(U)SIM enhancements and interworking | #10 |  |  |  |
| 394 | (U)SIM toolkit enhancements | #10 |  | Y |  |
| 400 | Security enhancements for R00 First part Second part | #10, #12 |  | Y N |  |