Proposed Presence Service work plan

| Meeting | Date | Objective |
| --- | --- | --- |
| TSG-SA1 Presence | 18th April, 2001 (Seattle, USA) | - Kick off meeting - First draft of Stage 1 - Send LS and Stage 1 to TSG-SA1#12 plenary |
| TSG-SA1#12 | 7th-11th May, 2001 (Helsinki, Finland) | - Present Presence Service Stage 1 - Presence Service meeting during plenary - Propose sending Stage 1 to TSG-SA#12 for information - Propose LS to distribute Stage 1 after TSG-SA#12 |
| TSG-SA1 Presence | 5th–6th June, 2001 (Sophia Antipolis, France) | - Continue work on Stage 1 |
| TSG-SA#12 | 18th-21st June, 2001 (Stockholm, Sweden) | - Presence Service Stage 1 presented for information - Stage 1 at version 1.0.0 |
| TSG-SA1 Presence | 26th-28th June, 2001 (Dallas, Texas, USA) | - Update version 1.0.0 of Stage 1 |
| TSG-SA1#13 | 9th-13th July, 2001 (Lake Tahoe, USA) | - Presence Service meeting during plenary - Update Stage 1 - Propose to put Stage 1 under change control - Send to TSG-SA#13 |
| TSG-SA1 Presence | 17th -18th August, 2001 (Sophia Antipolis, France) | - Continuing work on Stage 1 - Stage 1 at version 2.0.0 |
| TSG-SA#13 | 24th-27th September, 2001 (Beijing, China) | - Presence Service Stage 1 put under change control - Stage 1 at version 5.0.0 |
| TSG-SA2 IMS adhocs | 8h-12 October, 2001 (Seattle) | - SA2 Presence Service adhoc meeting during week |
| TSG-SA1#14 | 5th-9th November, 2001 (Japan) | - Presence Service meeting during plenary (if necessary) - Update Stage 1 (if necessary) - Send to TSG-SA#14 (if necessary) |
| TSG-SA#14 | 17th-20th December, 2001 (Japan) | - Presence Service Stage 1 CRs (if necessary) |