## Slide 1: AIML_Ph2 Status Report
Progress made at this meeting
  WID agreed based on TR 22.876.
Controversial or Open issues from this meeting
  Further CRs for the next meeting, based on the consolidation of TR 22.876.
Planning for next meetings
  SA1#103 (Aug 2023): 80%
    Remarks: CRs with requirements.
  Actions before next meeting
  CRs preparation based on TR conclusion.
  Rapporteur: Yang Xu, OPPO
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
- | AIML Model Transfer _ Phase2 | AIML_Ph2 | - | - | - | 0% | TSG SA Meeting #100 (June)
3GPP TSG SA WG 1 Meeting #102- Berlin, Germany, 22 - 26 May 2023 S1-231661