## Slide 1: 5GSAT_Ph3 Status Report
Progress made at this meeting
  WID agreed
Controversial or Open issues from this meeting
  none
Planning for next meetings
  SA1#103 (Aug 2023): 80%
    introduce normative service requirements in TS 22.261 based on CPR from TR 22.865
  SA1#104 (Nov 2023): 100%
    Final review
  Actions before next meeting
  Email discussions, conference calls.
  Rapporteur: Thierry Bérisot, NOVAMINT
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
960016 | WID on satellite access - Phase 3 | 5GSAT_Ph3 | 06/12/2023 | 0% | S1-231738 |  | WID agreed
3GPP TSG SA WG 1 Meeting #102- Berlin, Germany, 22 - 26 May 2023 S1-231663