3GPP TSG|WG-SA1 Meeting #107 	S1-242224

Maastricht, Netherlands, 19 – 23 August 2024	(revision of xx-yyxxxx)

# Source:	Xiaomi

# Title:	New Study on 6G Use cases and Requirements

# Document for:	Discussion

# Agenda Item:	8.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: Study on 6G Use cases and Requirements

{Free text. It has to be the same as in the "Title:" section above. Studies have to start by "Study on"}

Acronym:

{Propose an acronym. Final acronym to be confirmed at the plenary. The sign "-" is a level separator between (Feature)-(Building Block)-(Work Task). The sign "_" can be freely used. Studies have to start by "FS_". Each acronym level has to be simple and short, 7 characters max recommended}

Unique identifier:

{A number to be provided by MCC at the plenary}

Potential target Release:	Rel-XX

{ Replace XX by the intended Release, e.g. Rel-19.  Note that this field indicates the proposed Release at the time of submission of the WID to TSG approval. It can later be changed without a need to revise the WID. The updated target Release is indicated in the Work Plan}

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No |  |  |  |  |  |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

{Tick one or more box(es). The full structure of all existing Work Items is shown in the 3GPP Work Plan in https://ftp.3gpp.org/Information/WORK_PLAN}

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

{"Parent" Work Item refers to the related, earlier-Stage, Work Item, e.g. the related Stage 1 Work Item shall be indicated here when a Stage 2 normative Work Item or Study Item is presented. "Parent" Work Item can also refer to the related preceding Study Item e.g. the related Study Item and the earlier-stage Work Item shall be indicated here when a normative-work Work Items is started. List here all parent Work Items of which requirements are either fully or partially covered by the proposed Item. }

{This section is mandatory to be filled out by the rapporteur. This section is to be filled with care: it indicates to the companies monitoring the parent Work Item that it will be addressed in this study/work item.}

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

### 2.3	Other related Work Items and dependencies

{List here other Work Items which relate to the proposed one, such as a Work Item in an earlier Release if further enhancing the feature from the previous Release)}

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
|  |  | {optional free text} |

Dependency on non-3GPP (draft) specification:

{This section is to be typically used to identify the IETF dependencies. Delete the header "Dependency on non-3GPP (draft) specification:" if no such dependency}

# 3	Justification

{Free text}

# 4	Objective

The objective of the study is to develop and capture use cases for scenarios and identify their high level requirements, system requirements and capabilities for new 6G services and functionalities. A use case may be grouped with similar use cases in common “Areas of Interest” (AOI) within the TR, where an AOI reflects areas or verticals that align to enable collation of related potential requirements and capabilities for potential new 6G services or verticals.

Requirements for an individual use case may include potential requirements for other AOI or potential new scenarios or groups of use cases. On the occurrence of these cross area requirements the use case should identify the requirement as independently as possible within the use case and highlight the relation to a different AOI, group or vertical. Any dependency for this requirement’s applicability or use in the original use case or AOI should also be captured where relevant.

Use cases may be initially be grouped into groups of scenarios or Areas of Interest, which is not limited to but may include the following.

- Immersive Communication

- Massive Communication

- UE-Cyber Connectivity

- Ubiquitous Connectivity

- Artificial Intelligence And Communication

- Integrated Sensing And Communication

- Robotaxi Communication

Use cases may include additional sustainability considerations on a per use case basis including but not limited to environmental, economic and societal goals in line with objectives highlighted by the United Nations Sustainable Development Goals.

Study legacy services and requirements from 3GPP services and capabilities and if needed, study how to address in a 6G system framework. Including consideration of any potential fall back scope and requirements. This may also include services and features still under development in 3GPP e.g. Ambient IoT and Sensing.

In addition to consideration of sustainability on a per use case basis study energy efficiency and measures to sustain efficient 3GPP 6G System performance including network energy saving should be considered for all Areas.

Study security enhancements to ensure security, privacy, trustworthiness and resilience for the whole 6G system and 6G framework. For example and not limited to Quantum Crypto, distributed ledger, zero trust and ensuring data security and user control as required.

The expected work flow is as follows:

Step 1: Develop set of use cases covering scenarios or areas of interest, capturing requirements and capabilities for new verticals and services for potential adoption in a 6G System. Areas of interest may include immersive communications, massive communication, ubiquitous connectivity, UE-cyber connectivity, artificial intelligence and communication, robotaxi communication and integrated sensing and communication.

Capture use cases and scenarios for common 6G areas including legacy, energy efficiency and security.

Step 2: Capture use cases and their requirements not falling into areas of interest identified in the TR, in the TR Annex. Where possible capture or group with other related use cases or scenarios (if any). With consensus in SA1 for these use cases or groups identify an area of interest or new section and move use case(s) and requirements from the Annex to main body of TR.

Note. consideration of use cases and requirements that are not moved from annex, is possible in next phases of 6G. It is simply that they have not identified any clear area of interest, possible with multiple supporting/related use cases.

Step 3: Target for March 2015. Capture an interim summary for the Study including any common aspects, legacy considerations and for the identified areas of interest as captured in the TR, and present to the 3GPP 6G Workshop.

Note Step 1 and Step 2 will continue beyond step 3 target date.

Step 4: Target date not later than March 2026. If not captured previously (step 2), identify and capture in the main body of the TR any use cases and associated requirements from use cases in the Annex for inclusion in the completed study.

Review, summarize and consolidate resulting potential requirements for common aspects, required legacy aspects and respective areas of interest for potential 6G services, verticals or capabilities.

The target for completion of step 4 is March 2026.

Step 5: New building blocks for consolidated study and development of requirements and capabilities for each or any of identified Areas of Interest may follow the completion of consolidation and summary of requirements in the main TR.

# 5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| {Possible values: "TS" or "Internal TR" or "External TR". See Note 1} | {e.g. "22.XXX" or actual number if known} | {Title of the specification (as per TR 21.801 §6.1.1), to be aligned as much as possible with the WI/SI title} | {e.g. "TSG#87"} | {e.g. "TSG#89"} | {<FamilyName>, <GivenName>, <Company>, <email address>. See Note 2} |

{Note 1:	Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.}

{Note 2:	The first listed Rapporteur is the specification primary Rapporteur. Secondary Rapporteur(s) are possible for particular aspect(s) of the TS/TR. In this case, their responsibility has to be provided as "Remarks".}

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| {e.g. "22.281"} | {Possible values: - either free text (e.g. “CS aspects to be removed") - or “Specification to be withdrawn”} | {e.g. "TSG#89"} | {Free text, e.g. "This TS covers Stage 2" or "This TS covers Stage 3" or "This TS covers both stages 2 and 3"} |

# 6	Work item Rapporteur(s)

{Mandatory: <FamilyName>, <GivenName>, <Company>, <email address>}

{Optional: <FamilyName>, <GivenName>, <Company>, <email address>: Secondary task(s)}

{The first listed Rapporteur is the work item primary Rapporteur. The role of a Rapporteur is further described in www.3gpp.org/specifications-groups/delegates-corner/writing-a-new-spec. By default, the primary Rapporteur shall ensure the production of the post-completion summary. 
Secondary Rapporteur(s) are possible for specific secondary task(s), such as: "Write the post-completion summary"; "In charge of a specific aspect of the work item (specify which)"; "Rapporteur for a secondary responsible WG (specify which)"}

# 7	Work item leadership

{One Working Group, e.g.: "SA4". Exceptionally a TSG}

{Secondary responsible Working Group(s) are possible. In this case, list them here}

# 8	Aspects that involve other WGs

{This information is provided as best effort assumption, at the time of submission of the WID to TSG approval. It can be later changed without a need to revise the WID.

The “aspects” can be provided by topic (e.g. “security”, “multimedia”) and/or by specifying the WG(s) e.g.: "SA2, SA3, SA5, SA6. CT6 for storage, and potentially SA4". If not applicable, indicate "None" or "None identified yet"}

For a Stage 2 WID requiring Stage 3 to be done by another group: on a best-effort basis, indicate which potential WG is expected to specify the Stage 3: {possible values: "Not applicable", " unknown", "CT WGs", etc}

# 9	Supporting Individual Members

{At least 4 supporting Individual Members are needed. There is an expectation that these companies will provide resources to progress the work. Note that having 4 supporting companies is a necessary but not sufficient condition: the usual TSG approval process by consensus is needed for the WID approval}

Supporting IM name