## Slide 1: FS_EnergyServ_Ph2 Status Report
Rapporteur: Laurent-Walter GOIX (Nokia)
Progress made at this meeting
  TR scope section & terms agreed (S1-242413, S1-242414)
  New annex on SDOs working on end-to-end energy management (S1-242502)
  4 pCR agreed (new use cases):
    S1-242422: Energy Consumption and CO2e transparency in the end-to-end service chain
    S1-242515: Exposing subscriber carbon footprint information
    S1-242516: Tolerance to QoS degradation due to network energy saving
    S1-242543: Energy efficient, carbon aware, content download
Controversial or Open issues from this meeting
  None
Planning for next meetings
  SA1#108:
    Last meeting for new use cases
    Updated use cases
    Addressing of Editor’s notes
    Start consolidation of use cases agreed at SA1#106 & #107
  Actions before next meeting
  N/A
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030044 | Study on Energy Efficiency as Service Criteria Phase 2 | FS_EnergyServ_Ph2 | 03/2025 | 25% | SID | 55% | 
3GPP TSG SA WG 1 Meeting #107 – Maastricht, The Netherlands, 19-23 August 2024 S1-242460