## Slide 1: FS_FRMCS_Ph6> Status Report
Rapporteur: <Vassiliki Nikolopoulou, UIC>
Progress made at this meeting:
    Revised SID FS_FRMCS_Ph6 with additional topics, agreed.
    Update of the existing multi-train voice communications in the TR22.989 with introduction of Ad hoc Group Calls in the Gap analysis.
    New use case in the TR22.989, as per revised SID FS_FRMCS_Ph6 : Merging of voice multi-train communications by Controller, using Ad hoc Group calls.
    CR on TS22.179 for Ad hoc Group calls interworking with GSM-R
Controversial or Open issues from this meeting
  None
Planning for next meetings
  SA1#108(11/24): Study 70%
  - Preparation of new use cases with other variants of ‘merging’, using Ad hoc Group Calls, notification information about status of the FRMCS users
  SA1#109(02/25): Study 100%
  - Other new use cases: inform of temporary unavailability of a participant in an Ad hoc Group Call.
  Actions before next meeting
  Email discussions, conference calls.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 03/2025 | 20% | SP-240199 | 40% | Revised SID
3GPP TSG SA WG 1 Meeting #107 - Maastricht, The Netherlands, 19-23 August 2024 S1-242462