## Slide 1: FS_ECIP Status Update
LI, Xiaofan
China Mobile
FS_ECIP Rapporteur
3GPP TSG-SA WG1 Meeting #65
Taipei, Taiwan, 20-24 January 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ECIP Status
Is this a new WI? NO
This WI has been approved at SP#62
  Approved WID is in tdoc SP-130598
Notes: 1

## Slide 3: FS_ECIP Progress
Progress made at this meeting
  TR skeleton has been agreed
  2 use cases on enhanced presentation of calling/called party side were agreed
Study Item Completion: 40%
Draft TR 22.810 Completion: 40%
Notes: 1

## Slide 4: FS_ECIP Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Notes: 1

## Slide 5: FS_ECIP Completion Date
Target completion date in WID: 06/2014 SP#64
Current target completion date: 06/2014 SP#64
Will target completion date be met? Y
Expected date to send TR to SA plenary:
  For information: SA1#65 (01/2014)
  For approval: SA1#66 (05/2014)
Notes: 1

## Slide 6: FS_ECIP Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Relations with other services
  Other use cases
  Conclusion
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus on items in previous slide
  Tentative start date: <01/03/2014>
Notes: 1

## Slide 8: FS_ECIP Progress Estimate
Estimated percentage completion:
  SA1#66 (May 2014): 100%
Notes: 1

## Slide 9: FS_ECIP Agreed documents
List of agreed documents at this meeting:
S1-140316 | China Mobile, Huawei | ECIP use case on calling party side
S1-140317 | China Mobile, China Unicom, Huawei | ECIP use case on called party side
S1-140306 | Rapporteur | TR22.810v0.2.0
Notes: 1