## Slide 1: SMARTER Status Update New Services and Markets Technology Enablers
Adrian Neal
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #71bis
Vancouver, Canada, 19-21 October 2015
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? n
This WI has been approved at SP#67
  Approved SID is in TDoc SP-150142
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  4 new SIDs agreed for 3 vertical Building Block TRs and one horizontal Building Block TR, all arising from TR22.891.
  Vertical TRs - Enhanced Mobile Broadband, Critical Communications and Massive Internet of Things. Horizontal TR - Network Operation.
  Grouping of use cases from TR22.891 and construction of families of related use cases within each group completed.
  Use case group and families identified for each new TR.
  First versions of each TR drafted.
    MIoT, Rapporteur – Adrian Neal, Vodafone
    eMBB, Rapporteur – Laurence Meriau, Huawei
    Critical Communications, Rapporteur-Mikko Kanerva, Nokia Networks
    Network Operation, Rapporteur- Lu Lu, China Mobile.
S1-153206
Notes: 1

## Slide 4: SMARTER Progress
17 new contributions to TR22.891 also agreed
Work/Study Item Completion:
  Phase 1, Step 3 in SID, complete TR 22.891 80%
  Phase 1, Step 5 in SID, completion of subsequent TRs 5%
TR 22.891 Completion: 80%
Controversial issues
  None.
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 15
Number of slots requested for next meeting
  sum of plenary and drafting slots: 14 (6+8).
S1-153206
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID, Steps 1-5, all TRs complete: 03/2016 SA#71
Is current completion date the same as above? y
Will target completion date be met? n
Expected date to send TR 22.891 to SA plenary:
  For information: SA#69 (09/2015) Done.
  For approval: SA#70 (03/2016)
Expected date to send new BB TRs to SA plenary:
  For information: SA#71 (03/2016)
  For approval: SA#72 (06/2016)
S1-153206
Notes: 1

## Slide 6: SMARTER Planning/Progress
Topics to focus on at SA1#72 (Nov 2015):
  Progression of the BB TRs
  Incorporation of relevant new use cases/material added to TR22.891 in Vancouver to the BB TRs.
  Stabilise TR22.891.
Planning for subsequent meetings
  SA1#73 (Feb 2016)
    Progression of BB TRs to > 50%.
    Send BB TRs to SA Plenary for Information
  SA1#74 (May 2016)
    Try to complete BB TRs.
    Documentation of consolidated potential requirements within each BB TR
    Preparation of WID(s) for normative work.
S1-153206
Notes: 1

## Slide 7: Work plan between meetings
Prepare new contributions to the BB TRs
  Based on consolidation of the grouped use cases and potential requirements in scope of each BB TR.
  Taking the families into account, where the use cases/potential requirements in them are very similar.
  Not simply copying use cases, potential requirements etc. verbatim from TR22.891.
  Referencing particular use cases in TR22.891 if necessary.
S1-153206
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  SA1#72 (Nov 2015): <45%>
  SA1#73 (Feb 2016): <75%>
  SA1#74 (May 2016): <100%>
S1-153206
Notes: 1